## STAFF REPORT

| Agenda Item: | 6 | Name: | Mary Bourguignon Rebecha Cusack |
| --- | --- | --- | --- |
| Proposed No.: | 2014-B0052 | Date: | April 2, 2014 |
| Invited: | Kevin Brown, Director, Parks Division, Department of Natural Resources and Parks Linda J. Sullivan, Capital Projects Manager, Parks Division, Department of Natural Resources and Parks Jenny Bailey, Project Manager, Parametrix |

SUBJECT

This briefing will provide an introduction to the trail master planning work King County is beginning in the Eastside Rail Corridor.

SUMMARY

King County is beginning a master trail planning process for its ownership areas of the Eastside Rail Corridor (ERC). The Council has expressed policy direction regarding a number of aspects of this process, including on the issues of potential rail removal; transit and trail interconnectivity; and coordination with the planning processes of other ERC property owners. As a result, this will not be the typical trail planning process. Today the Council will be briefed on the approach under way and introduced to the Executive Staff and Consultant Project Manager who are leading these efforts.

BACKGROUND

The Eastside Rail Corridor (ERC) is the name used to describe a 42-mile former rail line from Renton to Snohomish that was constructed about 100 years ago, and that was called the Lake Washington Belt Line when it first opened.

In 2003, the Burlington Northern Santa Fe (BNSF) Railroad announced its intention to divest itself of this rail corridor. In response, in 2009, a group of regional partners, including King County and the Port of Seattle, signed a Memorandum of Understanding that envisioned a regional approach to preserve the corridor for multiple uses. To begin that regional effort, the Port of Seattle acquired fee simple ownership of the corridor between Renton and Snohomish. The southern portion, including the area of the corridor between Woodinville and Renton was railbanked. King County became the Interim Trail Sponsor of the railbanked portion and also purchased a multipurpose easement from the Port in the railbanked area.

The Port then sold its property interests in the corridor:

- The cities of Redmond and Kirkland purchased fee simple ownership in the areas largely within their boundaries;

- Puget Sound Energy purchased a utility easement along the entire corridor except within the Redmond-owned portion;

- Sound Transit purchased fee simple ownership of a mile of the corridor in Bellevue (the planned location of its East Link Hospital Station), as well as high capacity transit easements on the remainder of the railbanked area; and

- King County purchased fee simple ownership of the remaining 15.6 miles of the railbanked area, as well as a 3.6-mile trail easement north of the railbanked area, between Woodinville and Brightwater.

In addition, the County continues to own its multipurpose easement in the areas of the ERC owned by Kirkland and Sound Transit totaling approximately 6.6 miles. In total King County owns property interest in approximately 25.8 miles of the ERC. See Attachment 1 for a map of the fee simple ownership in the southern portion of the ERC.

The five owners of the railbanked portion of the ERC – King County, Sound Transit, the City of Redmond, the City of Kirkland, and Puget Sound Energy – have been planning collaboratively around a shared, multi-use vision for the corridor through a Regional Advisory Council (RAC).

During 2013, RAC members and their staff studied each segment of the railbanked portion of the corridor, reviewed case studies of similar multi-use corridors in other parts of the country, sought public input, and shared their plans for their own individual ownership areas. The result of this work was a report entitled, “Creating Connections: Recommendations on the Eastside Rail Corridor from the Regional Advisory Council,” which RAC members unanimously approved on October 29, 2013.

In addition to the RAC planning process, which continues at a corridor-wide level, each of the ERC owners has embarked on its own planning and development process for the areas of the corridor in which it has ownership rights. Attachment 2 summarizes the current status of these individual owner efforts.

King County Trail Master Planning Process. As noted above, King County is the fee simple owner of approximately 15.6 miles of the ERC and owns easements over additional areas of the corridor. The County acquired these ownership interests with the specific intention of preserving the corridor for the multiple uses of mobility, high capacity transit, recreation, and utility infrastructure. In addition, King County is the Interim Trail Sponsor for railbanking and freight reactivation purposes of the entire railbanked area of the corridor except for the Redmond-owned portion.

King County has recently launched a “trail master planning” process for its ownership areas of the ERC. This planning process will complement the regional planning undertaken by the RAC and will reflect the shared RAC vision that the ERC is a corridor of regional significance due to its potential to enhance mobility, utility infrastructure, and recreation in the region.

In light of the multi-purpose goal and multiple owners, this trail master planning process will be unique, both in terms of its complexity and the importance of coordination. This complexity was captured in the original Request for Proposals that was issued by King County’s Department of Natural Resources and Parks last fall, which noted that, “although transit and utility easements exist in the corridor now, decisions to implement them – time frames, technologies, and alignments – will be made at some unspecified time in the future. The challenge of this project is to plan now for that future.”

Attachment 3 provides an overview of the ERC trail master planning approach, as well as the process that will be used eventually to design and construct a trail. The overview shows a multi-phase process from planning to construction, with decision points along the way:

- Phase 1: Trail master planning. Trail master planning will be accomplished as the first phase of the process and will be funded by the King County Parks Levy. Briefings and consultation with the Council, Executive, and RAC will be ongoing during this phase. Given the complexity of this project, trail master planning has been divided into two sub-phases.

- Phase 1A will include baseline corridor inventory and analysis; feasibility studies for connections with regional trails and connections at major crossings and gaps; public and stakeholder involvement; coordination with other agencies and jurisdictions, and development of design guidelines and environmental review strategy. Phase 1A will be completed in June 2015 at a cost of approximately $1.275 million.

- Phase 1B will include the development of alternatives for trail alignment, including prototype designs for specific trail conditions, crossings, and subarea character types, with the goal of achieving a continuous regional trail.  It also can be expected to include conceptual plans for connections and crossings; concepts and potential locations for public art, wayfinding, gateways, rest areas, restrooms, parking, viewpoints, and amenities; and planning level cost estimates. Phase 1B will take approximately 15 months to complete and is currently budgeted at $1.5 million.

DNRP recently completed a competitive consultant selection for trail master planning that culminated in the execution of a contract with Parametrix, a firm with extensive experience in planning, design, and permitting of transportation projects ranging from trails to transit to roads and a broad range of community connections. The Parametrix ERC team includes Toole Design Group, a nationally recognized nonmotorized transportation planning firm, and PRR, a well-known Seattle public involvement firm.

Council approval will be required following the completion of Phase 1 to select preferred alternatives for the ERC trail. The preferred alternatives will then be submitted for public and environmental review.

- Phase 2: Preliminary Design. Phase 2 will consist of preliminary design and is anticipated to begin in 2016. This phase will rely on a new Request for Proposals; the Phase 1 consultant will be eligible to compete. This phase will result in a baseline schedule and budget for trail construction and coordination with the other uses in the corridor.

- Phase 3: Final Design. As preliminary design is developed, final design will commence. This phase will result in the preparation of bid documents for construction.

- Phase 4: Construction. This final phase is likely to be completed in multiple contracts. Phase 3 and Phase 4 work may be segmented so that construction can commence in some geographic areas while design is still being completed in other areas. Timing, budget, and funding sources for final design and construction will be determined in the future.

The sequencing of the ERC trail master planning, as described above and illustrated in Attachment 3, has been planned to allow key elements of work to begin now, while deferring other elements that must be informed by planning and decisions external to King County that will be made in the coming months. Examples include:

- Sound Transit is currently conducting ST3 High Capacity Transit studies in several corridors, including the ERC. These studies, combined with Sound Transit’s update to its Long-Range Plan, will be considered by Sound Transit’s board in planning system expansion measures that could go before voters as early as 2016. High Capacity Transit studies and the Long-Range Plan Update are scheduled to be complete by the end of 2014. Trail master planning must be well integrated with Sound Transit planning.

- Puget Sound Energy (PSE) is currently in the process of selecting a route alignment for new transmission lines on the Eastside, potentially including some portions within the ERC. Should PSE select an ERC route alignment, trail planning and power line planning must proceed in close coordination and must follow the terms of the Reciprocal Coordination and Cooperation Covenant Agreement (RCCCA) between PSE and King County.

- The Council’s approval of the purchase and sale agreement for the County’s fee simple and trail easement purchase within the ERC, stipulates that any rail track removal within King County’s ownership area must be approved by the Council. Whether the ERC trail will be located on or off the existing rail bed is key to development of an ERC master plan. Phase 1A of the trail master planning project aims to develop information the Executive and Council can use to make decisions related to future use of the rail bed.

All of the above plans and decisions will unfold while the work of Phase 1A is underway. They will be major factors determining how Phase 1B of the contract is scoped in 2015.

Given the unique nature of the ERC, the planning for it will require vigilant review by the Council to ensure that its policy goals are being met. Today’s briefing is the first step in ensuring that its policy goals are being given due consideration. Today is the “unveiling” of the Executive’s proposed approach to trail planning for the ERC. It is the Council’s opportunity to meet the staff who will guide this project and provide guidance.

ATTACHMENTS

- ERC Ownership Map

- Summary of ERC Individual Owner Efforts

- ERC Regional Trail Master Planning Approach

Ordinances 17500 and 17503 provide policy guidance on aspects of trail planning and development

Ordinance 16738

Under the Federal National Trails Act, also known as the Rails to Trails Act, 16 U.S.C. §1247(d)

As the Interim Trail User, the County is subject to legal obligations imposed by Section 8(d) Rails-to-Trails Act, 16 U.S.C. § 1247(d) and 49 C.F.R § 1152.29, as implemented through the Notices of Interim Trail Use (NITUs) for the various parts of the Corridor issued by the Surface Transportation Board (STB), and also the Trail Use Agreement entered into between BNSF and the County, and the STB-required Statement of Willingness to Accept Financial Responsibility (SWAFR). Pursuant to the Rails to Trails Act, all interim uses of railbanked corridors are subject to reactivation of potential interstate freight rail service.

Ordinance 16084

Ordinance 17503

The Port of Seattle is currently in the process of negotiating the sale of fee simple interest of the northern, non-railbanked portion of the corridor to the City of Woodinville and Snohomish County. King County would continue to own a 3.6-mile trail easement between Woodinville and Brightwater in this non-railbanked area.

This regional planning process was created by King County Council Motion 13801 on December 10, 2012. It is made up of three County Council members and the County Executive’s designee, and one representative each from Redmond, Kirkland, Puget Sound Energy and Sound Transit. Motion 13801 required formation of an ERC Regional Advisory Council (RAC) to develop a framework for a collaborative, regional planning process for the corridor that would focus on ways to ensure the implementation of a shared multi-use vision of recreational trail, public transit, and utility use.

A total of 3.6 miles of County-owned trail easement (between Woodinville and Brightwater) is located in the active freight (non-railbanked) area of the corridor.

Scope of Work, Master Planning Services for the Eastside Rail Corridor Regional Trail Project, RFP E00313E13.

Parametrix is currently under contract to complete Phase 1A. The scope for Phase 1B will be negotiated when Phase 1A is near completion and incorporated into the consultant contract by amendment.

Ordinance 17501

Ordinance 17503