Proposed CFT Reallocation Requests (Fund 3151)

| Project Name | Original CFT Amount* | 2015-0232 Proposed Amount | District | Narrative |
| --- | --- | --- | --- | --- |
| CFT set aside for 2016 | $9,394,126 | $346,714 | All | Set aside for CFT COC to allocate through annual allocation process |
| West Hill Lake | $350,000 | ($121,906) | 7 | Project completed under budget. Extra funds to be transferred to Les Gove Park |
| Les Gove Park Addition | $425,000 | $121,906 | 7 | Extra funds from West Hill Lake to allow Auburn to continue work |
| Bellevue Greenways & Open Space | $800,000 | $0 | 6 | Scope change to allow Bellevue to continue work on project |
| Barnes Creek Corridor | $522,034 | ($477,852) | 5 | WSDOT and Des Moines cannot agree on property value, so project is being abandoned minus funds already spent |
| Hylebos Creek | $558,000 | ($318,862) | 7 | After purchasing 57.3 acres, Federal Way has not been able to conclude transactions with any additional property owners. So, remaining funds are being removed |
| Issaquah Creek Waterways | $250,000 | $0 | 3 | Scope change to add 8 parcels |
| Anderson Property | $52,000 | ($9,000) | 5 | Project is completed under budget. Remaining $9,000 to be reallocated to Holiday Kennels project |
| Green River Parcels/ Holiday Kennel | $953,000 | $9,000 | 5 | Additional funds will help with property acquisition |
| Raging River Forest | $415,000 | ($139,035) | 3 | Project completed under budget. Remaining funds will be reallocated to Snoq Valley Mill Site/ Trail Link project |
| Snoqualmie Valley Mill Site/Trail Link | $100,000 | $139,035 | 3 | Funds not needed for Raging River Forest will be reallocated to this project to be used for design, acquisition, and construction |
| TDR Urban Partnerships | $2,670,000 | ($100,000) | All | After allocating $2.35 M to projects, recommendation is to move $100,000 to TDR Farmland program |
| TDR Active Farmland | $1,620,672 | $100,000 | All | Would assist with acquisition of development rights from four farms in Snoqualmie Valley - total 185 acres |
| Island Center Forest Additions | $100,000 | $50,000 | 8 | Goal is to begin project by purchasing 30 acres of 97.5 acre total area |
| Upper Bear Creek Waterways | $10,000 | $400,000 | 3 | Would assist with acquisition of a priority 8.2-acre property in the project scope from a willing seller |
| Pinnacle Peak Additions | $50,000 | $0 | 9 | Project scope expanded to include 5 additional parcels |
| Soos Creek Park Additions | $200,000 | $0 | 9 | Scope change to include an additional property |
| Cougar Squak Corridor | $400,000 | $0 | 9 | Scope change to include two additional parcels |
| Shadow Lake | $100,000 | $0 | 9 | Scope change to include four additional parcels |
| Middle Green River | $500,000 | $0 | 9 | Scope change to include 4 parcels |
| Beaconsfield on the Sound | $300,000 | $0 | 5 | Scope change to include an additional parcel |
| Morgans Trout Lake Retreat | $175,000 | $0 | 7 | Scope change to include two small inholding lots to the project scope |
| 12th Avenue Urban Corridor (Urban Center Park) | $500,000 | ($500,000) | 2 | Seattle Parks has been unable to purchase 3 different identified sites. After 9 years, project has been abandoned. Funds will go to North Rainier Urban Village Park. |
| East Duwamish Greenbelt | $180,000 | $0 |  | Scope change to add 1 parcel |
| North Rainier Urban Village Park | $300,000 | $500,000 | 2 | Enlarge project scope by adding two adjacent parcels. |
| Snoqualmie Riverfront Reach | $200,000 | $0 | 3 | Scope change to add a parcel |
| TOTAL |  | $0 |  |  |

*The amounts listed above are for CFT funding only. Some of these open space projects have also received funding from the Parks Levy.

Proposed Parks Levy Open Space Reallocation Requests (Fund 3581)

| Project Name | Original Parks Levy Amount* | 2015-0232 Proposed Parks Levy Amount | District | Narrative |
| --- | --- | --- | --- | --- |
| Raging River Forest | $415,000 | ($139,035) | 3 | Project completed under budget. Remaining funds will be reallocated to Snoq Valley Mill Site/ Trail Link project |
| Snoqualmie Valley Mill Site/Trail Link | $550,000 | $139,035 | 3 | Funds not needed for Raging River Forest will be reallocated to this project to be used for design, acquisition, and construction |
|  |  | $0 |  |  |

*The amounts listed above are for Parks Levy open space funding only. Some of these open space projects have also received funding from the Conservation Futures Tax.