## STAFF REPORT

| Agenda Item: | 5 | Name: | Greg Doss |
| --- | --- | --- | --- |
| Proposed No.: | 2015-0516 | Date: | March 9, 2016 |

SUBJECT:

Motion 2015-0516 acknowledges receipt of a report on the delivery method for the Automated Fingerprint Identification System (AFIS) Laboratory Replacement Project, as required by the 2015/2016 Biennial Budget Ordinance, Ordinance 17941, Section 129, Proviso 6, as amended.

SUMMARY:

The Facilities Management Division (FMD) has identified King County’s Black River building in Renton as a preferred location for the new AFIS Laboratory.  The Black River building has 72,000 square feet of rentable space and a layout that is conducive to the technical requirements of the laboratory as well as space that can be used for administrative purposes.  The focus of the laboratory improvement project will be on the refurbishment and tenant improvements necessary to allow the AFIS program to occupy the space.

FMD has evaluated the various project delivery methods for the AFIS Laboratory project based on the following criteria: 1) Alternative public works contracting procedures specified in the Revised Code of Washington (RCW), 2) cost Impacts, and 3) project schedule impacts. Using these criteria, FMD evaluated three project delivery methods: Design-Bid-Build (traditional), Design Build, and general contractor/construction manager (GC/CM).

FMD is recommending that the traditional Design-Bid-Build project delivery method be utilized for the AFIS Laboratory.  The FMD Director indicates that this method would provide the best value to the County for delivering this project.

BACKGROUND:

King County’s AFIS Program is a regional levy funded program that has provided staff and technology to support criminal fingerprint identification services to law enforcement agencies throughout the County since 1988.  The program’s latent fingerprint staff recovers, preserves, and examines fingerprint evidence from crime scenes and uses the information gathered to identify criminal suspects and testify to findings in court.

Since 2001, the AFIS program’s latent fingerprint processing laboratory has been located at the County’s Barclay-Dean building in the industrial area south of downtown Seattle.  The Executive has indicated that the existing laboratory facility is outdated and undersized for the program’s workload, presenting efficiency, employee safety, and evidence security concerns.

The 2013-2018 AFIS Levy identified up to $11.5 million for a replacement facility, including $9.3 million for planning, design, and construction, and $2.2 million for property acquisition.

In 2014, the County Council authorized in the 2015/2016 Biennial Budget (Ordinance 17941) the expenditure of $730,431 for the preliminary design of the new AFIS Laboratory.

The ordinance included a $650,000 expenditure restriction to be released when the Council passed a motion accepting a report that recommended the delivery method selected for replacing the laboratory. The Council requested that the report include a cost-benefit analysis for delivery methods considered and any anticipated timelines for design, permitting and occupancy associated with the selected delivery method.  In June, the Facilities Management Division (FMD) requested an extension for the proviso response.  The proviso response date was extended to November 30, 2015.  The proviso response was submitted prior to the November 30th deadline.

ANALYSIS:

Black River Building:

In reviewing the potential site and location criteria, it was determined that the Black River building met the project location requirements. It was also considered advantageous over lease or purchase sites because it precludes the need to acquire or lease another property (consistent with real property asset management plan, RAMP, policy) and the site is already connected to the King County Information Technology (KCIT) WAN network.  A “test fit” study was performed which determined that the Black River Building could accommodate the AFIS laboratory program.  A location recommendation will be included in the 2017/2018 budget proposal transmitted to Council to allocate the AFIS levy resources for the replacement facility.

The Black River Building has 72,000 rentable square feet of space.  The building has two wings (one northeast, the other southwest), each of which has three stories and share a common lobby/elevator space on each floor.  The Assessor’s Office is currently located on the third floor of the southwest wing.  FMD’s proposal for AFIS would place most of the lab spaces on the first floor of the northeast wing.  Some of AFIS's non-lab spaces (those which do not require separate ventilation such as the training room and archived storage) would be located elsewhere, potentially nearby in the first floor southwest wing, or possibly on floor 2 directly above the lab.  That decision will be made in collaboration with FMD Operations and the Real Estate Services section, which are reviewing other potential occupants for the building.

Project Delivery Method:

The project delivery methods considered for the AFIS Laboratory Replacement Project include the traditional publics works contracting method (also referred to as Design-Bid-Build) authorized under RCW 39.04, as well as other Alternative Public Works Contracting Procedures authorized in RCW-39.10, which include:

- Design-Bid-Build:  The Design-Bid-Build method is the most conventional and frequently used method of project delivery public work projects.  In this process, the owner 1) establishes their program, 2) selects their design team, 3) has the design developed under a professional services contract, and then 4) bids the work publically.  It is a linear process wherein the design develops incrementally with the owner having the ability to review, reconcile, and approve or revise it at multiple milestone review points as the design is refined.

- Design-Build: In the Design-Build method, the contractor and the design team are one entity, hired by the owner to deliver a complete project.  The intended benefit of this approach is to consolidate the responsibility for the project quality and performance with a single party, which can minimize potential conflicts between the designer and builder.

- General Contractor/Construction Manager (GC/CM). In the GC/CM method, the owner selects and contracts directly with a Design Team (as is done in the conventional Design-bid-build approach), but also selects the construction general contractor and construction manager (GC/CM). Ultimately, a Maximum Allowable Construction Cost and Total Contract Cost are negotiated and fixed in a construction phase contract between the Owner and the GC/CM.

- Job Order Contracting (JOC) procedures:  Under the Job Order Contracting process, a contractor is selected through a competitive process for a fixed period, indefinite quantity delivery order contract which allows for use of negotiated work orders for public work projects.  The approach is advantageous when the project involves complex scheduling, phasing, or coordination and there may be multiple adjustments during the project period.

Due to the high cost of financing for a relatively small project, the lease-leaseback was not included in the FMD analysis. After a review of the potential project, FMD staff determined that a Design-Bid-Build (DBB) methodology, allowed by RCW 39.10, would have the lowest cost, and be completed most quickly.

Alternative Public Work Contracting Procedures such as the GC/CM and JOC may only be used in certain specialized applications and require approval of the Washington State Capital Projects Advisory Review Board (CPARB) Project Review Committee.  The Design-Build methodology does not meet the cost or critical input from constructor threshold of RCW 39.10, costs $700,000 more than DBB, and would take about four to five months longer to deliver because of project approvals required by the State.

The GC/CM method, possibly allowed by RCW 39.10, would cost $600,000 more than DBB, and take about three to four months longer to deliver because of project approvals required by the State.  Finally, the Job Order Contracting is not allowed by RCW because of the $350,000 project threshold for individual work orders.

The cost estimates for the above methods included estimated costs for design, permitting, construction, moving, equipment and furnishings, contingency, administration (project management), and public art (1%).  For the purposes of this report, cost estimates for the Design-Build and GC/CM methods were compared to the cost for the traditional Design-Bid-Build method, which was used as the baseline.

In summary, the costs for both of the alternative delivery methods were higher than the Design-Bid-Build method.  The alternative delivery methods cost more primarily because they would require the use of a project management consultant.  FMD has indicated that because it does not routinely use these delivery methods, a consultant would be needed to assist the division with obtaining CPARB approval for the project, and to assist with procuring and administering the project contracts.  There are other cost differences associated with pre-construction services and honorarium payments, but these do not have as significant a fiscal impact as the project management consultant services.

NEXT STEPS:

If the Council approves the motion and releases the $650,000 in appropriation authority to the Facilities Management Division, the Executive will proceed with the design phase and will request funding for subsequent phases in the 2017/2018 Proposed Biennial Budget.

The report on the final recommended delivery method for the AFIS Laboratory Replacement Project submitted by the Executive appears to meet the criteria set forth in the 2015/2016 Biennial Budget Ordinance.

QUESTIONS ASKED AT THE 2-10-2016 BFM MEETING:

Council Question:  Why is there a $1 million range for the estimates presented in the proviso report?

Response from the Office of Performance, Strategy and Budget: The AFIS proviso required the Executive to transmit a report comparing delivery methods for the replacement of the Automated Fingerprint Identification System (AFIS) lab and a motion that approves the plan.  The proviso report satisfied the proviso requirements by reporting a $1 million cost range using the detailed cost estimate total as the low end of the range.   In response to Council follow-up questions the table below has been prepared to show both the sum of the Table 6 line item detail cost estimate and the corresponding range.  The 2017/2018 budget will include a request for AFIS project budget authority following Council proviso report approval by motion and after the cost estimates are further developed.

Summary of “Table 6.  Project Delivery Procedure Cost Comparison”

| Delivery Method | Cost Estimate Detail | Cost Estimate Range |
| --- | --- | --- |
| Design-Bid Build | $9,061,352 | $9.1 to $10.1 million |
| Design-Build | $9,719,427 | $9.7 to $10.7 million |
| GC/CM | $9,693,814 | $9.7 to $10.7 million |

Council Question:  Provide a list of AFIS processing lab customers.

Response from AFIS Staff:

Algona PD, Auburn PD, Bellevue PD (limited basis*), Black Diamond PD, Bothell PD, Clyde Hill PD (includes Yarrow Point), Des Moines PD, Duvall PD, Enumclaw PD, Federal Way PD, Issaquah PD, Kent PD, Kirkland PD, Lake Forest Park PD, Medina PD (including Hunts Point), Mercer Island PD, Milton PD, Normandy Park PD, Pacific PD, Port of Seattle PD,

Redmond PD, Renton PD, Snoqualmie PD (including North Bend), Tukwila PD, University of Washington PD,

King County Sheriff’s Office, unincorporated and contract cities: Beaux Arts, Burien, Carnation, Covington, Kenmore, Maple Valley, Metro Transit, Newcastle, Sammamish, SeaTac, Shoreline, Skykomish, Sound Transit, Woodinville, *Bellevue handles most of its own processing; Seattle (not listed) handles all of its own

Council Question:  Have the AFIS program’s law enforcement partners been informed of this move and do they have any concerns?

Response from AFIS Staff:

Communications: Prior to endorsing the 2012-2018 AFIS levy, the King County Police Chiefs Association (KCPCA) and Sound Cities Association were informed of the plan to relocate the lab and that the attempt would be made to find a location central and accessible to all partner agencies.  At the time of endorsement, the KCPCA expressed its trust in the AFIS program’s commitment to find the most central location possible, recognizing there may be no perfect site for the vast layout of the county.   No other concerns have been conveyed, other than feedback from annual surveys such as:

- More accessible parking is needed.

- Hours should be expanded for agencies to pick up/drop off evidence.

- Additional AFIS staff is needed to man the pick up/drop off process.

- More space is needed to sign in/out evidence.

- Traffic is difficult coming into Seattle from any direction.

- The length of time it is taking to replace the lab.

The new lab will address each of these concerns.

Selection of Black River Site: Prior to selecting the Black River site, FMD and AFIS worked together to develop location criteria that would best serve the lab’s customers.  Prioritization was given to a site that is accessible to the police agencies sprawled throughout the county: from Shoreline to Duvall, to North Bend, to Enumclaw, to Federal Way.  This location is close to the junction of I-5, I-405, SR-167, and SR-518 and near I-90.  It is close to (within two-miles of) the other sites considered during the search.  It also offers an abundance of free parking for evidence transports as well as training classes and other functions.

Council Question:  What are the operational impacts on the AFIS program’s customers of moving the lab to the Black River building?

Response from AFIS Staff:

The move will impact KCSO’s PMU.  See below for details.

The new location will be an eight-mile farther trip south for the north end customers, but may save time since it is more centrally located and outside of the downtown Seattle area.  It is expected to provide quicker access to/from the freeways than the Barclay Dean location off of Airport Way.  Parking is currently extremely limited, yet the Black River Building has ample parking for customers.

The evidence intake process will be properly staffed and hours will be expanded to better accommodate the program’s customers.  Since the new location will be able to accommodate more staff at one time and the lab layout will be more efficient, a faster turnaround of casework is expected.

The new location will include a training room that can be used for other events as well.  A drive-in vehicle bay is planned for processing vehicles and larger items.  This work is currently done at tow yards or other facilities.

Council Question:  Will there be costs to KCSO, associated with moving the lab away from PMU?

Response from AFIS Staff:

At this time, it appears no additional resources will be necessary.  KCSO PMU staff will need to transport evidence from PMU to the new lab, which is how the other agencies submit evidence.  PMU and AFIS management are working together to assess the impact.  The parties have discussed PMU staff combining trips to the WA State Crime Lab and other locations.  The estimate is two round trips per week at 1-1/2 hours each with additional “rush” cases if needed; or approximately 10% of an FTE.  PMU is working to streamline functions to free up Evidence Specialists’ time.  AFIS staff can provide occasional assistance, as is currently done with other agencies.  The volume and physical quantity of evidence to be delivered is not a substantial consideration.  The need for more than one van-load at a time would be almost non-existent.

KCSO CFO DeWayne Pitts has been consulted and made aware of this impact.  AFIS staff will continue working with KCSO on logistics, and in case any needed inclusions in the 2017/2018 budget for KCSO are identified.

Council Question:  Will the AFIS program realize increased operational costs from the move to the Black River building?

Response from AFIS Staff:

Central rates will increase.  Moving from 1,800 square feet in the Barclay Dean building to approx. 18,000 square feet in the Black River building will increase central rates to the AFIS Fund.  KCSO and FMD have estimated an additional $320,000 to $400,000/year.

If the lab is built and AFIS is charged the increase as early as 2017 or 2018, the AFIS operating budget should be able to absorb the cost.  If not, the program will continue finding efficiencies and/or using salary savings to offset the increase.  The AFIS program is working to right-size its staffing models and implementing efficiencies to reduce costs.

Overall, estimated central rate costs should be expected to be less than leasing from an outside company, which was planned for in this levy timeframe.  During the planning stage of the next levy, all space and overhead costs will be recalculated and included as is done in preparation for every six-year levy cycle.

Any changes in AFIS operations will be addressed in the next levy planning process.  For example, a possible service improvement may be for AFIS to provide a pick-up and delivery system of evidence to/from the agencies.  The feasibility and overall value would need to be explored as a decision package during levy planning.

Staff will report directly to the new lab instead of using work time and AFIS vehicles to commute to the lab.  This will free up a vehicle for other program purposes, potentially saving money on motor pool vehicles “rented”.

INVITED:

- Elissa Benson, Deputy Director, Facilities Management Division

- Sid Bender, Performance Strategy and Budget

- Joe Hicker, Facilities Management Division

- Carol Gillespie, Director, AFIS Program

ATTACHMENTS:

- Proposed Motion 2015-0516, including attachment

2.	Executive’s Transmittal letter