Metropolitan King County Council

REGIONAL TRANSIT COMMITTEE

## STAFF REPORT

| Agenda Item: | 11 | Name: | Paul Carlson |
| --- | --- | --- | --- |
| Proposed No.: | 2016-B0126 | Date: | June 15, 2016 |

SUBJECT:

Discussion of the Regional Transit Committee (RTC) schedule through the end of 2016.

SUMMARY:

On May 18, the RTC was briefed on work program items that are due to the Committee this year.  Today’s follow-up discussion will provide an opportunity for RTC members to discuss the schedule for:

- RTC consideration of the Transit Long Range Plan (transmittal expected in mid-August);

- RTC review of other deliverables such as the 2016 Strategic Plan Progress Report, the 2016 Service Guidelines Report and Alternative Services briefings; and

- Possible additional briefing items for inclusion on RTC agendas during the remainder of the year.

The Chair noted last month that the County Council will consider the 2017-2018 biennium County budget from late September through November.  As planning for the intensive budget process moves ahead and the timing of budget-related meetings is set, we will have a better grasp of the potential impact on the October-November RTC schedule.

BACKGROUND:

Additional materials will be provided at the Committee meeting.  Table 1 summarizes the legislation and reports that are subject to RTC review in 2016.

Table 1.  2016 RTC Legislation and Reports

[Status as of June 9, 2016]

| Accomplished | Timing |  |
| --- | --- | --- |
| Proposed Motion 2015-0473 (2015 Service Guidelines Report) | Introduced and referred to RTC 11/09/2015 | RTC approved 1/20/2016; County Council passed 3/14/2016 (Motion 14583) |
| Proposed Ordinance 2016-0005 (Update to the Transit Strategic Plan/Service Guidelines) | Introduced and referred to RTC 1/19/2016 | RTC approved 4/27/2016; awaiting Council action |
| Proposed Motion 2016-0018 (Access to Transit Study Phase 2 Report) | Introduced and referred to RTC 1/19/2016 | RTC approved 5/18/2016, awaiting Council action |
| Future |  |  |
| Strategic Plan Progress Report | Must be transmitted by June 30 | Required by Transit Strategic Plan, Chapter 3. June 30 transmittal date set by Ordinance 17597 |
| Metro Connects – Long Range Vision | Mid-August transmittal expected | Required by 2013 Update to the Transit Strategic Plan, Strategy 6.1.2 |
| 3Q Alternative Services Update | September regular RTC meeting |  |
| 2016 Service Guidelines Report 4Q Alternative Services Update | Must be transmitted by October 31 | Annual Service Guidelines report required by Ordinance 17143, Section 5. October 31 transmittal date set by Ordinance 17597 |

A focus of this discussion is to ensure that all RTC members have the chance to suggest additional briefing items for the Chair and Vice Chair to consider.  For Council staff it will be helpful to hear any suggestions.  Since the May 18 discussion, Council staff has heard feedback on possible topics including emergency preparedness, technology, Metro Transit budget and related issues, employee initiatives such as PACE (A Partnership to Achieve Comprehensive Equity) and continuous improvement, and work on transit by the King County Auditor.