Metropolitan King County Council

Regional Water Quality Committee

# STAFF REPORT

| Agenda Item: | 8 | Name: | Beth Mountsier |
| --- | --- | --- | --- |
| Proposed No.: | 2016-B0166 | Date: | September 7, 2016 |

SUBJECT

A briefing on the status of the Ship Canal Water Quality Project and the recently approved Joint Project Agreement (JPA) which authorized the Executive to enter into the agreement to have Seattle Public Utilities design, construct, own and manage the combined sewer overflow (CSO) control project for both Seattle and King County wastewater influent in north Seattle.

# SUMMARY

King County entered into a federal consent decree with the Washington State Department of Ecology (Ecology) and the U.S. Environmental Protection Agency (EPA) on July 3, 2013, which requires control of the County’s CSO basins by December 31, 2030. The City of Seattle also entered into a Consent Decree to control its CSO basins by 2030.

After considering separate CSO storage facilities and combinations of shared facilities, the Ship Canal Water Quality (WQ) Project was proposed as a coordinated effort between King County’s Department of Natural Resources and Parks (DNRP) and Seattle Public Utilities (SPU) to construct a 15-million gallon CSO storage facility to control five of SPU’s CSO basins in Ballard and Fremont/Wallingford, and the County’s 3rd Avenue West and 11th Avenue Northwest CSO basins. The project would be constructed by tunneling below publicly owned right-of-ways between Ballard and Highway 99.

King County Council and Seattle City Council approved DNRP and SPU’s provisional terms for the Ship Canal Water Quality Project and the JPA that specifies the funding of the planning, design, construction, maintenance, operation, repair, replacement, alteration, and improvement of the facility.  The JPA defines King County’s role in the execution and management of this project including decision-making and dispute resolution processes during design and construction and after the facility begins operating to control overflows. SPU will pay for portions of the project that solely relate to its delivery of influent to the storage facility. Otherwise, most costs of the facility will be split with Seattle paying 65 percent and King County 35 percent of the costs. King County’s share is currently estimated to be $134 million.

BACKGROUND

Combined Sewer Overflows

Combined sewer overflows are discharges of untreated or partially treated sewage and stormwater released directly into marine waters, lakes and rivers during heavy rainfall, when the sewers have reached their capacity.  Although the sewage in CSOs is greatly diluted by stormwater, both CSOs and stormwater may be harmful to public health and aquatic life because they carry chemicals and disease-causing pathogens.

Both King County and the City of Seattle manage CSOs within Seattle.  SPU manages more than 90 CSO discharge outfalls. King County's WTD manages 38 locations, including four CSO “wet weather” treatment facilities. A fifth treatment facility, the Georgetown wet weather treatment station (to control discharges from the Brandon and Michigan CSO basins) is currently being designed.

# King County’s Consent Decree with Ecology and EPA

Ecology and EPA alleged that the County violated Sections 301 and 402 of the Clean Water Act and the conditions and limitations of the County’s National Pollutant Discharge Elimination system (NPDES) permit issued to the County by Ecology. These are violations related to the quality of the effluent released from wet weather CSO treatment plants essentially satellite treatment plants to West Point Treatment Plant. In response, King County, without admitting any liability related to the alleged violations, negotiated a consent decree that the Council approved via adoption of Ordinance 17514 in 2013.

The consent decree obligates King County to implement the long-term CSO control plan that the Council approved in September 2012 (Ordinance 17413) for future projects per the proposed design criteria/specifications and schedule in the plan, including final completion of all projects by 2030.  In addition, the consent decree provides direction for:

- Implementation of CSO control projects currently in design;

- Improvements in operations of existing CSO treatment plants to meet effluent standards;

- Reporting requirements regarding progress towards the goals of the long-term CSO control plan, post-construction monitoring, etc.;

- Dispute resolution procedures; and

- Penalties.

The overall goal of the consent decree and EPA’s compliance action is to ensure that combined sewer overflows at King County’s outfalls occur on average only once per year based on a rolling 20-year average and that the effluent discharged from CSO control treatment plants meet certain standards.

The consent decree contains some provisions for flexibility with regard to the implementation of King County’s long-term CSO control plan. King County may propose changes to the design specifications for projects and the priority and sequencing of projects; the County may also propose a supplemental “integrated plan” that includes additional activities or refines the proposed CSO control projects to address other water pollution issues and thereby results in better water quality in the receiving waters where CSOs currently discharge.

King County’s Long-Term CSO Control Plan

As noted, King County adopted the 2012 CSO Control Plan Update (Ordinance 17413) as an amendment to its long-term combined sewer overflow control plan (LTCP) and submitted it to Ecology as a component of the County’s NPDES permit renewal for West Point.  It provides the blueprint and schedule/milestones for construction of projects to address the remaining CSO outfalls that did/do not meet state standards.

In 2012, out of the 38 CSO sites in the regional wastewater system, 16 were controlled to Ecology’s standard of no more than one overflow per year and three were being refined and adjusted to meet the control standard.  This represented significant progress with approximately $389 million spent to reduce untreated wastewater and CSO volumes from over two billion gallons per year in 1980 to 800 million gallons per year in 2012.  At the time, King County was also designing five CSO control projects (the “Beach” projects) that are now constructed or nearing completion at a total cost of approximately $100 million.

The remaining 14 sites that were uncontrolled were addressed in the LTCP through nine proposed projects (two treatment plants and seven storage facilities, with some green stormwater infrastructure proposed as part of some projects) and incorporated into the consent decree as Appendix B.  The nine projects had a very preliminary total cost estimate (Class 5, meaning costs could vary from 50 percent less to 100 percent more) of $711 million in 2010 dollars.

Consideration of Joint Projects

King County’s long-term CSO control plan as proposed and approved by the Council envisioned the possibility of joint projects with Seattle. Seattle was also interested in shared projects.  Additionally both King County’s and Seattle’s consent decrees required them to coordinate their efforts and future operation of new CSO facilities since each would have impacts upon the other’s facilities (and their ability to control overflows) and the West Point Treatment Plant.

With this backdrop, King County and Seattle developed and provisionally agreed to a series of technical memos and plans about (1) cost-sharing and working together on any projects; and (2) a shared project for the CSOs in northwest Seattle.  Many of these agreements date back to 2012 and overlap with the time period when King County’s long-term CSO control plan and Consent Decree were being approved.

The provisional agreements reflected each agency’s acceptance of the technical aspects, assumptions and parameters of a shared storage project addressing:

- existing and future wastewater flows in the basins;

- amounts of combined wastewater and stormwater that would need to be stored;

- conceptual design of a facility to provide the storage;

- division of potential capital costs for the project (based on the avoided costs of separate projects) and future cost-sharing of operations and maintenance;

- parameters for operation of storage facilities and discharge to the West Point Treatment Plant; and

- a potential management structure of a shared project from design through operation.

In April 2014, both SPU and WTD agreed to a “Seattle Public Utilities & King County Wastewater Treatment Division Coordination Plan.”  Its purpose was to guide each agency in executing both joint and individual CSO projects to efficiently and effectively achieve CSO control to comply with their respective Consent Decrees and other regulatory requirements.

By the end of that year both WTD and SPU concluded that a joint project would be the best means of controlling overflows and would reduce environmental impacts and minimize neighborhood disruptions compared to building separate CSO control facilities for that group of drainage/CSO basins.  The agencies proceeded to develop a proposed Joint Project Agreement (JPA) in 2015 based on and citing their previous work and provisional agreements.

The adopted JPA would legally and perpetually bind SPU and DNRP to execute the project, unless they mutually agree to terminate the JPA.  These terms were negotiated because each agency is required to meet certain milestones and completion of facilities to comply with terms of their consent decrees.  If either agency proceeded any further without a commitment to either a shared project or separate projects, it would be far more challenging for either agency to meet its current milestones.

The JPA designates Seattle/SPU as the lead agency during design and construction of the project. Upon completion, SPU will be the owner and manager of the facility.  The JPA also defines King County’s role throughout the project design, construction and future operation of the facility.

# Project Description

The Ship Canal WQ Project would provide storage of combined wastewater in a deep storage tunnel constructed between the Ballard and Wallingford CSO areas, on the north side of the Seattle Ship Canal that connects Lake Union and Elliott Bay. The Project would control SPU’s Ballard CSO basins (Outfalls 150,151 and 152), Fremont (Outfall 174) and Wallingford CSO basins (Outfall 147), King County’s DNRP 3rd Avenue West Regulator (DSN008), and 11th Avenue NW Regulator (DSN004) by the end of year 2025.

The Ship Canal WQ Project would include the storage tunnel and appurtenances, conveyance facilities to convey SPU and DNRP CSO flows into the tunnel, and a pump station and force main to drain flows from the tunnel. A detailed description of the project (including Figure 1 showing a plan view of the Ship Canal WQ Project location and components) can be found in Exhibit A to the JPA. The following is a summary of the key components of the project:

The storage tunnel and appurtenances, as proposed, would include:

    - A minimum 15.24 million gallon (MG) offline storage tunnel. The tunnel is expected to have a 14-foot inside diameter and be approximately 14,000 feet long (2.7 miles).

      - The stored combined sewage in the storage tunnel will flow from the Wallingford CSO Outfalls westward to an effluent pump station located near the Ballard CSO Outfalls 150 and 151.

      - The tunnel route is planned to be generally in street right-of-way along the north side of the Ship Canal.

    - Seven diversion structures for diverting influent CSO flow away from existing CSO outfalls to the tunnel.

    - Four drop structures (each with odor control) to convey influent CSO flow into the storage tunnel.

    - A pump station would be located at the West tunnel portal as defined during the design phase of the project, with a minimum peak capacity of 32 MGD to empty the storage tunnel in approximately 12 hours.

Conveyance facilities would include a:

    - Gravity sewer line to convey flows from SPUs diversion structure at Fremont Outfall 174 to the tunnel drop shaft;

    - Gravity sewer line to convey flows from DNRPs diversion structure at 3rd Ave. W (under the Ship Canal) to the tunnel drop shaft;

    - Gravity sewer line to convey flows from DNRPs diversion structure at 11th Ave. NW to the tunnel drop shaft; and a

    - Force main to convey flows from the tunnel pump station to DNRPs existing Ballard Siphon wet-weather barrel forebay.

SPU would be solely responsible for the design, construction, management and cost of gravity sewer lines to convey flows from SPU's diversion structures at Ballard outfalls 150, 151 and 152, and Wallingford outfall 147 to the tunnel drop shafts.

# Project Design Assumptions and Parameters

The control strategy will limit the inflow to the storage tunnel from each outfall basin for each storm event. The minimum control volume for each outfall is:

SPU Outfalls

- Fremont (Outfall 174): 1.06 MG

- Wallingford (Outfall 147): 2.15 MG

- Ballard (Outfall 152): 5.38 MG

- Ballard (Outfall 150/151): 0.62 MG

DNRP Outfalls

- 3rd Avenue West (DSN008): 4.18 MG

- 11th Avenue Northwest (DSN004): 1.85 MG

Each Party has calculated the control volumes required to meet their independent needs. Although calculation methods vary between the agencies, SPU and DNRP agree that these are the minimum volumes to be controlled and provided for by The Ship Canal WQ Project.

# Ownership and Operation of the Facility

SPU will own and operate the storage tunnel and all of the related components listed in the project description above, including all new structures and pipes appended to each existing DNRP outfall pipe and all real estate previously owned or acquired for the project. However, ownership of the current outfall pipes will remain unchanged. Prior to commissioning of the project, SPU is compelled by the JPA to develop an Operations and Maintenance Plan that must be agreed to by DNRP. The JPA also stipulates a “No Impact Release Rate” to ensure pumping out of the storage facility does not impact the function of the West Point Treatment Plant or cause King County to not meet its regulatory standards for discharges from West Point.

# Project Costs and Cost Sharing

SPU and WTD aimed to define a method for sharing capital and operating costs in the joint project, in which associated risks and rewards are apportioned equitably. The cost sharing methods incorporated into the JPA are based on three principles:

- Controlling CSO’s through joint multi-basin efforts may be less costly (or otherwise beneficial) than controlling the same CSOs individually;

- Both SPU and WTD should share in the potential savings of such joint action; and

- Projects or facilities within SPU’s or WTD’s independent long-term control plan responsibilities that are unaffected by the choice of a joint project should remain the responsibility of that agency.

SPU and WTD agreed to a Joint King County/Seattle CSO Initiative Work Plan Item 4: Cost-sharing Method for Joint Capital Projects, dated March 26, 2012 (Technical Memorandum No. 4) for the purpose of determining each agency's proportionate share of the total cost of the Ship Canal WQ Project. They also agreed to a Technical Memorandum 7, dated January 7, 2013, addressing a compensation methodology (costs and credits) for incremental changes to SPU wastewater flows that directly affect the operation and maintenance costs of DNRP facilities downstream of SPU facilities.

Cost estimates at a Class 4 level (with a range of minus 20 percent to plus 30 percent) were developed and cross-verified for each agency’s separate, individual projects. The Parties also agreed on a total cost of a shared Ship Canal WQ Project. A proportionate share of the costs was allocated based on the avoided costs of what otherwise would have been individual projects divided by the cost of the shared project (excluding costs solely the responsibility of SPU). This methodology arrived at the proposed split of costs with King County paying 35 percent of the shared costs and Seattle paying 65 percent. However, as proposed, King County would be entitled to 40 percent of the shared storage with Seattle using the remaining 60 percent.

The total cost estimate (Class 4) for the Ship Canal WQ Project is approximately $423 million. This includes approximately $41 million in land acquisition costs and conveyance pipes that are solely the responsibility of SPU (referred to as excluded costs). Based on the agreed cost-sharing methodology, the cost for WTD is estimated to be $134 million and the cost for SPU is estimated to be $289 million ($41 million for SPU's sole responsibility + $248 million for its proportionate share).

The JPA also spells out which Party will be responsible for fines or other costs related to discharges from outfalls that do not meet the regulatory standards and consent decree requirements.

# Joint Project Agreement (JPA) – Section Descriptions

The following major elements are contained in the JPA:

Recitals (Article II):

  - The Ship Canal WQ Project will not be used for any other basins or purpose than those defined in the JPA

Project Design & Construction (Article IV):

  - SPU shall be the lead agency and will be responsible for the planning, design, construction, delivery, operation, maintenance

  - SPU will notify DNRP in advance of project milestones

  - DNRP and SPU will communicate collaboratively with the Department of Ecology and EPA

  - SPU will follow DNRP’s Local Public Agency project review process

Roles & Responsibilities (Article V):

  - SPU will lead Project design, construction, commissioning, and operations; DNRP has a defined participation, review and inspection role at each stage of the Project

  - Any changes that affect the Project Description (project scope, schedule or budget) will be resolved via the Change Management process

Project Management (Article VI):

  - SPU will develop and implement the Project Management Plan

  - Any changes to scope, schedule or budget will be resolved via the Change Management process (Exhibit B)

  - The parties will undertake joint public outreach and communications

Ownership & Use (Article VII):

  - SPU will own the Project

  - The specific CSOs to be controlled by the Project, and the control volumes to be achieved are contained in this Article

Operations & Maintenance (Article VIII):

  - SPU will develop an O&M Plan in consultation with DNRP

  - Content requirements for the O&M Plan are defined in this Article

  - The O&M Plan is to be finalized at the end of construction; The Article contains a general schedule for completion in relation to Project design and construction

Cost Sharing (Article IX):

  - The Article contains the 65 percent/35 percent cost share split for non-excluded costs; SPU has a right to 60 percent of the volume, DNRP has a right to 40 percent of the volume

  - Provisions for managing higher costs, allocating excess volumes, and addressing regular and continuous excess use capacity are contained in this Article

Insurance & Indemnification Articles XI & XII):

  - Requires City and County risk managers to cooperate in the development of an insurance program for design and construction of the Project

  - Insurance and Indemnification Requirements developed with the County’s Risk Management Office and County’s legal counsel in the Civil Division of the PAO are provided

Project Description (Exhibit A)

  - This Exhibit describes the Project Purpose, Scope, Capital Cost Estimate (including the excluded costs) and a Schedule Summary

  - Change to the project scope would need to be negotiated and agreed to by both SPU and DNRP through the “Change Management Process” (see below)

Change Management (Exhibit B)

  - Addresses potential risks to the project by utilizing senior level management from each agency as a Project Review and Change Management Committee (PRCMC) to provide oversight, support and direction should issues arise affecting project scope, schedule and/or budget.

  - PRCMC decisions intended to be made by consensus – and otherwise relies on Paragraph 12 of the “One Team Decision Making Guidelines” (Exhibit C)

  - SPU leadership will convene meetings with a “Direction and Action Log” maintained and shared for each meeting in addition to meeting minutes.

  - Includes direction for PRCMC involvement in Consultant Contract Amendments and Construction Contract Changes

One Team Decision Making Guidelines (Exhibit C)

  - Outlines the goals of a Project Team during phases of the project with regard to decision making, team member interactions, responsibilities and what to do if a team member disagrees with the decisions of the team or Team Lead.

  - Paragraph 12 calls for the Team Lead to make a project decision in the absence of consensus.

List of Potential Causes for Capital Cost Increases (Exhibit D)

  - Assigns financial responsibility for potential capital cost increases to the Lead Agency (SPU) or Partner Agency (DNRP) or where the cost increase would be shared.

DNRP-WTD Invoice Format (Exhibit E)

  - Titled to be the invoice format, but is actually intended to provide the format for reporting of SPU costs (to accompany monthly invoices) ranging from staffing to mitigation.

# ANALYSIS

The Regional Water Quality Committee was briefed on the proposed project in December 2015.  King County’s Transportation, Economy and Environment Committee (TrEE) was briefed on legislation regarding approval of the JPA (PO 2016-0016) on February 2, April 5 and June 21 2016 (when TrEE gave the legislation a ‘do pass’, as amended recommendation). The Budget and Fiscal Management Committee (BFM) was briefed on companion legislation, PO 2016-0017 regarding a supplemental appropriation for the project on February 24, 2016.  BFM subsequently approved the appropriation legislation on July 13, 2016.  The Council approved both pieces of the legislation July 18, 2016.

At the request of several TrEE committee members, independent legal counsel was retained to review and advise King County regarding the terms of the proposed Joint Project Agreement.  Based on council staff and the outside legal advice, the Council amended the JPA to:

- Effectuate a number of technical clarifications and changes;

- Modified Section XVII.1 to clarify the role of Exhibit D and dispute resolution related to both construction and operational costs;

- Modified Exhibit D to clarify construction costs methodology; and

- Added twice yearly reporting to the Council regarding progress on the project.

The King County Auditor’s Office Capital Projects Oversight team is also monitoring the project, though providing the same type of oversight as would be conducted for a WTD-constructed project because the project is the responsibility of SPU.

Further discussion and analysis of the joint Ship Canal WQ project compared to the impacts, risks and financials of separate projects are contained in the April 5, 2016 staff report for TrEE.

# Control over scope, schedule and budget

The JPA calls for SPU to assume the role of project lead for design and construction of the project and to take on day-to-day project management responsibilities.  However, King County, through DNRP, will have an ongoing and defined role in decision-making, especially where it concerns any proposal to amend the scope or address issues affecting schedule and budget (referred to as “Change Management”).

The Change Management process is intended to address potential risks to the project by utilizing senior level management from each agency as a Project Review and Change Management Committee (PRCMC) to provide oversight, support and direction should issues arise affecting project scope, schedule and/or budget. PRCMC decisions are intended to be made by consensus. All discussions and decisions of the PRCMC are to be memorialized in a “Direction and Action Log” maintained and shared, in addition to meeting minutes. Additionally, at the project management level, SPU and WTD are to  adopt a “One Team” goal with interactions and cooperation based on “One Team Decision Making Guidelines” (Exhibit C of the JPA) intended to ensure WTD’s interests and expertise are factored into the project design/construction and operation phases.

The JPA and attached exhibits address decision-making and anticipated cost assignments where costs might escalate due to one Party or the other not meeting deadlines or project conditions that cannot be known at this time.

Outside legal counsel’s review of the JPA was requested in part to focus on these concerns to ensure that King County ratepayers’ interests are best served by structure of decision making and the fact that the JPA as structured commits the parties to the JPA in perpetuity unless the parties mutually agree to terminate the agreement.

Operations and Maintenance Costs

The JPA calls for sharing the operations and maintenance (O&M) costs based on the same 35 percent / 65 percent split between King County and Seattle as agreed upon in Technical Memorandum No. 4.  SPU will invoice DNRP annually for O&M costs during the first five years of operation of the Ship Canal WQ Project, based on a mutually agreed upon O&M estimate, to be developed prior to commissioning of the project.  Prior to the end of the sixth year of operation of the project, SPU would reconcile actual costs against the O&M estimate and invoice/credit King County for the difference between actual and estimated O&M costs.

The storage facilities are expected to operate an estimated five to six times per year.  Seattle, in addition to the shared costs for operations and maintenance, will compensate King County for the additional flows to be treated at West Point.  These would be modest by comparison to the regular flows to West Point.  Staff is requesting more information regarding anticipated operations and maintenance costs.

Conclusion

King County is required to complete the control of its CSOs under the terms of the consent decree. With the approval of the Ship Canal WQ Project and JPA the County should be able to satisfy the consent decree obligations for two of its outfalls in north Seattle.

Briefing

SPU staff will brief the committee on the project status and progress towards completion.   WTD staff will be available to answer questions.

ATTACHMENTS

# Ordinance 18313

# INVITED

- Edward Mirabella, Ship Canal Water Quality Project Executive, SPU

- Madeline Fong Goddard, P.E., Deputy Director, SPU

- Henry Chen,  Capital Project Manager, SPU

- Gunars Sreibers, Acting Director, Wastewater Treatment Division(WTD), Department of Natural Resources and Parks

- Kathy Loland, Director, Project Planning and Delivery

- Sharman Herrin, Governmental Relations Director, WTD

King County Council approved  the JPA via Ordinance 18313 in June 2016

Seattle approved the JPA in December 2015 (Ordinance124966)

“Offline” meaning the storage isn’t in a conveyance pipe

These dimensions could be changed during the design phase of the project.

These are components and costs of the project are referred to as “excluded” in the JPA

The transmittal of PO 2016-0016 did not include Exhibit E.

In addition to PO 2016-0016 approving the Ship Canal Water Quality Joint Project Agreement, the Executive also transmitted PO 2016-0017 approving a supplemental appropriation for the Ship Canal WQ Project for approximately $14.2 million. This appropriation was requested to cover DNRP’s portion of the costs for the preliminary analysis and design work, including costs from the years 2014-2015 and anticipated costs in 2016.