Metropolitan King County Council

Regional Water Quality Committee

## STAFF REPORT

| Agenda Item: | 10 | Name: | Mike Reed |
| --- | --- | --- | --- |
| Proposed No.: | 2016-B0022 | Date: | February 1, 2017 |

SUBJECT

A briefing on the recommendations of the Cost Estimating Technical Working Group, in response to Proviso P1, Section 110 of the Biennial Budget Ordinance 17941, improving Wastewater Treatment Division (WTD) capital projects cost estimating.

SUMMARY

The 2015-2016 Biennial Budget for the Wastewater Treatment Division included a proviso requiring a work plan to address planning-level cost estimating:

P1 PROVIDED THAT:

Of this appropriation, $450,000 shall not be expended or encumbered until the executive transmits a motion approving a detailed work plan for a technical working group regarding wastewater treatment division ("WTD") capital projects, and the motion is passed by the council.  The motion shall reference the subject matter, the proviso's ordinance, ordinance section and proviso number in both the title and body of the motion.

A.  The technical working group shall be charged with reviewing and making technical recommendations to the executive and council regarding:

1.  The processes to establish and update planning level cost estimates for WTD capital projects from the time that a project is identified through the preliminary design process until the project reaches the thirty percent design completion; and

2.  The processes WTD uses to consider or reconsider projects as they move from project identification to thirty percent design and the establishment of a baseline budget.

B.  The work plan shall identify:

1.  Participants in the technical working group, including, at a minimum, council staff, executive staff and interested stakeholders representing the regional water quality committee, and the metropolitan water pollution abatement advisory committee;

2.  The proposed schedule of meetings and deliverable dates for recommendations; and

3.  A description of third-party facilitation, if any, to support the technical working group.

The proviso was based on recommendations in a report by the County Auditor, which noted the need for strengthening cost estimating processes for planning-level cost estimates for WTD capital projects.  In 2015, the RWQC and Council approved the work plan and WTD retained a consultant and coordinated meetings of the Technical Working Group.  The Technical Working Group has completed its work, and a Final Report, “Improvements to the King County Wastewater Treatment Division Conceptual Planning and Cost Estimating Processes”, has been prepared.

BACKGROUND

WTD Capital Cost Estimating

The 2015-2016 County Budget for the Wastewater Treatment Division included a proviso requiring the formation of a Technical Working Group on Capital Cost Estimating.  The proviso was developed based on the September 2014 Performance Audit of the Georgetown Combined Sewer Overflow Project, including a Recommendation 2:

“The Wastewater Treatment Division should continue to take steps to improve the quality of its planning-level cost estimates, including:

- Continuing to apply changes to WTD’s contingency policy in its cost estimates

- Continuing to work with a consultant to identify and implement methods to improve planning level cost estimates

- Developing planning-level cost estimation guidelines

- Developing techniques to use historical information to inform estimates of likely costs of projects

- Employing independent validation of early cost estimates”

Work Plan and Technical Working Group

In 2015, the RWQC and the County Council approved the work plan for a Capital Cost Estimating Technical Work Group (“TWG”).  The TWG was to include representation from Council staff, RWQC, the DNRP Director’s Office, the WTD Director’s Office, the WTD Project Planning and Delivery Section, the WTD Finance Section, a peer public agency, and the Metropolitan Water Pollution Abatement Advisory Committee.  The work plan noted that most of the work would take place in the remainder of 2015 and throughout 2016.  For consulting support, WTD negotiated a Project Control and Project Cost Estimating Services Contract with Value Management Strategies (VMS).

RWQC was briefed a number of times in 2015 and 2016 on the progress of the review.  Those briefings described the process that WTD uses to plan and develop major capital projects.  The “Project Planning and Delivery Timeline” graphic depicted below, illustrates that process.  The key takeaway of the graphic is that, early in the long-term planning for a major capital project—during the “problem identification/definition” phase, project specifics, and associated cost projections—are, and must be, broad, oblique, and unrefined.  Specifics become more clear in latter project stages, allowing for greater precision in project costing.

The key areas of focus that the Technical Work Group addressed included:

- Conceptual Planning Estimating and documentation through Basis of Estimate and Assumptions of Estimate

- Establishing a Trend Analysis Program to track and illustrate scope, schedule and budget changes over time

- Contingency and Allowances for Indeterminates

- Improved Risk Management and Risk-Based Estimation

- Establishing a Project Formulation practice where identified needs are vetted for inclusion into the capital project program

The Technical Working Group has now completed its review, and prepared and forwarded its Final Report.  The Report is structured along the lines identified above, addressing Cost Estimating, Trend Analysis, Contingency, Risk Management, and Project Formulation.  It also includes an Implementation Schedule, which notes that the recommendations are to be implemented by the end of 2017.  The timeline further notes that the Division may extend the consultant contract through 2020, for ongoing third-party cost estimate validation and process improvement support.

Today’s briefing will present the Final Report, “Improvements to the King County Wastewater Treatment Division Conceptual Planning and Cost Estimating Processes”, and describe implementation plans and agency efforts to continue to improve the cost estimation process.

INVITED

- Lisa Taylor, Project Control Unit Manager, Wastewater Treatment Division

- Greg Brink, Value Management Strategies, Inc.

ATTACHMENTS

- Final Report:  Improvements to the King County Wastewater Treatment Division Conceptual Planning and Cost Estimating Processes—Technical Working Group Recommendations, December 9, 2016