Metropolitan King County Council

Regional Water Quality Committee

## STAFF REPORT

| Agenda Item: | 4 | Name: | Elizabeth Mountsier and Megan Smith |
| --- | --- | --- | --- |
| Proposed No.: | 2003-0178.2 | Date: | July 9, 2003 |
| Attending: | Don Theiler, Manager, Wastewater Treatment Division (WTD), Department of Natural Resources and Parks (DNRP) Laura Wharton, Supervisor, Comprehensive Planning & Technical Resources, WTD, DNRP Dirk Apgar, Engineer, Facilities Inspection, WTD, DNRP |

SUBJECT:  An ORDINANCE adopting policies relating to odor control at wastewater treatment plants; and amending Ordinance 13680, Section 5, and K.C.C. 28.86.050.

BACKGROUND:

Proposed Ordinance 2003-0178.2 (Attachment 1) describes the recommended odor prevention policies that will be implemented to prevent nuisance odors at King County’s new and existing wastewater treatment facilities.

Ordinance 13680, adopting the Regional Wastewater Services Plan (RWSP), calls for King County to establish goals for odor control at all treatment plants, investigate potential technologies and cost for odor control, recommend a policy to control odors at existing and any new plants, and significantly reduce odors at the South Treatment Plant. The Executive’s proposed policies, which are in the form of an amendment to Ordinance 13680, are intended to meet these requirements.

Attachment A to the proposed ordinance provides greater detail on the activities that were carried out to develop the proposed policies and a preliminary implementation plan that outlines the timing and cost to implement the policies.

The proposed ordinance also calls for updating the RWSP Operational Master Plan in order to reflect these policies once they are adopted.

Key Odor Concepts and Definitions

- The Nose Knows

Attachment A to Proposed Ordinance 2003-0178, “Odor Control Policy Recommendations dated March 18, 2003,” notes that the subjective interpretation of odors makes it difficult to quantify odor impacts. In general, however, the report notes that in regions of excellent air quality, such as Puget Sound, the tolerance for air pollution, including odors, is quite low. King County currently receives about sixty wastewater related odor complaints each year.

- All Odors are Local

The report emphasizes that because odor tolerance is community-dependent, odor prevention must be defined within the context of the community concerned. Using existing King County wastewater facilities and programs as a baseline, teams of WTD personnel and outside engineering experts held six workshops to assess the odor prevention levels achieved at the South and West Point Treatment Plants.

- Odor Control vs. Odor Prevention

The proposed policies are focused on preventing odors, as opposed to simply trying to control them. Odor control programs tend to be focused on collecting and treating foul air. Odor prevention focuses on addressing all the factors that contribute to nuisance odors, reducing the risk of odor events due to a malfunction of an odor control device.

- Odor Measurement: Odor Dilutions to Threshold Concept

This is a measurement of odor strength expressed as the amount of odor-free air necessary to reduce the odor to a level at which about 50% of the population could not detect it.  The stronger the odor, the higher the “odor dilutions to threshold” will be.

Proposed Odor Control Policies

Proposed Ordinance 2003-0178.2 would adopt the following goal and policies for odor control:

Goal

King County’s goal is to prevent and control nuisance odor occurrences at all treatment plants and associated conveyance facilities and will carry out an odor prevention program that goes beyond traditional odor control.  To achieve these goals, the following policies shall be implemented:

- Existing Treatment Facilities

Existing facilities shall be retrofit in a phased manner up to the odor prevention level that reflects the best in the country for existing facilities as defined in Table 1 of the Odor Prevention Policy Recommendations document dated March 18, 2003.  Odor prevention systems will be employed as required to meet the goal of preventing and controlling nuisance odor occurrences.

- Phasing of Implementation

The executive shall phase odor prevention systems implementing the tasks that generate the greatest improvements first, balancing benefit gained with cost, and report to the council on the status of the odor prevention program annually.

- Treatment Facilities

New regional treatment facilities shall be constructed with odor control systems that are designed to meet the odor prevention level that reflects the best in the country for new facilities of similar size. Design standards will be developed and maintained for odor control systems to meet the county’s odor prevention and control goals.

- Monitoring

A comprehensive odor control and prevention monitoring program for the county’s wastewater facilities will be developed.  This program shall include the use of near facility neighbor surveys and tracking of odor complaints and responses to complaints and shall consider development of an odor prevention benchmarking and audit program with peer utilities.

- Assessment and Application of New Technology

New odor prevention and measurement technologies will be assessed and methods for pilot testing new technologies identified when determined by the executive to be necessary and appropriate for achieving the goals of this policy.

Standards in Attachment A, Table 1

Table 1 outlines standards for the following categories:

- High/New Plant

- High/Existing Plant Retrofit

- Medium

- Low

The target odor prevention levels in Table 1 reflect an assumption that older, retrofitted plants may never be as odor free as new plants that can be designed from the ground up to prevent odors.  For new plants, Table 1 defines “high” odor prevention as not exceeding 0 to 3 odor dilutions-to-threshold above background odors for more than 50 hours per year. For retrofit plants, Table 1 defines “high” odor prevention as not exceeding 0 to 3 odor dilutions-to-threshold above background odors for more than 100 hours per year. A slightly higher threshold of 3 to 5 dilutions-to-threshold is noted for retrofit plants when they are operating under non-routine conditions.

Costs

Phase 1 cost estimates for capital improvements during the first three years of implementation are $4.3 million for the South Treatment Plant, and $810,000 at the West Point Treatment Plant. Annual operating costs at these plants would increase by $360,000 and $220,000 respectively.  The estimated cost of the Brightwater Treatment Plant Odor Prevention System is $32.8 million.  Cost estimates are not provided for odor control at the Vashon Treatment Plant or for conveyance facilities.

Conveyance Facilities

Wastewater conveyance facilities include pump and regulator stations.  Table 1 does not specifically reference standards for conveyance facilities. However, the text of Attachment A notes that the conveyance system is currently ranked at a High/Existing Plant Retrofit level, though the conveyance system “is quite dynamic and as flows and population increase, problems with nuisance odors do occur.” The report also notes that WTD will be completing a comprehensive plan for odor and corrosion abatement in the conveyance system by the second quarter of 2003. WTD currently requires that odor prevention be incorporated into each new offsite facility upgrade or new facility design.

UTILITIES COMMITTEE REVIEW:

During the initial review by the Utilities Committee on June 10, 2003, three issues were flagged to be addressed through amendments:

- “Best in Country” vs. Specific Threshold

The proposed policies focus on meeting the goal of “best in country.”  The policies could set a clearer benchmark by focusing on the specific thresholds in the “High” category in Table 1 of Attachment A to Proposed Ordinance 2003-0178.

- Policies for Conveyance Facilities

The Utilities Committee directed staff to work with WTD to develop language that would address odor prevention and control at conveyance facilities.

- Monitoring

Proposed Ordinance 2003-0178 would direct WTD to submit an annual report to the council on the status of odor prevention program.  The requirement for an annual report could specify that summaries of actual complaints should be included in the annual report.

Amendments to 2003-0178

On June 22, 2003, the Utilities Committee approved amendments (see Attachment 2 to this staff report) that:

- Focus the policies on meeting specific thresholds while retaining the concept of “best in country;”

- Add specific policy guidance for odor control and prevention at new and existing conveyance facilities;

- Require that the annual report to the council include data on odor complaints; and

- Clarify that monitoring is required for both treatment and conveyance facilities.

These amendments were drafted with input from WTD and Regional Water Quality Committee staff.  The amendments are now incorporated into Proposed Substitute Ordinance 2003-0178.2

Proposed Ordinance 2003-0178, received a “do pass substitute” recommendation from the Utilities Committee.  As a dual referral, the substitute legislation is now before the Regional Water Quality Committee.

ATTACHMENTS

- Proposed Ordinance 2003-0178.2, with Attachment A

- Amendment(s) to 2003-0178 passed by Utilities Committee, June 22, 2003