| Major Recommendations from RWQC Letter | Wastewater Treatment Division Tasks | Working Timeline |
| --- | --- | --- |
| - Meaningful and Timely Engagement in Development of Sewer Rate. For the 2027 rate process and on-going, Wastewater Treatment Division (WTD) should implement an updated rate process that includes: - Regular discussions throughout the year with the Metropolitan Water Pollution Abatement Advisory Committee (MWPAAC), Regional Water Quality Committee (RWQC), and King County Council at the relevant level of detail for each body on key factors and assumptions affecting the rate and forecast. This includes transparency on capital improvement program assumptions. - Time for more in-depth review and understanding of costs, discussion of specific rate scenarios/options, and effects during rate discussions with MWPAAC, RWQC, and other stakeholders, at the relevant level of detail for each body. - Ensure that the long-term rate forecast methodology requested by Motion 16449 is used to develop scenarios to evaluate options. | - To promote meaningful and timely engagement, WTD will host regular meetings with MWPAAC and/or its subcommittees to review: - 10-year Capital Improvement Program. - Project prioritization, including transparency on how decisions are made and policy drivers of capital prioritization. - Timely updates on changes in large project costs that may impact rates as information becomes available. - Expenditure forecast assumptions and impacts to different types of projects across the capital program. - Work with King County Executive's Office to schedule early 'look ahead' presentations on known and potential factors affecting the 2027 rate proposal and forecast. - As part of the 2027 rate proposal, include options for multiple rate scenarios, including those that offer various capital portfolio options. Scenarios should detail tradeoffs and associated risks and benefits. This should include a discussion about the level of service WTD is able to deliver under each option. - Report on long-term forecasting model required by Motion 16449 will be available to RWQC in September 2025. To increase transparency and credibility in the long-term forecasting model, WTD will work with MWPAAC's rate model subcommittee to identify the model details that should be shared in order to allow for a better understanding of the assumptions, formulas, data sets, and policy implications embedded in the long-term rate model and allow for informed questions and suggestions for improvements. - Work with MWPAAC Executive Board member(s) to develop a process for members to observe WTD Capital Portfolio management staff meetings while not hampering WTD's process and progress. | Q4 2025 Q1/Q2 2026 Q2 2026 Q3 2025 Q1/Q2 2026 |
| 2. Process for large project alternatives evaluation. Develop mechanisms for MWPAAC and RWQC in the planning and development process for large capital projects prior to decision-making to improve knowledge and confidence. | - Develop and implement a process for MWPAAC and RWQC (as requested) to review the alternative analysis for selected large capital projects prior to WTD finalizing its recommended alternative. This should include a process for MWPAAC to influence outcomes by contributing comments and WTD responding to those comments before a decision on the recommended alternative is finalized. | Q1 2026 |
| 3. Improve multi-year rate predictability. Develop options and implement a mechanism to improve rate predictability to help partner agencies better plan and lessen large changes in rate proposals, especially for the first three years of the rate. A multi-year rate would provide more time for an in-depth review and understanding of costs and how investments are prioritized, and discussion of options and tradeoffs. | - Preparation and delivery of options for multi-year rate commitment. This should include discussion with MWPAAC executive board and partner agencies on potential options for rate predictability and coordination with Executive Office and county budget process. The multi-year options should allow for a process for WTD to update the rate if there are significant changes that impact the rate forecast. The options for a multi-year rate should describe how scenarios and tradeoffs would be presented if WTD proposes rate changes during the multi-year rate period. | Q3 2025 – Q2 2026 (Options identified by end 2025 and multi-year rate implementation by end of Q2 2027 for 2028 and 2029 rates) |
| 4. Evaluate regulatory requirements and develop options to address financial sustainability. Evaluate consent decree and permit deadlines for major projects and investments associated with multiple and concurrent requirements and identify options to address financial sustainability while optimizing water quality benefits and maintaining permit compliance. | - Evaluate the costs/benefits of seeking regulatory changes to improve the environmental and financial sustainability of the regional system. - Coordinate on outreach plan with local agency partners, to state and federal government. The outreach plan should address regulatory issues and funding availability from state and federal agencies. | Q3 2025 – 2026 |
| 5. Independent, third-party oversight. Provide for independent third-party review for WTD's capital program, including "mega" capital projects such as the Mouth of Duwamish Combined Sewer Overflow Program. | - Develop a proposal in coordination with MWPAAC's Executive board for review by the Executive's Office to procure an independent consultant to review WTD's capital program, including large capital(s). | Q4 2025 – Q2 2026 |
| 6. Regional Utility Affordability Summit. In partnership with local municipal leaders, prepare a multi-jurisdictional summit to address affordability and access to essential utilities. | - Work with RWQC, Sound Cities Association, Seattle, and sewer districts to bring a wastewater perspective to the development and planning of the regional utility affordability summit. - Develop public engagement strategy for rate payers in coordination with local contract agencies to explain why wholesale WTD rates are increasing and provide opportunities for public engagement. | Q3 2025 – Q1 2026 |