Metropolitan King County Council

#### Regional Policy Committee

Revised Staff Report

| Agenda Item No: | 4 |  | Name: | Elizabeth Mountsier |
| --- | --- | --- | --- | --- |
| Proposed Motion No.: | 2005-0301 |  | Date: | July 15, 2005 |
| Attending: | Theresa Jennings, Director, Solid Waste Division, Department of Natural Resources and Parks |

SUBJECT:  A MOTION approving the analysis of public and private options for ownership and operation of transfer and intermodal facilities report and establishing January 30, 2006, as the date the report on the preliminary transfer and waste export facility recommendations, and estimated system costs, rate impacts and financial policy assumptions, shall be submitted to the King County Council.

ACTION TAKEN:

At the July 14, 2005 Special Meeting of the Regional Policy Committee (RPC), the members voted unanimously 7 – 0 (with 5 members excused), to give a “do pass” recommendation regarding Proposed Ordinance 2005-0301, as amended.   Proposed Motion 2005-0301 was amended by adding language noting that Attachment A, the “Options for Public and Private Ownership and Operationof Transfer and Intermodal Facilities” report is approved “with the understanding that Table 1 (Characteristics Matrix for Future Public or Privately-Contracted Solid Waste system) will be further refined prior to the preparation of the preliminary transfer and waste export facility recommendations report.

SUMMARY:

Ordinance 14971, adopted July, 2004, directs a series of steps to evaluate the regional solid waste system and prepare recommendations for the future of solid waste transfer and disposal in King County, including the transition to waste export (per the policies adopted in the 2001 Comprehen-sive Solid Waste Management Plan).

This planning work is being done now to allow sufficient time to prepare for the transition to waste export when the Cedar Hills landfill reaches capacity (estimated to be between 2012 and 2015) and is closed.  Moving to waste export may mean operational changes, a reconfiguration and/or addition of facilities and capital improvements to provide an efficient system.

The ordinance also specifies the establishment of a new Metropolitan Solid Waste Management Advisory Committee (MSWMAC) to advise and provide input to the Executive and Solid Waste Interlocal Forum on all matters relating to solid waste management and in particular to participate and make recommendations on the waste export system plan prior to transmittal of the plan from the King County Executive to the King County Council.   The ordinance also directs the formation of an Interjurisdictional Technical Staff Group (ITSG) to serve in lieu of the MSWMAC until it was established and then continue to assist the MSWMAC in its work.

As required by the Ordinance 14971, the Solid Waste Division, with the input of the ITSG and MSWMAC is directed to move through a deliberative analysis of the regional solid waste transfer and disposal system as well as evaluation of future transfer, export and disposal options.  Review of the analysis and options is to be accomplished through the Executive’s submittal of a series of “milestone” reports to the Council and Solid Waste Interlocal Form prior to development and transmittal of a recommended waste export system plan.

The process for developing a waste export system plan involves a critical review of:

- transfer system capacity (including evaluation of facilities)

- public and private alternatives for transfer capacity

- public and private alternatives for waste export

- site evaluation criteria

- siting of new facilities

The Executive has now transmitted Proposed Motion 2005-0301, per the direction of Motion 12134, to adopt the third milestone report entitled “Options for Public and Private Ownership and Operation of Transfer and Intermodal Facilities” (Attachment A).   A copy of the report (and other related materials) can also be found at the following website:

http://www.metrokc.gov/dnrp/swd/about/planning/documents-planning.asp

The report addresses service elements of transfer and intermodal facilities that could be publicly or privately owned and operated, and defines options for public and private ownership and operation of transfer and intermodal facilities.  The report also identifies policy choices that may affect capital improvements and waste export decisions.

The current report is the third in a series of four “milestone” reports, noted above, evaluating the existing regional solid waste system (see “Background” for more discussion of the other reports). The purpose of this report, is to:

- Begin discussion of policy choices that affect transfer system capital improvements and waste export decisions.

- Define options for public and private ownership and operation of transfer and intermodal facilities.

- Isolate service elements of transfer and intermodal facilities that could be publicly or privately owned or operated.

- Identify characteristics of the options.

Please note however, the analysis of the options and preliminary recommendations regarding public and/or private ownership and operation of facilities will be presented in the fourth and final milestone report.

This report also includes a discussion of existing solid waste policies that have driven operational and capital decisions (these are highlighted in Appendices 1 and 2 of the report) and briefly reviews some of the potential policy choices/decisions that will shape the future of the solid waste management system in King County.  As discussed in the report:

Policy makers will ultimately shape the future of the solid waste management system through decisions about the kind of system they want and the rates that will be necessary to implement that system. Policy decisions related to service levels significantly affect the level of capital investment required in the transfer system. Choices to be considered for the system include but are not limited to:

• Should a “full service” transfer facility, providing commercial, self-haul and recycling services be provided for each defined service area and should additional service areas be provided?

• Alternatively, could “commercial only” service be provided for each defined service area?

• Is there a willingness to require “self-haul” customers to drive further to fewer stations; or to reduce or eliminate access to self-haul customers at all transfer stations?

• Should the system be re-configured to provide limited service by customer type or by limiting use (limited operating hours for self-haul only; commercial only, no recyclables, etc.)?

• Should some segments of the waste stream be removed from the public system, such as acceptance and/or processing of commercially collected recyclables at private facilities?

As with the first two reports, this report was prepared by the Solid Waste Division through an iterative process in which the division worked with the Interjurisdictional Technical Staff Group (ITSG), the King County Solid Waste Advisory Committee (SWAC), the Metropolitan Solid Waste Management Advisory Committee (MSWMAC), private waste hauling companies and labor representatives.

BACKGROUND:

In July, 2004 the Regional Policy Committee and subsequently the Council approved Proposed Ordinance 2004-0125, as amended (Ordinance 14971) to address long-range planning for the solid waste system and waste export planning, in particular.  The adopted ordinance specified the formation of advisory groups to participate in the planning process and a number of key milestones and reports to be submitted to the Council for review and approval as follows:

SECTION 6.  Reporting.

A.  The solid waste division shall submit a waste export system plan to the council and solid waste interlocal forum or its successor by December 15, 2005.  The division shall also regularly report back to the council and solid waste interlocal forum, or its successor, throughout the system plan development process.

B.  Major milestones for reports to be submitted by the solid waste division to the council and solid waste interlocal forum, or its successor, for review and council approval by motion shall include, but are not limited to:

- Transfer system level of service standards and criteria;

- Analysis of system needs and capacity;

- Analysis of options for public and private ownership and operation;

- Preliminary transfer and waste export facility recommendations, and estimated system costs, rate impacts and financial policy assumptions.

C.  The council shall, if approving submitted solid waste division reports for major milestones, make the approval by motion.  Each motion shall also include a timeline for submittal of future milestone reports still pending.  The first milestone report pertaining to level of service standards and criteria for future system needs shall be submitted to the council and solid waste interlocal forum on or before October 15, 2004.

D.  In accordance with K.C.C. 10.24.020.A, the solid waste division shall begin updating the adopted 2001 Comprehensive Solid Waste Management Plan by December 1, 2005, with completion of the update process anticipated by December 2007.  The waste export system plan shall be used as the basis for formulating recommendations for solid waste transfer and disposal for the update of the 2001 Comprehensive Solid Waste Management Plan.

Stakeholders and Advisory Groups

The ITSG was formed in August, 2004 and regular meetings with Executive and Council staff ensued to develop the first milestone report and subsequently advise on the establishment of the MSWMAC.  Since the formation of the MSWMAC, the ITSG has continued to function in its role as a technical forum for providing input to the Solid Waste Division for review and development of the second milestone report and providing staffing assistance to the MSWMAC.  Cities participating in the ITSG include: Auburn, Bellevue, Carnation (representing Snoqualmie Valley cities), Federal Way, Kirkland, Redmond, Renton, SeaTac, Shoreline, Tukwila, and Woodinville.

The MSWMAC held its first meeting in January, 2005 and has continued to meet monthly since then.  The MSWMAC is comprised of elected and staff representatives from the following cities:  Algona, Auburn, Bellevue, Bothell, Burien, Covington, Federal Way, Kirkland, Lake Forest Park, Mercer Island, Newcastle, Redmond, Renton, SeaTac, Shoreline, Tukwila, and Woodinville.   The Committee selected Councilmember Jean Garber, City of Newcastle as the Chair; the Vice-chair is Councilmember Joan McGilton, City of Burien.

The Solid Waste Division is also soliciting input during this planning process from the Solid Waste Advisory Committee (SWAC) representing those who receive solid waste services, public interest groups, labor, recycling businesses, solid waste collection companies, and local elected officials.

Milestone Reports

The first report, Transfer System Level of Service Evaluation Criteria and Standards, contained the objective evaluation criteria and standards by which five of the six urban public transfer stations – Algona, Bow Lake, Factoria, Houghton and Renton – would be assessed. Enumclaw and Vashon, the two rural transfer stations, and First Northeast - the sixth urban transfer station - were not evaluated in reports one and two because they are either relatively new or are soon to be reconstructed and therefore currently meet or will meet the established standards.

The second report, Analysis of Transfer System Needs and Capacity, applied the transfer system level of service evaluation criteria and standards developed in the first report to the existing transfer system. The evaluation showed that the five existing urban public transfer stations do not meet a number of the criteria and standards outlined in the first report.

The fourth report will contain preliminary recommendations on ownership and operation of transfer and intermodal facilities as well as estimated system costs, rate impacts and financial policy assumptions.

The four milestone reports will culminate in the Waste Export System Plan (to be transmitted to the King County Council by April, 2006) which will inform the update of the 2001 Comprehensive Solid Waste Management Plan (“The Plan”).

The King County Solid Waste System

King County operates one of the largest publicly-owned solid waste management systems in the state, serving residents and businesses of the unincorporated County and 37 of the County’s 39 cities (excluding Seattle and Milton).  This system provides solid waste transfer and disposal services to roughly 68% of the County’s residents.  County-owned and operated facilities include the Cedar Hills Regional Landfill, eight transfer stations, and two drop-boxes.  The County also manages a variety of waste reduction and recycling programs targeted at residents and businesses and is responsible for maintaining ten closed landfills.  The 2001 Comprehensive Solid Waste Management Plan provides policy guidance for the Solid Waste Division to operate these facilities and manage associated programs over the next 20 years.

In about 7 years or more (between 2012 and 2015), the Cedar Hills landfill is expected to reach capacity and close.  At that time the County is expected to privatize waste disposal.  In 1995, the King County Council passed Ordinance 11949, which established that once Cedar Hills closes it will not be replaced with another landfill in King County, and the County will pursue waste export as its long-term disposal option.  When Cedar Hills closes, the County will export more than one million tons of waste each year to a landfill(s) outside of King County.   One of the alternatives considered during the development of the 2001 Solid Waste Plan was early closure of the Cedar Hills landfill and beginning waste export.

ATTACHMENTS:   none