Metropolitan King County Council

#### Regional Water Quality Committee

2012  Work Plan Summary

(Annotated)

2012  RWQC Work Program Priorities:

Work Plan Item: 	Brightwater Project Progress

Construction of the treatment plant, conveyance and outfall of Brightwater is nearing completion.  Treatment plant testing and operations started in 2011 while the conveyance system is being completed in 2012/13.  The Oversight Monitoring Consultant (OMC) provides reports on scope, schedule and budget to RWQC and Government Operations and Accountability Committee in consultation with the Capital Projects Oversight team from the Auditor’s Office.

2012 Task:	RWQC members have expressed interest in regular briefings from the OMC and Wastewater Treatment Division staff.   The committee should be briefed on the “trend report” regarding construction costs in conjunction with the Executive’s 2013 rate proposal.

Two briefings in 2012, including cost/trend update, monthly reports sent directly from WTD to RWQC members regarding progress (terminated fall 2012).  Brightwater-to-Sound wastewater conveyance system begins full operation November 2012.

Work Plan Item: 	Reclaimed Water Comprehensive Plan

The Wastewater Treatment Division is engaged in a comprehensive planning process for reclaimed water that was approved by the RWQC and Council in 2009.  The planning process is intended to provide an opportunity for a regional discussion about if, how and when and by what funding mechanism King County should expand its reclaimed water system beyond the existing system.  The planning process has designated steps and decision points that require action on legislation by the Council/RWQC in 2012.  If a “comprehensive plan” is recommended – the intent will be to develop a plan that provides overall programmatic guidance for King County's reclaimed water program for the next 30 years.

2012 Task:	The RWQC and Council approved legislation regarding “criteria” for reclaimed water uses (1st Qtr, 2010) and strategies for potential uses (2nd Qtr, 2011).   Legislation adopting the guidelines for policies regarding reclaimed water financial planning, including future water pricing, etc. is expected in 2012.  If WTD continues on schedule, the committee should also review the analysis of the potential 'strategies' for future reclaimed water use in 2012.

Policy discussions expected to resume in 2013.

Work Plan Item: 	Regional Wastewater Services Plan (RWSP) Financial Policies

RWQC has commissioned a Financial Policies Work Group (FPWG) comprised of staff to review a limited set of financial policies – including FP-15 regarding the capacity charge.  The capacity charge review addresses how ‘growth pays for growth’ as well as issues such as how the capacity charge is implemented for affordable housing and sustainable buildings with on-site wastewater treatment facilities.

2012 Task:	The committee may act on legislation to amend financial policies regarding reserves and short term debt in the second quarter.  FPWG recommendations on the capacity charge are also anticipated in the second quarter.

Reserves and variable rate debt policies approved by committee in November and adopted by Council in December.  Capacity charge policies anticipated to be discussed starting in March 2013.

Work Plan Item:	Combined Sewer Overflow (‘CSO’) Program/Plan Update

The Executive will be transmitting a full comprehensive plan update for the CSO program at the beginning of the second quarter.  The update is required by Ecology as part of the next NPDES permit for West Point Treatment Plant.    It will contain:

- recommendations regarding the timing and re-ordering of the projects to be completed;

- recommendations for combining CSO outfalls into single projects (i.e. control of 15 outfalls through 9 projects)

- cost estimates for the projects remaining to be completed

- options for timing of completion and the rate impacts (i.e. still complete in 2030 or a later date)

In addition to the CSO Program update, the Council has called for an audit of the CSO Program.  The audit details will be scoped by the King County Auditor in 1st Qtr 2012.  Anticipated delivery of the audit is potentially July/August 2012.

2012 Task:	The RWQC will be expected to act on this countywide plan, including policy recommendations.  Ideally the plan would be adopted prior to 2013 budget deliberations.

Multiple briefings on CSO Plan update, RWQC action to recommend approval of the plan in August.  Review of the audit in September.  Briefing on CSO Consent Decree in December.  Action on legislation authorizing Executive to enter into Consent Decree anticipated January 2013.   Water Quality Assessment and Monitoring Study (to inform and potentially refine CSO projects and schedule) work plan required to have RWQC approval.  Anticipate action first quarter 2013. Proviso re: alternative CSO project sequencing evaluation due to Council September 2013.

Work Plan Item: 	Regional Wastewater Service Plan Update - strategy

The Council, via a 2012 budget proviso, is requiring submittal of a work plan detailing scope, schedule and budget for the WTD to compete a RWSP Review/Update by June 2014.   The proviso calls for the work plan to be submitted prior to or concurrent with the 2013 rate transmittal.

2012 Task:	The committee has expressed interest in reviewing the work plan and

ensuring that the work plan and RWSP review addresses asset management for WTD’s investments/assets, as well as a review of the regulatory environment and projections regarding anticipated regulatory changes that might affect WTD operations and needed capital improvements.

Committee approved work plan with small adjustments.  Requires submittal of options for a future summary of long-range capital planning in August 2013.

Work Plan Item: 	Major Capital and Asset Management Projects

The committee has expressed interest in major capital and asset management projects both within and outside the scope of the Regional Wastewater Services Plan – including Combined Sewer Overflow (CSO) projects, Conveyance System Improvement projects, Inflow & Infiltration (I/I) projects and Odor Control projects.

2012 Task:	The committee is expected to receive one or more briefings on the 6-year CIP with particular RWSP and asset management projects featured.  New projects or projects that have changed significantly in scope, schedule or budget should be highlighted.  CSO Beach projects should be reported on along with other work to update the CSO Program.  Progress on odor control projects should be reported on.  The committee might also be interested in the improvements to the asset management program.

One briefing in 2012

Work Plan Item: 	Water Quality Issues

The RWQC has been briefed in recent years on water quality issues that have ranged from the specifics of CSO sediment management to industrial waste control and new programs to limit pharmaceuticals from entering the waste stream and implementation of the new NPDES permits for stormwater management.

The draft remedial investigation report for the Lower Duwamish Waterway Superfund site was completed and issued for public review at the end of 2007.  A Feasibility Study was released by EPA in October 2010.  EPA’s draft recommendations for the Lower Duwamish Remediation/Clean Up are expected in 2012.

KC Council also called for a review and report on water quality monitoring activities in King County, including those funded with the sewer rate and other sources of funding.   The report is due to the committee concurrent with the 2013 rate transmittal.

2012 Task:	Committee members have expressed particular interest in monitoring the Duwamish Superfund activities and EPA process.  A briefing should be scheduled and the RWQC should be prepped if there are additional comment opportunities on the Feasibility Study or other EPA documents.   The committee should potentially be updated on Water Resource Inventory Areas (WRIAs) activities in King County, particularly WRIA 9.   Committee members also expressed interest in being briefed regarding stormwater management projects in King County cities and unincorporated King County.   The committee should also be briefed on the water quality monitoring report.

Committee briefed on and took action to accept the Water Quality Monitoring Report/Summary.  No reports on Duwamish.  EPA’s recommendation(s) for Lower Duwamish Remediation/Clean Up expected first quarter 2013.

On-going Issues for RWQC Consideration in 2012:

Work Plan Item: 	Annual Rate and Capacity Charge

Policy FP-12 calls for King County to charge its customers sewer rates and capacity charges sufficient to cover the costs of constructing and operating its wastewater system.  Revenues are to be sufficient to maintain capital assets in sound working condition, providing for maintenance and rehabilitation of facilities so that total system costs are minimized while continuing to provide reliable, high quality service and maintaining high water quality standards.  In addition, the amount of the capacity charge shall be a uniform charge, to be approved annually and shall not exceed the cost of capital facilities necessary to serve new customers.

The RWQC is not referred rate and capacity charge legislation, but sets financial policies in the RWSP.

2012 Task: 	Review the Executive’s proposal for annual rate and capacity charge.   Comment/advise the Council as compelled.  Rate and capacity charge legislation is typically transmitted to Council in mid-April.  A briefing is planned for the committee May, 2012.  Legislation for the annual rate must be passed by the end of June, 2012.    Committee members have also expressed interest in WTD’s capital debt and debt policies.   Staff will endeavor to include this information during the rate briefing(s).

Overview of King County sewer rates and capacity charge presented in April, briefing on proposed 2013 rates in May.

Work Plan Item: 	Monitoring of Component Agency Contract Extensions

Contract extensions have not been completed for most agencies.  Potential resolution of policy issues and legal matters might allow for negotiations to move forward again in 2012.

2012 Task:	RWQC members should be briefed on progress regarding contract extensions/renewals.

No briefings in 2012.