Metropolitan King County Council

#### Regional Policy Committee

Staff Report

| Agenda Item No.: | 7 |  | Name: | Beth Mountsier |
| --- | --- | --- | --- | --- |
| Proposed Ordinance No.: | 2011-B0185 |  | Date: | November 9, 2011 |
| Attending: | Mark Ohlstrom, Chief of Engineering, U.S. Army Corps of Engineers, Seattle District |

SUBJECT:

A briefing and status report on the Howard Hanson dam.

SUMMARY:

The Chief of Engineering for the U.S. Army Corps of Engineers, Seattle District will brief the committee on the status of Howard Hanson Dam prior to the winter and wet weather season of 2011 – 2012.

The following information was posted to the U.S. Army Corps of Engineers website on September 26, 2011 regarding the dam:

Following a record high level of water behind Howard Hanson Dam in January 2009, the U.S. Army Corps of Engineers became concerned after discovery of two depressions on the right abutment, increased water levels in groundwater monitoring wells, and the appearance of sediment-laden water entering the abutment drainage tunnel. While the dam itself is not in immediate danger of failing, the Corps has restricted the storage capacity, which increased the risk to downstream communities until seepage issues with the right abutment have been addressed.  The Corps is completing drainage improvement work on the earthen right abutment of the Corps’ Howard Hanson Dam, which provides flood risk reduction and water storage on the Green River.

Seattle District engineers and scientists have concluded that the Corps can operate the dam this season to hold its design full pool – an elevation of 1,206 feet above sea level – with low risk to the dam.

The Corps will continue to monitor the dam to ensure effectiveness of the corrective measures, especially during high flow events.

Drainage improvement work is on schedule and is expected to be complete by the end of October 2011. Drains through the area of highest concern, known as the short path seepage area, have already been completed and tested. The reservoir at Howard Hanson Dam reached a summer elevation of 1,167 feet above sea level in June, allowing engineers, geologists and other scientists to run a battery of tests to gather more data on the right abutment drainage improvements that are completed and underway.

The Corps of Engineers constructed a seepage barrier (grout curtain) in November 2009 to reduce seepage and improved the drainage collection system of the right abutment by installing drains that more effectively direct seepage into the drainage tunnel. Last flood season the Corps had confidence that we could safely store water to at least elevation 1,170 feet. Testing showed that the work was successful, however, the 2009 grout curtain is not considered a permanent repair. 

Along with controlling seepage in the right abutment by installing additional vertical and horizontal filtered drains this year, the Corps is pursuing projects to increase confidence that the dam can safely operate during extreme flood events (i.e., very large flood events that involve use of the spillway). These measures, to be completed in 2012, include:

- Installation of additional log booms to prevent debris from blocking the spillway

- Further stabilizing the spillway by improving how it is anchored to bedrock

- Placing additional rock along the upstream face of the dam to protect it against erosion from fast-moving water in the event the spillway is used.

The Corps is also making good progress on a detailed dam safety study to ensure all significant and credible risks have been evaluated. The study is scheduled to be completed by the end of 2013.

More information about Howard Hanson Dam is available at the Seattle District’s website at: http://www.nws.usace.army.mil     You can also follow the situation at the dam on Twitter at:   ttp://twitter.com/HowardHansonDam

ATTACHMENTS:   None