BUILDING REPAIR AND REPLACEMENT

Analyst: Brandi Paribello

|  |  | 2025 Proposed |  | 2026-2027 Projected |  | 2028-2029 Projected |
| --- | --- | --- | --- | --- | --- | --- |
| Revenues |  | $53,725,295 |  | $0 |  | $0 |
| Expenditures |  | $53,725,295 |  | $0 |  | $0 |
| Major Revenue Sources: General Fund, General Obligation Bonds Proceeds |  |  |  |  |  |  |

Description

The Building Repair and Replacement (BRR) capital fund is managed by the Facilities Management Division (FMD) to provide funding for programmatic infrastructure investment projects in existing county-owned buildings or for building replacement. BRR capital projects are supported by the county agency that occupies the facility. Of note, the BRR capital projects would support new facility investments for the county, while the Major Maintenance Reserve (MMRF) capital projects, also managed by FMD, would support the maintenance of existing county-owned facilities.

Summary of Proposed Budget and Changes

The 2025 proposed budget would appropriate about $53.7 million to BRR. This is a 42.5% decrease from the 2024 estimated budget. The proposed appropriation would include the following key capital projects:

- All Gender Restrooms:  $500,000 to support Phase 3 of the All People Restroom (APR) project.  Phase 3 will expand access to multi-stall APRs beyond the King Street Center (KSC) and Chinook (CNK) buildings. This project will identify and prioritize additional locations for APRs, and plan, design, and build two multi-stall APRs outside of KSC and CNK to open by the end of 2025.

- King County Correctional Facility (KCCF) Jump Barriers:  About $1.5 million to complete the installation of jump barriers at all balconies and stairways in all residential wings of KCCF, totaling nine locations by 2025 for the safety of inmates. This project would be funded by the General Fund.

- Health Through Housing Sites:  About $31.9 million for capital construction projects at ten Health Through Housing sites listed below.  Bond proceeds are available to fund these projects.

- Regional Animal Services of King County (RASKC) Animal Shelter Alternative Siting Plan: $19.8 million to support the purchasing of a site and construction of a new shelter for Regional Animal Services of King County.  According to Executive staff, the proposal is consistent with a March 2024 recommendations from an external consulting firm study which found that the existing shelter is inadequate to meet current and future needs.  The study found the existing shelter, which is a 1940’s retrofitted dairy farm in the Kent Valley, to be undersized and noncompliant with industry standards.

The project scope includes purchasing a site of around 3 acres with the ability to renovate an existing building on the site or build a new 25,000 square foot shelter if it is without an existing building.  Executive staff state that a site has not yet been identified.  This proposal would be funded by bond proceeds.

Key Issues

Staff have not identified any key issues with this budget.

Response to Council Inquiries

Question 1: Health through housing – Please provide a status report on occupancy levels and capital projects.

Answer:  Executive staff provided the table below in answer to this question.

| Building Name | Initial Housing Type | KCC District | Status | Occupancy | Cost per Unit (2023) | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| Don's Place | Emergency Housing | 7 | Occupancy | Fully occupied | $205, 697 |  |
| Haven Heights in Honor of Bruce Thomas | Emergency Housing | 6 | Lease up | 11% | Unknown | Move-ins started June 2024. This site is doing a phased lease-up. |
| HTH Capitol Hill | Permanent Supportive Housing | 2 | Pre-occupancy | Pre-Occupancy | $358,165 |  |
| HTH Federal Way | Permanent Supportive Housing | 7 | Pre-occupancy | Pre-Occupancy | $274,619 |  |
| HTH Kirkland | Permanent Supportive Housing | 6 | Pre-occupancy | Pre-Occupancy | $330,467 |  |
| Mary Pilgrim Inn | Emergency Housing | 4 | Occupancy | Fully occupied | $239,663 |  |
| Salmonberry Lofts in Honor of Peter Joe | Permanent Supportive Housing | 8 | Occupancy | Fully occupied | $380,877 |  |
| Sidney Wilson House | Permanent Supportive Housing | 5 | Occupancy | 69% | $303,044 | Vacant rooms are undergoing sprinkler damage restoration. |
| The Argyle | Emergency Housing | 8 | Project Scoping | Pre-Occupancy | $305,966 |  |
| The Bob G. | Emergency Housing | 4 | Major rehabilitation | Major rehabilitation | $213,097 |  |
| The Gateway in Honor of Tenaya Wright | Emergency Housing | 1 | Occupancy | Fully occupied | $392,308 |  |
| Bertha Pitts Campbell Place | Permanent Supportive Housing | 8 | Occupancy | Fully occupied | $24,762 |  |
| Bloomside | Permanent Supportive Housing | 8 | Lease up | 85% | Unknown | Move-ins started June 2024. |
| Burbridge Place | Permanent Supportive Housing | 4 | Occupancy | Fully occupied | $1,049 |  |
| Sacred Medicine House | Permanent Supportive Housing | 1 | Occupancy | Fully occupied | $0 |  |
| The North Star | Permanent Supportive Housing | 4 | Occupancy | Fully occupied | $26,195 |  |