Committee of the Whole

## STAFF REPORT

| Agenda Item: | 7 | Name: | Polly St. John |
| --- | --- | --- | --- |
| Proposed No.: | 2014-B0051 | Date: | April 2, 2014 |
| Invited: | The Honorable Judge Michael Trickey, Superior Court Caroline Whalen, Director, Department of Executive Services Kathy Brown, Director, Facilities Management Division Jim Burt, Manager, Major Projects Unit |

SUBJECT

A BRIEFING on the Children and Family Justice Center Project

SUMMARY

The Facilities Management Division (FMD) has agreed to provide the council with quarterly briefings on the progress of the Children and Family Justice Center (CFJC) project.  This will be the second quarterly briefing for 2014.

BACKGROUND

In August 2012, King County voters approved a nine-year levy to construct a new CFJC on the current site at 12th Avenue and Alder, on the southwestern edge of Seattle's Central District.  The estimated cost of the new facility is $210 million.  The CFJC project will provide for the replacement of courtrooms, offices, parking, and the detention facility.  The project is slated as a design build project.

Design–build (DB) is a project delivery system used in the construction industry.  It is a method to deliver a project in which the design and construction services are contracted by a single entity known as the design–builder or DB contractor.  DB typically involves only one Request for Qualifications/Proposals (RFQ/P) process while a traditional project procurement process would include at least one RFQ/P process for both the design and the construction phases.

This delivery system relies on a single point of responsibility contract and is seen as a method to minimize risks for the project owner and to reduce the delivery schedule by overlapping the design phase and construction phase of a project.  The DB contractor is responsible for all of the design and construction work on the project.

Design Objectives for the project include the following:

- Provide a unified family court with space for collocation of programs and services for families and youth

- Provide a safer and more efficient detention center that has built-in flexibility to respond to changes in population

- Improve visibility, security, and safety

- Build an economically, socially, and environmentally sustainable neighborhood

- Support neighborhood plans, policies, and aesthetics

- Enhance pedestrian mobility across the site and reconnect Squire Park with First Hill

- Create a street life that is diverse and thriving

- Provide usable, accessible community space

- Maintain Facts and Figures

Replacing the current aging facilities has been the county's highest priority capital project since 2008.  In studying a replacement, the county has spoken to stakeholders and residents in the area to learn about their priorities for redevelopment of the site.  Community priorities are to:

- Make aesthetic improvements that will enhance the neighborhood and community

- Bring retail to 12th Avenue in a mixed-use development

- Explore adding housing on the property

- Enhance open space

- Improve access through and around the campus

- Support additional public transportation options

Basic project facts and figures include are shown below:

| Courthouse | 10 courtrooms, 137,000 sq. ft. |
| --- | --- |
| Detention Center | 11 living halls, 98,000 sq. ft. |
| Estimated Cost | $210 million |
| Levy Lid Lift | About 7 cents per $1,000 of assessed valuation for nine years |
| Cost to Median Homeowner | $25 per year |
| Space Available for Private Development | approximately 118,000 sq. ft., or 2.7 acres |
| Parking | 440 stalls in a 4-level garage (2 levels below grade, 2 above) |

The Request for Qualifications process conducted in 2013 resulted in three DB teams invited to compete for the contract.  DB teams respond to a Request for Proposals (RFP) that outlines the county needs.  The three finalists are currently responding (in alphabetical order):

- Balfour Beatty Construction (known locally as Howard S. Wright), HOD, and Integrus Architecture

- Hoffman Construction and KMD Architects

- Mortenson Construction and NBBJ Architects

Final proposals are expected in April 2014 and a contract negotiated in June with the preferred team.