## REVISED STAFF REPORT

| Agenda Item: | 5 | Name: | Jenny Giambattista Greg Doss |
| --- | --- | --- | --- |
| Proposed No.: | 2016-0191 | Date: | April 27, 2016 |

Proposed Substitute Ordinance 2015-0191 making a supplemental appropriation of $10.5 million for the acquisition and implementation of an advanced financial reporting tool, passed out of committee on April 27th, with a unanimous “Do Pass” recommendation. The motion was amended in committee with Striking Amendment 1 to make technical changes and add a proviso requiring the Executive transmit a training strategy.

COMMITTEE ACTION

SUBJECT

Proposed Ordinance 2016-0191 would make a supplemental appropriation of $10.5M to the Business Resource Center for an integrated Business Intelligence Analytics tool. This BI Analytics tool is expected to replace a financial reporting tool (Oracle Discoverer) that will no longer be supported, and to add additional analysis and reporting capabilities across the countywide finance, human resources, and budget systems.

DES BRC Business Resource Center Reporting Project

| Current Appropriation Request | $10,471,000 |
| --- | --- |
| Prior Appropriations: (Ordinance 18110, enacted September 25, 2015) (Ordinance 18205, enacted December 14, 2015) | $892,000 $2,651,000 |
| Total Project Cost | $14,014,000 |
| Fund Source for Current Request | Debt Financed through BRC Rates |
| General Fund | $2.8 million (approximately 27%) |

SUMMARY

PO 2016-0191 is the appropriation request for the third phase of a project to replace a financial reporting tool that is going out of support, and to implement a new reporting product that will allow King County to conduct advanced analysis and generate reports from the County’s three primary business systems: Oracle EBS, PeopleSoft, and Hyperion.

The Council approved two earlier appropriations for this project in 2015 for planning and pre-implementation activities.

BACKGROUND

In 2012, King County implemented the Accountable Business Transformation (ABT) Project to replace the County’s legacy financial, human resource/payroll, and budget systems with a modern system. As the name of the project suggests, the effort was aimed at transforming the way the County conducts business, with an integrated enterprise system as the core of that effort. The three components of the system are:

- Oracle E-Business Suite (Oracle EBS) for financial and procurement operations;

- PeopleSoft Human Capital Management (PeopleSoft) for human resources, employee benefits and payroll operations; and

- Hyperion for budgeting.

The ABT project as planned was to include an integrated reporting tool that would allow analysis across all three systems. The integrated reporting tool was eliminated from the scope of the project due to schedule and budget issues. As a result, only the EBS system has reporting software, which is called Discoverer. The Discoverer tool will be incompatible with the County’s financial systems as early as 2017 and a direct replacement of Discoverer will not be offered by Oracle.

Financial services staff throughout King County record financial transactions in Oracle EBS, and then use the reporting tool, Discoverer, to confirm the validity of data entered into EBS, and to conduct a wide range of account and fund reconciliations – i.e., to identify errors or inconsistencies needed to establish accurate values at account and fund levels.

Prior funding

In the first 2015-2016 omnibus budget supplemental, the Business Resource Center (BRC) requested, and Council approved, a supplemental appropriation of $892,000 to support preliminary planning activities for implementing a new reporting tool.  This first phase was intended to examine the existing data and determine agency reporting needs.

In a subsequent appropriation request, the Council funded a “proof of concept” of the Oracle BI product suite and pre-implementation activities. The proof of concept was an opportunity for the County to try the software without committing to a purchase in order to determine and validate the fit/gap of the product with King County requirements and expected value/benefits to be delivered from the product. It was also intended to inform the scope, schedule and budget of the implementation phase and help the team provide more accurate estimates.

The pre-implementation activities are focused on preparing and improving (data remediation) the data in the county’s financial, budgeting and HR systems in advance of a new reporting tool so that a new Oracle Business Intelligence Applications (OBIA) reporting tool can produce reports using accurate data. Additionally, Executive staff assert that the remediation and data governance activities are essential to improve the accuracy and validity of the county’s financial and other enterprise system information, and that they can and should be conducted regardless of the decision on implementation of the reporting solution. This work will continue through December 31, 2016.

In approving Ordinance 18205, Council included a proviso on the capital project budget requiring the Executive to transmit a report on the scope of the project and specific expected benefits. The proviso was intended to provide the Council with information needed to evaluate the final appropriation request.

The report required by the proviso was transmitted and meets the requirements of the proviso.

Results from proof of concept

According to the proviso response, the results of the proof of concept were very favorable. Twenty-five subject matter experts from across the County evaluated the applications and 96 percent of the total responses indicated that the proof of concept met most of all of the required criteria.

Prior to submitting this appropriation request, the decision to move forward with the OBIA tool was approved through an executive oversight committee structure set up to ensure the county’s internal business needs are addressed. The approval process required three levels of executive staff committee approvals.

The project was first approved by an evaluation team committee comprised of 18 finance, budget and HR managers from executive agencies.

Next the project was approved by a project steering committee consisting of:

- Carmel Call, Director, Business Resource Center;

- Ken Guy, Director, Finance and Business Operations Division;

- Jonathan Swift, Deputy Director, Performance, Strategy, and Budget; and

- Nancy Buonanno Grennan, Director of the Human Resources Division.

Lastly, the project was approved by a central business steering committee consisting of:

- Bill Kehoe, Chief Information Officer;

- Dwight Dively, Director, Office of Performance, Strategy and Budget;

- Caroline Whalen, Director, Department of Executive Services;

- Rhonda Berry, Deputy Executive for Operations; and

- Fred Jarrett, Senior Deputy Executive.

ANALYSIS

The Proposed Ordinance makes a change to the Office of Information Resource Management (OIRM) 2015-16 Adopted Budget appropriation, which had already been adjusted by four supplemental budget appropriations passed since the County Council adopted the budget.  A history of the appropriation follows:

OIRM Capital Fund    (New Appropriation)                                                $10,471,000

2015/2016 Adopted Budget: $16,212,000

Supplemental Appropriations: $16,559,000

Cumulative Total Appropriation to Date: $32,771,000

Proposed Ordinance 2016-0191: The appropriation request for $10.5 million would support the third and final phase of an effort to implement an industry standard reporting and analytics tool that can be used for Oracle EBS, PeopleSoft and Hyperion data. According to Executive staff, the project will provide a user-friendly reporting solution for all three systems, including reporting that combines information from all three systems.

Oracle is not offering a replacement of just Discoverer alone, and is instead encouraging customers to purchase an analytic software tool called Oracle Business Intelligence Applications (OBIA) that combines data from across HR, budget and financial systems. In addition, executive staff assert that large businesses and institutions are moving away from financial data-only reporting, and toward integrated business intelligence analytics (BI analytics) products like OBIA. According to executive staff’s market assessment, the leading vendors, consultants, and IT workforce supporting business systems are providing or supporting integrated BI analytics products and not offering financial-reporting-only products and services. The OBIA analytics tool pulls data out of the source systems into a separate data “warehouse,” enabling automated integration of data from the three systems. The creation of the data warehouse eliminates the drag or capacity issues on those source systems created by running reports on the data directly.

Executive staff completed a Request for Information (RFI) and determined that the OBIA Oracle solution is the only off-the-shelf reporting solution that will provide for the integration of Oracle’s financial, budget, and HR data.  Thus, the decision was made to pursue the OBIA solution. The recent completion of the proof of concept confirmed the Oracle OBIA solution would meet the County’s needs.

What will happen if Discoverer is not replaced?

The lack of replacement would have several significant impacts. First, it poses an internet security risk because there are no further patches available to keep Discoverer current with the latest versions of Internet Explorer and Java (applications that are necessary for Internet searching). As a result, all county computers running Discoverer are also using older versions of Internet Explorer and Java and vulnerable to IT security threats.

Additionally, Executive staff report Oracle’s elimination of support for Discoverer poses a high risk for the County of standard EBS operational reports ceasing to work from 2017 onwards since Discoverer will not be current with EBS application updates and security provisions. Executive staff report this would have a significant impact on the county’s internal business operations.  For example, according to the FBOD director, if Discoverer is not replaced, FBOD would be unable to verify completeness and accuracy when creating the state-required Comprehensive Annual Financial Report (CAFR).  Accounting staff would not be able to run the reports to validate financial statements used to build the CAFR and to provide the documentation and explanations that are necessary for State Auditors as well King County’s public accountants. This could result in audit findings related to the CAFR that could adversely impact the county’s bond ratings. The CAFR documentation is relied upon by the rating companies, which heavily influence the interest rate King County must pay.

In addition, agencies would no longer have reports they rely on for managing their financials and identifying errors and problems. Agencies could see high level financial information with another tool, BI Publisher, but would not be able to see the detailed information that would identify where problems are or identify a variance between actual and budgeted expenditures.

For these reasons, Council staff concur that the County should replace Discoverer.

Scope of Appropriation Request and Key Milestones

This appropriation request will fund the hardware, software, consultant and staff costs necessary to implement the OBIA solution. The largest share of the project cost is for the hardware and software costs (41 percent), followed by consultants (35 percent), and staff costs at almost 10 percent of total project costs. While this is considered an off the shelf product, consultant and staff costs are needed to configure the software to King County’s specific’s requirements.

The project includes a contingency of 15 percent based on the Executive staff’s assessment of the level of risk for this project. (Contingencies generally are budgeted at between 10 and 20 percent of a project budget.)

As shown in the project milestone table below, the project will be implemented in three releases. The first release will focus on reporting for finance data necessary for budget to actuals, the second phase will focus on the accounting data from the procurement through payments functions.  The first and second release will also include the work necessary to decommission Discoverer. The third release will focus on HR data.

Each release phase will include work to develop the dashboard related to the data, testing, roll-out, training, and an analysis of lessons learned. Concurrently with all three releases, the project will work on improving data quality and establishing a governance structure to ensure quality data moving forward. Much of this work was already funded in the prior appropriation.

Project Milestones

| Beginning Date | End Date | Milestone | Cost |
| --- | --- | --- | --- |
| 6/1/2016 | 6/30/2016 | Software/Hardware Acquisition | $4,480,596 |
| 7/4/2016 | 12/30/2016 | Release 1 – Financial Data for budget to actuals | $1,996,719 |
| 1/4/2017 | 6/30/2017 | Release 2 – Accounting Details | $1,996,719 |
| 7/4/2017 | 12/29/2017 | Release 3 – HR Data | $1,996,720 |

Training

Many of the anticipated benefits of this project are related to users having easier access to data and the ability to analyze data in ways that are not feasible without a BI tool.   User training will be critical to achieving these benefits.  The project includes $676,000 for formal project training activities. The project has not yet completed a training plan, but expects to do so as part of the project. Given the importance of training for the overall success of this project, the Committee may wish to consider adopting a proviso which would require the Executive to transmit a training strategy.

Benefit Achievement Plan

King County Code 4A.100.030 requires all technology projects to complete a Benefit Achievement Plan as part of the appropriation request. The purpose of the Benefit Achievement Plan (BAP) is to describe the benefits of a technology project and identify the measures which will be used to assess whether the benefits have been achieved.

The primary benefit of the BI analytics product is that it will replace a tool that will no longer be compatible with EBS as early as 2017.  Additionally, the project is anticipated to result in significant efficiencies by replacing the current manual processes and better quality data that can used to improve business operations.

Subsequent to the transmittal, Council staff have worked with Executive staff to develop a Benefit Achievement Plan (Attachment 5) which identifies specific benefits and measures to assess whether those benefits have been achieved. Executive and Council staff worked collaboratively to identify the benefits on which the project should be most focused.

For example, in order to assess whether data quality has improved, BRC will survey financial analysts and central finance staff to determine if the quality and accuracy of the data in agency reports generated with the new BI tool are more accurate. The BAP sets a target for at least 80 percent of users to report improved data quality within two years of implementation. The BAP will also track user satisfaction with ease of use of the system.

The BAP also identifies new bodies of work, such as increased time for internal auditing and staff training that can be accomplished as a result of reducing the manual effort associated with current reporting efforts.

Ongoing Operations and Maintenance Needs

Executive staff report there will be additional ongoing operating costs of about $1.5 million annually associated with the BI tool. This includes four new FTEs planned in the BRC to support the BI tool. Ongoing funding for these positions will be included in the 2017-18 budget request.

Council staff asked why existing positions could not be used to support the BI tool. According to Executive staff, these positions require new skills to support and maintain the new service and technology regardless of increased efficiencies in agencies.

Alternatives for Replacing Discoverer

During Committee discussions of 2015-0416, the Committee considered whether there were less costly alternatives to providing the basic reporting functionality necessary for county business operations once Discoverer is no longer functional.

Executive staff described two possible alternatives to the OBIA proposal that would preserve the essential functions of (but not all functions currently provided by) Discoverer. These options would not provide human resource or budget data reporting, or integration of data from those systems with financial data as is proposed in the budget request.

The alternatives discussed below do not address the data remediation and business standardization work that was included in the scope of work for the Executive’s proposed solution. Funding the data remediation and business standardization efforts at the level currently proposed would require the alternatives described below to be increased by an additional $1.95 million.

Estimates for these alternatives are preliminary, based on project team knowledge and information obtained during the current project’s Request for Information (RFI) process in early 2015.

1) Simple Replacement for Discoverer Reporting Tool. According to executive staff, one commonly used commercial product – Noetix –is available for financial-only reporting out of EBS. This product would organize the data out of EBS. Another product, a “presentation tool” such as Tableau, is required to provide legible reports to the end-user and would need to be purchased separately.

Project staff estimate that the implementation of these two products would take approximately 75 weeks and cost $3.34 million (exclusive of contingency and hardware). Further, they estimate ongoing maintenance and support costs of approximately $754,000 annually.

Project staff emphasize that this solution would have major risks and non-financial costs relative to the executive’s proposed solution, including:

- Limited availability of human resources to support the Noetix product and potential future retirement or de-support, potentially putting the same replacement decision before King County in a few years,

- Requires re-development of existing Discoverer reports (most of which are pre-built in the proposed Oracle BI product),

- Many Discoverer reports now used by agencies would not be available,

- Continued difficulty in accessing data and poor response time in running reports.

2) Build custom reporting structure with purchased database and presentation components

The second alternative would be to custom-build the reporting structure to meet King County reporting needs out of EBS. This approach would involve purchasing a reporting database (such as Microsoft SQLSERVER or an Oracle product) that would consolidate data from EBS into a separate “warehouse,” and a presentation tool (as in alternative 1 above). This alternative would require hiring developers to build a custom reporting data structure product that integrates with these components.

Project staff estimate that the implementation of this alternative, would take approximately 146 weeks and cost $6.03 million (exclusive of contingency and hardware). Further, they estimate ongoing maintenance and support costs of nearly $1.5 million annually.

As with the first alternative discussed above, project staff emphasize that this solution would have major risks and non-financial costs, including:

- Reporting data structure development is specialized (technically complex), expensive, and requires extensive lead time,

- Requires re-development of existing Discoverer reports (most of which are pre-built in the proposed Oracle BI product),

- Would require significant effort and lead time to maintain compatibility with EBS and PeopleSoft when they are upgraded,

- Eight additional staff for maintenance, as compared to four as proposed.

The alternatives, as well as the Executive’s proposal are summarized below.

|  | Executive Proposed Solution | Alternative 1: Simple Replacement | Alternative 2: Custom Reporting with Purchased Database | No Replacement |
| --- | --- | --- | --- | --- |
| Scope | Industry standard reporting and analytics tool | Reporting out of EBS financial only | Reporting out of EBS financial only. (Additional scope could be added but not estimated) | Agencies would no longer have access to the reports generated by Discoverer. |
| Pros | Enables reporting across financial, HR and budgeting systems – an expansion in county reporting capabilities, uses off the shelf technology. Better quality data with less manual effort. | Least up-front cost. Enables replacement of some financial reporting capabilities. | Potential to expand to integrated reporting with future investments | Defers investment |
| Cons | Highest up-front cost | No integrated reporting, only some of current reporting functionality maintained, product is not an industry leader so risk of obsolescence and difficultly finding HR resources | Technically very complex and risky and will not meet many of the agency reporting needs. Will be difficult to keep synched up with EBS upgrades | Many reports are essential to financial operations so resources would be needed to retrieve data out of EBS. Significant increase in manual data manipulation. The County would be at risk of not meeting financial reporting requirements. |
| Estimated/Potential Implementation Cost | $14 M | $3.3 million (plus contingency and hardware) | $6 million (plus contingency and hardware) | Not estimated. |

FISCAL IMPACTS

In addition to the project costs noted above ($14 million), the overall financial impact of this project also includes the costs for ongoing operations, maintenance, hardware and software licenses and the costs of funding a project reserve that will pay for future upgrades to the system.  As shown in the table below, all these costs will be allocated in the BRC rates paid by all agencies.

Executive Proposed BRC Rate Table For Business Intelligence (BI) Project :

While rates will be discussed in more detail in the upcoming 2017-2018 Biennial Budget Process, there are several components of the proposed financing plan that will impact the rates proposed in the 2017-2018 budget.  In addition to operating costs, which are discussed earlier in this staff report, the sections below discuss several factors that can affect the above rate table.

Reserve for Upgrade:  The project financing plan indicates that starting in 2017-2018, the BRC rates will also collect revenues to accumulate funds for upgrades to the reporting software.  In the 2017-18 biennium, the reserve will collect $750,000 per year.  In subsequent biennia, the reserve will collect $1.5 million per year. The Executive has indicated that it anticipates making an appropriation request from the upgrade reserve in the 2021-2022 biennium, so from 2017 through 2020 funds would accumulate without being spent. PSB recommends this strategy in order to ensure funds are available when needed for the upgrade. Additionally, this approach is what is currently used for the EBS system.

If Councilmembers have concerns about collecting rate revenues for a reserve for future upgrades, then the Council could consider requesting more information through a proviso in this appropriations ordinance or make changes during the biennial budget process if the 2017-2018 budget includes the rate reserve.

Financing Term: The project is proposed to be bond financed over seven years. The reserve for future upgrades is planned for expenditure in the 2021-22 biennium (five years), which according to Executive staff  is also the maximum period that Oracle will guarantee support for the new system.

The County’s Debt Management policies indicate that the “term of financing will not exceed the estimated useful life of the asset(s) being financed.”  PSB staff has indicated the Executive’s   proposal is not in violation of the County’s Debt Management policies because they do not consider an asset to have “exceeded it useful life” at the point at which upgrades are necessary because the upgrades will build on the underlying software.

New Rate Model: Executive staff report a new methodology for the rate model will be used for this project. This new model calculates the rate based both on the number of department employees (number of paychecks) and on department budget (as a percent of the County budget).  The Council will have an opportunity to review the rate model and evaluate its implications during the 2017-2018 budget process.

Timing of this budget request

As transmitted, the proposal assumes this phase of the project will begin in June 2016 and the project will be completed by the end of 2017. The Executive staff are requesting funding for this project now rather as part of the 2017-2018 biennial budget process for several reasons. First, it will allow the project to be completed six months sooner, thus reducing the risk discussed earlier in the staff report from the continued use of Discoverer and eliminate six months of consulting costs. Executive staff also report that proceeding with implementation this year will allow the new tools to be implemented in time to produce the 2016 CAFR.

Another driver in timing of this request is that Oracle has offered the County a reduction in product acquisition and maintenance costs if the County were to sign a contract by May 27, 2016. The extent to which these offers may change after that date is not known.

Striking Amendment

The committee adopted a striking amendment making technical changes, and includes a proviso requiring the executive to develop and transmit a strategy for user training.

Ordinance 18110, enacted September 25, 2015.

Ordinance 18305, enacted December 14, 2015

The proposed package for purchase also includes Oracle Business Intelligence Enterprise Edition (OBIEE), the user viewing (presentation) component; the package is sometimes referred to as OBIA/OBIEE or the Oracle BI product suite.

This includes the prior appropriations totaling $3.5 million

The reserve fund is programmed for collecting $1.5 million in 2018, but those costs will be distributed on a 24 month schedule and will effectively be $750k per year.