# Firewise Forests Initiative - 2010

King County’s Forestry Program proposes to continue its comprehensive Firewise Forests Initiative through:

- Staffing a Firewise Forests Advisory Committee

- Implementing a chipper program, if feasible

- Developing Community Wildfire Protection Plans (CWPP)  for rural communities

- Incorporating CCWP’s into the County’s regional Hazard Mitigation Plan

- Expanding educational effort – materials & website

Project Description:

The Initiative works with small forest landowners and forest residents in developing community wildfire prevention and implementation plans.  A King County forester works directly with community residents through consultation sessions and visits to their forest properties.  The forester also works with community members to develop forest stewardship plans for their individual properties, the first step in implementing Firewise forest management practices on their land.  A healthy forest with sufficient growing space for trees will be resilient, more drought tolerant and less susceptible to fire.   Part of the initiative will be to provide training via Green River Community College or similar programs to build the capacity to do individual site evaluations, and assist landowners with implementation of firewise practices.

The Firewise Forests Initiative provides written information, web-based fire protection planning resources, and training sessions for forest landowners. Community residents are encouraged to share information with their neighbors.  They are also encouraged to consult with local fire departments to determine risk factors, such as ease of access to their home, to be addressed in their plans.

The program plans to implement a chipper project to provide a means for property owners in Firewise communities to chip their wood debris.  This will promote wildfire protection by reducing fuels; it will provide an alternative to burning, thereby reducing smoke emissions; it will allow the waste wood to be put to a beneficial use; and it will provide an incentive for communities to embark on community wildfire protection planning.  This project would directly benefit carbon storage and reduce carbon emissions, supporting King County’s Climate Change Initiative.  The chipper project has started with a feasibility study in 2009, to determine the best approach for providing the services (existing or new business enterprise, non-profit, or existing agency).  Depending on the results of the analysis, the Firewise Program will provide grant funding in 2010 to support the implementation of the chipper project.

2009 Accomplishments

In 2009, the program developed the Firewise website, initiated a contract for a feasibility study for the chipper project and a contract for the development of Firewise plans in four communities, and convened the Firewise Forests Advisory committee.

Estimated 2010 Budget $249,000:

Project will continue to support participation by forestry program staff, DDES fire marshal, and fire district personnel.  Work will include continuation of the advisory committee, a contract for several community fire plans, and implementation of the chipper project, and the initiation of a training program to develop a work force that can assist landowners with implementation of firewise practices.  Specific allocation of budget amounts may change depending on input from the Firewise Forests Advisory Committee.

$39,500 – King County WLRD forestry program staff time (.25 FTE)

- Staff support to Firewise Forests Advisory Committee

- Maintain website; add completed CWPP plans

- Develop RFP and manage contracts

$79,500 – Chipper Program

$60,000 – Contract six CWPPs

$50,000 – Training and Internships

$5,000 – DDES hours

DDES clearing inspectors participation in Firewise permitting processes; Fire Marshal’s review and input to CWPPs.

$5,000 – Fire Districts staff hours

The local fire district[s] will assist with initial fire risk assessments, map and integrate CWPPs in their operational planning for participating communities.

$ 5,000 – Outreach publications and mailings; printing and mailing

The Initiative will provide resources such as videos, pamphlets, checklists or booklets to help landowners prepare their plan and implement elements of it: e.g., a planning check list, a “how to do a thinning” checklist, guidance on how to hire a forester, etc.

$5,000 – Create CWPP signs and install in completed communities.