## STAFF REPORT

| Agenda Item: | 9 | Name: | Jeff Muhm |
| --- | --- | --- | --- |
| Proposed No.: | 2017-B0239 | Date: | December 6, 2017 |

SUBJECT

A briefing providing a quarterly update on matters concerning the Eastside Rail Corridor (ERC).

SUMMARY

The briefing today on the Eastside Rail Corridor includes two items:

- An update on King County’s activities related to the ERC Trail

Erica Jacobs, Special Project Manager for the ERC Trail, will provide an update on rail removal and interim trail construction between Kirkland and Renton and other updates related to plans in the corridor.

- An update on the ERC Regional Advisory Council (“RAC”)

Today’s briefing updates the Council on recent ERC RAC activities, including an update on the RAC’s formation of a funding commission to develop funding strategies to support completion of the corridor.

BACKGROUND

Eastside Rail Corridor

The ERC is a 42-mile former rail line running from the City of Renton to the City of Snohomish and extending through the cities of Snohomish, Woodinville, Kirkland, Bellevue, Renton, and Redmond, and parts of unincorporated Snohomish and King Counties. In 2003, the BNSF Railway Company (BNSF) announced its intention to divest itself of this rail corridor. In response, in 2009, a group of regional partners, including King County and the Port of Seattle, signed a Memorandum of Understanding that envisioned a regional effort to preserve the corridor for multiple uses (Ordinance 16738). To begin that regional effort, the Port of Seattle acquired BNSF’s interests in the corridor between Renton and Snohomish. The southern portions of the corridor (between Woodinville and Renton, and from Woodinville to Redmond) were railbanked. King County became the Interim Trail Sponsor of the 21-mile railbanked portion and purchased a multipurpose easement from the Port in the railbanked area (Ordinance 16084). King County’s wastewater treatment system includes facilities that run within and cross the ERC.

The Port then sold its property interests in the railbanked portion of the corridor. Redmond purchased all of the Port’s interest in the 3.9 miles of the corridor within the city boundaries and subsequently became the trail sponsor for this segment. Puget Sound Energy purchased a utility easement along the entire corridor except within the Redmond-owned portion. Sound Transit purchased all of the Port’s remaining interest in roughly 1.1 miles of the corridor in Bellevue (called the “Sound Transit Mile,” the planned location of its East Link Wilburton Station), as well as high capacity transit easements on the remainder of the railbanked area. The City of Kirkland purchased the Port’s remaining interest in a 5.75 mile segment located largely within its boundaries.

On February 8, 2013, King County and the Port executed a purchase and sale agreement for King County to acquire all of the Port’s remaining interest in the remaining 15.6 miles of the railbanked area, as well as a 3.6-mile trail easement north of the railbanked area, between Woodinville and Brightwater (Ordinance 17503). In addition, the County continues to own its multipurpose easement in the areas of the ERC acquired by Kirkland and Sound Transit, comprising approximately 6.6 miles. In total King County owns property interests in approximately 25.8 miles of the ERC.

In 2015, the City of Woodinville purchased ownership of 2.6 miles of corridor within the active freight area between the northern terminus of King County’s ownership and the city limits. In 2016, Snohomish County purchased the remaining portion of active rail corridor between the Snohomish County line and the City of Snohomish.

The five entities that acquired the Port’s interests in the railbanked portion of the ERC (King County, Sound Transit, the City of Redmond, the City of Kirkland, and Puget Sound Energy) began planning collaboratively around a shared, multi-use vision for the corridor through a RAC (Motion 13801). In 2013, the RAC produced “Creating Connections,” a report containing the RAC recommendations on the ERC.  In 2017, the RAC reorganized to include King County, the City of Kirkland, the City of Redmond, City of Woodinville, Snohomish County, Sound Transit, Puget Sound Energy, the City of Bellevue, the City of Renton and the Eastside Greenway Alliance.

- An update on King County’s activities related to the ERC Trail

Fourth Quarter 2017:  By February 2018 interim trail sections will open between the Cross Kirkland Corridor at 108th Avenue NE to Northup Way, where it will connect to the SR 520 Trail by next summer, and from Gene Coulon Park to Newcastle Beach Park, where it connects on either end to the Lake Washington Loop Trail. Design is beginning for the Wilburton segment of the master planned trail this year and is expected to be completed in 2019. Public and stakeholder engagement will begin in early 2018. Coordination efforts continue on the NE 8th Street crossing design, the Wilburton Gap over I-405, the Wilburton Trestle, trail connections near the Operations and Maintenance Facility-East that Sound Transit is constructing in the corridor, and a trail connection to the East Lake Sammamish Trail in Redmond in coordination with the light rail extension to Downtown Redmond.

B.  An update on the ERC RAC

At its September 22nd 2017 meeting, the ERC Regional Advisory Council gave direction to staff to finalize plans to create a funding commission to develop strategies to fund efforts to further develop the corridor. The staff team is working to provide a list of potential names and defined scope of work for the commission to conduct during 2018 to the RAC for the next meeting on January 20, 2018.

King County and the City of Kirkland jointly submitted a federal TIGER Grant application to leverage funds to construct the Wilburton Center Segment in the City of Bellevue and the Totem Lake Connector Bridge in the City of Kirkland. The application garnered letters of support from over 50 businesses, local jurisdictions and elected officials. Grants are expected to be awarded in the first quarter of 2018.

The RAC is also pursuing a professional branding effort for the corridor. The goal of the effort is to develop a name and visual identity for the corridor. The budget for the branding effort is $75,000, and the county’s portion would be $25,000. King County Parks will fund this expenditure with existing resources. An RFP for branding services was advertised on December 5th, and a consultant will be selected and start work by February.

INVITED

- Erica Jacobs, Special Projects Manager III, Department of Natural Resources and Parks

- David St. John, Government Relations Administrator, Department of Natural Resources and Parks

ATTACHMENT

- Presentation: “Eastside Rail Corridor Updates”

Under the Federal National Trails Act, also known as the Rails to Trails Act, 16 U.S.C. §1247(d).

As the Interim Trail User, the County is subject to legal obligations imposed by Section 8(d) of the Rails-to-Trails Act, 16 U.S.C. § 1247(d) and 49 C.F.R § 1152.29, as implemented through the Notices of Interim Trail Use (NITUs) for the various parts of the Corridor issued by the Surface Transportation Board (STB), and also the Trail Use Agreement entered into between BNSF and the County, and the STB-required Statement of Willingness to Accept Financial Responsibility (SWAFR). Pursuant to the Rails to Trails Act, all interim uses of railbanked corridors are subject to reactivation of potential interstate freight rail service.