PROJECT DEVELOPMENT AGREEMENT

TABLE OF CONTENTS

Page

1.	Definitions; Rules of Construction.	1

1.1	Definitions	1

1.2	Rules of Construction and Interpretation	1

1.3	Negotiation of Agreement	2

2.	Term	2

2.1	Initial Term	2

2.2	Bio Energy Option to Extend	2

2.3	Additional Extension by Parties	2

3.	Development Activities.	2

3.1	Construction of the Plant	2

3.2	Project Milestones.	3

3.3	Interconnections	4

3.4	Flare Station Relocation	4

3.5	Commitment for Future Landfill Gas.	6

3.6	Commitment for Future Landfill Gas Collection Capacity	7

3.7	Continued Operation of Landfill	7

3.8	Condensate	7

3.9	Electrical Energy Provided to County.	8

3.10	Plant Site Lease Improvements	9

3.11	Tax Credits or Incentives other than Alternative Energy Tax Credits	9

3.12	Emissions Credits	9

4.	Rights of First Offer. 	10

5.	Compliance with Laws; Permits.	10

5.1	Compliance with Laws	10

5.2	Permits	11

6.	Title and Risk of Loss.	11

6.1	Title to Facilities	11

6.2	Title to Condensate	11

7.	Representations And Warranties	11

7.1	Representations and Warranties of County	11

7.2	Representations and Warranties of Bio Energy	12

8.	Indemnities and Limitation of Liability.	13

8.1	County’s Obligation to Indemnify.	13

8.2	Bio Energy’s Obligation to Indemnify.	14

8.3	Joint Liability	15

8.4	Conduct of Claims.	15

8.5	Limitation of Liability	16

8.6	Insurance Proceeds	18

8.7	Survival	18

8.8	No Release of Insurers	18

9.	Force Majeure.	18

9.1	Effect of Event of Force Majeure	18

9.2	Notice of Events of Force Majeure	19

9.3	Obligations Following Occurrence of Event of Force Majeure.	19

9.4	Termination for Extended Force Majeure	20

10.	Defaults, Termination and Remedies.	20

10.1	Bio Energy Events of Default	20

10.2	County Events of Default	22

10.3	Termination Procedure.	23

10.4	Other Termination Events	25

10.5	Cumulative Remedies	25

10.6	Site Restoration; Restoration Costs	26

10.7	Termination Payment	26

10.8	Survival	27

11.	Triggering Event; Cure Plan	30

12.	Assignment.	30

12.1	General	30

12.2	Financing Parties	Error! Bookmark not defined.

12.3	Successors and Assigns	30

12.4	Modifications Required upon Assignment	30

13.	Dispute Resolution.	31

13.1	Venue; Jurisdiction	31

13.2	Resolution Procedures	31

14.	Insurance	32

14.1	County Required Insurance	32

14.2	Bio Energy Required Insurance	32

14.3	Waiver of Subrogation Required	36

14.4	Subcontractors’ Insurance	36

14.5	Failure Constitutes Material Breach	36

15.	Notices.	37

15.1	Address for and Method of Notice	37

15.2	Receipt and Effectiveness of Notice	38

16.	Confidentiality; Public Disclosure.	38

16.1	Confidential Information	38

16.2	Disclosures.	39

16.3	Certain Exceptions	40

16.4	No Obligation to Disclose	40

16.5	Return of Confidential Information	40

16.6	Survival	40

17.	Miscellaneous.	41

17.1	Modification	41

17.2	Waiver	41

17.3	Entire Agreement	41

17.4	Decision-Making by Parties	41

17.5	Relationship of Parties	42

17.6	No Third Party Beneficiary	42

17.7	Governing Law	42

17.8	Further Assurances	42

17.9	Severability	42

17.10	No Recourse to Affiliates	43

17.11	Costs	43

17.12	Specific Performance	43

17.13	Time is of the Essence	43

17.14	Schedules; Exhibits	43

17.15	Counterparts	43

PROJECT DEVELOPMENT AGREEMENT

This Project Development Agreement (the “Agreement”) is made as of  ____________________, 2003 (the “PDA Effective Date”) by and between Bio Energy (Washington), LLC, a Delaware limited liability company (“Bio Energy”) and King County Washington, a Washington municipal corporation (“County”).  The County and Bio Energy are referred to herein individually as a “Party” and, collectively, as the “Parties.”

RECITALS:

A.	County owns and operates the Cedar Hills Regional Landfill located in Maple Valley, Washington (as more specifically defined in Schedule 1.1, the “Landfill”).

B.	County currently collects Landfill Gas in the Collection Facilities that are installed at the Landfill, which Landfill Gas is currently burned-off at the North Flare Station located at the Landfill.

C. 	Bio Energy desires to design, finance, own, construct, operate and maintain an electricity generating facility at the Landfill (as more specifically described in Schedule 1.1, the “Plant”) on a site located within the Landfill Site and to obtain rights to all Landfill Gas produced at the Landfill and collected by the Collection Facilities.

D. 	County desires to (a) encourage Bio Energy’s design, construction, financing, ownership, operation and maintenance of the generating facility, (b) lease real property at the Landfill (together with appropriate easements and rights of way) to Bio Energy for that purpose, and (c) sell Landfill Gas to Bio Energy.

E.  	This Agreement is integral to implementation of other agreements respecting the Landfill to which one or more Parties are parties, including a Gas Sales Agreement.

In consideration of the mutual covenants and agreements contained herein, and for other good and valuable consideration, the receipt and sufficiency of which are hereby acknowledged by each Party, and intending to be legally bound hereby, the Parties hereby agree as follows.

# Definitions; Rules of Construction.

## Definitions

.  Except as otherwise expressly provided herein, capitalized terms used herein shall have the meanings assigned thereto in Schedule 1.1.

## Rules of Construction and Interpretation

.  Except as otherwise expressly provided herein, the rules of construction and interpretation set forth in Schedule 1.1 shall apply to this Agreement.

## Negotiation of Agreement

.  This Agreement is the result of negotiations between, and has been reviewed by, the Parties and their respective legal counsel.  Accordingly, this Agreement shall be deemed to be the product of each Party hereto, and there shall be no presumption that an ambiguity should be construed in favor of or against a Party solely as a result of such Party’s actual or alleged role in the drafting of this Agreement.

# Term

## Initial Term

.  The term of this Agreement (the “Initial PDA Term”) shall commence on the PDA Effective Date and shall, unless sooner terminated as provided in Section 10 of this Agreement, remain in force and effect until the fifteenth (15th) anniversary of the Commercial Operation Date.

## Bio Energy Option to Extend

.  Bio Energy shall have the option to extend the Initial PDA Term for a period of five (5) years (the “First Extension Term”) upon notice to County, such notice to be delivered to County not less than one hundred eighty (180) days prior to the expiration of the Initial PDA Term; provided however, that Bio Energy shall not have the right to extend the Initial PDA Term if a Bio Energy PDA Default has occurred and is continuing on the date Bio Energy provides such notice.  The extension of this Agreement pursuant to the first sentence of this Section 2.2 shall be on the same terms and conditions provided herein (as such terms and conditions may have been amended or modified during the Initial PDA Term in accordance with Section 17.1).

## Additional Extension by Parties

.  In the event that Bio Energy has exercised its option in accordance with Section 2.2, either Bio Energy or County may request an additional extension of the PDA Term for a period of five (5) years (the “Second Extension Term”) upon notice to the other Party, such notice to be delivered to such other Party not less than one hundred eighty (180) days prior to the expiration of the First Extension Term.  If both Parties agree to extend the PDA Term for the period of the Second Extension Term, the extension of this Agreement shall be on the same terms and conditions provided herein (as such terms and conditions may have been amended or modified during the Initial PDA Term or the First Extension Term in accordance with Section 17.1).  Notwithstanding anything to the contrary set forth in this Agreement, in no event shall either Party be obligated to extend the PDA Term for the Second Extension Term, which decision shall be within the sole and absolute discretion of each Party.

# Development Activities.

## Construction of the Plant

.

### Bio Energy shall be solely responsible for the design, installation and operation of the Plant.  Bio Energy shall design, construct, install, operate, and maintain the Plant and obtain all Required Permits in accordance with (a) the timetable set forth on Schedule 3.1.1 hereto which includes specified Milestones (the “Timetable”), (b) Good Engineering Practices, (c) the Plant Site Lease, and (d) Applicable Law.

### During the period in which any portion of the Plant is being, or is required to be, designed, constructed or installed, Bio Energy shall provide County, on the tenth (10th) Business Day of each calendar quarter, a written status report summarizing in reasonable detail (a) Bio Energy’s progress with respect to such design, construction or installation as of the end of the immediately preceding calendar quarter (including a description of Bio Energy’s progress towards achieving the Milestones) and (b) the status of any applications for Required Permits. Bio Energy shall, if County so requests, hold quarterly on-site meetings with County, County’s engineering consultants, if any, and any other person designated by County.  Bio Energy shall make reasonable efforts to notify County in advance of any meeting with a Governmental Authority to obtain the Required Permits and to provide a Representative of County with the opportunity to accompany Bio Energy’s Representatives to such meetings.

## Project Milestones.

### The Timetable attached as Schedule 3.1.1 to this Agreement sets forth a schedule of certain Milestones and the Milestone Date by which Bio Energy and County, as applicable, expect to complete or satisfy each such Milestone.  The failure by Bio Energy or County to complete or satisfy any of the Milestones (or any other performance deadline) by the respective Milestone Date for such Milestone shall not (a) constitute a breach of or a default under this Agreement or a breach of a representation, warranty, covenant or obligation for purposes of Section 10 or (b) except as set forth in Section 3.2.2 with respect to the Primary Milestones, otherwise provide County or Bio Energy with any right to terminate this Agreement.

### If Bio Energy fails to meet any of the Primary Milestones by the applicable Milestone Date, then County shall have the right to terminate this Agreement in accordance with Section 10.3; provided, however, that County’s termination rights under this Section 3.2.2 must be exercised on or before the thirtieth (30th) day following the applicable Milestone Date which Bio Energy has failed to satisfy.  If County does not exercise such termination right within such thirty (30) day period, then this Agreement shall continue in full force and effect and County’s right to terminate this Agreement in connection with Bio Energy’s failure to achieve such Milestone shall be automatically terminated on the expiration of such thirty (30) day period.

## Interconnections

.  Bio Energy and County shall use good faith reasonable efforts to coordinate the design, construction, installation and maintenance of interconnections between the Plant and County’s facilities, including interconnections required for (a) the delivery of Expansion Landfill Gas and Landfill Gas to the Plant at the Gas Delivery Point, (b) the delivery of electrical energy from the Plant at the Electricity Delivery Point and (c) the delivery of Condensate at the Condensate Delivery Point.  Each Party will be solely responsible for designing, constructing and installing all equipment, pipes, conduits and related facilities required for, and shall bear all costs and expenses incurred in connection with, initially bringing their respective facilities to the Gas Delivery Point, the Electricity Delivery Point and the Condensate Delivery Point, as applicable.  The Parties will modify the interconnections between the Plant and Collection Facilities from time to time to reflect changes to their respective facilities, with the cost of such modifications borne by the Party whose facilities or decisions necessitate the modifications.

## Flare Station Relocation

.  County shall relocate the North Flare Station to the New Flare Station Site pursuant to an engineering and cost plan (“Flare Station Relocation Plan”) as mutually agreed by the Parties.  Bio Energy shall pay County the lesser of  (i) one-half of the costs of relocating the North Flare Station to the New Flare Station Site, or (ii) $200,000.  Such payment shall be made at Bio Energy’s sole discretion, pursuant to one of the following (a) full payment within thirty (30) days of the Commercial Operation Date, (b) three (3) equal annual payments commencing on the thirtieth (30th) day following the Commercial Operation Date, (c) four (4) equal quarterly payments commencing on the thirtieth (30th) day following the Commercial Operation Date, or (d) a set-off against all amounts as they become due and payable from County to Bio Energy from time to time until Bio Energy’s portion of such relocation costs has been fully set-off and the remaining set-off balance reduced to zero.  The Parties shall use their best efforts to develop the Flare Station Relocation Plan by the Flare Station Relocation Plan Milestone Date set forth on Schedule 3.1.1 in order to facilitate the timely construction of the Plant by the Target Commercial Operation Date.  In the event the Parties cannot agree upon a Flare Station Relocation Plan by the Flare Station Relocation Plan Milestone Date, then either Party shall have the right to request that a Technical Expert review the County’s proposed Flare Station Relocation Plan to determine if it is reasonably expeditious and reasonably technically feasible plan for the relocation of the North Flare Station to the New Flare Station Site.

### The Party requesting selection of a Technical Expert shall provide notice thereof to the other Party within ten (10) Business Days of the expiration of the Flare Station Relocation Plan Milestone Date set forth on Schedule 3.1.1, which notice shall include the name and professional qualifications of the requesting Party’s proposed Technical Expert. The receiving Party shall, within three (3) Business Days of its receipt of such notice, provide notice to the requesting Party that it accepts or rejects such requesting Party’s proposed Technical Expert.  If receiving Party rejects the requesting Party’s proposed Technical Expert, such reply notice shall include the name and professional qualifications of the receiving Party’s proposed Technical Expert.

### If (a) the receiving Party fails to provide a reply notice within such three (3) Business Day period or (b) the receiving Party rejects the requesting Party’s proposed Technical Expert but fails to identify its own proposed Technical Expert, then in either such case the requesting Party’s proposed Technical Expert shall be deemed to be the Technical Expert for purposes of resolving the dispute.  If receiving Party rejects the requesting Party’s proposed Technical Expert and identifies its own proposed Technical Expert in its reply notice, the Parties shall meet and seek to agree upon and select a mutually acceptable Technical Expert.  If the Parties are unable to agree upon a mutually acceptable Technical Expert within ten (10) Business Days of the requesting Party’s notice requesting selection of a Technical Expert, then (i) the two proposed Technical Experts shall jointly review such matter and resolve the dispute, (ii) the terms of Sections 3.4.3 through 3.4.7 shall apply to each of such Technical Experts and (iii) references to “Technical Expert” therein shall be deemed to be a reference to the “Technical Experts.”

### The Technical Expert shall determine whether County’s Flare Station Relocation Plan is reasonably expeditious and reasonably technically feasible for the relocation of the North Flare Station to the New Flare Station Site.  Each Party shall have the right to submit written materials to the Technical Expert in connection with the Flare Station Relocation Plan.  The Technical Expert shall (a) promptly fix a time and place for receiving information from the Parties and (b) issue a draft decision, together with all necessary supporting information and documentation, to each Party within ten (10) Business Days after the selection of the Technical Expert.  Each Party will have three (3) Business Days to submit comments on the draft decision to the Technical Expert and the Technical Expert shall issue his final and binding determination in writing within three (3) Business Days of the expiration of such three (3) Business Day submission period.    No meeting between the Technical Expert and the Parties or either of them shall take place unless both Parties are given a reasonable opportunity to attend any such meeting.

### Subject to the relief provided in Section 3.4.7, if the Technical Expert decides that the County’s Flare Station Relocation Plan is reasonably expeditious and reasonably technically feasible plan for the relocation of the North Flare Station to the New Flare Station Site, then such decision shall be final and binding on the Parties.  If the Technical Expert decides that the County’s Flare Station Relocation Plan is not reasonably expeditious and reasonably technically feasible for the relocation of the North Flare Station to the New Flare Station Site, then the County shall at its sole cost and expense revise its Flare Station Relocation Plan within twenty (20) Business Days of such decision, which revision shall include any modifications required by the Technical Expert.

### The Technical Expert shall be a person qualified by education, experience and training in the operation and maintenance of landfill gas collection facilities, including Good Engineering Practices and Applicable Law related to such facilities.  Neither the Technical Expert nor (if he is an individual) any member of his immediate family nor (in other cases) any partner in or officer or director of the Technical Expert shall be (or within three (3) years before his appointment have been) a director, officer or employee of, or directly or indirectly retained as a consultant or advisor to, Bio Energy or its Affiliates or County or its Affiliates.

### Subject to the Records Act, the Technical Expert shall be required to keep confidential (a) all confidential information that is disclosed to the Technical Expert or otherwise comes to his knowledge during the course of his appointment and (b) all matters concerning the existence and resolution of the dispute. Each Party shall bear its own expenses (including attorneys' fees) with respect to a dispute resolution by a Technical Expert.  The costs and expenses of the Technical Expert shall be borne equally by the Parties.

### The Technical Expert shall act as an expert and not as an arbitrator and the provisions of the Federal Arbitration Act and the law relating to arbitration shall not apply to the Technical Expert or his determination or the procedure by which he reaches his determination.  The determination of the Technical Expert shall be final and binding upon the Parties, but shall not be binding upon the Parties in the event of fraud, manifest error or failure by the Technical Expert to disclose any interest or duty which conflicts with his functions under his appointment as Technical Expert.

## Commitment for Future Landfill Gas.

### County represents and warrants to Bio Energy, as a material inducement for Bio Energy to enter into this Agreement and the other Project Contracts, that as of the PDA Effective Date County owns and has good and marketable title to, free and clear of all liens, claims or encumbrances, all Landfill Gas and Expansion Landfill Gas and has the exclusive right to extract, use, sell, dispose, assign or transfer all existing and future Landfill Gas and all  Expansion Landfill Gas.  The Parties acknowledge that County may in the future, with the prior consent and approval of Bio Energy, as set forth in Sections 6 and 15.2 of the Gas Sales Agreement, transfer ownership in the Collection Facilities and assign all of County’s rights to all or a portion of the Landfill Gas to a third party and following such transfer, the County may not own the Landfill Gas or otherwise retain any rights to extract or control the use or disposition of such Landfill Gas.

### Notwithstanding a transfer of ownership in the Collection Facilities together with a transfer of all or a portion of the Landfill Gas by County in accordance with the terms of Section 3.5.1, County shall sell to Bio Energy all Landfill Gas and Expansion Landfill Gas that County may own as of the PDA Effective Date or thereafter at any time during the PDA Term, including (a) all Landfill Gas collected by the Collection Facilities to the extent the County retains the rights to such Landfill Gas or such rights revert to County at a future date (which Landfill Gas shall be sold to Bio Energy in accordance with the Gas Sale Agreement) and (b) all Expansion Landfill Gas collected from Expansion Collection Equipment (which Expansion Landfill Gas shall be sold to Bio Energy in accordance with the terms and conditions of a Landfill Gas Sales Agreement to be entered into by the County and Bio Energy on terms substantially similar to the Gas Sales Agreement).

## Commitment for Future Landfill Gas Collection Capacity. County will not encumber or transfer any ownership interest in any Expansion Collection Equipment or Expansion Landfill Gas without Bio Energy’s prior consent.  County will promptly install, repair and maintain Expansion Collection Equipment in such a manner as (a) to protect public health and the environment surrounding the Landfill Site, (b) enable Owner to extract a quantity of Landfill Gas from the Landfill that is consistent with the quantity of Landfill Gas that an operator of landfill gas collection facilities, operating in accordance with Good Engineering Practices, would extract in the ordinary course of operations from such landfill in order to provide a reasonably continuous supply of landfill gas to a power generation facility that sources its fuel supply solely or predominantly from such landfill, and (c) to assure compliance by the Expansion Collection Facilities with all Applicable Law.

## Continued Operation of Landfill

.  County shall have no obligation to continue operations of the Landfill; provided, however, that any suspension or termination of Landfill operations shall not (a) release County from its obligation to continue to operate and maintain the Collection Facilities in accordance with Section 7.2 of the Gas Sales Agreement; (b) release the County from the performance of its obligations hereunder or the other Project Contracts to which it is a party; or  (c) suspend or terminate this Agreement or otherwise affect Bio Energy’s rights hereunder, including its rights to take delivery of Landfill Gas.

## Condensate

.  County shall accept delivery of all quantities of Condensate delivered by Bio Energy to the Condensate Delivery Point, and shall dispose of such Condensate in accordance with Applicable Law; provided, however, that if the County discovers that the quality of the waste-water in the County’s waste-water treatment facilities fails to satisfy one or more quality specifications as set forth in the County’s waste-water discharge permit (the “Quality Specifications”), then (a) County shall have the right to sample and test the Condensate before delivery to Bio Energy and after return by Bio Energy to County at the Condensate Delivery Point in accordance with customary sampling and testing procedures to determine if the Condensate satisfies the Quality Specifications.  If such Condensate meets the Quality Specifications when delivered to Bio Energy but then when tested upon return by Bio Energy to the County fails to satisfy one or more of such Quality Specifications (such Condensate, the “Nonconforming Condensate”), County shall not be obligated to accept Nonconforming Condensate until such time as the Condensate satisfies the applicable Quality Specifications.  All of the costs and expenses of such sampling and testing shall be the sole responsibility of County, unless such Condensate is determined to be Nonconforming Condensate, in which case such costs and expenses shall be the sole responsibility of Bio Energy.

## Electrical Energy Provided to County.

### At all times when the Plant is operating and synchronized with the transmission system at the interconnection point, Bio Energy shall provide electrical energy to County at the Electricity Delivery Point in a quantity sufficient to energize the New Flare Station and any Expansion Collection Equipment.  County acknowledges and agrees that: (a) during periods when the Plant is not operating and synchronized with the transmission system at the interconnection point (i) County shall be solely responsible for procuring back-up power for County’s electrical requirements and (ii) Bio Energy shall not have any liability or obligation to County in the event that the supply of electrical energy does not meet all or any portion of County’s requirements; (b) County shall not resell, assign or transfer in any manner whatsoever any electrical energy provided by Bio Energy to County hereunder; and (c) Bio Energy shall have the right to permanently cease deliveries of electrical energy to County if the Governmental Authority with jurisdiction over such matters determines that such continued deliveries would (x) subject Bio Energy to regulation as a “public service corporation,” “electric utility company,” “electric company,” “public utility,” “holding company” or similar entity under the laws of the State of Washington, the Federal Power Act, the Public Utility Holding Company Act of 1935 or any other Applicable Law or (y) would result in the termination of the Plant’s “qualifying facility” status under PURPA.

### Bio Energy shall retain title to and risk of loss for the electrical energy until such time as the electrical energy is delivered by Bio Energy to the Electricity Delivery Point. County shall take title to and incur risk of loss for electrical energy when it is made available to County at the Electricity Delivery Point.  Until such delivery, Bio Energy shall be deemed to be in control of, be in possession of, and be responsible for such electrical energy.  Upon such delivery, County shall be deemed to be in control of, be in possession of, and be responsible for such electrical energy.  County shall be solely responsible for constructing all facilities needed to accept delivery of electrical energy at the Electricity Delivery Point, transform such electrical energy into the required voltage and distribute such electrical energy to the various points of use, all of which shall be at County’s sole cost and expense.

### Warranty Disclaimer.  BIO ENERGY MAKES NO WARRANTIES AS TO THE QUALITY OR QUANTITY OF ELECTRICAL ENERGY DELIVERED TO COUNTY PURSUANT TO THIS AGREEMENT.  COUNTY AND BIO ENERGY AGREE THAT THE IMPLIED WARRANTIES OF MERCHANTABILITY AND FITNESS FOR A PARTICULAR PURPOSE AND ALL OTHER WARRANTIES, EXPRESS OR IMPLIED, ARE EXCLUDED FROM THIS TRANSACTION AND DO NOT APPLY TO THE ELECTRICAL ENERGY PROVIDED HEREUNDER.

## Plant Site Lease Improvements

.  County shall, at its sole cost and expense, complete each of the Plant Site Lease Improvements on or before the Target Construction Start Date.  For the avoidance of doubt, the County’s failure to complete such Plant Site Lease Improvements by the Target Construction Start Date shall entitle Bio Energy to a day-for-day extension of the Target Construction Start Date and all other Milestone Dates until all such improvements are completed.

## Tax Credits or Incentives other than Alternative Energy Tax Credits

.  To the extent New Tax Credits are available pursuant to the transactions contemplated herein, Bio Energy shall pay to the County one-half of any proceeds received by Bio Energy in connection with such New Tax Credits in addition to all other payments hereunder.  The formula set forth in Schedule 5.1 of the Gas Sales Agreement shall be amended to take into account such New Tax Credits and the allocation of value as set forth herein.  Notwithstanding anything in this Agreement to the contrary, Bio Energy shall not have any obligation hereunder to monetize or otherwise obtain the benefits of any Tax Credit or any New Tax Credit.

## Emissions Credits

.  Bio Energy specifically retains any and all rights to any Emissions Credits attributable to or generated or otherwise provided in connection with the Plant or the Plant Site and County specifically retains any and all rights to any Emissions Credits attributable to or generated or otherwise provided in connection with the Landfill or the Landfill Site.

# Rights of First Offer.

## Bio Energy hereby grants to the County the right of first offer to purchase the Plant (“Right of First Offer”) at any such time that (a) Bio Energy permanently and completely ceases operation of the Plant and the sale of energy generated by the Plant and (b) such permanent cessation is not attributable to a County PDA Default, Owner GSA Default or Event of Force Majeure; provided that such Right of First Offer shall be subject in all respects to, and at all times subordinate to, the rights of the Financing Parties under the Financing Documents.

## If Bio Energy proposes to permanently and completely cease operation of the Plant and the sale of energy generated by the Plant, it will give County written notice (the “Rights Notice”) of Bio Energy’s intention to do so, describing the price and the general terms upon which Bio Energy is willing to sell the Plant.  County will have sixty (60) days from the date of delivery of the Rights Notice (the “Exercise Period”) to agree to purchase the Plant for the price and upon the general terms specified in the Rights Notice by giving written notice to Bio Energy.

## If County (a) fails to exercise its Rights of First Offer hereunder and reach mutual agreement on the terms of such purchase within the Exercise Period, or (b) fails to consummate such transaction within sixty (60) days of the date of the execution and delivery of the applicable purchase documents (the “Purchase Period”), Bio Energy will have one hundred and eighty (180) days after the end of the Exercise Period, or if County has exercised its Right of First Offer, one hundred and eighty (180) days after the end of the Purchase Period, to sell the Plant at a price and upon general terms no more favorable to the purchasers thereof than the price and general terms specified in the Rights Notice.  If Bio Energy does not sell the Plant within such one hundred and eighty (180) day period as provided in the preceding sentence, Bio Energy will not thereafter sell the Plant without complying with the provisions of Section 4.2 above.  The Parties agree that the 180-day period shall be extended as may be necessary for any waiting or similar periods to expire under Applicable Law or to finalize the transfer of any Permits to the purchaser.

## The Rights of First Offer granted in this Section 4 shall (a) not apply to the sale, transfer or conveyance of all or a portion of the Plant to or among any Financing Party or any Affiliate of Bio Energy, and (b) terminate in the event County is not the owner of the Landfill.

# Compliance with Laws; Permits.

## Compliance with Laws

.  Bio Energy and County, at their sole respective expense, shall comply with all Applicable Law to the extent applicable to their respective operations at the Landfill and the Plant.

## Permits

.  Each Party, at such Party’s sole expense, shall apply for, procure, obtain, maintain and comply with all Permits which may be required under any Applicable Laws for such Party to perform each of its obligations hereunder and which need to be procured and maintained by or in the name of such Party or jointly in the name of such Party and any third party.  Each Party shall provide the other Party with such assistance and co-operation as may reasonably be required in order for such first Party to obtain and maintain all such Permits.

# Title and Risk of Loss.

## Title to Facilities

.  As between the Parties, it is conclusively presumed that Bio Energy owns (a) all equipment downstream of the Gas Delivery Point and located on the Plant Site and (b) the Plant Transmission Line, and that County owns all facilities at or associated with the Landfill except for the Plant Transmission Line and all facilities located on the Plant Site.

## Title to Condensate

. Bio Energy shall retain title to and risk of loss for the Condensate until such time as the Condensate is delivered by Bio Energy to the Condensate Delivery Point.  County shall take title to and incur risk of loss for Condensate when it is made available to County at the Condensate Delivery Point.  Until such delivery, Bio Energy shall be deemed to be in control of, be in possession of, and be responsible for such Condensate.  Upon such delivery, County shall be deemed to be in control of, be in possession of, and be responsible for such Condensate, except for any quantity of Nonconforming Condensate.

# Representations And Warranties

## Representations and Warranties of County

.  County makes the following representations and warranties to Bio Energy, all of which are made as of the PDA Effective Date, but which shall survive the PDA Effective Date:

### Organization

.  The County is a municipal corporation duly organized, validly existing and in good standing under the laws of the State of Washington, is qualified to do business in the State of Washington and in every other jurisdiction where the nature of its business requires it to be so qualified, and has the full power and authority to enter into the transactions contemplated hereunder, and to execute, deliver and perform its respective obligations under, this Agreement and the Gas Sales Agreement.

### Authorization

.  The execution and delivery of, and the consummation of the transactions contemplated by, this Agreement and the Gas Sales Agreement have been duly authorized by all necessary action of the County.  This Agreement and the Gas Sales Agreement constitute legal, valid and binding obligations of the County.

### Litigation, etc

.  To County’s knowledge, there are no actions, suits, claims, complaints, investigations or legal or administrative or arbitration proceedings pending or threatened, whether at law or in equity, whether civil or criminal in nature, or whether before any Governmental Authority or arbitrator against or affecting, the County, which could reasonably be expected to have a material adverse effect on the County or its ability to perform its obligations under this Agreement and the Gas Sales Agreement.  There is no outstanding order, writ, injunction, decree, judgment or award by any court, arbitration panel or Governmental Authority against or affecting County or its Affiliates which could reasonably be expected to have a material adverse effect on the County or its ability to perform its obligations under this Agreement or the Gas Sales Agreement.

### No Conflict.

None of the execution or delivery of this Agreement or the Gas Sales Agreement, the performance by County of its obligations hereunder or thereunder, or the fulfillment of the terms and conditions hereof or thereof shall: (i) conflict with or violate any provision of County’s organizational documents; (ii) conflict with, violate or result in a breach of, any Applicable Law in effect as of the PDA Effective Date; or (iii) conflict with, violate or result in a breach of, or constitute a default under or result in the imposition or creation of, any security under any agreement or instrument to which County is a party or by which it or any of its properties or assets are bound.

## Representations and Warranties of Bio Energy

.  Bio Energy makes the following representations and warranties to County, all of which are made as of the PDA Effective Date, but which shall survive the PDA Effective Date:

### Organization

.  Bio Energy is a limited liability company duly organized, validly existing and in good standing under the laws of the State of Delaware, is qualified to do business in the State of Washington and in every other jurisdiction where the nature of its business requires it to be so qualified, and has the full power and authority to enter into the transactions contemplated hereunder, and to execute, deliver and perform its respective obligations under, this Agreement and the Gas Sales Agreement.

### Authorization

.  Bio Energy’s execution and delivery of, and the consummation of the transactions contemplated by, this Agreement and the Gas Sales Agreement have been duly authorized by all necessary action of Bio Energy.  This Agreement and the Gas Sales Agreement constitute legal, valid and binding obligations of Bio Energy.

### Litigation, etc.

To Bio Energy's knowledge, there are no actions, suits, claims, complaints, investigations or legal or administrative or arbitration proceedings pending or threatened, whether at law or in equity, whether civil or criminal in nature, or whether before any Governmental Authority or arbitrator against or affecting Bio Energy or its Affiliates which could reasonably be expected to have a material adverse effect on Bio Energy or its ability to perform its obligations under this Agreement and the Gas Sales Agreement.  There is no outstanding order, writ, injunction, decree, judgment or award by any court, arbitration panel or Governmental Authority against or affecting Bio Energy or its Affiliates which could reasonably be expected to have a material adverse effect on Bio Energy or its ability to perform its obligations under this Agreement or the Gas Sales Agreement.

### No Conflict.

None of the execution or delivery of this Agreement or the Gas Sales Agreement, the performance by Bio Energy of its obligations hereunder or thereunder, or the fulfillment of the terms and conditions hereof or thereof shall: (i) conflict with or violate any provision of Bio Energy’s organizational documents; (ii) conflict with, violate or result in a breach of, any Applicable Law in effect as of the PDA Effective Date; or (iii) conflict with, violate or result in a breach of, or constitute a default under or result in the imposition or creation of, any security under any agreement or instrument to which Bio Energy is a party or by which it or any of its properties or assets are bound.

# Indemnities and Limitation of Liability.

## County’s Obligation to Indemnify.

### County shall indemnify, defend, and hold Bio Energy harmless from and against all (i) Losses suffered by any Bio Energy Indemnified Party for death and/or personal injury of any third parties or of any Bio Energy Indemnified Party, or damage to or loss of property of any third parties or of any Bio Energy Indemnified Party and (ii) all Claims related to the foregoing,  to the extent any such Loss or Claim is:

#### a result of the breach of this Agreement by County or any of its Affiliates;

#### attributable to the negligent or reckless act or omission or willful misconduct of County, its Representatives or any Subcontractor of County or Representatives of such a Subcontractor, whether within or beyond the scope of any such Person’s duties and authority.

### County agrees to indemnify, defend and hold harmless each of the Bio Energy Indemnified Parties from and against any and all Environmental Claims brought against such Bio Energy Indemnified Party and any and all Environmental Expenses imposed upon or reasonably incurred by such Indemnified Party in connection with any Environmental Conditions that give rise to, or could give rise to, Environmental Claims or other liabilities, or Environmental Noncompliances located at or otherwise relating to the Plant Site or the Landfill Site, to the extent arising out of circumstances that (a) exist at the Commencement Date or (b) which come into existence after the Commencement Date otherwise than as a result of the matters described in Section 8.2.2.  County’s obligations hereunder shall exist regardless of whether any Bio Energy Indemnified Party is alleged or held to be strictly or jointly and severally liable under any action, legal provision, permit, rule, regulation, order or otherwise.

## Bio Energy’s Obligation to Indemnify.

### Bio Energy shall indemnify, defend and hold County Indemnified Parties harmless from and against all (i) Losses suffered by any County Indemnified Party for death and/or personal injury of any third parties or of any County Indemnified Party, or damage to or loss of property of any third parties or of any County Indemnified Party and (ii) all Claims related to the foregoing, to the extent any such Loss or Claim is:

#### a result of the breach of this Agreement by Bio Energy or any of its Affiliates; or

#### attributable to the negligent or reckless act or omission or willful misconduct of Bio Energy, its Representatives or any Subcontractor of Bio Energy or Representatives of such Subcontractor, whether within or beyond the scope of such Person’s duties and authority hereunder.

### Bio Energy agrees to indemnify, defend and hold harmless each of the County Indemnified Parties from and against any and all Environmental Claims brought against such County Indemnified Party and any and all Environmental Expenses imposed upon or reasonably incurred by such Indemnified Party in connection with any Environmental Conditions that give rise to, or could give rise to, Environmental Claims or other liabilities, or Environmental Noncompliances located at or otherwise relating to the Plant Site, to the extent arising out of the operation of the Plant by Bio Energy, its Affiliates or their Representatives or invitees (other than County or its Representatives and Subcontractors) on the Plant Site or which otherwise comes into existence after the Commencement Date as a result of a breach of this Agreement by Bio Energy or its Affiliates or the negligent or reckless acts or omissions or willful misconduct of Bio Energy, its Affiliates or their Representatives or invitees (other than County or its Representatives and Subcontractors) on the Plant Site. Bio Energy’s obligations hereunder shall exist regardless of whether any County Indemnified Party is alleged or held to be strictly or jointly and severally liable under any action, legal provision, permit, rule, regulation, order or otherwise.

## Joint Liability

.  In the event that any Losses, Claims, Environmental Claims or Environmental Expenses, as applicable, arise, directly or indirectly, in whole or in part, out of the joint or concurrent negligence of an Indemnified Party and an Indemnifying Party, or their respective Affiliates or Representatives, each Party’s liability therefor shall be limited to such Party’s proportionate degree of fault.

## Conduct of Claims.

### The Indemnified Party shall notify the Indemnifying Party of any Indemnity Claim that may result in an indemnity payment becoming due or payable hereunder within seven (7) Business Days following notice of or the discovery of such Indemnity Claim, which notice shall include (a) a reasonably detailed description of the facts and circumstances relating to such Indemnity Claim, (b) a reasonably detailed description of the basis for its potential claim for indemnification with respect thereto, and (c) a complete copy of all notices, pleadings and other papers related thereto that have been received by the Indemnified Party prior to the date of such notice; provided that failure to give such notice or to provide such information and documents within such seven (7) Business Day period shall not relieve the Indemnifying Party of any indemnification obligation it may have under this Section 8 unless such failure shall materially diminish the ability of the Indemnifying Party to respond to or to defend the Indemnified Party.

### The Indemnified Party and the Indemnifying Party shall consult and cooperate with each other regarding the response to and the defense of any such Indemnity Claim and the Indemnifying Party shall, upon its acknowledgment in writing of its obligation to indemnify the Indemnified Party, be entitled to and shall assume the defense or represent the interests of the Indemnified Party in respect of such Indemnity Claim, which shall include the right to (a) select and direct legal counsel and other consultants to appear in proceedings on behalf of such Indemnified Party and (b) propose, accept or reject offers of settlement, all at the Indemnifying Party’s sole cost and expense, provided, however, that any settlement offer to or proposal from County that would require any modification to the Plant or its operation must be consented to by Bio Energy.  In such circumstances, the Indemnified Party shall provide the Indemnifying Party with such information and assistance as the Indemnifying Party shall reasonably request and may retain, at Indemnified Party’s sole cost and expense, its own counsel to participate in its defense of the Indemnity Claim.

### The obligations of an Indemnifying Party shall not extend to any Loss (including all related costs and expenses) which may result from (a) the settlement or compromise of any Indemnity Claim brought against the Indemnified Party that is made or effected or (b) the admission by the Indemnified Party of any Indemnity Claim or the taking by the Indemnified Party of any action (unless required by law or applicable legal process), which settlement, compromise, admission or action would prejudice the successful defense of the Indemnity Claim, without, in any such case, the prior consent of the Indemnifying Party (such consent not to be unreasonably withheld in a case where the Indemnifying Party has not, at the time such consent is sought, assumed the defense of the Indemnity Claim).

## Limitation of Liability.

### NOTWITHSTANDING ANY OTHER PROVISIONS OF THIS AGREEMENT: (A) COUNTY and BIO ENERGY shall only be liable for direct damages suffered by the other Party as a result of a breach or default of this Agreement by the defaulting Party; and (B) NEITHER PARTY SHALL BE LIABLE TO THE OTHER PARTY FOR ANY SPECIAL, INCIDENTAL OR CONSEQUENTIAL DAMAGES (including cost of money, lost profits, loss of use of capital or revenue) or for claims of non-party customers or punitive or exemplary damages WHATSOEVER WITH RESPECT TO THE SUBJECT MATTER OF THIS AGREEMENT, WHETHER ANY CLAIM FOR SUCH DAMAGES SHALL ARISE UNDER THIS AGREEMENT, FROM STATUTORY OR REGULATORY NONCOMPLIANCE, IN TORT (WHETHER NEGLIGENCE, STRICT LIABILITY OR OTHERWISE), or any other cause or form of action whatsoever; provided that the foregoing limitation on liability shall not limit a Party’s obligation to indemnify, defend and hold harmless the other Party for any Losses occasioned by third party claims (other than the claims of non-party customers) against the Indemnified Party.

### Notwithstanding the foregoing limitation set forth in Section 8.5.1, in any and all claims against:

#### Bio Energy by any Representative of County, the indemnification obligations of County herein shall not be limited in any way by any limitation on the amount or type of damages, compensation, or benefits payable by or for County under Applicable Law, including any workers compensation and industrial insurance acts, disability benefit acts, or other employee benefits acts (including the Washington State Industrial Insurance Act, RCW Title 51) (collectively, the “Acts”); or

#### County by any Representative of Bio Energy, the indemnification obligations of Bio Energy herein shall not be limited in any way by any limitation on the amount or type of damages, compensation, or benefits payable by or for Bio Energy under the Acts.

### EACH OF BIO ENERGY AND COUNTY HEREBY SPECIFICALLY AND EXPRESSLY WAIVES ANY AND ALL IMMUNITY TO WHICH SUCH PARTY MAY BE ENTITLED UNDER SUCH ACTS (INCLUDING SUCH PARTY’S IMMUNITY UNDER THE INDUSTRIAL INSURANCE ACT (RCW TITLE 51) AND/OR ANY EQUIVALENT ACTS), TO THE FULL EXTENT PERMITTED BY APPLICABLE LAW, INCLUDING RCW SECTION 4.24.115 AND EXPRESSLY AGREES TO ASSUME POTENTIAL LIABILITY, EXPENSES AND LOSSES (INCLUDING ATTORNEYS’ FEES AND COSTS) FOR ACTIONS BROUGHT AGAINST AN INDEMNIFIED PARTY BY THE INDEMNIFYING PARTY’S EMPLOYEES; PROVIDED, HOWEVER, THAT INDEMNIFYING PARTY’S WAIVER OF IMMUNITY BY THE PROVISIONS OF THIS SECTION 8.5.3 EXTENDS ONLY TO CLAIMS AGAINST INDEMNIFYING PARTY BY OR ON BEHALF OF AN INDEMNIFIED PARTY UNDER OR PURSUANT TO THIS AGREEMENT, AND DOES NOT INCLUDE, OR EXTEND TO, ANY CLAIMS MADE BY INDEMNIFYING PARTY’S EMPLOYEES DIRECTLY AGAINST INDEMNIFYING PARTY.  EACH PARTY ACKNOWLEDGES AND AGREES THAT THE FOREGOING WAIVER HAS BEEN SPECIFICALLY AND MUTUALLY NEGOTIATED BY THE PARTIES TO THIS AGREEMENT AND EACH PARTY HAS HAD THE OPPORTUNITY TO, AND HAS BEEN ENCOURAGED, TO CONSULT WITH INDEPENDENT COUNSEL REGARDING THIS WAIVER.

### Notwithstanding the foregoing or anything to the contrary set forth in this Agreement, the Parties agree that if the provisions of RCW Section 4.24.115 are deemed to apply to any indemnity claim by an Indemnified Party against an Indemnifying Party under this Agreement, then, with respect to such claim, (1) in no event shall Indemnifying Party be obligated to indemnify Indemnified Party for damages arising out of bodily injury to persons or damage to property resulting from the sole negligence of Indemnified Party or its Representatives, and (2) if indemnification is sought for damages arising out of bodily injury to persons or damage to property resulting from the concurrent negligence of Indemnified Party (or its Representatives) and Indemnifying Party (or its Representatives), Indemnifying Party shall indemnify Indemnified Party for such damages only to the extent of Indemnifying Party’s negligence or the negligence of its Representatives.

## Insurance Proceeds

.  Any amount paid to a Bio Energy Indemnified Party for an Indemnity Claim hereunder shall be net of any insurance proceeds paid to such party under Bio Energy’s insurance policies in connection with such Indemnity Claim.   Any amount paid to a County Indemnified Party for an Indemnity Claim hereunder shall be net of any insurance proceeds paid to such party under County’s insurance policies in connection with such Indemnity Claim.

## Survival

.  Notwithstanding the application of any other statute of limitations (which statute hereby is expressly waived with respect to any potential claim as between the Parties), the indemnity obligations contained in (a) Sections 8.1.1 and 8.2.1 shall survive the termination of this Agreement until the fifth (5th) anniversary of the PDA Termination Date and (b) Sections 8.1.2 and 8.2.2 shall survive the termination of this Agreement until the tenth (10th) anniversary of the PDA Termination Date.  The rights and obligations of the Parties under this Section 8 are in addition to and cumulative with the rights and obligations of the Parties under any other agreements relating to the Landfill.  This Agreement is not intended to limit the scope of any other agreement between the Parties relating to the Landfill or the Parties’ rights and remedies under any such agreement.

## No Release of Insurers

.  The provisions of this Section 8 shall not be construed so as to relieve any insurer of its obligation to pay any insurance proceeds in accordance with the terms and conditions of valid and collectible insurance policies.  In the event any insurer providing insurance covering any judgment obtained by an Indemnified Party against an Indemnifying Party for an indemnified Loss refuses to pay such judgment, the Party against or through whom the judgment is obtained shall, at the request of the prevailing Party, execute such documents as may be necessary to effect an assignment of its contractual rights against the non-paying insurer and thereby give the prevailing Party the opportunity to enforce its judgment directly against such insurer, provided that nothing in this Section 8.8 shall relieve the Indemnifying Party of its liability hereunder to pay such Loss, Environmental Claim or Environmental Expense.

# Force Majeure.

## Effect of Event of Force Majeure

.  If a Party is prevented, hindered or delayed from performing any of its obligations under this Agreement (excluding an obligation hereunder of a Party to pay money to the other Party, pay Taxes or insurance premiums when due, or perform any indemnity obligation hereunder) but including a Party’s ability to accept or deliver Landfill Gas because of an interruption of its operations) by an Event of Force Majeure, then so long as that situation continues and such Party satisfies its obligations under Section 9.3.1, such Affected Party shall be excused from performance of such obligations to the extent it is so prevented, hindered or delayed, and the time for the performance of such obligations shall be extended accordingly.

## Notice of Events of Force Majeure

.  The Affected Party shall notify the other party within three (3) days of the occurrence of the Event of Force Majeure, its effect or likely effect on the Affected Party’s ability to perform its obligations hereunder and the likely duration of the Event of Force Majeure.  The Affected Party shall keep the non-Affected Party informed of any changes in such circumstances, including when such Event of Force Majeure ends.  Following the receipt of a notice given pursuant to this Section 9.2, the Parties shall consult in good faith to assess the Event of Force Majeure, the effects thereof and any ways in which it may be mitigated or avoided. Each Party shall attempt in good faith to notify the other Party of any events of which the notifying party is aware which may be reasonably expected, with the lapse of time or otherwise, to become an Event of Force Majeure.

## Obligations Following Occurrence of Event of Force Majeure.

### The Affected Party, subject to Section 9.3.3, shall use all reasonable efforts to remedy the circumstances constituting the Event of Force Majeure (if practicable), mitigate the adverse effects of the Event of Force Majeure and remedy the Event of Force Majeure expeditiously.  The Affected Party shall notify the non-Affected Party of the remedy or other termination of the Event of Force Majeure and the date on which the Affected Party will resume its performance hereunder.

### Suspension of any obligation as a result of an Event of Force Majeure shall not affect any rights or obligations which may have accrued prior to such suspension or, if the Event of Force Majeure affects only some rights and obligations, any other rights or obligations of the Parties.  To the extent that the non-Affected Party is prevented, hindered or delayed from performing its obligations under this Agreement as a result of the Affected Party’s failure to perform its obligations as the result of the Event of Force Majeure, such non-Affected Party shall be relieved of its obligations to the extent such non-Affected Party has been prevented, hindered or delayed by the Affected Party’s failure in performance. So long as the Affected Party has at all times since the occurrence of the Event of Force Majeure complied with the obligations of Sections 9.2 and 9.3.1 and continues to so comply, then any performance deadline (including any Milestone Date) that the Affected Party is obligated to satisfy or achieve under this Agreement shall be extended on a day-for-day basis equal to the period commencing on the date the Event of Force Majeure occurs and ending on the date that such event is cured.

### Notwithstanding anything to the contrary set forth in this Agreement, an Affected Party shall not be excused from the performance of its obligations hereunder as a result of an Event of Force Majeure to the extent that a failure or delay in performance would have nevertheless been experienced by the Affected Party had the Event of Force Majeure not occurred.

### Neither Party shall be obliged to settle any strike or other labor actions, labor disputes or labor disturbances of any kind, except on terms wholly satisfactory to it.

## Termination for Extended Force Majeure

.  Notwithstanding the foregoing, if an Event of Force Majeure has prevented an Affected Party from performing any of its obligations under this Agreement for one hundred eighty (180) consecutive days during the PDA Term and such Event of Force Majeure has not been remedied on the expiration of such 180-day period, then either Party, as its sole and exclusive right and remedy in the case of such extended Event of Force Majeure, may terminate this Agreement by providing a Notice of Intent to Terminate to the other Party.  The terms and conditions of Section 10.3 shall apply in all respects to such Notice of Intent to Terminate in connection with the applicable extended Event of Force Majeure.

# Defaults, Termination and Remedies.

## Bio Energy Events of Default

.  Each of the following events shall constitute events of default on the part of Bio Energy (each, a “Bio Energy PDA Default”) which, if not cured within the time permitted (if any) to cure such event of default, shall entitle County to terminate this Agreement pursuant to Section 10.3; provided, however, that no such event shall be deemed to be a Bio Energy PDA Default if (a) it is caused by or is otherwise attributable to a breach by County of its obligations under this Agreement or any other Project Contract to which County is a party or (b) it occurs as a result of an Event of Force Majeure declared by Bio Energy or County in accordance with Section 9:

### the failure by Bio Energy to achieve the Commercial Operation Date on or before the date which is two hundred seventy days (270) days following the Target Commercial Operation Date;

### Bio Energy terminates or suspends the construction of the Plant (excluding termination or suspension due to Events of Force Majeure, a County PDA Default or an Owner GSA Default), which continues for a period of sixty (60) consecutive days or for a period of sixty (60) days in any ninety (90) day period, without notice to, and the consent of, County;

### the failure by Bio Energy to make any payment required to be made under this Agreement to County when due, where such failure shall have continued for ten (10) days after notice thereof has been given by County to Bio Energy;

### the failure by Bio Energy to comply with any covenant, obligation or agreement of Bio Energy contained in this Agreement (other than any such failure which would constitute a Bio Energy PDA Default under Sections 10.1.1 through 10.1.3), where such failure has a material adverse effect on County or Bio Energy’s ability to perform its obligations under this Agreement and such failure shall not have been cured during the Initial Cure Period; provided that if the Initial Cure Period is not reasonably sufficient to permit a cure of such failure, and Bio Energy shall have diligently commenced to cure such default within the Initial Cure Period and shall thereafter proceed with reasonable diligence to cure such failure, for such longer period as shall be reasonably necessary for Bio Energy to cure the same;

### Bio Energy commences a voluntary case or other proceeding seeking liquidation, reorganization or other relief with respect to itself or its debts under any bankruptcy, insolvency or other similar law now or hereafter in effect or seeking the appointment or a trustee receiver, liquidator, custodian or other similar official of it or any substantial part of its property or shall consent to any such relief or to the appointment of or taking possession by any such official in an involuntary case or other proceeding commenced against it, or shall make a general assignment for the benefit of creditors, or shall fail generally to pay its debts as they become due, or shall take any corporate action to authorize any of the foregoing;

### Bio Energy has an involuntary case or other proceeding commenced against it seeking liquidation, reorganization or other relief with respect to it or its debts under any bankruptcy, insolvency or other similar law now or hereafter in effect or seeking the appointment of a trustee, receiver, liquidator, custodian or other similar official of it or any substantial part of its property and such involuntary case or other proceeding shall remain undismissed for a period of sixty (60) days; or an order for relief shall be entered against it under the federal bankruptcy laws as now or hereafter in effect; or

### Any representation or warranty made by Bio Energy in this Agreement shall prove to have been incorrect in any material respect when made or when deemed to have been made and such failure has a material adverse effect on County or Bio Energy’s ability to perform its obligations under this Agreement and such failure shall not have been cured during the Initial Cure Period; provided that if the Initial Cure Period is not reasonably sufficient to permit a cure of such failure, and Bio Energy shall have diligently commenced to cure such default within the Initial Cure Period and shall thereafter proceed with reasonable diligence to cure such failure, for such longer period as shall be reasonably necessary for Bio Energy to cure the same.

## County Events of Default

.  Each of the following events shall constitute events of default on the part of County (each, a “County PDA Default”) which, if not cured within the time permitted (if any) to cure such event of default, shall entitle Bio Energy to terminate this Agreement pursuant to Section 10.3; provided, however, that no such event shall be deemed to be a County PDA Default if (a) it is caused by or is otherwise attributable to a breach by Bio Energy of its obligations under this Agreement or any other Project Contract to which Bio Energy is a party or (b) it occurs as a result of an Event of Force Majeure declared by Bio Energy or County in accordance with Section 9:

### any Abandonment of the operation of the Collection Facilities or the Expansion Collection Equipment by County for a period of sixty (60) consecutive days or for a period of sixty (60) days in any ninety (90) day period, without notice to, and the consent of, Bio Energy;

### the failure by County to make any payment required to be made under this Agreement to Bio Energy when due, where such failure shall have continued for ten (10) days after notice thereof has been given by Bio Energy to County;

### the failure by County to comply in any material respect with any covenant, obligation or agreement of County contained in this Agreement (other than any such failure which would constitute a County PDA Default under Sections 10.2.1 or 10.2.2), where such failure has a material adverse effect on Bio Energy or County’s ability to perform its obligations under this Agreement and such failure shall not have been cured during the Initial Cure Period; provided that if the Initial Cure Period is not reasonably sufficient to permit a cure of such failure, and County shall have diligently commenced to cure such default within the Initial Cure Period and shall thereafter proceed with reasonable diligence to cure such failure, for such longer period as shall be reasonably necessary for County to cure the same;

### County commences a voluntary case or other proceeding seeking liquidation, reorganization or other relief with respect to itself or its debts under any bankruptcy, insolvency or other similar law now or hereafter in effect or seeking the appointment or a trustee receiver, liquidator, custodian or other similar official of it or any substantial part of its property or shall consent to any such relief or to the appointment of or taking possession by any such official in an involuntary case or other proceeding commenced against it, or shall make a general assignment for the benefit of creditors, or shall fail generally to pay its debts as they become due, or shall take any corporate action to authorize any of the foregoing;

### County has an involuntary case or other proceeding commenced against it seeking liquidation, reorganization or other relief with respect to it or its debts under any bankruptcy, insolvency or other similar law now or hereafter in effect or seeking the appointment of a trustee, receiver, liquidator, custodian or other similar official of it or any substantial part of its property and such involuntary case or other proceeding shall remain undismissed for a period of sixty (60) days; or an order for relief shall be entered against it under the federal bankruptcy laws as now or hereafter in effect; or

### Any representation or warranty made by County in this Agreement shall prove to have been incorrect in any material respect when made or when deemed to have been made and such failure has a material adverse effect on Bio Energy or County’s ability to perform its obligations under this Agreement and such failure shall not have been cured during the Initial Cure Period; provided that if the Initial Cure Period is not reasonably sufficient to permit a cure of such failure, and County shall have diligently commenced to cure such default within the Initial Cure Period and shall thereafter proceed with reasonable diligence to cure such failure, for such longer period as shall be reasonably necessary for County to cure the same.

## Termination Procedure.

### Upon the occurrence of a County PDA Default or a Bio Energy PDA Default, as the case may be, that is not cured within the applicable period (if any) for cure, or a termination event under Section 3.2.2 of this Agreement, the terminating Party (or in the case of termination under 3.2.2, the County) may, at its option, initiate termination of this Agreement by delivering a Notice of Intent to Terminate this Agreement to the non-terminating Party; provided, however, that Bio Energy shall have no obligation to provide a Notice of Intent to Terminate in connection with, and Bio Energy shall be entitled to deliver a Termination Notice under Section 10.3.3 immediately upon the occurrence of, a County PDA Default under Section 10.2.1.   The Notice of Intent to Terminate shall specify in reasonable detail the applicable PDA Default giving rise to the Notice of Intent to Terminate.

### Following the giving of a Notice of Intent to Terminate, the Parties shall consult for the applicable Consultation Period as to the appropriate actions that should be taken to mitigate the consequences of the relevant PDA Default, taking into account all prevailing circumstances; provided, however, that no Consultation Period shall be provided for a County PDA Default under Section 10.2.1.  During the Consultation Period, the non-terminating Party may continue to undertake efforts to cure the relevant PDA Default, and if such default is cured at any time prior to the delivery of a Termination Notice in accordance with Section 10.3.3, then the terminating Party shall have no right to terminate this Agreement in respect of such cured default.

### Upon expiration of the Consultation Period, and unless the Parties shall have otherwise agreed or unless the PDA Default shall have been remedied during the Consultation Period, the Party that issued the Notice of Intent to Terminate may terminate this Agreement by delivering a Termination Notice to the non-terminating Party, whereupon this Agreement shall terminate on the date set forth in the Termination Notice (which date shall in no event be earlier than the date such Termination Notice is delivered to the non-terminating Party).

### Notwithstanding anything to the contrary set forth in this Agreement, from and after the occurrence of the Financial Closing:

#### County shall not seek to terminate this Agreement as the result of any default of Bio Energy without first giving a copy of any notices required to be given to Bio Energy under Sections 10.3.1 to the Financing Parties, such notice to be coupled with a request to the Financing Parties to cure any such default within the cure period specified in Section 10.3.2, and such cure period shall commence upon delivery of each such notice to the Financing Parties.  If there is more than one Financing Party, the Financing Parties will designate in writing to County an Agent and any notice required hereunder shall be delivered to such Agent, such notice to be effective upon delivery to the Agent as if such notice had been delivered to each of the Financing Parties.  Each such notice shall be in writing and shall be delivered and shall become effective in accordance with Section 15.  The address and facsimile number for each Financing Party or Agent shall be provided to County by Bio Energy at Financial Closing and thereafter may be changed by the Financing Party or the Agent by subsequent delivery of a notice to County at the address or facsimile number for County provided in Section 15; and.

#### No rescission or termination of this Agreement by County shall be valid or binding upon the Financing Parties without such notice, the expiration of such cure period, and the expiration of the Extended Cure Period (as defined below) provided in this Section 10.3.4.  The Financing Parties may make, but shall be under no obligation to make, any payment or perform any act that is required to be made or performed by Bio Energy, with the same effect as if made or performed by Bio Energy.  If the Financing Parties fail to cure or are unable or unwilling to cure any Bio Energy PDA Default within the cure period under Section 10.3.2 as provided to Bio Energy in this Agreement, County shall have all its rights and remedies with respect to such default as set forth in this Agreement; provided, however, that if the Financing Parties notify County that they require further time to consider the cure of the Bio Energy PDA Default, the Financing Parties, upon the termination of such applicable cure period provided to Bio Energy (such cure period commencing on the delivery of such notice to the Financing Parties) shall be allowed a further period (the “Evaluation Period”), during which the Financing Parties shall evaluate such default, the condition of the Plant, and other matters relevant to the actions to be taken by the Financing Parties concerning such default, and which Evaluation Period shall end on the earlier to occur of (a) the Financing Parties’ delivery to County of a notice that the Financing Parties have elected to pursue their remedies under the Financing Documents, including taking such action or actions as may be required to assume or transfer the rights and obligations of Bio Energy under this Agreement (an “Election Notice”), or (b) thirty (30) days following the end of the applicable cure period provided to Bio Energy. Upon the delivery of the Election Notice, the Financing Parties shall be granted an additional period of one hundred eighty (180) days to cure any Bio Energy PDA Default (the “Extended Cure Period”).  In the event that the Financing Parties fail to cure any Bio Energy PDA Default on or before the expiration of the Extended Cure Period, County may exercise its rights and remedies with respect to such default as set forth in this Agreement, County may immediately terminate this Agreement, and such termination shall be effective on delivery to the Financing Parties or the Agent of notice of such termination.

## Other Termination Events

.  This Agreement shall terminate immediately without further action on behalf of either Party in the event the Gas Sales Agreement is terminated in accordance with Sections 3.2, 5.2.4, 9.4 or 11 (other than Section 11.4) of the Gas Sales Agreement.  For purposes of clarification, Section 10.3 shall not apply to any such termination.

## Cumulative Remedies

.  In the event of a Bio Energy PDA Default or County PDA Default, the terminating Party may, subject to this Section 10, pursue any remedy at law or in equity, including termination of this Agreement without prejudice to any rights or actions or remedies it may have in respect of any breach or default of this Agreement or any rights or obligations which expressly survive termination of this Agreement. Except as expressly provided to the contrary in this Agreement (including Sections 3.2.2, 9.4 and 10.7), all rights and remedies of either Party are cumulative of each other and of every other right or remedy available at law or in equity, and the exercise of one or more rights or remedies shall not prejudice or impair the concurrent or subsequent exercise of other rights and remedies.  Notwithstanding any provision of this Agreement to the contrary, Bio Energy shall have the right to exercise the Cure Rights in accordance with Section 12 of the Gas Sales Agreement.

## Site Restoration; Restoration Costs

.

### If

### County does not exercise its Right of First Offer in accordance with and subject to Section 4 within one hundred and eighty (180) days following the PDA Termination Date Bio Energy shall remove and dispose of any and all fixtures, equipment, trade fixtures, improvements, and any additions, alterations, replacements and betterments thereof and thereto, constructed by or for Bio Energy on the Plant Site and the Easement Areas, and restore the affected portions of the Plant Site and Easement Areas to grade level (including without limitation removing any items underground or below-grade), at Bio Energy’s sole expense.  Bio Energy shall repair any damage to the Plant Site or Easement Areas caused by such removal.  The foregoing obligations of Bio Energy under this Section 10.6 shall be hereinafter referred to as the “Restoration Obligations.”

### If such removal and restoration is not completed within one hundred and eighty (180) days of the PDA Termination Date, then County shall have the right to take over the restoration process and all costs and expenses reasonably incurred by County to complete the removal and restoration (the “Restoration Costs”), up to but not exceeding $3,000,000, shall be reimbursed by Bio Energy to County.  County shall invoice Bio Energy within ten (10) days of the end of each month during which County incurs Restoration Costs, setting forth the amount of such Restoration Costs in such detail as reasonably requested by Bio Energy to verify the work performed and the associated cost of such work.  Bio Energy shall pay County the amount set forth in each invoice within ten (10) days of its receipt thereof, provided Bio Energy retains its right following such payment to dispute any unreasonable amount set forth in an invoice.  Notwithstanding the foregoing, Bio Energy’s liability to reimburse County for Restoration Costs shall terminate for any costs incurred after the date which is one hundred and eighty (180) days following the date of County’s takeover of the restoration process.

## Termination Payment

.  If County issues a Termination Notice and terminates this Agreement based upon a Bio Energy PDA Default under Section 10.1.2, then Bio Energy shall, within thirty (30) days following the PDA Termination Date, pay County an amount equal to $2,000,000 as liquidated damages (the “Termination Payment”) for such Bio Energy PDA Default; provided that such $2,000,000 amount shall be reduced by the amount of all Delay Charges that have become due and payable by Bio Energy in accordance with Section 5.2 of the Gas Sales Agreement.  Bio Energy and County acknowledge and agree that it is difficult or impossible to determine with precision the amount of damages that would or might be incurred by County as a result of a Bio Energy PDA Default under Section 10.1.2.  The Parties acknowledge and agree that (a) County will be damaged by such Bio Energy PDA Default, (b) it would be impracticable or extremely difficult to fix the actual damages resulting therefrom, (c) the Termination Payment is in the nature of liquidated damages and not a penalty and are fair and reasonable, and (d) such payment represents a reasonable estimate of fair compensation for the loss that may reasonably be anticipated as a result of such Bio Energy PDA Default.  County acknowledges and agrees that its sole and exclusive right and remedy in the event of termination of this Agreement by County under Section 10.1.2 shall be the payment of the Restoration Costs as set forth in Section 10.6 and the Termination Payment as set forth in this Section 10.7.

## Survival

.  Upon the expiration or termination of this Agreement, this Agreement shall have no further force and effect, except that any rights and remedies that have arisen or accrued to either Party prior to such expiration or termination, or any obligations or liabilities that have arisen or accrued before such expiration or termination and that expressly survive such expiration or termination pursuant to this Agreement, shall in each case survive expiration or termination.  The rights, remedies and obligations set out in (a) Sections 13 (Dispute Resolution), 15 (Notices) and 17 (Miscellaneous), shall survive in full force and effect the expiration or termination of this Agreement to the extent necessary to enable a Party to exercise any of such accrued rights and remedies, (b) Section 8 (Indemnification and Limitation of Liability) shall survive in full force and effect the expiration or termination of this Agreement in accordance with Section 8.7, and (c) Section 16 (Confidential Information) shall survive in full force and effect the expiration and termination of this Agreement in accordance with Section 16.6.

## Letter of Credit.

### On or prior to the Construction Start, Bio Energy shall obtain and deliver to the County an original irrevocable letter of credit (the “Letter of Credit”) in the face amount of $2,000,000 (the “LC Amount”) naming the County as beneficiary, which Letter of Credit shall be substantially in the form of Exhibit C attached hereto and issued by a financial institution (an “LC Issuer”) that has: (a) not less than $500 Million in net current assets; (b) a financial rating of not less than 40 as rated by Sheshunoff Information Services, Inc. (or any equivalent rating thereto from any successor or substitute rating service selected by the County); (c) an investment grade rating from each of Standard & Poors and Moody’s Investors Service, Inc.;  and (d) either (i) have a letter of credit counter located in King County, Washington upon which draws can be made in person without delay, or (ii) has a local correspondent based in King County, Washington upon which draws can be made in person without delay.

### The Letter of Credit shall be for a term of not less than one (1) year from the date of issue and irrevocable during that term.  A Letter of Credit covering each subsequent period shall be obtained and delivered to the County not less than thirty (30) days prior to the expiration of the then-existing Letter of Credit.  Upon issuance of each replacement Letter of Credit, the prior Letter of Credit shall terminate and be returned to Bio Energy.

### The Letter of Credit shall provide that it will be honored upon a signed statement by the County or its agent that the County is entitled to draw upon the Letter of Credit, and shall require no signature or statement from any party other than the County or such agent.  No notice to Bio Energy shall be required to enable the County to draw upon the Letter of Credit.  Each Letter of Credit shall also provide that, following the honor of any drafts in an amount less than the aggregate amount of the Letter of Credit, the LC Issuer shall return the original Letter of Credit to the County and the County’s rights as to the remaining amount of the Letter of Credit will not be extinguished.

### In the event of a transfer of the County’s interest in the Plant Site, the Landfill, or this Agreement, the County and its transferees shall have the right, and the Letter of Credit shall expressly so provide, without any requirement of consent of Bio Energy or the LC Issuer (except to the extent required under Section 12), to transfer the Letter of Credit to its transferee (and its transferee(s) may successively so transfer the Letter of Credit) and the County thereupon shall, without any further agreement between the parties, be released by Bio Energy from all liability therefor and thereunder, and it is agreed that the provisions hereof shall apply to every transfer or assignment of the Letter of Credit to any such transferee.

### If the LC Issuer shall admit in writing its inability to pay its debts generally as they become due, file a petition in bankruptcy or a petition to take advantage of any insolvency act, make an assignment for the benefit of its creditors, consent to the appointment of a receiver of itself or of the whole or any substantial part of its property, or file a petition or answer seeking reorganization or arrangement under the Federal bankruptcy laws or any other applicable law or statute of the United States of America or any state thereof (each of the foregoing, an “LC Issuer Insolvency”), then Bio Energy shall obtain a replacement Letter of Credit, within thirty (30) days of such act or event, from another financial institution that satisfies the conditions set forth in Section 10.9.1.

### The County shall have the right to draw upon a Letter of Credit solely upon the occurrence of the following events (each, a “Draw Event”):

#### If Bio Energy fails to pay any Restoration Costs when and as due under Section 10.6.2, such draw to be limited to the amount of Restoration Costs due and owing as of the draw date;

#### If Bio Energy fails to pay all or a portion of the Termination Payment, when and as due under Section 10.7, such draw to be limited to the unpaid amount of the Termination Payment as of the draw date;

#### If Bio Energy fails to pay all or a portion of the Gas Sales Payment;

#### If Bio Energy fails to obtain any replacement Letter of Credit as and when required hereunder, the then-existing LC Amount, subject to Section 10.9.7; or

#### After an event constituting an LC Issuer Insolvency, the then-existing LC Amount, subject to Section 10.9.7.

### The County may draw upon the then-existing Letter of Credit to the extent provided for by a particular Draw Event without giving any further notice or time to cure to Bio Energy.   If all or any portion of a Letter of Credit is drawn against by the County, Bio Energy shall, within seven (7) Business Days after demand by the County, cause the LC Issuer of such Letter of Credit to issue to the County, at Bio Energy’s expense, a replacement or supplementary Letter of Credit in substantially the form attached hereto as Exhibit C such that at all times during the Term, the County shall have the ability to draw on one or more Letters of Credit totaling, in the aggregate, the then-current LC Amount.

### If Bio Energy is obligated to perform the Restoration Obligations pursuant to Section 10.1, then, within thirty (30) days after Bio Energy’s requirement to perform the Restoration Obligations arises, Bio Energy shall cause a new or supplemental Letter of Credit to be issued in favor of the County so that the total amount of the Letter(s) of Credit then being held by the County equal or exceed Bio Energy’s reasonable estimate of the Restoration Costs; provided that, if such estimate is lower than the then-existing face amount of all Letter of Credit then being held by the County, a new or supplemental Letter of Credit shall not be required.

### Notwithstanding anything to the contrary set forth in this Agreement, Bio Energy’s obligation to provide a Letter of Credit shall terminate upon the earlier to occur of: (a) County’s exercise of its Right of First Offer in accordance with and subject to Section 4; (b) Bio Energy’s completion of the Restoration Obligations; (c) if County has exercised its right to take-over the Plant Site restoration process in accordance with Section 10.7, two hundred and ten (210) days following the date of County’s takeover of the restoration process; and (d) if no Restoration Obligation exists as of the PDA Termination Date, the PDA Termination Date.

# Triggering Event; Cure Plan

.  In the event County assigns its interest in the Gas Sales Agreement and enters into an agreement for the operation and maintenance of the Collection Facilities, County hereby acknowledges and agrees that it will be bound by, and will comply with the provisions set forth in, Section 12 of the Gas Sales Agreement.

# Assignment.

## General

.  Neither Party may assign or transfer its rights or obligations under this Agreement without the prior consent of the other Party, such consent not be unreasonably withheld or delayed; provided, however, that Bio Energy shall have the right, without obtaining County’s consent, to:

### assign to, mortgage, or grant a security interest or liens in favor of, the Financing Parties in Bio Energy’s rights and interests under or pursuant to (a) this Agreement, (b) the Plant, (c) the Plant Site, (d) the property of Bio Energy or (e) the revenues or any other rights or assets of Bio Energy, or

### assign this Agreement to an Affiliate of Bio Energy, provided such assignee agrees in writing to be bound by the terms of this Agreement as a condition precedent to the effectiveness of such assignment.

### Any purported assignment that fails to comply with the requirements of this Section 12.1 shall be null and void and shall have no force or effect.

## Successors and Assigns

.  The terms and provisions of this Agreement shall be binding upon, and shall inure to the benefit of, the successors and permitted assigns of the respective Parties hereto.

## Modifications Required upon Assignment

.

### In the event County proposes to sell, transfer or assign the Collection Facilities and to assign the Gas Sales Agreement in connection with such sale, transfer or assignment, the Parties shall meet and discuss in good faith the proposed purchaser, transferee or assignee, the circumstances of the sale, transfer or assignment, and any modifications to this Agreement that are necessary to complete such sale, transfer or assignment to the mutual satisfaction of the Parties and the purchaser, transferee or assignee. Nothing in this Section 12.4 shall limit restrict, or supersede the execution and delivery of an Assignment Agreement by the Parties and the proposed purchaser, transferee or assignee as a condition precedent to such assignment, as set forth in Section 15.2 of the Gas Sales Agreement.

### The Parties agree that, in connection with

### a sale, assignment or transfer of the Collection Facilities, County, Bio Energy and the purchaser, assignee or transferee  (the “Purchaser”) shall enter into such agreements as are necessary to provide that, upon termination of the Gas Sales Agreement (as so assigned to the Purchaser): (a) the Gas Sales Agreement shall automatically novate to County; (b) the Collection Facilities, together with all other assets as may be required to enable County to operate and maintain the Collection Facilities and perform its obligations thereunder in accordance with the terms and conditions of the Gas Sales Agreement, shall be automatically transferred and assigned by Purchaser to County; (c) the Purchaser, Bio Energy and County shall take all actions and execute and deliver all instruments and agreements as may be required to (i) transfer and assign the Collection Facilities and all such related assets to County and vest good and marketable title therein with County and (ii) novate the Gas Sales Agreement to County; and (c) during any period of time between the termination of the Gas Sales Agreement and the completion of such transfer and assignment, County shall have the right to operate and maintain the Collection Facilities in place of the Purchaser.  The Parties agree that the terms of such agreements shall be reasonably acceptable to each Party and the Purchaser.

# Dispute Resolution.

## Venue; Jurisdiction

. Venue for any suit, legal action or other legal proceeding arising out of or relating to this Agreement shall be brought in the Superior Court of Washington for King County or the United States District Court for the Western District of Washington and located in Seattle.  Each Party consents to the jurisdiction of any such court in any such suit, action or proceeding and waives any objection or defense which such Party may have to the laying of venue of any such suit, action or proceeding in any such court, including the defense of an inconvenient forum to the maintenance in such court of such suit, action or proceeding.  The Parties agree that a final judgment in any such suit, action or proceeding shall be conclusive and may be enforced in other jurisdictions by suit on the judgment or by any other manner provided by law.  Each Party shall pay its own attorneys’ fees and costs in connection with any legal action hereunder.

## Resolution Procedures

. Except as otherwise expressly provided in this Agreement and before any Party initiates any law suit or legal proceedings pursuant to Section 13.1, the Parties will attempt in good faith to resolve through negotiations any dispute, claim or controversy arising out of or relating to this Agreement; provided, however, that either Party may seek interim relief to the extent necessary to preserve its rights hereunder or protect its property during the continuance of the resolution process described herein.  Either Party may initiate negotiations by providing notice to the other Party, setting forth the subject of the dispute and the relief requested.  The recipient of such notice shall respond within seven (7) days with a written statement of its position on, and recommended solution to, the dispute.  If the dispute is not resolved by this exchange of correspondence, then representatives of each Party with full settlement authority will meet at a mutually agreeable time and place within ten (10) days of the initial notice in order to exchange relevant information and perspectives, and to attempt to resolve the dispute.  If the Parties do not resolve such dispute within twenty  (20) days of the initial notice, then either Party shall at any time thereafter have the right to exercise any of its rights and remedies provided to it hereunder or otherwise available at law or in equity.

# Insurance

## County Required Insurance.  County shall obtain, on or before the Commencement Date, and maintain during the PDA Term the types of insurance coverage with policy limits that satisfy the policy limits required under Sections 14.2.1(a), (b), (e) and (f) (in such case, with respect to property insurance covering the County’s Facilities).

## Bio Energy Required Insurance

### Bio Energy Insurance Construction and Operation.  Bio Energy shall obtain, not later than the Commencement Date, and maintain during the PDA Term the minimum insurance set forth below.  By requiring such minimum insurance, the County shall not be deemed or construed to have assessed the risks that may be applicable to Bio Energy. Bio Energy shall assess its own risks and if it deems appropriate and/or prudent, maintain greater limits and/or broader coverage.  Each insurance policy shall be written on an “occurrence” form, except that insurance for professional liability, errors and omissions when required, may be provided on a “claims made” form, reasonably acceptable to County.  If coverage is approved by the County and purchased on a “claims made” basis, Bio Energy warrants continuation of coverage, either through policy renewals or the purchase of an extended discovery period, if such extended coverage is available, for not less than three years from the date of completion of the work which is the subject of this Agreement.  Insurance coverage shall be at least as broad as stated below and with limits no less than:

#### General Liability.  Coverage shall be at least as broad as Insurance Services Office form number CG 00 01 Ed. 11-88 covering COMMERCIAL GENERAL LIABILITY, with limits not less than $10,000,000 combined single limit per occurrence, and for those policies with aggregate limits, a $10,000,000 aggregate limit.  The policy shall be endorsed to provide coverage for sudden and accidental explosion, collapse and underground damage (XCU) to property of others.

#### Automobile Liability. Automobile liability insurance providing coverage at least as broad as Insurance Services Office form number CA 00 01 Ed. 12/90 covering BUSINESS AUTO COVERAGE, symbol 1 “any auto”; or the combination of symbols 2, 8, and 9, with limits not less than $1,000,000 combined single limit per accident.

#### Workers’ Compensation.  Statutory requirements of the State of residency. Coverage shall be at least as broad as Workers’ Compensation coverage, as required by the Industrial Insurance Act of the State of Washington, as well as any similar coverage required for this work by applicable Federal or “other States” State Law.

#### Employer’s Liability or “Stop Gap”.  Coverage shall be at least as broad as the protection provided by the “Stop Gap” endorsement to the general liability policy.  Coverage shall be for a limit of no less than $5,000,000.

#### Pollution Liability Insurance coverage in the amount of $10,000,000 per occurrence and in the aggregate to cover sudden and non-sudden bodily injury and/or property damage to include the physical injury or destruction of tangible property, loss of use, clean up costs and the loss of use of tangible property that has not been physically injured or destroyed.  Coverage for Pollution Conditions shall include vibration, noise and odors Coverage shall be endorsed to include:

##### On-Site Clean-up of New Conditions

##### Third Party Claims for On-Site Bodily Injury and Property Damage

##### Third Party Claims for Off-site Bodily Injury and Property Damage

##### Third Party Claims for Off-site Clean-up

#### Property insurance for the Plant, with a limit of not less than $2,000,000 for all risk perils.

### Bio Energy Insurance During Construction.  In addition to the above insurance, Bio Energy shall procure or cause its construction contractors to procure the following insurance for the period from the Construction Start Date until the Commercial Operation Date:

#### Professional Liability, Errors, and Omissions:  $1,000,000 per claim and in the aggregate.

#### Contractors’ Pollution Liability coverage in the amount of $10,000,000 per occurrence and in the aggregate to cover sudden and non-sudden bodily injury and/or property damage to include the physical injury or destruction of tangible property, loss of use, clean up costs and the loss of use of tangible property that has not been physically injured or destroyed.

#### Builder's Risk:  Bio Energy shall procure and maintain or cause its construction contractor to procure and maintain “All Risk” Builder’s Risk Insurance in a form at least as broad as ISO form number CP0020 (Builders Risk Coverage Form) with ISO form number CP0030 (Causes of Loss – Special Form) including coverage for collapse, theft and property in transit.  Coverage shall be endorsed to include Earthquake and Flood.  The coverage shall insure for direct physical loss to property of the entire Plant construction project, for 100% of the replacement cost value thereof.  The policy shall be endorsed to cover the interests, as they may appear, of County.

#### Explosion & Collapse, Underground Damage (XCU) Endorsement. $10,000,000 combined single limit per occurrence, and for those policies with aggregate limits, a $10,000,000 aggregate limit.

### Deductibles/Self-Insured Retentions.  In no event shall the deductibles and/or self-insured retentions exceed $250,000 per incident or $750,000 in the aggregate.  The deductible and/or self-insured retention of the policies shall not limit or apply to (a) Bio Energy’s liability to County and shall be the sole responsibility of Bio Energy, or (b) County’s liability to Bio Energy and shall be the sole responsibility of County.

### Other Insurance Provisions.  The insurance policies required by Bio Energy, its construction contractors or County in this Agreement are to contain and be endorsed to contain the following provisions:

#### With respect to the all Liability policies except Workers Compensation and Professional Liability, Errors and Omissions:

##### The County and its Representatives are to be covered as additional insureds with respect to liability arising out of activities performed by or on behalf of Bio Energy in connection with this Agreement.  Bio Energy and its Representatives are to be covered as additional insureds with respect to liability arising out of activities performed by or on behalf of Bio Energy in connection with this Agreement.  In each case, ISO Form CG 20 37 or its equivalent shall be used.  The policies shall provide that (A) under no circumstances shall any additional insured be responsible for payment of any premium under such policy and (B) the failure of the named insured to report a claim under such policy shall not prejudice the rights to coverage by such policy of the additional insureds.

#### Bio Energy’s and its construction contractors’ insurance coverage shall be primary and not excess to any insurance or self-insurance maintained by County or Representatives.  Any insurance or self-insurance maintained by County or its Representatives shall not contribute with Bio Energy’s or its construction contractors’ insurance or benefit Bio Energy or the construction contractor in any way.  County’s insurance coverage shall be primary and not excess to any insurance maintained by Bio Energy or its Representatives.  Any insurance and/or self-insurance maintained by Bio Energy or its Representatives shall not contribute with County’s insurance or benefit Count in any way.

#### The construction contractors’ and Bio Energy’s insurance shall apply separately to each insured against whom a claim is made and/or lawsuit is brought, except with respect to the limits of the insurer’s liability.

#### The insurance company shall provide each Party with at least thirty (30) days prior written notice of any cancellation or intended non-renewal of such insurance policy or nay material change in the coverage or limits of coverage provided by such policy.

### Acceptability of Insurers.  Unless otherwise approved by (i) County, with respect to Bio Energy’s insurance obligations or (ii) Bio Energy, with respect to County’s insurance obligations:

#### Insurance is to be placed with insurers with a Bests’ rating of no less than A:VIII, or, if not rated with Bests’, with minimum surpluses the equivalent of Bests’ surplus size VIII.

#### Professional Liability, Errors and Omissions insurance may be placed with insurers with a Bests’ rating of B+:VII.

#### If at any time the foregoing policies shall fail to meet the above requirements, as to form or substance, or if a company issuing any such policy shall fail to meet the standards above, the Party required to maintain such insurance shall, upon notice to that effect from the other Party, meet with the insuring Party to determine if such circumstances indicate that insuring Party should procure a new policy to replace the deficient policy.

### Evidence of Insurance.  Bio Energy shall furnish the County, and County shall furnish Bio Energy, with Certificates of Insurance and endorsements required by this Agreement within ten (10) days after the date such insurance is required to be placed into effect and upon the renewal of any such policy of insurance. All evidences of insurance must be certified by a properly authorized officer, agent, general agent or qualified representative of the insurer(s) and shall certify the name of the insured, the type and amount of insurance, the location and operations to which the insurance applies, the expiration date of the policy.  Each Party shall bear the cost of procuring and maintaining all insurance as required to be procured and maintained by such Party under this Agreement.

### Reasonableness of Insurance.  Notwithstanding anything to the contrary set forth in this Agreement, in the event that the cost of obtaining and maintaining insurance cover required by this Agreement materially increases from the cost that applies to such insurance cover as of the PDA Effective Date, or if any risk required to be insured in connection with this Agreement becomes uninsurable after the PDA Effective Date, then at the insuring Party’s request the Parties shall review the insuring Party’s insurance obligations hereunder and mutually agree to such amendments to these provisions that will enable insuring Party to provide insurance to the extent available on commercially reasonably terms; provided that neither Party will be materially and adversely affected by such event or circumstance.

## Waiver of Subrogation Required

.  Each Party shall require the carriers of the required coverage to waive all rights of subrogation against the other Party and its Representatives.  In the event that a Party self-insures risks hereunder, such Party shall release the other Party to the extent the released Party would have been free from such claims due to a waiver of subrogation required to be provided in its favor hereunder.

## Subcontractors’ Insurance

.  Subject to Section 14.2.2, each Party shall require any Subcontractor to maintain a program of workers’ compensation insurance or a State-approved self-insurance program in an amount and form to meet all applicable requirements of applicable State law.

## Failure Constitutes Material Breach

.  Failure on the part of either Party to procure or maintain required insurance for any reason shall constitute a material breach of this Agreement for purposes of Section 10.1.4 or 10.2.3, as applicable.  The non-defaulting Party may elect, in its sole discretion and in lieu of exercising any right to terminate this Agreement, to procure or renew such insurance and pay any and all premiums in connection therewith, and all monies so paid shall be repaid by the defaulting Party upon demand by the non-defaulting Party.  All insurance required shall be maintained in force at all times.

# Notices.

## Address for and Method of Notice

.  Except as otherwise expressly provided in this Agreement, whenever this Agreement requires that a notice be given by one Party to the other Party or to any third party, or a Party’s action requires the approval or consent of the other Party, then: (a) each such notice shall be given in writing and each such consent or approval shall be provided in writing; (b) no notice shall be effective unless it is provided in writing and otherwise satisfies any particular requirements as specified herein for such notice; and (c) the Party from whom approval or consent is sought shall not be bound by any consent or approval except to the extent such consent or approval is in writing.  Any such notice, consent or approval that fails to conform to the foregoing requirements shall be null and void and have no force and effect. All notices shall be addressed to such Party at the address of such Party set out below or at such other address as such Party may have substituted therefor by notice to the other Party in accordance with this Section 15.1, and shall be either (i) delivered personally, (ii) sent by facsimile communication,  (iii) sent by nationally-recognized overnight courier or delivery service or (iv) sent by registered mail, return receipt requested; provided that (x) any notice, demand, request or other communication made or delivered in connection with an alleged breach or default hereunder shall only be delivered personally or by a nationally-recognized overnight courier or delivery service and (y) electronic mail  shall not be an effective or acceptable means for providing any notice hereunder.

If to County, to:

Department of Natural Resources

King St. Center

201 South Jackson, Suite 701

Seattle, WA 98104-3855

Attn:  Solid Waste Division Manager

Fax:  (206) 205-[0197]

With a copy to:

King County Prosecuting Attorney

Kathryn A. Killinger

Senior Deputy Prosecuting Attorney

500 Fourth Avenue, 9th Floor

Seattle, WA  98104-5039

Fax (206) 296-0415

Tel (206) 296-0430

If to Bio Energy, to:

Bio Energy (Washington), LLC

c/o Energy Developments, Inc.

Attn:  Commercial Manager

7700 San Felipe, Suite 480

Houston, TX  77063-1613

Fax:  (713) 300-3330

With a copy to:

Energy Developments Limited

848 Boundary Road

Richlands, Queensland 4077

Australia

Attn:  Company Secretary

Fax 61-3217-0722

## Receipt and Effectiveness of Notice

.  All notices, requests, demands, approvals and other communications which are required to be given, or may be given, from one Party to the other Party under this Agreement shall be deemed to have been duly given, received and effective: (a) if personally delivered, on the date of delivery; (b) in the case of a notice sent by facsimile communication, on the day of actual receipt if a Business Day and received prior to 4:30 p.m. at the place of receipt, or if not so received, on the next following Business Day in the place of receipt, provided that sender’s facsimile machine has received the correct answerback of the addressee and confirmation of uninterrupted transmission by a transmission report or the recipient confirming by telephone to sender that he has received the facsimile message; (c) in the case of a notice sent by mail, when actually received by the addressee; and (d) the Business Day immediately following the day it is sent, if sent for next day delivery to a domestic address by a nationally-recognized overnight courier or delivery service.  The addressee, when requested by the sender, shall promptly provide the sender with facsimile acknowledgment of receipt but the delay or failure to give or receive any such acknowledgment will not affect the validity or effectiveness of the notice, communication, consent or approval in respect of which such acknowledgment of receipt is sought.

# Confidentiality; Public Disclosure.

## Confidential Information

.  County and Bio Energy agree that this Agreement and all documents and information provided from one Party to the other Party in connection with this Agreement is confidential and proprietary information (“Confidential Information”) and shall not, except to the extent that disclosure is compelled pursuant to a public records request in under the Records Act, be disclosed by the Recipient Party or any of its Representatives.  The Recipient Party shall not disclose or provide access to any of the Confidential Information (a) to any employees of the Recipient Party aside from those employees who have a specific need to know such information for the purposes permitted hereunder, or (b) to any third person or entity for any purpose at any time, except as otherwise provided herein, and shall take all steps as are necessary to prevent such disclosure or access and to maintain the confidentiality and secrecy of the Confidential Information.  The Recipient Party shall inform each Related Party of the Recipient Party to whom any Confidential Information shall be disclosed or be accessible of the confidentiality restrictions imposed by this Section 16 and each such Related Party shall be bound by such restrictions to the same extent as the Recipient Party is bound hereby. The Recipient Party acknowledges and agrees that it shall be liable to the Disclosing Party for any breach of this Section 16 by any Related Party of the Recipient Party.

## Disclosures.

### In the event the Recipient Party receives a request for disclosure of the Confidential Information, or faces legal action seeking its disclosure, the Recipient Party shall not, except as provided by Section 16.2.2, make any voluntary disclosure without the prior written authorization of the Disclosing Party, and the Recipient Party shall take such steps as it, in its sole discretion, deems reasonable to resist disclosure in order to maintain the confidential and secret nature of the Confidential Information.  The Recipient Party shall provide the Disclosing Party with prompt notice of any such requests or orders so that the Disclosing Party can take independent steps to limit or narrow such requests or orders and seek and obtain appropriate protective orders or other reliable assurances of nondisclosure, and the Recipient Party shall reasonably cooperate with the Disclosing Party, at the Disclosing Party’s cost and expense, in connection therewith.

### The Parties acknowledge that (a) County is a “state agency” subject to the Records Act, (b) this Agreement may constitute a public document under the Records Act, and (c) County cannot ensure that the Confidential Information will not be subject to release pursuant to a public disclosure request properly made in accordance with the Records Act.  In the event the County receives a public disclosure request seeking production of Confidential Information, the County will promptly advise Bio Energy and will not release such Confidential Information for a period of not less than ten (10) days from the date such notice is provided to Bio Energy in order to give Bio Energy an opportunity to take independent steps to limit or narrow such requests and seek and obtain appropriate protective orders or other reliable assurances of nondisclosure, and the County shall reasonably cooperate with Bio Energy, at Bio Energy’s cost and expense, in connection therewith.  Absent such protective order, County may release the Confidential Information, and Bio Energy hereby waives any right to recover damages from County for disclosure or non-disclosure of any documents to the extent the County complies with the procedures set forth above.

## Certain Exceptions

.  The provisions of this Section 16 shall not be applicable to information which: (a) is or becomes generally available to the public other than as a direct or indirect result of an intentional or inadvertent disclosure by the Recipient Party or any Related Parties of the Recipient Party or anyone to whom the Recipient Party or any of its Related Parties transmits the information; (b) was available to the Recipient Party prior to its disclosure to the Recipient Party by the Disclosing Party or any of the Disclosing Party’s Related Parties, provided that such information is not known to the Recipient Party to be subject to another confidentiality agreement with, or other obligation of secrecy to, the Disclosing Party or another party; (c) becomes available to the Recipient Party from a source other than the Disclosing Party or any of the Disclosing Party’s Related Parties, provided that such source is not known to the Recipient Party to be subject to another confidentiality agreement with, or other obligation of secrecy to, the Disclosing Party or another party; or (d) is independently developed by the Recipient Party, other than in connection with this Agreement.

## No Obligation to Disclose

.  Notwithstanding any other provision of this Section 16, the Disclosing Party has not affirmatively agreed to disclose or provide any particular Confidential Information to the Recipient Party and the Disclosing Party shall have no obligation to disclose or provide any such information whatsoever.  The Recipient Party acknowledges and agrees that the Disclosing Party makes no warranty or representation whatsoever concerning the Confidential Information, whether as to the accuracy or completeness thereof or the applicability or usefulness thereof to any product or activity of the Recipient Party or otherwise.  Neither the Disclosing Party nor any Related Parties of the Disclosing Party shall be liable to the Recipient Party.

## Return of Confidential Information

.  Upon (a) the termination of this Agreement for any reason, (b) the delivery at any time by the Disclosing Party to the Recipient Party of a written notice or demand requesting the return of the Confidential Information to the Disclosing Party, or (c) the breach or default by the Recipient Party in the performance or observance of any material provision, condition, representation, warranty, restriction or limitation of this Section 16, the Recipient Party (i) shall immediately return to the Disclosing Party any and all Confidential Information and all other materials related thereto at its own cost and expense and (ii) shall not thereafter make any use whatsoever of any Confidential Information of the Disclosing Party.

## Survival

.  Notwithstanding the application of any other statute of limitations (which statute hereby is expressly waived with respect to any potential claim as between the Parties), the obligations contained in this Section 16 shall survive the termination of this Agreement until the fifth (5th) anniversary of the PDA Termination Date.

# Miscellaneous.

## Modification

.  This Agreement shall not be amended, changed or modified except by a subsequent agreement in writing which indicates that such writing is intended to amend the terms of this Agreement and is signed by duly authorized officers of both Parties.  The Parties agree that this Agreement shall not be amended in any manner by any course of dealing between the Parties.

## Waiver

.  No delay or forbearance by a Party in exercising any right, power or remedy accruing to such Party upon the occurrence of any breach or default by any other Party hereto under this Agreement shall impair any such right, power or remedy of such Party, nor shall it be construed to be a waiver of any such breach or default, or an acquiescence therein, or of any similar breach or default thereafter occurring, nor shall any waiver of any single breach or default be deemed a waiver of any other breach or default theretofore or thereafter occurring.  Any waiver, permit, consent or approval of any kind or character on the part of any Party hereto of any such breach or default under this Agreement, or any waiver on the part of any Party hereto of any provision or condition of this Agreement, must be in writing signed by the Party to be bound by such waiver and shall be effective only to the extent specifically set forth in such writing.

## Entire Agreement

.  This Agreement contains and integrates the complete agreement between the Parties with respect to the subject matter hereof and supersedes all other agreements and understandings between the Parties, whether written or oral, with respect to the subject matter hereof; provided, however, that the Confidentiality Agreement shall survive the execution and delivery of this Agreement with respect to any Confidential Information (as defined in the Confidentiality Agreement) provided by a Party to the other Party prior to the PDA Effective Date.

## Decision-Making by Parties

.  Except where this Agreement expressly provides for a different standard, whenever this Agreement provides for a determination, decision, permission, consent or approval of a Party, the Party shall make such determination, decision, grant or withholding of permission, consent or approval in a commercially reasonable manner and without unreasonable delay. Any denial of an approval, permission, decision, determination or consent required to be made in a commercially reasonable manner shall include in reasonable detail the reason for denial or aspect of the request that was not acceptable.  In the case of an assignment of this Agreement by a Party to a proposed assignee, the withholding of consent to such assignment shall be deemed to be unreasonable for purposes of Section 12.1 if the proposed assignee has the financial resources and technical expertise that are customarily required to enable such proposed assignee to perform its obligations under this Agreement.

## Relationship of Parties

.  The relationship of the Parties shall be that of independent contractors.  Neither this Agreement nor the performance by the Parties of their respective obligations under this Agreement shall create or constitute, or be construed to create or constitute, a partnership, joint venture or association, or establish a fiduciary relationship, a principal and agent relationship or any other relationship of a similar nature, between County and Bio Energy.

## No Third Party Beneficiary

. This Agreement is for the sole and exclusive benefit of the Parties hereto and shall not create a contractual relationship with, or cause of action in favor of, any third party.

## Governing Law

.  This Agreement and any provisions contained herein shall be governed by, and construed and interpreted in accordance with, the laws of the State of Washington without regard to its conflicts of law principles; provided, that with respect to matters of law concerning the internal corporate affairs of any corporate entity which is a party to this Agreement, the law of the jurisdiction under which the respective entity derives its powers shall govern.

## Further Assurances

.  Each Party agrees to cooperate in all reasonable respects necessary to consummate the transactions contemplated by, and to carry out the intent of, this Agreement, including the execution and delivery of additional documents.  Without limiting the generality of the foregoing, County shall cooperate with Bio Energy and its Financing Parties in connection with Bio Energy’s construction and long-term financing for the Plant, including the furnishing of such information, the giving of such certificates and the furnishing of a consent to the collateral assignment of this Agreement to the Financing Parties (substantially in the form set forth in Exhibit B with such changes required by the Financing Parties) and such opinions of counsel and other matters as Bio Energy and its Financing Parties may reasonably request, provided that the foregoing undertaking shall not obligate the County to materially change any rights or benefits, or materially increase any burdens, liabilities or obligations of the County under this Agreement.

## Severability

.  Any provision of this Agreement that shall be prohibited or unenforceable in any jurisdiction shall, as to such jurisdiction, be ineffective to the extent of such prohibition or unenforceability without invalidating the remaining provisions thereof, and any such prohibition or unenforceability in any jurisdiction shall not invalidate or render unenforceable such provision in any other jurisdiction.  In the event any such provision of this Agreement is so held invalid, the Parties shall, within seven (7) days of such holding, commence to renegotiate in good faith new provisions to restore this Agreement as nearly as possible to its original intent and effect.  To the extent permitted by Applicable Law, the Parties hereby waive any provision of law that renders any provision hereof prohibited or unenforceable in any respect.

## No Recourse to Affiliates

. This Agreement is solely and exclusively between County and Bio Energy, and any obligations created herein on the part of any Party shall be the obligations solely of such Party.  No Party shall have recourse to any parent, subsidiary, partner, joint venturer, Affiliate, director or officer of any other Party for performance of such obligations unless such obligations were assumed in writing by the Person against whom recourse is sought.

## Costs

. Each of the Parties shall pay its own costs and expenses of and incidental to the negotiation, preparation and completion of this Agreement and shall not have any right to claim or seek reimbursement of such costs and expenses from the other Party.

## Specific Performance

.  Notwithstanding the dispute resolution procedures set forth in Section 13, and except as the context specifically otherwise requires, if a Party breaches or threatens to breach any provision of this Agreement, the other Party shall have the right to have such provision specifically enforced by any court having equity jurisdiction, it being acknowledged and agreed that any such breach or threatened breach will cause irreparable injury to the other Party and that money damages will not provide adequate remedy.  All rights under this Section 17.12 shall be in addition to, and not in lieu of, any other rights and remedies available to either Party at law or in equity, all of which shall be independent of the other and severally enforceable.

## Time is of the Essence

.  Except as the context specifically otherwise requires, time is of the essence with respect to all dates and time periods set forth in this Agreement.

## Schedules; Exhibits

.  The Schedules and Exhibits to this Agreement are incorporated by reference into, and shall form part of this Agreement, and shall have full force and effect as though they were expressly set out in the body of this Agreement; provided, however, that in the event of any conflict between the terms, conditions and provisions of this Agreement (excluding the Exhibits and Schedules thereto) and the Schedules or Exhibits hereto, the terms of this Agreement (excluding the Exhibits and Schedules thereto) shall prevail.

## Counterparts

. This Agreement may be executed in one or more counterparts (including facsimile copies) each of which shall be deemed an original and all of which shall be deemed one and the same Agreement.

[SIGNATURES APPEAR ON THE FOLLOWING PAGE]

IN WITNESS WHEREOF, the Parties hereto have duly executed this Agreement as of the date and year first herein above set forth.

[KING COUNTY]

By:

Title:

[BIO ENERGY (WASHINGTON), LLC]

By:  [____________]., its sole member

By:

Title:

LIST OF SCHEDULES AND EXHIBITS

Schedules

  - Definitions and Rules of Construction

    - Project Timetable

    - Required Permits

Exhibits

A		Description of Cedar Hills Regional Landfill

B		Form of Consent to Collateral Assignment to Financing Parties

SCHEDULE 1.1

DEFINITIONS AND RULES OF CONSTRUCTION

SCHEDULE 3.1.1

PROJECT TIMETABLE

| Milestone | Milestone Date |
| --- | --- |
| Target SEPA Filing Date | PDA Effective Date + 60 days |
| Target Additional Permit Filing Date | SEPA Notice Acquisition Date + 30 days |
| Application for PSCAA Air Operating Permit to construct |  |
| Modification of Wastewater Discharge Permit |  |
| Modification of Solid Waste Handling Permit |  |
| Application for Special Use Permit or Modification |  |
| Submit Construction Permit Applications | Special Use Permit Acquisition Date + 90 days |
| Complete Flare Station Relocation Plan | PDA Effective Date + 250 days |
| Target Permit Acquisition Date | PDA Effective Date + 456 days |
| Target Equipment Order Date | Financial Closing Date + 30 days |
| Target Closing Date | Permit Acquisition Date + 90 days |
| Completion of Plant Site Lease Improvements | Target Construction Start Date |
| Target Construction Start Date | Equipment Order Date + 304 days |
| Start Movement of Flares from North Flare Station to New Flare Station Site | Construction Start Date + 61 days |
| Complete Movement of Flares from North Flare Station to New Flare Station Site | Construction Start Date + 153 days |
| Commence Commissioning of Plant | Equipment Delivery Date + 243 days |
| Target Commercial Operation Date | Equipment Delivery Date + 365 days |

SCHEDULE 3.1.2

REQUIRED PERMITS

- SEPA

- PSCAA Air Operating Permit

- Wastewater Discharge Permit

- Solid Waste Handling Permit

- Special Use Permit

- Construction Permit

EXHIBIT A

DESCRIPTION OF CEDAR HILLS REGIONAL LANDFILL

EXHIBIT B

FORM OF CONSENT TO COLLATERAL

ASSIGNMENT TO FINANCING PARTIES