| Activity\Responsibility | Harborview | KC Health Department | KC Executive | University of Washington | Oversight Committee (3 members) | KC Council |
| --- | --- | --- | --- | --- | --- | --- |
| Voter Approved Bond | MIMP and program and financing proposal | Program and cost proposal | Review program and cost proposals and prepare bond proposal |  |  | Review program and bond proposal; approve package for submittal to voters |
| Program Delivery Alternatives | Participate in Jacobs Report Study-Endorse final Report | Participate in Jacobs Report Study- | Initiate Jacobs Report Study-Issue Report Recommendations | Participate in Jacobs Report Study- |  | Participate in Jacobs Report Study- |
| Jacobs Report Preferences | Endorse order of preference-UW, PDA, KC Delivery |  | Endorse order of preference-UW, PDA, KC Delivery |  |  |  |
| Negotiate Program Delivery MOU | Staff and Trustees, review and provide language; Trustees to approve MOU |  | PA and Executive staff review and provide language | AG, and Project office and central UW staff review and provide language; standard UW Project management procedures; Regents to approve MOU |  | Review and approve MOU by Motion |
| Programming and Predesign Funding | Review requirements; review proposals by other entities |  | Review requirements and budget proposals; prepare ordinance | Provides budget and scope for program management, programming, and predesign through 2.2.1 |  | Review and approve funding |

| Activity\Responsibility | Harborview | KC Health Department | KC Executive | Independent Reviewer | University of Washington | Oversight Committee (3 members) | KC Council |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Formation of Oversight Group | Select member |  | Select member |  | Select member | Empanel Oversight Group; Develop working rules | Receive notification of Group selections and working rules |
| Consultant selection | Policy Review and Final Selection |  | Technical review, policy review, final selection | Hired by Oversight Group | Manage overall process, technical review, policy review, final selection |  |  |
| Programming and Predesign- | Provides program requirements; review of all intermediate products | Provides program requirements for Medical Examiner; review of all intermediate products related to programmatic functions | Coordinates involvement of Health Department; reviews all intermediate products | Monitor progress and provide reports to Oversight Group | Manages overall process including management of consultants, delivery of work products, preparation of scope, budget, and schedules for overall Program | Receive progress briefings, review budget compliance, review intermediate work products, resolve issues as needed. |  |
| Programming and Predesign-Review and Approval | Review and Approve | Review and forward recommendations to KC Executive | Review and approve, subject to Council approval | Independent review of scope, budgets, and report to Oversight Group | Review and approve | Preliminary review and recommendations to respective approval parties. | Review all workproducts, reports and recommendations. Approve budget, scope, and schedules and appropriate next phase |
| Design |  |  |  |  |  |  |  |
| Design-Monitoring to scope, budget, and schedule |  |  |  | Monitor and report on adequacy of management reports and compliance with budget, scope, and schedule. as adopted, | Manages overall process including management of consultants, delivery of work products, managing scope, budget and schedules for overall HMC Bond Project | Receive progress briefings, review budget compliance, review intermediate work products, resolve issues as needed. | Review and approve actions changing scope or budget |

| Activity\Responsibility | Harborview | KC Health Department | KC Executive | Independent Reviewer | University of Washington | Oversight Committee (3 members) | KC Council |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Construction |  |  |  |  |  |  |  |
| Construction-monitoring to scope, budget, and schedule |  |  |  | Monitor and report on adequacy of management reports and compliance with budget, scope, and schedule. as adopted, | Manages overall process including management of Construction contracts, construction deliverables and quality, managing scope, budget and schedules for overall HMC Bond Project | Receive progress briefings, review budget compliance, review intermediate work products, resolve issues as needed including change orders subject to specified limits. | Review and approve actions changing scope or budget |
| Equipping and Commissioning | Develop FF&E schedules against allowances and assist in commissioning | Develop FF&E schedules against allowances and assist in commissioning for Medical Examiner related space | Review and approve equipment purchases |  | Manage equipment acquisition and commissioning | Receive progress briefings, review budget compliance, review intermediate work products, resolve issues as needed. | Review and approve actions changing scope or budget |
| Review Project Balances for Reprogramming | Recommendations for new programming and expenditures | Recommendations for new programming and expenditures | Review and prioritize recommendations for programming |  | Assess available funds, prepare budgets, and manage any additions | Review and approve any additions or modifications, subject to internal approval process | Review, approve and appropriate all scope and budget changes |
| Project Closeout | Collect “As-Builts” and complete punchlist and acceptance |  | Monitor final payments and possible claims |  | Manage closeout process | Oversee final closeout and resolve issues as necessary. | Review final project acceptance |