| Date April 23, 2018 | Subject Motion Initiating the Planning and Environmental Review Process for the Lower Green River Corridor Plan | Materials 1. Motion FCD 18-01 2. Maps- Exhibits, 1,2,3 3. Illustrations of Facility Types |
| --- | --- | --- |

Executive Committee Action Requested

The Executive Committee is being asked to forward this motion to the Board of Supervisors with a do-pass recommendation.  The intent is to have the Board of Supervisors consider adopting the motion on April 30.  Following Board approval of this motion, at its May meeting, the Executive Committee would be asked to approve the members of the Lower Green Corridor Plan Advisory Committee.  Also, following Board action on this motion, staff would initiate scoping and the public involvement process.  We anticipate that public involvement, scoping, and Advisory Committee meetings would begin over the summer with the scoping process completed by the end of the year.  The scoping process will shape the alternatives to be included in the EIS.  The District Board of Supervisors would be asked to adopt the final Lower Green River Corridor Plan after the EIS process is completed and the Final EIS is issued.

Approval of this motion would:

- Initiate the planning process for the proposal that will result in the LGRCP

- Adopt the goals and purposes of the proposal which guide the development of the proposal

- Describe the principal features of a set of alternatives that will accomplish the goals and purposes of the proposal and that will be the reasonable alternatives for the EIS scoping process

- Engage in a robust public involvement process in the development of the LGRCP and EIS

- Establish an Advisory Committee

The motion includes three proposed alternatives:

- Alternative 1 - No Action.  This alternative is required under SEPA.  While the term is no-action, it assumes implementation of the currently adopted 2018-2023 six-year capital improvement program (CIP). This includes 2.1 miles of new facilities designed to contain a flow of 18,800 cubic feet per second, plus three feet of freeboard, a 500-year level of protection, as well as maintenance of existing levees and revetments.

- Alternative 2 - Limited increase in the geographic extent of level of protection.  Under this alternative the District would build approximately 20 miles of new or improved facilities to meet the 500-year level of protection designed to contain a flow of 18,800 cubic feet per second, plus three feet of freeboard.

- Alternative 3 - Greater Increase in the geographic extent of level of protection, integrated habitat and recreation, agricultural protection facilities, and habitat restoration project partnerships.  Under this alternative the District would build approximately 30 miles of new or improved facilities to meet the 500-year level of protection designed to contain a flow of 18,800 cubic feet per second, plus three feet of freeboard.  The District would also provide physical non-structural flood measures to reduce the consequence of flooding for approximately 2 miles.

Background and Context

The Lower Green River Corridor Plan (“LGRCP”) is a follow-up plan to the Interim System-Wide Improvement Framework ("Interim SWIF") submitted to the United States Army Corps of Engineers for acceptance in February 2016, and accepted by the Corps on March 31, 2017.  The Interim SWIF maintains eligibility for flood damage repairs under the federal PL 84-99 Program, but the Interim SWIF does not include projects to extend flood protection beyond the PL 84-99 levees, nor does it address multiple objectives.

During the SWIF process the District Board of Supervisors (“Board”) through Resolution FCD2014-09.1 adopted provisional levels of protection (LOP) for 43.7 shoreline miles of the Lower Green River.   The Board set the provisional LOP for most urban areas to a median flow of 18,800 cubic feet per second (cfs), plus three-feet of free-board - a 500-year LOP.  FCD2014-09.1 also identified areas of the Lower Green River that would require additional technical analysis before the Board could determine a proposed LOP.

In 2016, the District Board of Supervisors (“Board”) passed Resolution FCD2016-05 which determined that the broader objectives supported by stakeholders who participated as SWIF advisors could best be achieved through a long-range planning process that included a State Environmental Policy Act (“SEPA”) programmatic environmental impact statement (“EIS”) that could analyze cumulative impacts and reasonable alternatives for accomplishing the objectives of flood protection, economic vitality, equity and social justice, habitat restoration, housing, recreation, salmon recovery, water quality, and other issues to be defined through the environmental impact statement scoping process.   The Board directed the District Executive Director to prepare a work plan and budget for a LGRCP and to initiate a request for proposal for a consultant to prepare a SEPA programmatic EIS for the LGRCP.

Also in 2016, the Board adopted SEPA procedures through Resolution FCD2016-04.  Section 4 of FCD2016-04 states that the District Executive Director shall be the SEPA responsible official for all proposals on which the District is the lead agency and the responsible official shall make the threshold determination, supervise scoping, prepare any required EIS and perform any other functions assigned to the lead agency under FCD2016-04.  Section 5D states that the District shall be the lead agency for the LGRCP.    Section 6 states that the responsible official shall begin any required environmental review at the earliest point in the planning and decision making process when the principal features of the proposal and its probable environmental impacts are reasonably identified.

In the fall of 2017, the Board through resolution FCD2017-06 authorized the Chair to enter into a contract for professional services with Environmental Science Associates (ESA) to prepare the programmatic EIS and to conduct the public involvement process.

On August 26, 2017, the Executive Committee received a briefing on a draft motion to set forth the goals and purposes of the Lower Green River Corridor Plan.  The motion described three alternatives for accomplishing the goals and purposes.  The motion also directed the SEPA official to begin SEPA review.  That draft motion included caveats about the river miles and percentages of river miles included within each of the three alternatives.  The Executive Committee referred the motion to the full Board without recommendation and asked staff to verify information relative to river miles and project types in each alternative.

Since late August, the Lower Green River Corridor Plan team which includes the District Executive Director, legal counsel, ESA Consultants, Water and Land Resources staff, and the project manager conducted a thorough review of the study area to confirm assumptions for each alternative, to clarify the descriptions and definitions for project facility types, to update information about land use and zoning within the corridor, and to confirm assumptions about flood risk areas.  That analysis and review is reflected in the revised motion before you today.  The motion before you today is different from the one you reviewed in August in three ways:

1.  This motion includes descriptions of the project facility types that are proposed for inclusion within the alternatives in order to provide the public with a clear description.

2.  Assumptions about the extent of each project facility type have been calculated to limit acquisition of property that includes agricultural land, commercial or residential buildings, parking, and roads.

3.  The charter for the Advisory Committee has been rewritten to provide clarity.

Below is more detail about these changes to the motion:

Project Flood Facility Project Types

Flood facility project “type a” are levees or floodwalls with riverward side slopes of less than 2.5:1.  Project footprints would be designed to limit property acquisitions while still meeting engineering standards for certification.  This facility type is intended in the most constrained locations where a facility “type b or c” (described below) would impact existing agricultural land, buildings, parking, or traveled roadways.  Permit agencies are likely to require off-site mitigation for this facility type.  The approximate footprint of this facility type is no greater than 100 feet from the ordinary high water mark to the extent of maintenance access.

Flood facility project “type b” are levees or floodwalls with riverward side slopes of 2.5:1 or more that can be planted with vegetation and/or a bench, including large woody debris, scour protection, and enhanced vegetation.  This facility type would likely require more land acquisition or easements and are more likely to be self-mitigating than facility “type a” described above.  This facility type is intended in locations where a wider footprint would not impact existing agricultural land, buildings, parking, or traveled roadways.  Under this alternative, the District would provide offsite habitat mitigation, only if required by permitting agencies.  Existing recreational facilities would be maintained and limited recreational enhancements would be funded by the District if feasible as part of a flood facility.    No habitat enhancement would be provided beyond mitigation required by permitting agencies.  The approximate footprint of this facility type is 100 to 150 feet from the ordinary high water mark to the extent of maintenance access.

Flood facility project “type c” are levee setbacks or floodwalls with benches, possible acquisition and relocations, enhanced shade, and more opportunity for riparian and aquatic enhancement.  Existing setback levees may require some modification to provide the 500-year level of protection.  Riverward side slopes are 3:1.  This facility type is intended in locations where a levee setback would not impact existing agricultural and, buildings, parking, or traveled roadways. The footprint of this facility type is 150 feet or more from the ordinary high water mark to the extent of maintenance access.

Flood facility project “type d” are physical non-structural measures such as home elevations, basement removal with utility addition, flood proofing, berms, ring levees, farm pads, and drainage improvements. The United States Army Corps of Engineers defines these measures as physical nonstructural measures applied to a structure or its contents that prevent or provide resistance to damage from flooding.  Physical nonstructural measures differ from structural measures in that they focus on reducing the consequences of flooding instead of focusing on reducing the probability of flooding.

Comparison of River Miles in Each Alternative

|  | Motion dated August 18, 2017 | Motion dated April 23, 2018 |
| --- | --- | --- |
| Alternative 1 | It assumes the District completes the projects in the currently approved (2017-2022) 6-year CIP, and assumes the District completes the (currently funded) Interim SWIF Capital Projects. It also assumes the District continues to make repairs to the PL-84 99 levees as in the past as needed, in accordance with the Interim SWIF Vegetation Management Plan. | Facility type a: Approximately .60 miles or 30% Facility type b: Approximately .57 miles or 28% Facility type c: Approximately .86 miles or 42% |
| Alternative 2 | Facility type a: Approximately 8 miles or 40% Facility type b: Approximately 11 miles or 60% | Facility type a: Approximately 10.17 miles or 50% Facility type b: Approximately 4.68 miles or 23% Facility type c: Approximately 5.41 miles or 27% |
| Alternative 3 | Facility type a: Approximately 5 miles or 20% Facility type b: Approximately 17.5 miles or 70% Facility type c: Approximately 2.5 miles or 10% | Facility type a: Approximately 15.43 miles or 49% Facility type b: Approximately 5.39 miles or 17% Facility type c: Approximately 9.08 miles or 29% Facility type d: Approximately 1.91 miles or 6% |

Description of Advisory Committee Role

The proposed charter for the Advisory Committee is to provide feedback on the clarity and completeness of Lower Green River Corridor Plan and EIS documents to ensure transparent and effective communications with the public. Each Advisory Committee member would be expected to provide subject matter expertise on issues within their jurisdiction.  The Advisory Committee would receive informational briefings on the alternatives included in the scoping notice, the Lower Green River Corridor Plan, draft EIS, and final EIS.  The Advisory Committee would receive briefings prior to or early in the formal public comment periods in order to ensure the members are informed.  The Advisory Committee may also be consulted with to provide feedback on planning and policy questions.