Road Services Division

Second Quarter 2016 Expenditures for

Emergent Needs and Unanticipated Project Costs Summary Report

Use of Quick Response

| Project No. | Project Name | 2015/16 Adopted | Second Qtr Transfer Amount | Prior Qtrs Transfer Amount | Remaining Appropriation |
| --- | --- | --- | --- | --- | --- |
| 1027163 | Quick Response | $7,000,000 | ($580,000) | ($1,143,302) | $5,276,698 |

Second Quarter Transfer:

The table below presents the project(s) to which the Quick Response second quarter amount shown above has been transferred.  The project(s) as well as the correlations to the strategic plan and project prioritization are discussed in more detail below.

| Project No. | Project Name | Original Budget | Transfer Amount | Final Budget |
| --- | --- | --- | --- | --- |
| 1129290 | Dockton Road SW Erosion Protection | $0 | $500,000 | $500,000 |
| 1129625 | Berrydale Overcrossing 3086OX Repair | $0 | $80,000 | $80,000 |

Dockton Road SW Erosion Protection

The purpose of this project is to construct a rock-filled trench on the shoulder of the northbound side of the road and adjacent to a failed private barge dock to stabilize the roadway from further erosion.  The heavily traveled roadway, which also serves as an alternate route to the major arterial on Vashon Island, is vulnerable to erosion from wave and tidal action.  The division prioritized these expenditures over other unprogrammed needs due to the potential of property and personal losses.

This project meets the following key goals of the Roads strategic plan:

Goal 1:  Prevent and respond to immediate operational life safety and property

damage hazards.

Goal 3:  Maintain and preserve the existing roadway facilities network.

Berrydale Overcrossing Bridge

The purpose of this project to repair portions of the timber deck and replace timber rail blocks as necessary on the Berrydale Overcrossing Bridge that was originally built in 1931.  The bridge is located on heavily traveled Kent-Black Diamond Road that connects the communities of Black Diamond and Enumclaw to State Route 18.  Several soft spots on the deck have been patched but the patches are not holding up and water is leaking through resulting in the erosion of the soft banks below the bridge.  The erosion may result in undermining the shallow post footings of the bridge.  In addition, vibrations from the high traffic volume are causing the timber blocks, which connect the bridge rails to the bridge posts, to come loose.  The division prioritized these expenditures over other unprogrammed needs due to the potential of property and personal losses.

Goal 1:  Prevent and respond to immediate operational life safety and property

damage hazards.

Goal 3:  Maintain and preserve the existing roadway facilities network.

Use of Emergent Need Funds

| Project No. | Project Name | 2015/16 Adopted Plus Carry Forward | Second Qtr Transfer Amount | Prior Qtrs Transfer Amount | Remaining Appropriation |
| --- | --- | --- | --- | --- | --- |
| 1026798 | Emergent Need | $14,505,689 | ($21) | ($8,918,259) | $5,587,409 |

Second Quarter Transfers:

The table below presents the project(s) to which the Emergent Need second quarter amount shown above has been transferred.  Since this master project serves as the administrative appropriation to balance the fund, these transfers address administrative technical adjustments necessary to finalize the reconciliation of the fund during year-end accounting.  All projects have received prior approval from the Council and are now closed.

| Project No. | Project Name | Original Budget | Transfer Amount | Final Budget |
| --- | --- | --- | --- | --- |
| 1026740 | 16A SW ITS Roxbury SW118 | $1,355,664 | $21 | $1,355,685 |