Capital Facilities Plan

2015-2020

Enumclaw School District No. 216

# 2929 McDougall Avenue

Enumclaw, Washington 98022

(360) 802-7100

Board Adopted:

July 20, 2015

#### Six-Year Capital Facilities Plan

2015-2020

Board of Directors

##### Nancy Merrill

Corey Cassell	Tina McGann

Bryan Stanwood 	    April Schroeder

#### Administration

##### Mike Nelson	Terry Parker

###### Superintendent	Director, Curriculum,

###### Instruction, & Assessment

###### Tim Madden	Keri Marquand

###### Director, Business & Operations 	Director, Student Support

Services

Stephanie Berryhill

###### Director, Human Relations	Chris Beals

Director, Instructional Technology and   Assessment

For information on the Plan, please call the

Table of Contents

Page

Executive Summary	1

Section I:	Six-Year Enrollment Projection	2

Section II:	Current Enumclaw School District	4

“Standard of Service”

Section III:	Inventory and Projected Six-Year Enrollment	6

Capacity of Schools

Section IV:	The District’s Planning and Construction Plan	9

Section V:	Capital Facilities Financing Plan	12

Section VI:	Impact Fee Variables and Calculated Fees	15

Executive Summary

In accordance with King County Code 21A.43, this update has been prepared by the Enumclaw School District No. 216 to reflect current conditions in facility usage and needs.

The District’s service area includes areas of unincorporated King County, the City of Black Diamond, and the City of Enumclaw.  Currently, the District serves a student population of about 3,954 (Oct. 2014) students in kindergarten through grade 12.  Enrollment projections presented herein, indicate that the enrollment growth will occur over the next six years.

Following a period of little to no growth, the District anticipates healthy enrollment gains as a result of growth projected to begin within the six-year planning period (and continue beyond the six year planning period).  The City of Black Diamond is planning for development of two approved Master Planned Developments (the “MPDs”), the Villages and Lawson Hills, over the next fifteen plus years.  Together, the MPDs include 6,050 dwelling units.  It is anticipated that construction of Phase 1A of the Villages MPD will begin in 2017 with the construction of 250 single family housing units.  It is further anticipated that during the six year period of this Capital Facilities Plan, over 1,350 housing units will be constructed in the two MPDs.  Using current student generation rates, this could mean an increase in the District’s enrollment by approximately 700 students in a six year period.  The City of Enumclaw is in receipt of a preliminary plat proposal to subdivide land within the city limits.  This project, known as Suntop Planned Unit Development “Division 1,” includes 116 single family residential lots.  It is anticipated that the project will be constructed beginning in 2015, with full occupancy occurring in 2016.  Using current student generation rates, this could result in an additional increase of approximately 64 students within this six year period. Additionally, there are six other developments at various stages of approval within the city limits of Enumclaw. A total of 215 single family dwelling units will be built as result, likely within the six year period of this plan. Finally, there is ongoing, though limited, development in the unincorporated area of King County that is located within the District.  With this cumulative potential new development, the District will likely need to add student capacity at the elementary level during the six-year planning period and begin to plan for capacity additions all three grade levels.  Section IV of this Plan identifies the District’s anticipated long term planning with regard to the development within the City of Black Diamond.

This Plan includes the capacity projects planned by the District during this planning period.  The District has identified a need during this six-year planning period for additional elementary capacity in the Black Diamond area.  As noted above, the District will also need substantial capacity additions in the long-term planning period in response to development activity throughout the District and particularly within the City of Black Diamond.  Future updates to this Plan will reflect planning needs in response to growth.

Section I:	Six-Year Enrollment Projection

This plan update is based on the anticipated number of students expected to be enrolled through 2020.  The six-year projection (2015-2020) will assist in determining short term needs and form the basis for assessing the need for impact fees.

Enrollment projections are most accurate for the initial years of the forecast period.  Moving further into the future, more assumptions about economic conditions and demographic trends in the area affect the projection.  In the event that enrollment growth slows, plans for new facilities can be delayed.  It is much more difficult, however, to initiate new projects or speed projects up in the event enrollment growth exceeds the projections.  Regular updates of both the enrollment projections and the Capital Facilities Plan (CFP) are essential to good facility planning.

The District relies on two population forecasts for purposes of projecting student enrollment.  The first is an estimate by the Superintendent of Public Instruction (OSPI).  OSPI estimates future enrollment through 2019 using the cohort survival method.  This method estimates how many students in one year will attend the next grade in the following year.  Due to the fact that the cohort survival method does not incorporate in-migration, particularly from anticipated new development within the District, these projections are considered highly conservative.  See Appendix A.

The second forecast is a modified cohort analysis, which uses the cohort projections as a base, incorporates King County live birth data and the District’s historic percentage of those births to determine the number of kindergartners entering the system, and further incorporates assumptions based on known new residential development proposals within the District.  See Appendix B.  Because this analysis incorporates the expected in-migration to the District from new development, the District uses this analysis for purposes of determining capacity needs throughout the six years of this planning period.  Using the modified enrollment projections, the District’s enrollment is expected to increase over the six years of this Plan.

With regard to the expected enrollment from the anticipated 6,000 dwelling units in Black Diamond, the District anticipates, using best known information to date, that building will commence in 2016, with the first units anticipated to be occupied in 2017 (with building and occupancy to continue for a period of fifteen years or more thereafter).  As such, the enrollment impacts from the start of these two developments begin to show during the last years of this Plan period.  Future updates to this Plan will provide additional and updated information regarding these projects and the impacts on District enrollment.

Note that the District uses a headcount enrollment figure because full-day kindergarten has, for several years, been uniform across the District.  This program will continue through the 2015-16 school year.  The District has made the decision to fund full-day kindergarten with district funds.  For this reason, the need for full-day kindergarten space will reevaluated on a continual basis (unless the Legislature provides funding for the implementation of full-day kindergarten).

Using the modified cohort survival projections, a total enrollment of 4,748 (HC) is expected in 2020 with most of the growth occur in the last two years of the planning period when the first portion of homes in the large development in Black Diamond are expected to be occupied.  In other words, the District expects the enrollment of 794 additional students between 2014-2020.  See Table 1.

# Table 1:  Projected Student Enrollment

2013-2019

| Projection | 2014* | 2015 | 2016 | 2017 | 2018 | 2019 | 2020 | Actual Change | Percent Change |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Modified Cohort (HC) | 3,954 | 3,865 | 3,876 | 4,036 | 4,213 | 4,483 | 4,748 | 794 | 16.8% |

*  Actual enrollment (October 1, 2014)

Section II:	Current Enumclaw School District “Standard of Service”

In order to determine the capacity of the District’s facilities, the King County Code 21A refers to a “standard of service” that each school district must establish in order to ascertain its overall capacity.  The standard of service is based upon the number of classrooms available at each school and the desired average class load district-wide.  A favorable class size is used to promote the standard and quality of educational programs the residents of the Enumclaw School District expect and support through the passage of levies and bonds.

Rooms designed for special use are not counted as classrooms. Portables used for classrooms are employed on an interim basis only.  When additional permanent classrooms are available portables are removed from service, transferred to other locations, or used for non-classroom purposes.

The District’s standard of service is based on current standards.  Future updates to the Capital Facilities Plan will incorporate any funded implementation of K-3 class size reduction and Initiative 1351 (which requires reduced class sizes across all grades K-12)).

Current Standards of Service for Elementary Students:

Average district wide class size for grades K-4 should not exceed 23 students.

Average district wide class size for grades 5 should not exceed 26 students.

Elementary school permanent capacity should be between 400 and 500 students.

Class size may vary from building to building based upon different influencing factors at each school.

Students may be provided music instruction, physical education, and lunch in a separate classroom or facility.

Students may have scheduled time in a special computer lab.

Special Education for student with disabilities may be provided in a self-contained classroom with a maximum capacity of 10-12 depending on the program.

Identified students will also be provided other educational opportunities in classrooms and/or special spaces for programs designated as follows:

English as a Second Language (ESL)

Integrated Programs & Resource Rooms (for special remedial assistance)

Education for Disadvantage Students (Title 1)

Highly Capable Program

Other Remediation Programs

Learning Assisted Program (LAP)

School Adjustment Programs for severely behavior-disordered students

Hearing Impaired

Mild, Moderate and Severe Developmental Disabilities

Developmental Kindergarten

Preschool Handicapped

Early Childhood Education Assistance Programs (ECEAP)

All of the above special programs require specialized classroom space; thus, the full-time student capacity of buildings housing these programs is reduced.  Students leave their regular classroom for a period of time to receive instruction in these special programs.  When programs change, program capacity fluctuates and the plan is updated annually to reflect the change in program and capacity.

Current Standards of Service for Secondary Students:

The standards of service outlined below reflect only those programs and educational opportunities provided to secondary students which directly affect the capacity of the school buildings.

Average district wide class size for grades 6-8 should not exceed 28 students.

Middle school permanent capacity should be between 500 and 550 students.

Average district wide class size for grades 9-12 should not exceed 28 students.

High school permanent capacity should not exceed 1,344 students.

Special Education for students with disabilities may be provided in a classroom with a capacity of 10-15 depending on program.

Identified students will also be provided other educational opportunities in classrooms and/or special spaces for programs designated as follows:

Instrumental and Vocal Music

Integrated Programs & Resource Rooms (for special remedial assistance)

Computer Labs

Advanced Placement Programs

Basic Skills Programs

Variety of Career and Education Programs

Many of these programs require specialized classroom space and can reduce the permanent capacity of the school buildings.

Each school’s available capacity will vary with the type of programs and space utilization in the building.  When a large number of portables are added to site to add capacity, other support facilities, such as gymnasiums, lunch areas, halls, etc. become inadequate.

Section III:	Inventory and Projected Six-Year Enrollment Capacity of Schools

Currently, the District has permanent program capacity to house 4,352 students based on the District’s Standard of Service as set forth in Section II.  Portable classroom capacity for 440 students brings the total capacity to 4,792.  A summary of the current enrollment and proposed capacity, and the breakdown at each grade span, is as follows:

# Table 2:  Summary of Capacity

| 2014-15 Current | Permanent Capacity | Portable Capacity | Total Capacity | Oct 2014 Enrollment (HC) | Surplus Capacity w/o Portables | Surplus Capacity w/ Portables |
| --- | --- | --- | --- | --- | --- | --- |
| Elementary | 1,916 | 220 | 2,136 | 1,717 | 199 | 419 |
| Middle School | 1,092 | 0 | 1,092 | 905 | 187 | 187 |
| Senior High | 1,344 | 220 | 1,564 | 1,288 | 56 | 276 |
| District Total | 4,352 | 440 | 4,792 | 3,954 | 398 | 838 |

Included in this Plan is an inventory of the District’s schools by type, address and current capacity.  See Table 3.  In the fall of 2005, the District closed J.J. Smith Elementary due to the age and condition of the building.  Because the building does not meet current educational instruction requirements, the District would need to comprehensively modernize or completely replace the building before it could be used for classroom instruction.  While the building remains on the District’s inventory, the District is unable to use the building for ongoing instructional purposes.  As such, J.J. Smith is not included in the District’s inventory for purposes of this Capital Facilities Plan.  J.J. Smith will be used for temporary housing of elementary students during the reconstruction of Black Diamond Elementary School.

Based on the enrollment forecasts, current inventory and program capacity, current standard of service, portable capacity, and construction of new classroom spaces, the District anticipates having sufficient capacity to house students during the next two to three years.  However, with the planned new development commencing in the City of Black Diamond and potential development in the City of Enumclaw and King County during the six year planning period, the District anticipates needing to add additional student capacity in the short term.  In addition, any funded implementation of class size reduction measures will further impact available and needed capacity.  Future updates to this Capital Facilities Plan will address any such implementation.

Table 4 analyzes projected enrollment and capacity.

| TABLE 3: Inventory Summary |  |  |
| --- | --- | --- |
| An inventory of existing permanent school facilities including the locations and capacities of those facilities is provided below. |
| Existing Facility | Location | Capacity1 |
| Black Diamond Elementary | 25314 Baker Street | 193 |  |
|  | Black Diamond, WA 98010 |  |  |
| Byron Kibler Elementary | 2057 Kibler Avenue | 461 |  |
|  | Enumclaw, WA 98022 |  |  |
| Southwood Elementary | 3240 McDougall Avenue | 364.5 |  |
|  | Enumclaw, WA 98022 |  |  |
| Sunrise Elementary | 899 Osceola Street | 461 |  |
|  | Enumclaw, WA 98022 |  |  |
| Westwood Elementary | 21200 SE 416th | 436.5 |  |
|  | Enumclaw, WA 98022 |  |  |
| Enumclaw Middle School | 550 Semanski Street S. | 560 |  |
|  | Enumclaw, WA 98022 |  |  |
| Thunder Mountain Middle School | 42018 264th Avenue E. | 532 |  |
|  | Enumclaw, WA. 98022 |  |  |
| Enumclaw High School | 226 Semanski Street S. | 1344 |  |
|  | Enumclaw, WA 98022 |  |  |
| 1=Exclusive of portable classrooms and based upon District standards (see Section II). |  |  |  |

Table 4 – Projected Enrollment & Capacity*

| K-5 Elementary |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Plan Years |  | 2015 | 2016 | 2017 | 2018 | 2019 | 2020 |
| Permanent Capacity |  | 1,916 | 1,916 | 2,173 | 2,173 | 2,173 | 2,173 |
| New Construction: Elementary |  |  | ** | 450*** |  |  |  |
| Portable Capacity Available |  | 220 |  |  |  |  |  |
| Portable/Purchase, Relocate |  |  |  |  |  |  |  |
| Total Capacity |  | 2,136 | 1916 | 2,173 | 2,173 | 2,173 | 2,173 |
| Projected Enrollment* |  | 1,717 | 1,764 | 1,905 | 2,009 | 2120 | 2205 |
| Surplus/(Deficit) of Perm. Capacity |  | 199 | 152 | 268 | 164 | 53 | (32) |  |
| Surplus/(Deficit) with Portables |  | 419 | - | - | - | - | - |
| 6-8 Middle School |  |  |  |  |  |  |  |
| Plan Years |  | 2015 | 2016 | 2017 | 2018 | 2019 | 2020 |
| Permanent Capacity |  | 1,092 | 1,092 | 1,092 | 1,092 | 1,092 | 1,092 |
| New Construction: Middle School |  |  |  |  |  |  |  |
| Portable Capacity Available |  | 0 | 0 | 0 | 0 | 0 | 0 |
| Portable/Purchase, Relocate |  |  |  |  |  |  |  |
| Total Capacity |  | 1,092 | 1,092 | 1,092 | 1,092 | 1,092 | 1,092 |
| Projected Enrollment* |  | 860 | 848 | 868 | 936 | 1,079 | 1,151 |
| Surplus/(Deficit) of Perm. Capacity |  | 232 | 244 | 224 | 156 | 13 | (59) |
| Surplus/(Deficit) with Portables |  |  |  |  |  |  |  |
| 9-12 High School |  |  |  |  |  |  |  |
| Plan Years |  | 2015 | 2016 | 2017 | 2018 | 2019 | 2020 |
| Permanent Capacity |  | 1,344 | 1,344 | 1,344 | 1,500 | 1,500 | 1,500 |
| New Construction: H.S. |  |  |  |  | **** |  |  |
| Portable Capacity Available |  | 220 | 220 | 220 |  |  |  |
| Portable/Purchase, Relocate**** |  |  |  |  |  |  |  |
| Total Capacity |  | 1,564 | 1,564 | 1,564 | 1,500 | 1,500 | 1,500 |
| Projected Enrollment* |  | 1288 | 1,265 | 1,237 | 1,267 | 1,284 | 1,392 |
| Surplus/(Deficit) of Perm. Capacity |  | 56 | 79 | 107 | 340 | 216 | 108 |
| Surplus/(Deficit) with Portables |  | 276 | 299 | 327 | - | - | - |

*Note:  the District uses headcount enrollment projections due to the fact that the majority of kindergarten students are enrolled in an all-day program.

**The existing Black Diamond Elementary School will be closed for reconstruction.  Students will be temporarily housed in at other school sites.

***The new Black Diamond Elementary School, with expanded capacity, is scheduled to open.

****The renovated and expanded Enumclaw High School is scheduled to open.

Section IV:  	The District’s Planning and Construction Plan

Trigger of Construction

Planning for new schools and additions to existing schools is triggered by comparing the enrollment forecasts with District capacity.  Projected available student capacity was derived by subtracting projected student enrollment from existing school capacity for each of the six years in the forecast period (2014-2020).  Capacity needs are expressed in terms of “Surplus/(Deficit) of Perm. Capacity.”  A “(Deficit)” in permanent capacity means that there will be unhoused students (who will likely be served in portable classrooms, in classrooms where class size exceeds State standards, Board expectations and/or contractually negotiated agreements within the local school district).  The unhoused student levels are shown in Table 5.  Note:  for purposes of assessing capacity, the District has included the capacity improvements that are planned over the six year planning period.  As previously discussed in this Plan, the District intends to monitor development and enrollment growth and will continue to assess the need for any capacity additions in future updates to this Plan.

Facility Needs ( 2014-2020)

Based upon present information the district has planned for and the voters in the district approved a Bond in April 2015 that includes replacement and expansion of the current Black Diamond Elementary School   Notably, creating capacity in this area of the District will also ensure that elementary schools in other areas of the District are not overcrowded and that capacity is available in those schools to serve new development.  The projects listed in Table 5 are anticipated based upon information available at the present time and are only preliminary planning estimates.  Due in part to potential anticipated growth within the City of Enumclaw, the District may also purchase additional portables during the six years of this planning period.  The April 2015 Bond election also included major renovation of Enumclaw High School, which will also increase the permanent capacity beyond what currently exists.

Facility Needs (Long Term)

Based upon present information regarding the development activity within the City of Black Diamond, the District is planning for long term needs in the Black Diamond area.  The District anticipates that, based upon service standards and enrollment projections, the two approved master planned development projects may necessitate the future need for four new elementary schools, two new middle schools, and one new high school.  The District is uncertain at this time regarding long term additional capacity needs that may result from additional development in Black Diamond and development within the City of Enumclaw and unincorporated King County.  The District will continue to monitor development activity and related capacity needs.  In addition, funded implementation of class size reduction measures may also require additional capacity.  Future updates to this Plan will reflect the planning needs in response to long term growth impacts.

General Considerations

The decision and ability to actually construct a new school facility involve multiple factors not wholly within the control of the District.  The availability of funds is the biggest consideration; whether those funds are generated from locally approved bonds, state construction funds, impact fees, or mitigation payments, or a combination of the above.

Table 5 - Planned Projects 2014-2019

Table 6 – Finance Plan

|  | Estimated Project Cost by Year - in $millions | Total | Secured | Secured | Unsecured |
| --- | --- | --- | --- | --- | --- |
|  |  | 2014 | 2015 | 2016 | 2017 | 2018 | 2019 | Cost | Bond/Levy (1) | Other (2) | Other (3) |
| Improvements Adding Student Capacity |  | (All Amounts in $000) |  |  |
| Elementary School |  |  |  |  |  |  |  |  |  |  |  |
| Property Acquisition |  |  |  |  |  |  |  |  |  |  |  |
| New Construction* |  |  |  |  | $23.34 |  |  | $23.342 | $16.155 | $5.05 | $2.137 |
| High School |  |  |  |  |  |  |  |  |  |  |  |
| Renovation and Addition* |  |  |  | $63.58 |  | $63.58 | $54.53 | $9.05 |  |
| Property Acquisition |  |  |  |  |  |  |  |  |  |  |  |
| New Construction |  |  |  |  |  |  |  |  |  |  |  |
| Portables |  |  |  | $0.168 |  |  |  | $0.168 |  |  | $0.168 |
| Total |  |  |  | $0.168 | $23.34 | $63.58 |  | $87.09 | $68.55 | $14.10 | $2.305 |
| (1) Secured Bond/Levy- Bond and levy funding already approved by voters. |  |  |  |  |  |  |  |
| (2) Secured Other - Funds currently available to the District including proceeds from property sales, school mitigation and impact fees, and State Match Funds remaining from prior construction projects. |
| (3) Unsecured future - School mitigation and impact fees not yet collected, bonds and levies not yet approved, state match dollars not yet allocated. *Replacement of existing Black Diamond Elementary and related new capacity; Partial renovation of existing Enumclaw High school and related new capacity. Projected construction costs are updated annually. |  |  |  |  |

Section V:	Capital Facilities Financing Plan

The Six-Year Finance Plan shown on Table 6 demonstrates how the District intends to fund new construction and improvements to school facilities for the years of 2015-2020.  The financing plan and impact fee calculation formula also differentiate between capacity and noncapacity projects.

The District’s ability to accomplish its building program is based on the following funding sources:

- Passage of general obligation bonds by District voters, which was done in the April 2015 election

- Collection of school mitigation and impact fees

- State equalization funds

General Obligation Bonds

Bonds are typically used to fund construction of new schools and other capital improvement projects.  A 60% voter approval is required to pass a bond.  Bonds are then retired through collection of property taxes.  The District’s voters recently approved a $68.5 million bond to fund the replacement and expansion of the existing Black Diamond Elementary School and the partial renovation and expansion of Enumclaw High School.

State School Construction Funding Assistance

State School Construction Funding Assistance comes from the Common School Construction Fund.  Bonds are sold on behalf of the fund then retired from revenues accruing predominantly from the sale of renewable resources (i.e. timber) from State school lands set aside by the Enabling Act of 1889.  If these sources are insufficient to meet needs, the Legislature can appropriate funds or the State Board of Education can establish a moratorium on certain projects.

School districts may qualify for School Construction Funding Assistance for specific capital projects.  To qualify, a project must first meet a State established criteria of need.  This is determined by a formula that specifies the amount of square footage the State will help finance to provide permanent structures for the unhoused enrollment projected for the district.  If a project qualifies, it can become part of a State prioritization system.  This system prioritizes allocation of available funding resources to school districts statewide based on seven prioritization categories.  Funds are then disbursed to the districts based on a formula which calculates district assessed valuation per pupil relative to the whole State assessed valuation per pupil to establish the percent of the total project cost to be paid by the State.  The State contribution can range from less than half to more than 70% of the project’s cost.

State School Construction Funding Assistance can only be applied to major school construction projects.  Site acquisition and minor improvements are not eligible to receive School Construction Funding Assistance dollars.  School Construction Funding Assistance funds are not received by a school district until after a school has been constructed.  In such cases, the District must “front fund” a project.  That is, the District must finance the complete project with local funds (the future State’s share coming from funds allocated to future District projects).  When the State share is finally disbursed (without accounting for escalation) the future District project is partially reimbursed.

Because of the method of computing State School Construction Funding Assistance, the official percentage of funds calculated by the State does not typically equal the actual percentage of total facility cost.  The State Funding Assistance Percentage for the Enumclaw School District is approximately 55.52%.  Notably, this only applies to costs that the State considers eligible for State Funding. Land costs and other development costs are not considered eligible for State School Construction Funding Assistance.  Furthermore, the State only allows 90 square feet per elementary student while the District’s service standard requires more square feet per student.  This additional space must be funded with local dollars.  For a typical project that has maximum State funding, less that 50% of the total project costs will covered by School Construction Funding Assistance dollars.

Mitigation Payments and School Impact Fees

For development in those jurisdictions that have not adopted a school impact fee ordinance, the District relies on mitigation required under the State Environmental Policy Act and related statutes.

In those jurisdictions where a school impact fee ordinance is in place, the District requests that an impact fee be collected by the permitting agency for the construction of any new residential dwelling unit.

Fees assessed are based on the new enrollment growth in the District.  By law, new development cannot be assessed impact fees to correct existing deficiencies.

Impact fees have been calculated utilizing the formula in the King County Ordinance 11621.  The resulting figures are based on the District’s cost per dwelling unit to purchase land for school sites, make site improvements, construct schools and purchase, install or relocate temporary facilities (Portables).  Credits have also been applied in the formula to account for State School Construction Funding Assistance expected to be reimbursed to the District and projected future property taxes to be paid by the owner of a dwelling unit.

The District’s cost per dwelling unit is derived by multiplying the cost per student by the applicable student generation rate per dwelling unit.  King County Ordinance 11621 defines “Student Factor” as “the number derived by a school district to describe how many students of each grade span are expected to be generated by a dwelling unit.  Student factors shall be based on district records of average actual student generation rates for new developments constructed over a period of not more than five (5) years prior to the date of the fee calculation; provided that, if such information is not available in the district, the data from adjacent districts, districts with similar demographics, or county wide averages may be used.”

Enumclaw School District’s student generation factors are based on the 2014 average of student factors from surrounding districts in King County.  See Table 7.  The surrounding districts include Auburn, Issaquah, Kent, and Lake Washington.

# Table 7 - Summary of Student Generation Rate (SGR)

Single Family Dwelling Unit:

|  | Auburn | Issaquah | Kent | Lk. Wash | Average |
| --- | --- | --- | --- | --- | --- |
| Elementary | 0.196 | 0.473 | 0.257 | 0.410 | 0.334 |
| Middle | 0.073 | 0.173 | 0.070 | 0.128 | 0.111 |
| High | 0.094 | 0.150 | 0.138 | 0.099 | 0.120 |
| Total | 0.362 | 0.796 | 0.465 | 0. 0.637 | 0.565 |

Multi-Family Dwelling Unit:

|  | Auburn | Issaquah | Kent | Lk. Wash | Average |
| --- | --- | --- | --- | --- | --- |
| Elementary | 0.065 | 0.156 | 0.111 | 0.062 | 0.099 |
| Middle | 0.038 | .0.051 | 0.022 | 0.016 | 0.032 |
| High | 0.022 | 0.049 | 0.039 | 0.014 | 0.031 |
| Total | 0.124 | 0.256 | 0.172 | 0.092 | 0.162 |

## Section VI:	Impact Fee Variables and Impact Fees

Student Factors-Single/Multi-Family			Temporary Facilities Costs Elementary 		0.334/ 0.099				Elementary

Middle School	 	0.111 0.032				Middle School

High School     	 0.120/0.068				High School

Student Capacity Per Facility				Permanent Square Footage

###### Elementary  	     	400-500				Elementary		244,960

###### Middle School      	500-550				Middle School		87,334

###### High School 	  	1,300					High School		157,519

###### Total			489,813

Site Acreage Site						Temporary Square Footage

###### Elementary  		15 a					Elementary		15,645

Middle School		25 a					Middle School

High School	            40 a					High School		10,638

###### Total			26,283

Site Cost per Acre						Total Facilities Square Footage

###### Elementary							Elementary		260,605

Middle School	  						Middle School	  	  87,334

High School			  				High School		168,157

###### Total			516,096

New Facility Construction Cost				State Construction Funding

###### Elementary	 	 $ 23,342,264				District Match % - 55.52%

High School                 $ 63,584,433	Current Construction Cost Allocation $200.40

District Average Assessed Value

SPI Square Footage per Student				Single Family Res.  	$279,294

###### Elementary (K-5)		           90			K.C. Assessor, 2/15

Middle School (6-8)		         117

High School (9-12)		         130			Gen. Obligation Bond Interest									Rate

Special Education  		         144			Current Bond Buyer Index  	3.68%

Temporary Classroom Capacity				District Average Assessed Value

Elementary			            22			Multi-Family Res.	 $114,909

Middle School			            22			K.C. Assessor, 2/15

High School	             	            22			Avg. of Condos and Apts.

Developer Provided Sites/Facilities				District Debt Service Tax Rate				    None					Current $1/53/$1,000

###### Using the variables and formula described above, impact fees proposed for the District are summarized in Table 8.  See also Appendix C.

###### Table 8 - School Impact Fees

| Housing Type | Impact Fee Per Dwelling Unit City of Black Diamond* |
| --- | --- |
| Single Family | $8,643 |
| Multi-Family | $2,426 |

###### *To be proposed to the City of Black Diamond

| Housing Type | Impact Fee Per Dwelling Unit City of Enumclaw* |
| --- | --- |
| Single Family | $8,643 |
| Multi-Family | $2,426 |

###### *To be proposed to the City of Enumclaw

| Housing Type | Impact Fee Per Dwelling Unit King County** |
| --- | --- |
| Single Family | $5,762 |
| Multi-Family | $1,618 |

**Per Chapter 21A.43 KCC and Ordinance No. 10162

Appendix B

MODIFIED COHORT SURVIVAL PROJECTIONS

|  |  |  | PROJECTED ENROLLMENTS |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  | 2015 | 2016 | 2017 | 2018 | 2019 | 2020 |
| Kindergarten |  |  | 280 | 300 | 300 | 314 | 327 | 326 |
| Grade 1 |  |  | 301 | 295 | 331 | 345 | 347 | 359 |
| Grade 2 |  |  | 284 | 301 | 319 | 345 | 359 | 375 |
| Grade 3 |  |  | 279 | 279 | 310 | 327 | 363 | 384 |
| Grade 4 |  |  | 290 | 289 | 311 | 335 | 359 | 383 |
| Grade 5 |  |  | 283 | 300 | 321 | 344 | 365 | 379 |
| K-5 Headcount |  |  | 1717 | 1764 | 1905 | 2009 | 2120 | 2205 |
| Grade 6 |  |  | 292 | 280 | 319 | 326 | 356 | 363 |
| Grade 7 |  |  | 284 | 290 | 283 | 325 | 343 | 433 |
| Grade 8 |  |  | 284 | 278 | 293 | 285 | 380 | 355 |
| 6-8 Headcount |  |  | 860 | 848 | 895 | 936 | 1079 | 1151 |
| Grade 9 |  |  | 324 | 284 | 286 | 301 | 299 | 386 |
| Grade 10 |  |  | 339 | 331 | 298 | 345 | 338 | 307 |
| Grade 11 |  |  | 300 | 322 | 321 | 290 | 343 | 345 |
| Grade 12 |  |  | 325 | 328 | 331 | 331 | 304 | 354 |
| 9-12 Headcount* |  |  | 1288 | 1265 | 1237 | 1267 | 1284 | 1392 |
| K-12 FTE |  |  |  |  |  |  |  |  |
| K-12 Headcount |  |  | 3865 | 3876 | 4036 | 4213 | 4483 | 4748 |

*The District uses headcount enrollment due to the fact that all-day kindergarten is uniform across the District

# Footnotes

Similarly, the District intends to closely monitor development in the City of Enumclaw  in order to further assess the potential and real impacts to student enrollment.  Future updates to this Plan will reflect new enrollment information.

The District’s intent is for all student to be served in permanent classroom facilities.  As such, portables are intended to be a temporary capacity solution.

# Text boxes

Enumclaw School District No. 216

## Enumclaw, Washington 98022

CAPITAL FACILITIES PLAN

## Approved by Board of Directors

Resolution No. 1026

The Enumclaw School District No. 216 hereby provides to the King County Council, City of Enumclaw and City of Black Diamond, this Capital Facilities Plan documenting present and future school facility requirements of the District.  The plan contains all elements required by the Growth Management Act and King Code 21A, including a six (6) year financing plan component.