Metropolitan King County Council

Transportation Committee

STAFF REPORT

| AGENDA ITEM: | 7 |  | PREPARED BY: | Paul Carlson |
| --- | --- | --- | --- | --- |
| PROPOSED No.: | 2002-B0124 |  | DATE: | June 26, 2002 |

SUBJECT:  Road Services Division Flexible Response Budgeting Report.

SUMMARY:  This briefing by Road Services Division staff will address the proposed Capital Improvement Program (CIP) reallocation request for 2002.  Subject to Council review, the reallocation process allows the Road Services Division to shift funding among previously-approved capital projects to move ahead on ready-to-go projects.

BACKGROUND:   In March 1998, the Council approved K.C.C. 4.04.270, Roads Capital Improvement Budgeting.  This section of the Code established flexible response budgeting for the Roads CIP.  Developed in response to Council concerns about the CIP’s cash balances, the section was intended to allow mid-year funding shifts between projects.  As a consequence, funding for projects facing delays can be shifted to projects that are ready to go, and funding for the delayed projects is made available in later years when needed.  This procedure is only available for projects already in the CIP; any new projects must be approved through the budget process.

Council Review of the Reallocation Report - Once the reallocation report has been transmitted to the Transportation Chair, Councilmembers have 14 days to notify the Chair of any objections to the requested changes.  Within 30 days of receiving the report, the Chair “shall consider the objections raised and notify the executive in writing which project reallocations may go forward.”  The reallocation report takes effect when the Executive receives written notice from the Chair.  If no written notice is provided, the report takes effect on the 31st day after it was transmitted to the Chair.

2002 Report Details - Attachment 1 is the reallocation report submitted to Transportation Chair Pelz.  It discusses CIP cash management practices and outlines the proposal to reallocate funds among five projects.  For 2002, Road Services proposes to advance funding for 140th Avenue South (CIP #401195) and the Cost Model Contingency account (CIP #999386).  The report notes that Cost Model Contingency funds may be used for property acquisition associated with the North SPAR project (CIP #101289).

Construction funds for three projects would move from 2002 to 2003, when construction is now expected to occur.  These are:

- Tolt Bridge #1834A (CIP #200394), construction delayed because design work will not be completed;

- Preston Bridge 682A (CIP #200397), construction delayed because the project scope was expanded from rehabilitation to replacement; and

- Des Moines Memorial Drive (CIP #300599), construction scheduled for 2003 following coordination with neighboring jurisdictions.

The reallocation report includes three attachments:

- Attachment A is a table showing the relocation of funds for the five projects.

- Attachment B is the adjusted 2002 CIP, and

- Attachment C is a table of CIP 2001 carryover and 2002 adopted revenues.

K.C.C. 4.04.270 also provides that transfers of contingency funds exceeding 15% of a project’s cost must be approved in writing by the Transportation Chair.  The Road Services Division is requesting adjustments in excess of the 15% limit for four projects, although none actually involves a transfer from contingency funds.  One is a technical correction that transfers funds from the Novelty Bridge stabilization project (CIP #200101) to the Novelty Bridge replacement project (CIP #200193).  This is on page 3 of Attachment B (the note says “Moved to 100293” but it is really 200193).

The other three projects are all closeouts:

- 80th Avenue South (CIP #300199, page 7 of Attachment B);

- 116th Avenue Southeast Phase II (CIP #4-00593, page 10); and

- Auburn-Black Diamond Road (CIP #401896, page 12).

ATTENDING:	Jennifer Lindwall, King County Road Services Division

Rick Brater, King County Road Services Division

ATTACHMENT:	1.   2002 Roads Capital Improvement Program Reallocation Report, June 21, 2002, with Attachments A, B, and C