King County, Washington

Strategic Technology Plan 2009 – 2012

2010 Update

April 2010

Table of Contents

2010 Strategic Technology Plan Update	1

Background	1

Measuring Progress	2

Strategic Technology Plan Updates and Additions	2

Appendix A – 2009 Strategic Technology Scorecards	4

Appendix B – Strategic Outcome Details	13

# 2010 Strategic Technology Plan Update

In 2009, the Office of Information Resource Management (OIRM) developed and published the Strategic Technology Plan, 2009 – 2012, which provides strategic direction regarding King County’s Information Technology (IT).  The Strategic Technology Plan is publicly available on the King County Web site at:  http://www.kingcounty.gov/business/oirm/governance/strategicservices/strategicreports.aspx

King County Code, Section 2.16.0757(A) requires the submittal of an annual update to the strategic technology plan.  This report provides that update through a series of scorecards that represent the strategic progress made in 2009.  This report also presents new additions to the plan, as identified by the Strategic Advisory Council during their April 2010 meeting, and updates to the plan that have been made to stay in alignment with business goals and evolving technology infrastructure over the past year.

## Background

The county’s Strategic Technology Plan is organized in a hierarchy as follows:

Goals 			Goals are met by following strategies.

( Strategies 		Strategies are achieved by meeting objectives.

( Objectives 	Objectives are accomplished by completing outcomes.

( Outcomes	Outcomes are accomplished through completing tactical efforts:

- Capital projects or

- Operational initiatives

The plan identifies four strategic technology goals:

- Efficiency

- Customer Service and Public Access

- Transparency and Accountability for Decisions

- Risk management

Ten strategies support the four goals.  Forty-one objectives support the strategies.  More than 250 outcomes support the objectives.

The Strategic Technology Plan is developed and approved for several years.  It is not tactical nor is it funded at the time it is approved.  IT projects and initiatives are funded on an annual basis in alignment with the plan to accomplish the outcomes.

Outcomes, the lowest level in the strategic plan, are completed in two ways.  One way is through official tactical capital IT projects funded through the capital budget process.  The other way is through operating initiatives using operating funds.  Accomplishment of both projects and operating initiatives are documented in the Annual Technology Report, available publicly on King County’s Web site: http://www.kingcounty.gov/business/oirm/governance/strategicservices/strategicreports.aspx

Tactical capital IT projects are under oversight by the county’s Project Review Board.  Project scope, schedule, budget, status, and approvals for each funding release are available internally on King County’s intranet Web site:  http://kcweb/oirm/prb/ProjectOversight/WebPages/PRBProjPage.aspx

## Measuring Progress

The Strategic Technology Plan is not funded; individual outcomes identified in the plan are achieved through a combination of efforts that involve specific capital projects or operational initiatives.  Measuring strategic progress is based on looking at planned versus actual results, using a scorecard methodology that aligns and summarizes progress from the individual outcome level up through each of the four goals (Appendix A).  Progress is tracked at the individual outcome level; when a specific outcome is delayed, follow-up occurs with the group responsible for achieving the outcome to understand the root cause of the delay.  Of the 48 individual outcomes planned for 2009, 41 are complete (85 percent).  Reasons for the delays associated with the seven outcomes that are not yet complete include receiving partial funding and organizational constraints related to limited staffing resources.

## Strategic Technology Plan Updates and Additions

Working with the various departments and agencies responsible for achieving individual strategic outcomes, a number of updates have been made to the original plan.  Appendix B lists all strategic outcomes within the plan, the year that the outcome is expected to be achieved, and when applicable, information about the outcome status and/or any updates made to the outcome.  The updates identified are primarily technical in nature.  Many of them provide clarifying language; a few address items associated with scope and schedule.

Four additional strategic objectives have been identified for inclusion in the technology plan.  These objectives were discussed and approved for inclusion by the county’s Strategic Advisory Council during their April 2010 meeting.  Because these topics were only recently identified and discussed, they are not yet included in either the scorecards or the outcomes details, but are discussed below.

Individual strategic outcomes associated with each of these objectives will be defined over the coming months and added to current plans, with a full report of all changes included in the 2011 Strategic Technology Plan Update.  An update regarding these objectives will also be presented at the next advisory council meeting.

Assessor’s Property Tax Systems

- Eliminate risks to the Assessor and Department of Executive Services business

  - Assessing value for tax purposes, establishing levy rates and accurately calculating taxes due

  - Billing, collecting and distributing property taxes

- Flexibility to update, add technology, conform to new regulations and laws

- Ability to optimize data collection and gather greater “high value” data for the county and the private sector

- Top priority for the Assessor and the county as 78 percent of revenues now come from property taxes

Superior Court’s Electronic Court Records (ECR) system

- Replace current system with a non-proprietary commercial solution not readily available 10 years ago for

  - advanced operating efficiency, access to justice, judicial decision-making and open communications.

  - reliable capture, storage, safeguarding, retention and retrieval of Superior Court electronic records.

  - consistent and accurate workflow and business processes to manage Superior Court electronic records.

  - reliable data exchange with interfacing systems.

- High priority to rewrite current Core ECR; solution is necessary to prevent further risk of downtime or failure

Countywide External Sharing of Data, or Open Data

- Develop a countywide policy direction for open data

- Consideration points:

  - Unified countywide approach versus independent approach

  - Conduct pilot and evaluate results prior to deployments

  - One countywide business case and one countywide operation model approved before proceeding with deployments

Countywide Online Forms

- Continue progress positioning the county to achieve the goals of efficiency, transparency/accountability, and customer service/public access as identified in the Strategic Technology Plan (STP):

  - Leverage past investments that are already reducing the use of paper forms

  - Focus on objectives already identified in STP to ensure appropriate resources are available for successful outcomes

- Identify any new opportunities for use of on-line forms

As part of the Countywide Online Forms analysis, staff will determine if newly emerging outcomes relating to online forms should be incorporated into existing objectives or if the existing objectives should be restructured to more clearly call out online forms at the strategic objective level.

# Appendix A – 2009 Strategic Technology Scorecards

As mentioned previously, tracking strategic progress is based on looking at planned versus actual results using a scorecard methodology that aligns and summarizes progress from the individual outcome level up through each of the four goals.  When appropriate, color-coding is used on the scorecards to provide a visual reference for reviewing overall progress.

- Green:  Goals, strategies, and objectives that have obtained 75 percent or more of their expected outcomes are considered on track.

- Yellow:  Goals, strategies, and objectives completing 50 – 75 percent of planned outcomes are considered to be making progress and, when applicable, addressing possible issues.

- Blue:  Goals, strategies, and objectives completing less than 50 percent of planned outcomes, signifies that challenges exist.

The scorecards included in the appendix show increasing levels of detail to provide visibility from the goal to the objective level.

- The first scorecard describes the overall state and health of the four IT goals and strategies.

- The second scorecard (Level 1) identifies the status of all goals and strategies while showing the number of outcomes planned for each strategy.

- The third scorecard (Level 2) provides a color-coded status for all goals, strategies and objectives.

- The fourth scorecard (Level 3) is presented on four pages, with each page focusing on a specific goal.  Included at the objective level are cross-reference numbers to the outcomes that were planned in 2009 for each of the objectives.  This cross reference can be utilized to find a description of the outcome and its status in Appendix B.

2009 Scorecard:  Describes the overall state and health of the goals and strategies in the Strategic Technology Plan 2009-2012.

Level 1:  Identifies the results of all goals and strategies while showing the number of outcomes planned and completed for each strategy.

Level 2:  Provides color-coded results of all goals, strategies and objectives.

This page intentionally left blank.

Level 3:  Identifies the results of each objective, including the number of planned and complete outcomes, with a roll-up to strategies, and a roll-up to goals.

Level 3:  Identifies the results of each objective, including the number of planned and complete outcomes, with a roll-up to strategies, and a roll-up to goals.

Level 3:  Identifies the results of each objective, including the number of planned and complete outcomes, with a roll-up to strategies, and a roll-up to goals.

Level 3:  Identifies the results of each objective, including the number of planned and complete outcomes, with a roll-up to strategies, and a roll-up to goals.

# Appendix B – Strategic Outcome Details

Including Changes between Original Strategic Outcome Wording

and Revised Strategic Outcome Wording

The status of each outcome identified in the Strategic Technology Plan was assessed at the end of 2009.  Possible statuses include Complete, In Progress, Not Yet Started, or Planned for Future Years.  Because outcomes were planned across all four years of the plan, many outcomes are not expected to be attained until future years (2010-2012).

The score attributed to each objective within the summary scorecard is based upon these statuses.  The following table, Appendix B, lists all outcomes that were planned for 2009, status at the end of 2009, and notes which include roadblocks to achieving outcomes where appropriate.

Future plans are to connect the outcome reports to King County’s annual technology report, and show how annual plans directly support strategic goals and objectives.

| Goal | Strategy | Objective | # | Outcome Measure | Year Planned | Status (2009 only) | Update Type (if applicable) | Notes/Roadblocks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Efficiency | Transform Common Business | Support and enable the transformation of finance business processes | 1.1.1.1 | Finance related benefits are committed to and documented for each department and agency | 2010 |  |  |  |
| Efficiency | Transform Common Business | Support and enable the transformation of finance business processes | 1.1.1.2 | Countywide finance system, Oracle eBusiness Suite (EBS), available and used countywide | 2011 |  |  |  |
| Efficiency | Transform Common Business | Support and enable the transformation of finance business processes | 1.1.1.3 | Identified legacy financial systems removed from the mainframe | 2012 |  |  |  |
| Efficiency | Transform Common Business | Support and enable the transformation of Human Resources business processes | 1.1.2.1 | Begin using Peoplesoft Human Capital Management (HCM) version 9 for countywide use | 2010 |  |  |  |
| Efficiency | Transform Common Business | Support and enable the transformation of Human Resources business processes | 1.1.2.2 | Human resource related benefits are committed to by departments | 2010 |  |  |  |
| Efficiency | Transform Common Business | Support and enable the transformation of Human Resources business processes | 1.1.2.3 | Identified legacy Human Resource systems removed from the mainframe | 2012 |  |  |  |
| Efficiency | Transform Common Business | Support and enable the transformation of Payroll business processes | 1.1.3.1 | Payroll related benefits are committed to by departments | 2010 |  |  |  |
| Efficiency | Transform Common Business | Support and enable the transformation of Payroll business processes | 1.1.3.2 | Group 1 begins using PeopleSoft payroll, time capture, and new labor distribution | 2011 |  |  |  |
| Efficiency | Transform Common Business | Support and enable the transformation of Payroll business processes | 1.1.3.3 | Group 2 begins using PeopleSoft payroll, time capture, and new labor distribution | 2011 |  |  |  |
| Efficiency | Transform Common Business | Support and enable the transformation of Payroll business processes | 1.1.3.4 | Group 3 begins using PeopleSoft payroll, time capture, and new labor distribution | 2012 |  |  |  |
| Efficiency | Transform Common Business | Support and enable the transformation of Payroll business processes | 1.1.3.5 | Identified legacy payroll systems removed from the mainframe | 2012 |  |  |  |
| Efficiency | Transform Common Business | Support and enable the transformation of Budget business processes | 1.1.4.1.A | Budget business process review completed | 2009 | Complete |  | Preliminary budget process review completed in December 2009; original outcome remains the same, but an additional measurement was added for 2010 that is directly related to this outcome. |
| Efficiency | Transform Common Business | Support and enable the transformation of Budget business processes | 1.1.4.1.B | Prototype review of proposed business processes | 2010 |  | New/Added | Added as reviewing the prototype was identified as a key strategic component to the overall success of outcome 1.1.4.1 |
| Efficiency | Transform Common Business | Support and enable the transformation of Budget business processes | 1.1.4.2 | Commit to budget related benefits at departmental level | 2010 |  |  |  |
| Efficiency | Transform Common Business | Support and enable the transformation of Budget business processes | 1.1.4.3 | Begin implementation of Cognos Budget System utilizing an integration vendor | 2011 |  |  | Changes may be identified in 2010 but none are reported as part of 2010 update |
| Efficiency | Transform Common Business | Support and enable the transformation of Budget business processes | 1.1.4.4 | Begin using Cognos Budgeting System for the 2013 budget process | 2012 |  |  | Changes may be identified in 2010 but none are reported as part of 2010 update |
| Efficiency | Transform Common Business | Support and enable the transformation of Permitting business processes | 1.1.5.1 | Permitting software selected and purchased | 2009 | Complete |  | Contract was signed in September and both software and hardware have been purchased. |
| Efficiency | Transform Common Business | Support and enable the transformation of Permitting business processes | 1.1.5.2 | Permitting solution implemented and issuing inter-agency permits for initial user group | 2011 |  |  |  |
| Efficiency | Transform Common Business | Support and enable the transformation of Permitting business processes | 1.1.5.3 | Permitting solution utilized by additional departments/areas | 2012 |  |  |  |
| Efficiency | Transform Common Business | Support and enable the transformation of Unique but critical business processes | 1.1.6.1 | Transition county to full vote-by-mail processing on all elections | 2009 | Complete |  | All King County elections now run as “vote by mail” elections |
| Efficiency | Transform Common Business | Support and enable the transformation of Unique but critical business processes | 1.1.6.2 | Introduce ballot envelope tracking | 2009 | Complete |  | Ballot envelope tracking introduced |
| Efficiency | Transform Common Business | Support and enable the transformation of Unique but critical business processes | 1.1.6.3 | Automated handling of voter registration and other mail to elections | 2010 |  |  |  |
| Efficiency | Transform Common Business | Support and enable the transformation of Unique but critical business processes | 1.1.6.4 | Expanded sector utilization by Sheriff (photo ticketing) | 2011 |  |  |  |
| Efficiency | Transform Common Business | Support and enable the transformation of Unique but critical business processes | 1.1.6.5 | Evaluation / recommendation on how to process expected ticketing impact related to 520 tolling | 2011 |  |  |  |
| Efficiency | Transform Common Business | Support and enable the transformation of Unique but critical business processes | 1.1.6.6 | More transparent flow of information within justice agencies | beyond |  |  |  |
| Efficiency | Transform Common Business | Support and enable the transformation of Unique but critical business processes | 1.1.6.7 | Encourage regionalization of emerging law enforcement tools | beyond |  |  |  |
| Efficiency | Transform Common Business | Standardize Electronic Records Management | 1.1.7.1 | Facilities Management (FMD), Finance and Business Operations Division (FBOD), and Dept. of Executive Services (DES) director's office using Electronic Records Management System (ERMS) | 2009 | In Progress |  | FMD and FBOD went live in March 2010; DES Director’s Office will be live at a later date |
| Efficiency | Transform Common Business | Standardize Electronic Records Management | 1.1.7.2 | Implement web management component of ERMS | 2010 |  |  |  |
| Efficiency | Transform Common Business | Standardize Electronic Records Management | 1.1.7.3 | Remaining DES divisions, Prosecuting Attorney’s Office (PAO), Executive & Council using ERMS | 2010 |  |  |  |
| Efficiency | Transform Common Business | Standardize Electronic Records Management | 1.1.7.4 | All remaining departments/agencies using ERMS for CORE (common) e-records management | 2011 |  | Schedule | Date moved from 2010 to 2011 |
| Efficiency | Transform Common Business | Standardize Electronic Records Management | 1.1.7.5 | Implement digital imaging component of ERMS (certified by state) | 2010 |  |  |  |
| Efficiency | Transform Common Business | Standardize Electronic Records Management | 1.1.7.6 | Implement Physical Records Module (of Electronic Records Management System) | 2009 | Complete | New/Added | This outcome was accomplished in 2009 and identified as an additional outcome to add to this particular strategic objective; module implemented. |
| Efficiency | Transform Common Business | Standardize Electronic Records Management | 1.1.7.7 | Implement Central Helpdesk support for ERMS | 2010 |  | New/Added |  |
| Efficiency | Transform Common Business | Standardize Electronic Document Creation and Storage | 1.1.8.1 | Collaborative document creation, editing, storage, and viewing tools available for countywide use | 2010 |  |  |  |
| Efficiency | Transform Common Business | Standardize Electronic Document Creation and Storage | 1.1.8.2 | Countywide e-document strategy created including how documents can/should function as data repositories | 2010 |  |  |  |
| Efficiency | Transform Common Business | Standardize Electronic Document Creation and Storage | 1.1.8.3.A | Create plan to increase the utilization of electronic forms and to reduce overall usage of paper forms | 2010 |  |  |  |
| Efficiency | Transform Common Business | Standardize Electronic Document Creation and Storage | 1.1.8.3.B | Begin implementation of recommendations associated with outcomes 1.1.8.3.A and 4.3.2.6 | 2011 |  | New/Added |  |
| Efficiency | Transform Common Business | Standardize Electronic Document Creation and Storage | 1.1.8.4 | Evaluate cloud and other opportunities related to electronic document creation and access | 2011 |  |  |  |
| Efficiency | Transform Common Business | Standardize Electronic Document Creation and Storage | 1.1.8.5 | Establish any needed policies/standards/guidelines/processes, and/or standard contracts/tools for document management | 2011 |  |  |  |
| Efficiency | Transform Common Business | Standardize Electronic Document Creation and Storage | 1.1.8.6 | Pilot any recommendations from evaluation of cloud and other types of electronic document handling | 2012 |  |  |  |
| Efficiency | Transform Common Business | Standardize Electronic Document Creation and Storage | 1.1.8.7 | Publish conversion approach/plan to migrate county into compliance with e-document policies | 2012 |  |  |  |
| Efficiency | Transform Common Business | Standardize management of construction projects | 1.1.9.1 | Construction project management system implemented in FMD | 2010 |  |  |  |
| Efficiency | Transform Common Business | Standardize management of construction projects | 1.1.9.2 | Assess and recommend feasibility of implementing FMD construction management system in additional organizations | 2011 |  |  |  |
| Efficiency | Transform Common Business | Standardize management of construction projects | 1.1.9.3 | Consistent reporting and documentation of construction projects countywide | 2011 |  |  |  |
| Efficiency | Transform Common Business | Standardize management of construction projects | 1.1.9.4 | Implement construction management reporting and documentation across the county in accordance with formal policies and procedures | 2012 |  | New/Added | Added in 2010 |
| Efficiency | Extend and Enhance Mobility Solutions in the Workplace | Expand mobile office tools and support | 1.2.1.1 | Expand usage of remote booking and referral filing to Sheriff’s Office | 2009 | Complete |  |  |
| Efficiency | Extend and Enhance Mobility Solutions in the Workplace | Expand mobile office tools and support | 1.2.1.2 | Provide reliable Virtual Private Network (VPN) access to PAO in courtrooms | 2011 |  |  |  |
| Efficiency | Extend and Enhance Mobility Solutions in the Workplace | Expand mobile office tools and support | 1.2.1.3 | Wireless applications enable remote permit processes | 2011 |  |  |  |
| Efficiency | Extend and Enhance Mobility Solutions in the Workplace | Expand mobile office tools and support | 1.2.1.4 | Improved security mechanisms for mobile equipment containing sensitive data | 2011 |  |  |  |
| Efficiency | Extend and Enhance Mobility Solutions in the Workplace | Expand mobile office tools and support | 1.2.1.5 | Expand access to criminal activity reporting to Sheriff's deputies in the field | 2012 |  |  |  |
| Efficiency | Extend and Enhance Mobility Solutions in the Workplace | Provide Reliable Remote Access | 1.2.2.1 | Existing compatibility issues with remote connectivity resolved | 2009 | Complete |  | SSL VPN stabilized in 2009 for windows-based users |
| Efficiency | Extend and Enhance Mobility Solutions in the Workplace | Provide Reliable Remote Access | 1.2.2.2 | Evaluate the need for expanding public wireless networks and video conferencing to key areas | 2010 |  |  |  |
| Efficiency | Extend and Enhance Mobility Solutions in the Workplace | Provide Reliable Remote Access | 1.2.2.3 | Increase hours of access to court files | 2010 |  |  |  |
| Efficiency | Extend and Enhance Mobility Solutions in the Workplace | Provide Reliable Remote Access | 1.2.2.4 | Establish video appearance capability in courtrooms | 2012 |  |  |  |
| Efficiency | Extend and Enhance Mobility Solutions in the Workplace | Enable increased information sharing and collaboration | 1.2.3.1 | District Court Knowledge Center replaces existing file sharing utilizing SharePoint | 2009 | Complete |  | Went live in December 2009 |
| Efficiency | Extend and Enhance Mobility Solutions in the Workplace | Enable increased information sharing and collaboration | 1.2.3.2.A | Online collaboration/sharing Tool implemented and available to all departments/agencies (SharePoint MOSS 2007) | 2010 |  |  |  |
| Efficiency | Extend and Enhance Mobility Solutions in the Workplace | Enable increased information sharing and collaboration | 1.2.3.2.B | Publish Migration Plan to Collaboration environment | 2010 |  | New/Added |  |
| Efficiency | Extend and Enhance Mobility Solutions in the Workplace | Enable increased information sharing and collaboration | 1.2.3.3 | Departmental utilization of collaboration tool meets year one projections | 2010 |  |  |  |
| Efficiency | Extend and Enhance Mobility Solutions in the Workplace | Enable increased information sharing and collaboration | 1.2.3.4 | Evaluate and recommend usage of various social media tools that encourage collaboration focused on accomplishing job functions/tasks | 2010 |  |  |  |
| Efficiency | Extend and Enhance Mobility Solutions in the Workplace | Enable increased information sharing and collaboration | 1.2.3.5 | Plan approved for online meeting tool available for all employees to conduct remote meetings | 2010 |  |  |  |
| Efficiency | Extend and Enhance Mobility Solutions in the Workplace | Enable increased information sharing and collaboration | 1.2.3.6 | Online meeting tool available for all employees to conduct remote meetings | 2011 |  |  |  |
| Efficiency | Extend and Enhance Mobility Solutions in the Workplace | Enable increased information sharing and collaboration | 1.2.3.7 | On-line meeting tool available for King County hosted meetings with external participants | 2012 |  |  |  |
| Efficiency | Extend and Enhance Mobility Solutions in the Workplace | Enable increased information sharing and collaboration | 1.2.3.8 | Explore/evaluate and report on online presence and communication tools | 2012 |  |  |  |
| Efficiency | Improve IT operational maturity | Successfully Execute IT Reorganization Program technology initiatives | 1.3.1.01 | Establish maturity framework and methodology to be utilized in assessing maturity | 2009 | In Progress |  | This objective began in 2010 (but had not yet started as of the end of 2009) |
| Efficiency | Improve IT operational maturity | Successfully Execute IT Reorganization Program technology initiatives | 1.3.1.02 | Implement enterprise service desk portal | 2009 | Complete |  |  |
| Efficiency | Improve IT operational maturity | Successfully Execute IT Reorganization Program technology initiatives | 1.3.1.03 | Integrated change management process for Executive Branch | 2009 | Complete |  |  |
| Efficiency | Improve IT operational maturity | Successfully Execute IT Reorganization Program technology initiatives | 1.3.1.04 | Implement consolidated service desk system & processes at initial location | 2009 | Complete |  | Complete, Public Health went live in January 2010. |
| Efficiency | Improve IT operational maturity | Successfully Execute IT Reorganization Program technology initiatives | 1.3.1.05 | Offer server virtualization service countywide | 2009 | Complete |  | Created a VMWare environment utilizing Storage Area Network (SAN) storage |
| Efficiency | Improve IT operational maturity | Successfully Execute IT Reorganization Program technology initiatives | 1.3.1.06 | Standard remote desktop administration tools piloted | 2009 | Not Yet Started |  | Limited staffing resources |
| Efficiency | Improve IT operational maturity | Successfully Execute IT Reorganization Program technology initiatives | 1.3.1.07 | Create desktop administration processes, policies and standards for use throughout the Executive Branch | 2010 |  |  |  |
| Efficiency | Improve IT operational maturity | Successfully Execute IT Reorganization Program technology initiatives | 1.3.1.08.A | Implement Alternative Work Station adoption per 2010 budget plans | 2010 |  | Multiple Departments Responsibility | Dept. of Adult and Juvenile Detention (DAJD) "portion" of enterprise-level outcome 1.3.1.08; also terminology changed from thin client to "Alternative Work Station" |
| Efficiency | Improve IT operational maturity | Successfully Execute IT Reorganization Program technology initiatives | 1.3.1.08.B | Implement Alternative Work Station adoption per 2010 budget plans | 2010 |  | Multiple Departments Responsibility | Dept. of Community and Human Services (DCHS) "portion" of enterprise-level outcome 1.3.1.08 |
| Efficiency | Improve IT operational maturity | Successfully Execute IT Reorganization Program technology initiatives | 1.3.1.08.C | Implement Alternative Work Station adoption per 2010 budget plans | 2011 |  | Multiple Departments Responsibility | Dept. of Development and Environmental Services (DDES) "portion" of enterprise level outcome 1.3.1.08 |
| Efficiency | Improve IT operational maturity | Successfully Execute IT Reorganization Program technology initiatives | 1.3.1.08.D | Implement Alternative Work Station adoption per 2010 budget plans | 2011 |  | Multiple Departments Responsibility | DES "portion" of enterprise level outcome 1.3.1.08 |
| Efficiency | Improve IT operational maturity | Successfully Execute IT Reorganization Program technology initiatives | 1.3.1.08.E | Implement Alternative Work Station adoption per 2010 budget plans | 2010 |  | Multiple Departments Responsibility | Dept. of Natural Resources & Parks (DNRP) "portion" of enterprise level outcome 1.3.1.08 |
| Efficiency | Improve IT operational maturity | Successfully Execute IT Reorganization Program technology initiatives | 1.3.1.08.F | Implement Alternative Work Station adoption per 2010 budget plans | 2010 |  | Multiple Departments Responsibility | Dept. of Transportation (DOT) "portion" of enterprise level outcome 1.3.1.08 |
| Efficiency | Improve IT operational maturity | Successfully Execute IT Reorganization Program technology initiatives | 1.3.1.08.G | Implement Alternative Work Station adoption per 2010 budget plans | 2010 |  | Multiple Departments Responsibility | Dept. of Public Health (DPH) "portion" of enterprise level outcome 1.3.1.08 |
| Efficiency | Improve IT operational maturity | Successfully Execute IT Reorganization Program technology initiatives | 1.3.1.08.I | Implement Alternative Work Station adoption per 2010 budget plans | 2010 |  | Multiple Departments Responsibility | Office of Information Resource Management (OIRM) "portion" of enterprise level outcome 1.3.1.08 |
| Efficiency | Improve IT operational maturity | Successfully Execute IT Reorganization Program technology initiatives | 1.3.1.09.A | Migrate all Executive Branch departments to standard LAN operating system (Novell to Windows) | 2010 |  | Multiple Departments Responsibility | DAJD "portion" of outcome 1.3.1.09 |
| Efficiency | Improve IT operational maturity | Successfully Execute IT Reorganization Program technology initiatives | 1.3.1.09.B | Migrate all Executive Branch departments to standard LAN operating system (Novell to Windows) | 2010 |  | Multiple Departments Responsibility | DCHS "portion" of outcome 1.3.1.09 |
| Efficiency | Improve IT operational maturity | Successfully Execute IT Reorganization Program technology initiatives | 1.3.1.10 | Evaluate and begin migration of county desktops to Windows 7 | 2010 |  | Clarifying Language | Change: this outcome's original language was "Migrate county desktops to Windows 7"; it was changed to "Evaluate and begin migration of county desktops to Windows 7" to acknowledge that not all desktops may be migrated in 2010 |
| Efficiency | Improve IT operational maturity | Successfully Execute IT Reorganization Program technology initiatives | 1.3.1.11 | Consolidated service desk system and processes selected and implemented in all Executive Branch departments | 2010 |  |  |  |
| Efficiency | Improve IT operational maturity | Successfully Execute IT Reorganization Program technology initiatives | 1.3.1.12 | Adoption of desktop administration tools and processes countywide | 2011 |  |  |  |
| Efficiency | Improve IT operational maturity | Maximize value from New Data Center | 1.3.2.1 | New data center selected/implemented utilizing environmental best practices | 2009 | Complete |  |  |
| Efficiency | Improve IT operational maturity | Maximize value from New Data Center | 1.3.2.2 | All equipment located in Seattle Municipal Tower (SMT) and auxiliary data centers moved and working in new data center | 2009 | Complete |  |  |
| Efficiency | Improve IT operational maturity | Maximize value from New Data Center | 1.3.2.3 | Establish initial, enforceable server policies and standards for Sabey data center | 2009 | Complete |  | Access policy created |
| Efficiency | Improve IT operational maturity | Maximize value from New Data Center | 1.3.2.4 | Establish full set of enforceable server policies and standards for Sabey data center | 2010 |  |  |  |
| Efficiency | Improve IT operational maturity | Maximize value from New Data Center | 1.3.2.5 | Data center bandwidth monitored | 2010 |  | Clarifying Language and Scope | This outcome's original language was "Data center bandwidth monitored for acceptable application response times"; the language has changed to focus on bandwidth monitoring |
| Efficiency | Improve IT operational maturity | Maximize value from New Data Center | 1.3.2.6 | Develop a catalogue of services for data center | 2010 |  |  |  |
| Efficiency | Improve IT operational maturity | Maximize value from New Data Center | 1.3.2.7 | Create data center capacity management plan including expected future migration of equipment into the data center | 2011 |  |  |  |
| Efficiency | Improve IT operational maturity | Maximize value from New Data Center | 1.3.2.8 | All Executive Branch server equipment located in tier-3 data center, where feasible | 2011 |  |  |  |
| Efficiency | Improve IT operational maturity | Maximize value from New Data Center | 1.3.2.9 | Data center fully operated as an internal business providing multiple services to various county customers | 2012 |  |  |  |
| Efficiency | Improve IT operational maturity | Improve infrastructure planning and execution through portfolios | 1.3.3.1 | Standard asset management tool implemented and utilized | 2010 |  | Correction | This outcome, which is very similar to 3.1.3.3, was supposed to be targeted for 2010 but was published as a 2009 outcome |
| Efficiency | Improve IT operational maturity | Improve infrastructure planning and execution through portfolios | 1.3.3.2 | Publish initial departmental strategic technology plan in DAJD in alignment with the countywide strategic technology plan | 2009 | Complete |  |  |
| Efficiency | Improve IT operational maturity | Improve infrastructure planning and execution through portfolios | 1.3.3.3.A | Technology portfolios implemented – 2 per year (applications, infrastructure/hardware platforms, data, policies, services, projects) | 2010 |  | Continuous Activity | This is a "continuous" outcome that requires activity in multiple years; this is the 2010 portion of outcome 1.3.3.3 |
| Efficiency | Improve IT operational maturity | Improve infrastructure planning and execution through portfolios | 1.3.3.3.B | Technology portfolios implemented – 2 per year (applications, infrastructure/hardware platforms, data, policies, services, projects) | 2011 |  | Continuous Activity | This is the 2011 portion of outcome 1.3.3.3 |
| Efficiency | Improve IT operational maturity | Improve infrastructure planning and execution through portfolios | 1.3.3.3.C | Technology portfolios implemented – 2 per year (applications, infrastructure/hardware platforms, data, policies, services, projects) | 2012 |  | Continuous Activity | This is the 2012 portion of outcome 1.3.3.3 |
| Efficiency | Improve IT operational maturity | Improve infrastructure planning and execution through portfolios | 1.3.3.4 | Portfolio analysis incorporated into planning processes | 2011 |  |  |  |
| Efficiency | Improve IT operational maturity | Improve infrastructure planning and execution through portfolios | 1.3.3.5 | Standard review process defined/implemented for IT projects that add assets to portfolios | 2011 |  |  |  |
| Efficiency | Improve IT operational maturity | Improve infrastructure planning and execution through portfolios | 1.3.3.6 | Roads assets consolidated (through new Roads Comprehensive Asset Management and Maintenance [RCAMM] system) | 2011 |  |  |  |
| Efficiency | Improve IT operational maturity | Improve infrastructure planning and execution through portfolios | 1.3.3.7 | Publish additional departmental/agency strategic technology plans in alignment with the countywide strategic technology plan | 2011 |  |  |  |
| Efficiency | Improve IT operational maturity | Improve infrastructure planning and execution through portfolios | 1.3.3.8 | Automate the collection of hardware and software asset information. | 2011 |  |  |  |
| Efficiency | Improve IT operational maturity | Improve infrastructure planning and execution through portfolios | 1.3.3.9 | Evaluation of future technologies and their impact upon existing portfolios incorporated into annual portfolio reviews | 2012 |  |  |  |
| Efficiency | Improve IT operational maturity | Move from performance measurement to performance management | 1.3.4.01 | Develop and implement Executive Branch IT mission statement | 2009 | Not Yet Started |  | Limited staffing resources |
| Efficiency | Improve IT operational maturity | Move from performance measurement to Performance management | 1.3.4.02 | Institute quarterly/semi-annual reviews of service levels delivered between provider and customer | 2009 | Complete | Clarifying Language | Change: "semi-annual" was added to this outcome to allow for the possibility of conducting semi-annual reviews in lieu of quarterly reviews |
| Efficiency | Improve IT operational maturity | Move from performance measurement to Performance management | 1.3.4.03.A | Establish standard IT employee satisfaction surveys | 2009 | Complete |  |  |
| Efficiency | Improve IT operational maturity |  | 1.3.4.03.B | Conduct standard IT employee satisfaction survey (every other year) | 2010 |  | New/Added | Added: This outcome was added in addition to ensure that surveys are conducted on a regular basis |
| Efficiency | Improve IT operational maturity | Move from performance measurement to Performance management | 1.3.4.04 | Establish standard IT customer satisfaction surveys | 2009 | Complete |  |  |
| Efficiency | Improve IT operational maturity | Move from performance measurement to Performance management | 1.3.4.05 | Maximize the capabilities of online reporting tools for use in King County IT Performance Measurement Program related to availability and customer service | 2010 |  |  |  |
| Efficiency | Improve IT operational maturity | Move from performance measurement to Performance management | 1.3.4.06 | Define service levels for all IT services | 2010 |  |  |  |
| Efficiency | Improve IT operational maturity | Move from performance measurement to Performance management | 1.3.4.07 | IT service catalogue available on Intranet | 2010 |  |  |  |
| Efficiency | Improve IT operational maturity | Move from performance measurement to Performance management | 1.3.4.08 | Implement Strategic Technology Plan performance scorecard | 2010 |  |  |  |
| Efficiency | Improve IT operational maturity | Move from performance measurement to Performance management | 1.3.4.09 | Implement IT operational scorecard | 2011 |  |  |  |
| Efficiency | Improve IT operational maturity | Move from performance measurement to Performance management | 1.3.4.10 | Implement IT customer scorecard | 2012 |  |  |  |
| Efficiency | Improve IT operational maturity | Implement enterprise IT resource planning and management | 1.3.5.1 | High level resource plans included in Annual Technology Planning Process | 2010 |  |  |  |
| Efficiency | Improve IT operational maturity | Implement enterprise IT resource planning and management | 1.3.5.2 | Complete analysis and recommendations for IT employee time reporting (utilizing PeopleSoft) | 2010 |  |  |  |
| Efficiency | Improve IT operational maturity | Implement enterprise IT resource planning and management | 1.3.5.3 | Measurement processes are standardized and consistent across organizations for similar activities/services | 2010 |  |  |  |
| Efficiency | Improve IT operational maturity | Implement enterprise IT resource planning and management | 1.3.5.4 | Implement initial recommendations on IT employee time reporting | 2011 |  |  |  |
| Efficiency | Improve IT operational maturity | Implement enterprise IT resource planning and management | 1.3.5.5 | Implement policies, standards, and guidelines for IT resource planning & time tracking | 2011 |  |  |  |
| Efficiency | Improve IT operational maturity | Implement enterprise IT resource planning and management | 1.3.5.6 | On-going maintenance of IT resource plans through quarterly IT resource refreshes | 2012 |  |  |  |
| Efficiency | Improve IT operational maturity | Identify and explore new technology funding sources | 1.3.6.1 | Evaluate and recommend if/how web advertising can be implemented | 2010 |  |  |  |
| Efficiency | Improve IT operational maturity | Identify and Explore new technology funding sources | 1.3.6.2 | Web advertising implemented based on recommendations | 2011 |  |  |  |
| Efficiency | Improve IT operational maturity | Identify and Explore new technology funding sources | 1.3.6.3 | Evaluate and recommend potential Software as a Service (SAAS) offerings | 2011 |  |  |  |
| Efficiency | Improve IT operational maturity | Identify and Explore new technology funding sources | 1.3.6.4 | Evaluate and recommend potential cloud offerings | 2012 |  |  |  |
| Efficiency | Improve IT operational maturity | Identify and implement policies that improve the overall value to the county from shared IT services | 1.3.7.1 | Identify and implement policies that improve the utilization of shared services | 2010 |  |  |  |
| Efficiency | Improve IT operational maturity | Identify and implement policies that improve the overall value to the county from shared IT services | 1.3.7.2 | Implement appropriate cost allocation models in alignment with policies | 2011 |  |  |  |
| Customer Service/Public Access | Social Networks - Facilitate on-line interaction/access to | Effectively utilize Social Media | 2.1.1.1 | Expanded social media presence (blogs, micro blogs, wikis, etc.) | 2009 | Complete |  | Implemented regular use of two new social media tools (Flickr, Facebook); expanded the use of Twitter throughout executive departments |
| Customer Service/Public Access | Social Networks - Facilitate on-line interaction/access to | Effectively utilize Social Media | 2.1.1.2.A | Increase the social media presence of Elections | 2009 | Complete | Continuous Activity | This is a "continuous" outcome that requires activity in 2009 and 2010; this is the 2009 portion |
| Customer Service/Public Access | Social Networks - Facilitate on-line interaction/access to | Effectively utilize Social Media | 2.1.1.2.B | Increase the social media presence of Elections | 2010 |  | Continuous Activity | This is a "continuous" outcome that requires activity in 2009 and 2010; this is the 2010 portion |
| Customer Service/Public Access | Social Networks - Facilitate on-line interaction/access to | Effectively utilize Social Media | 2.1.1.3 | Improve the user friendliness and usefulness of election results information posted to the web | 2010 |  |  |  |
| Customer Service/Public Access | Social Networks - Facilitate on-line interaction/access to | Effectively utilize Social Media | 2.1.1.4 | Policies and guidelines implemented for social media usage | 2010 |  |  |  |
| Customer Service/Public Access | Social Networks - Facilitate on-line interaction/access to | Effectively utilize Social Media | 2.1.1.5 | Pilot Internal usage of social media tools via intranet for specific staff functions | 2010 |  |  |  |
| Customer Service/Public Access | Social Networks - Facilitate on-line interaction/access to | Effectively utilize Social Media | 2.1.1.6 | Evaluate expansion of social media and external development partnerships for transportation community | 2010 |  |  |  |
| Customer Service/Public Access | Social Networks - Facilitate on-line interaction/access to | Effectively utilize Social Media | 2.1.1.7 | Add online crime reporting for citizens | 2010 |  |  |  |
| Customer Service/Public Access | Social Networks - Facilitate on-line interaction/access to | Effectively utilize Social Media | 2.1.1.8 | Add initial ePolicing capability for our citizens | 2010 |  |  |  |
| Customer Service/Public Access | Social Networks - Facilitate on-line interaction/access to | Provide increased services through the Internet | 2.1.2.01 | Mandatory electronic filing of specific documents with Superior Court | 2009 | Complete |  |  |
| Customer Service/Public Access | Social Networks - Facilitate on-line interaction/access to | Provide increased services through the internet | 2.1.2.02 | Online records for District Court Cases available publicly (DCoR) | 2009 | In Progress |  | Contract signed in late 2009; the project is expected to be complete by April/May 2010 |
| Customer Service/Public Access | Social Networks - Facilitate on-line interaction/access to | Provide increased services through the internet | 2.1.2.03 | Improve the availability of Kingcounty.Gov hardware and network | 2009 | Complete |  |  |
| Customer Service/Public Access | Social Networks - Facilitate on-line interaction/access to | Provide increased services through the internet | 2.1.2.04 | Electronic payment available for King County Parks' transactions. | 2010 |  |  |  |
| Customer Service/Public Access | Social Networks - Facilitate on-line interaction/access to | Provide increased services through the internet | 2.1.2.05 | Implement public facing online solution for food workers seeking training and permits | 2010 |  |  |  |
| Customer Service/Public Access | Social Networks - Facilitate on-line interaction/access to | Provide increased services through the internet | 2.1.2.06 | Accept inter-agency permit applications online | 2011 |  |  |  |
| Customer Service/Public Access | Social Networks - Facilitate on-line interaction/access to | Provide increased services through the internet | 2.1.2.07 | Consider and recommend how to expand the use of online forms via Intranet to reduce redundant internal data entry due to paper forms | 2011 |  |  |  |
| Customer Service/Public Access | Social Networks - Facilitate on-line interaction/access to | Provide increased services through the internet | 2.1.2.08 | E-Payment for inter-agency permit applications available | 2011 |  |  |  |
| Customer Service/Public Access | Social Networks - Facilitate on-line interaction/access to | Provide increased services through the internet | 2.1.2.09 | Implement electronic court records in District Court | 2012 |  |  |  |
| Customer Service/Public Access | Social Networks - Facilitate on-line interaction/access to | Provide increased services through the internet | 2.1.2.10 | Kiosks that enable filings/payments at public locations or King County locations open to the public | beyond |  |  |  |
| Customer Service/Public Access | Social Networks - Facilitate on-line interaction/access to | Provide enhanced user experience utilizing advanced web technologies (Web 2.0) | 2.1.3.1 | Countywide content management utilized | 2009 | Complete |  | All static content converted to Web Content Management System (WCMS) |
| Customer Service/Public Access | Social Networks - Facilitate on-line interaction/access to | Provide enhanced user experience utilizing advanced web technologies (Web 2.0) | 2.1.3.2 | Expand usage of remote booking and referral filing to Sheriff’s Office | 2009 | Complete |  |  |
| Customer Service/Public Access | Social Networks - Facilitate on-line interaction/access to | Provide enhanced user experience utilizing advanced web technologies (Web 2.0) | 2.1.3.3 | Establish standard operating level agreement (OLA) between IT groups within OIRM relating to the Kingcounty.Gov platform (Server, Network) | 2010 |  | Clarifying Language | This outcome's original language was "Establish service level agreement for Kingcounty.gov platform (hardware, network, service)" |
| Customer Service/Public Access | Social Networks - Facilitate on-line interaction/access to | Provide enhanced user experience utilizing advanced web technologies (Web 2.0) | 2.1.3.4 | Utilize full featured WEB test environment to test patches and all other changes | 2010 |  |  |  |
| Customer Service/Public Access | Social Networks - Facilitate on-line interaction/access to | Provide enhanced user experience utilizing advanced web technologies (Web 2.0) | 2.1.3.5 | Expand 2-way features on Internet | 2010 |  |  |  |
| Customer Service/Public Access | Social Networks - Facilitate on-line interaction/access to | Provide enhanced user experience utilizing advanced web technologies (Web 2.0) | 2.1.3.6 | Develop framework for customizable ‘my-county’ portals | 2011 |  |  |  |
| Customer Service/Public Access | Social Networks - Facilitate on-line interaction/access to | Provide enhanced user experience utilizing advanced web technologies (Web 2.0) | 2.1.3.7 | Evaluate opportunities for Smartphone applications | 2012 |  |  |  |
| Customer Service/Public Access | Elevate Customer Service as an IT Operational Priority | Improve customer satisfaction through customer service initiatives | 2.2.1.01 | Define and publish all service levels for countywide services | 2009 | Complete |  |  |
| Customer Service/Public Access | Elevate Customer Service as an IT Operational Priority | Improve customer satisfaction through customer service initiatives | 2.2.1.02 | One Regional Card for All (ORCA) / SmartCard public launch for passenger service | 2009 | Complete |  |  |
| Customer Service/Public Access | Elevate Customer Service as an IT Operational Priority | Improve customer satisfaction through customer service initiatives | 2.2.1.03 | Implement customer satisfaction survey | 2010 |  |  |  |
| Customer Service/Public Access | Elevate Customer Service as an IT Operational Priority | Improve customer satisfaction through customer service initiatives | 2.2.1.04 | Implement integrated incident response & escalation process (Executive Branch) | 2010 |  |  |  |
| Customer Service/Public Access | Elevate Customer Service as an IT Operational Priority | Improve customer satisfaction through customer service initiatives | 2.2.1.05 | Implement a way to measure customer satisfaction following incident resolution (Executive Branch) | 2010 |  |  |  |
| Customer Service/Public Access | Elevate Customer Service as an IT Operational Priority | Improve customer satisfaction through customer service initiatives | 2.2.1.06 | Integrate incident response to utilize common ticketing mechanism (Executive Branch) | 2010 |  |  |  |
| Customer Service/Public Access | Elevate Customer Service as an IT Operational Priority | Improve customer satisfaction through customer service initiatives | 2.2.1.07 | Expand usage of ORCA / Smartcard in region | 2011 |  |  |  |
| Customer Service/Public Access | Elevate Customer Service as an IT Operational Priority | Improve customer satisfaction through customer service initiatives | 2.2.1.08 | Engage citizens in community conversation focused on technology | 2011 |  |  |  |
| Customer Service/Public Access | Elevate Customer Service as an IT Operational Priority | Improve customer satisfaction through customer service initiatives | 2.2.1.09 | Telephony integrated into first customer service application | 2012 |  |  |  |
| Customer Service/Public Access | Elevate Customer Service as an IT Operational Priority | Improve customer satisfaction through customer service initiatives | 2.2.1.10 | Customer feedback is included in customer maintenance/ enhancement/ modification process for applications | 2010 |  | Schedule | Change: the year this is "due" changed from 2012 to 2010 |
| Customer Service/Public Access | Elevate Customer Service as an IT Operational Priority | Perform technology outreach | 2.2.2.1 | Support state broadband mapping and related expansion efforts | 2009 | Complete |  |  |
| Customer Service/Public Access | Elevate Customer Service as an IT Operational Priority | Perform Technology outreach | 2.2.2.2 | Increase I-NET customer base by 10 customers | 2010 |  | Scope | The original language was "Increase I-NET customer base by 10 percent of unused build out locations" this change was made for clarifying purposes |
| Customer Service/Public Access | Elevate Customer Service as an IT Operational Priority | Perform Technology outreach | 2.2.2.3 | Explore and recommend partnerships with other government entities/consortiums for I-NET | 2010 |  |  |  |
| Customer Service/Public Access | Elevate Customer Service as an IT Operational Priority | Perform Technology outreach | 2.2.2.4 | Program in place to provide retired/ usable equipment to underserved communities | 2011 |  |  |  |
| Customer Service/Public Access | Elevate Customer Service as an IT Operational Priority | Perform Technology outreach | 2.2.2.5 | Web services provided in multiple languages | 2011 |  |  |  |
| Customer Service/Public Access | Elevate Customer Service as an IT Operational Priority | Perform Technology outreach | 2.2.2.6 | Reduce paper sent to unconnected employees | 2012 |  |  |  |
| Transparency/ Accountability | Reorganize IT | Reorganize technology organizational structures | 3.1.1.1 | Implement Executive Branch organization structures | 2009 | Complete |  |  |
| Transparency/ Accountability | Reorganize IT | Reorganize technology organizational structures | 3.1.1.2.A | Begin proper classification of all IT professionals within the Executive Branch | 2009 | Complete |  | This is a "multi-faceted" outcome that requires activity 2009, 2010, and possibly 2011; this is the 2009 portion which focused on the IT Management classification series and is now complete |
| Transparency/ Accountability | Reorganize IT | Reorganize technology organizational structures | 3.1.1.2.B | Continue proper classification of all IT professionals within the Executive Branch | 2010 |  | New/Added | This outcome was added to ensure that classification of Help Desk staff was addressed in 2010 |
| Transparency/ Accountability | Reorganize IT | Reorganize technology organizational Structures | 3.1.1.3 | Evaluate and recommend expansion of organizational structure to separately electeds | 2011 |  |  |  |
| Transparency/ Accountability | Reorganize IT | Reorganize technology organizational Structures | 3.1.1.4 | Decide on expansion to separately electeds | 2011 |  |  |  |
| Transparency/ Accountability | Reorganize IT | Reorganize technology organizational Structures | 3.1.1.5 | Tune new organization structures within Executive Branch | 2010 |  |  |  |
| Transparency/ Accountability | Reorganize IT | Reorganize technology organizational Structures | 3.1.1.6 | Initial Human Resource policies and practices applied consistently to all IT employees in the Executive Branch | 2010 |  |  |  |
| Transparency/ Accountability | Reorganize IT | Reorganize technology organizational Structures | 3.1.1.7 | Remaining Human Resources policies and practices applied consistently to all IT employees in the Executive Branch | 2011 |  |  |  |
| Transparency/ Accountability | Reorganize IT | Reorganize technology organizational Structures | 3.1.1.8 | Complete proper classification of all IT professionals within the Executive Branch | 2011 |  |  |  |
| Transparency/ Accountability | Reorganize IT | Reorganize technology processes | 3.1.2.01 | Integrated change management process utilized throughout the Executive Branch | 2009 | Complete |  |  |
| Transparency/ Accountability | Reorganize IT | Reorganize technology processes | 3.1.2.02 | Implement policies & guidelines for IT processes for each technology platform | 2010 |  |  |  |
| Transparency/ Accountability | Reorganize IT | Reorganize technology processes | 3.1.2.03 | Implement consistent processes across Executive Branch for similar tasks/functions | 2010 |  |  |  |
| Transparency/ Accountability | Reorganize IT | Reorganize technology processes | 3.1.2.04 | Remote tools and procedures for supporting desktops used by pilot department | 2010 |  |  |  |
| Transparency/ Accountability | Reorganize IT | Reorganize technology processes | 3.1.2.05 | Increase utilization of countywide IT contracts | 2010 |  |  |  |
| Transparency/ Accountability | Reorganize IT | Reorganize technology processes | 3.1.2.06 | All appropriate contracts for over $100,000 moved to multi-year contracts | 2010 |  |  |  |
| Transparency/ Accountability | Reorganize IT | Reorganize technology processes | 3.1.2.07 | High level IT operational process documentation in place and maintained | 2011 |  |  |  |
| Transparency/ Accountability | Reorganize IT | Reorganize technology processes | 3.1.2.08 | Remote tools and procedures for supporting desktops used by Executive Branch | 2011 |  |  |  |
| Transparency/ Accountability | Reorganize IT | Reorganize Technology platforms | 3.1.3.1.A | Single countywide annual server replacement plan created | 2010 |  | Continuous Activity |  |
| Transparency/ Accountability | Reorganize IT | Reorganize Technology platforms | 3.1.3.1.B | Single countywide annual server replacement plan in use (2011) | 2011 |  | Continuous Activity | This outcome addresses 2011 activity as it relates to outcome 2.1.3.1.A |
| Transparency/ Accountability | Reorganize IT | Reorganize Technology platforms | 3.1.3.1.C | Single countywide annual server replacement plan in use (2012) | 2012 |  | Continuous Activity | This outcome addresses 2012 activity as it relates to outcome 2.1.3.1.A |
| Transparency/ Accountability | Reorganize IT | Reorganize Technology platforms | 3.1.3.2 | Standard desktop defined | 2010 |  | Scope | The original language was "Standard desktop defined and implemented in pilot department" |
| Transparency/ Accountability | Reorganize IT | Reorganize Technology platforms | 3.1.3.3 | Common asset management tool used throughout Executive Branch | 2010 |  |  |  |
| Transparency/ Accountability | Reorganize IT | Reorganize Technology platforms | 3.1.3.4 | Single helpdesk/ticketing tool utilized throughout Executive Branch | 2010 |  |  |  |
| Transparency/ Accountability | Reorganize IT | Reorganize Technology platforms | 3.1.3.5 | Most Superior Court business applications supported by virtual servers | 2010 |  |  |  |
| Transparency/ Accountability | Reorganize IT | Reorganize Technology platforms | 3.1.3.6.A | Expansion of enterprise virtualization imitative | 2010 |  | Continuous Activity | Original Language said "Annual virtualization plan created to include storage, file and print, back-ups, disaster recovery and business continuity, application hosting, high availability, and other considerations"; this is a "continuous" outcome; this is the 2010 portion |
| Transparency/ Accountability | Reorganize IT | Reorganize Technology platforms | 3.1.3.6.B | Expansion of enterprise virtualization imitative | 2011 |  | Continuous Activity | This is a "continuous" outcome; this is the 2011 portion |
| Transparency/ Accountability | Reorganize IT | Reorganize Technology platforms | 3.1.3.6.C | Expansion of enterprise virtualization imitative | 2012 |  | Continuous Activity | This is a "continuous" outcome; this is the 2012 portion |
| Transparency/ Accountability | Reorganize IT | Reorganize Technology platforms | 3.1.3.7.A | Alternate desktop deployment per budget advisory | 2010 |  | Continuous Activity | This is a "continuous" outcome; this is the 2010 portion |
| Transparency/ Accountability | Reorganize IT | Reorganize Technology platforms | 3.1.3.7.B | Alternate desktop deployment per budget advisory | 2011 |  | Continuous Activity | This is a "continuous" outcome; this is the 2011 portion |
| Transparency/ Accountability | Reorganize IT | Reorganize Technology platforms | 3.1.3.7.C | Alternate desktop deployment per budget advisory | 2012 |  | Continuous Activity | This is a "continuous" outcome; this is the 2012 portion |
| Transparency/ Accountability | Reorganize IT | Reorganize Technology platforms | 3.1.3.8 | Standard desktop implemented for Executive Branch | 2011 |  |  |  |
| Transparency/ Accountability | Provide Timely, Accurate and appropriate information | Provide portal to public records | 3.2.1.1 | Internal (employee) portal implemented for finding records | 2012 |  | Schedule | The year this is "due" changed from 2011 to 2012 |
| Transparency/ Accountability | Provide Timely, Accurate and appropriate information | Provide portal to public records | 3.2.1.2 | All remaining departments/agencies using ERMS for CORE (common) e-records management | 2011 |  |  |  |
| Transparency/ Accountability | Provide Timely, Accurate and appropriate information | Provide portal to public records | 3.2.1.3 | External (public) portal available for finding public records | 2011 |  | Schedule | The year this is "due" changed from 2012 to 2011 |
| Transparency/ Accountability | Provide Timely, Accurate and appropriate information | Provide portal to public records | 3.2.1.4 | Perform Cost/Benefit analysis and create project proposal to implement both internal and public facing portal for records search | 2010 |  | New/Added |  |
| Transparency/ Accountability | Provide Timely, Accurate and appropriate information | Incorporate portfolio analysis into technology decision process | 3.2.2.1 | Analysis and recommendation on project portfolio management tool completed | 2010 |  |  |  |
| Transparency/ Accountability | Provide Timely, Accurate and appropriate information | Incorporate portfolio analysis into technology decision process | 3.2.2.2 | Equipment replacement plan reviews and purchasing approvals / reviews incorporate appropriate standards | 2011 |  |  |  |
| Transparency/ Accountability | Provide Timely, Accurate and appropriate information | Incorporate portfolio analysis into technology decision process | 3.2.2.3 | Standard/architecture reviews are held on projects and operations to ensure portfolio compliance | 2011 |  |  |  |
| Transparency/ Accountability | Provide Timely, Accurate and appropriate information | Make information an asset by ensuring ‘right’ data (timely, accurate, secure) is available when needed | 3.2.3.1 | Provide initial policy and guidelines for mobile devices including pagers and cell phones | 2009 | In Progress |  | Target completion date is May 2010 |
| Transparency/ Accountability | Provide Timely, Accurate and appropriate information | Make information an asset by ensuring ‘right’ data (timely, accurate, secure) is available when needed | 3.2.3.2 | Provide document repository with collaboration tools and secure access to entire county (SharePoint) | 2010 |  |  |  |
| Transparency/ Accountability | Provide Timely, Accurate and appropriate information | Make information an asset by ensuring ‘right’ data (timely, accurate, secure) is available when needed | 3.2.3.3 | Implement document integration in Law, Safety, and Justice agencies through Integrated Document Exchange (IDX) | 2011 |  |  |  |
| Transparency/ Accountability | Provide Timely, Accurate and appropriate information | Make information an asset by ensuring ‘right’ data (timely, accurate, secure) is available when needed | 3.2.3.4 | Update point-of-sale solution at cash collection Department of Public Health sites | 2010 |  | Cancel |  |
| Transparency/ Accountability | Provide Timely, Accurate and appropriate information | Make information an asset by ensuring ‘right’ data (timely, accurate, secure) is available when needed | 3.2.3.5 | Provide full policy, guidelines and standards for mobile devices including pagers and cell phones | 2011 |  |  |  |
| Transparency/ Accountability | Provide Timely, Accurate and appropriate information | Make information an asset by ensuring ‘right’ data (timely, accurate, secure) is available when needed | 3.2.3.6 | Create strategy for data analysis, analytics, business intelligence, and decisions support | 2011 |  |  |  |
| Transparency/ Accountability | Provide Timely, Accurate and appropriate information | Make information an asset by ensuring ‘right’ data (timely, accurate, secure) is available when needed | 3.2.3.7 | Policies, standards, and guidelines on data ownership and security in place | 2012 |  |  |  |
| Transparency/ Accountability | Provide Timely, Accurate and appropriate information | Make information an asset by ensuring ‘right’ data (timely, accurate, secure) is available when needed | 3.2.3.8 | Pilot usage of analytics environment | 2012 |  |  |  |
| Transparency/ Accountability | Provide Timely, Accurate and appropriate information | Make information an asset by ensuring ‘right’ data (timely, accurate, secure) is available when needed | 3.2.3.9 | Plan created for further expansion of analytics environment based on pilot results is approved | 2012 |  |  |  |
| Risk Management | Infrastructure Preservation and Stewardship | Upgrade/Replace Emergency Radio System | 4.1.1.1 | Funding plan recommendation | 2010 |  |  |  |
| Risk Management | Infrastructure Preservation and Stewardship | Upgrade/Replace Emergency Radio System | 4.1.1.2 | Regional governance structure defined and agreed to | 2011 |  |  |  |
| Risk Management | Infrastructure Preservation and Stewardship | Upgrade/Replace Emergency Radio System | 4.1.1.3 | Funding approval | 2011 |  |  |  |
| Risk Management | Infrastructure Preservation and Stewardship | Upgrade/Replace Emergency Radio System | 4.1.1.4 | Equipment decision approved | 2011 |  |  |  |
| Risk Management | Infrastructure Preservation and Stewardship | Upgrade/Replace Emergency Radio System | 4.1.1.5 | Vendor selection for equipment installation complete | 2012 |  |  |  |
| Risk Management | Infrastructure Preservation and Stewardship | Move applications off of Mainframe to lower cost platform | 4.1.2.1 | Recommendation completed with supporting analysis of alternatives, costs, and timeframes submitted | 2010 |  |  |  |
| Risk Management | Infrastructure Preservation and Stewardship | Move applications off of Mainframe to lower cost platform | 4.1.2.2 | Related funding approved for 2011 budget year | 2010 |  |  |  |
| Risk Management | Infrastructure Preservation and Stewardship | Move applications off of Mainframe to lower cost platform | 4.1.2.3 | Any quick-hit recommendations fully implemented | 2010 |  |  |  |
| Risk Management | Infrastructure Preservation and Stewardship | Move applications off of Mainframe to lower cost platform | 4.1.2.4 | Funding consideration – recommendation should also include any quick-hit cost savings that can be achieved prior to full implementation | 2011 |  |  |  |
| Risk Management | Infrastructure Preservation and Stewardship | Move applications off of Mainframe to lower cost platform | 4.1.2.5 | Begin work on implementing recommended option | 2011 |  |  |  |
| Risk Management | Infrastructure Preservation and Stewardship | Move applications off of Mainframe to lower cost platform | 4.1.2.6 | Recommended option fully implemented | 2012 |  |  |  |
| Risk Management | Infrastructure Preservation and Stewardship | Upgrade I-Net Infrastructure | 4.1.3.1 | Finalize technical platform for I-Net upgrade | 2010 |  |  |  |
| Risk Management | Infrastructure Preservation and Stewardship | Upgrade I-Net Infrastructure | 4.1.3.2 | Identify web monitoring and self-service request requirements of I-Net customers and complete feasibility analysis / recommendation | 2010 |  |  |  |
| Risk Management | Infrastructure Preservation and Stewardship | Upgrade I-Net Infrastructure | 4.1.3.3 | Core switches are replaced given timely funding approval | 2011 |  |  |  |
| Risk Management | Infrastructure Preservation and Stewardship | Upgrade I-Net Infrastructure | 4.1.3.4 | Enhanced I-Net services are available | 2011 |  |  |  |
| Risk Management | Infrastructure Preservation and Stewardship | Upgrade I-Net Infrastructure | 4.1.3.5 | I-Net rate card reflected in service catalogue | 2011 |  |  |  |
| Risk Management | Infrastructure Preservation and Stewardship | Upgrade I-Net Infrastructure | 4.1.3.6 | Secondary switches are replaced given timely funding approval | 2012 |  |  |  |
| Risk Management | Infrastructure Preservation and Stewardship | Replace Telephony System | 4.1.4.1 | IPT Business Case, Network Assessment and Platform Recommendation | 2009 | Complete | Clarifying Language | Received funding release in January 2010; Original language said "Replacement approach/strategy and funding approved" |
| Risk Management | Infrastructure Preservation and Stewardship | Replace Telephony System | 4.1.4.2 | Contract in place with business case/implementation vendor for IPT | 2009 | Complete | Clarifying Language | The text "for IPT" was added at the end of the outcome for clarification purposes |
| Risk Management | Infrastructure Preservation and Stewardship | Replace Telephony System | 4.1.4.3 | ITP Business case accepted and approved (for replacing telephony system) | 2010 |  | Clarifying Language | The text "ITP" and "(for replacing telephony system)" was added for clarification |
| Risk Management | Infrastructure Preservation and Stewardship | Replace Telephony System | 4.1.4.4 | Contract in place with ITP implementation vendor (for replacing telephony system) | 2011 |  | Clarifying Language | "ITP" and "(for replacing telephony system)" was added for clarification |
| Risk Management | Infrastructure Preservation and Stewardship | Replace Telephony System | 4.1.4.5 | Replace initial Private Branch Exchange (PBX) site (pilot location) with new telephony technology | 2011 |  |  |  |
| Risk Management | Infrastructure Preservation and Stewardship | Replace Telephony System | 4.1.4.6 | Replace additional PBX sites until complete per business case | 2012 |  |  |  |
| Risk Management | Infrastructure Preservation and Stewardship | Replace Telephony System | 4.1.4.7 | Replace Centrex sites per business case | beyond |  |  |  |
| Risk Management | Infrastructure Preservation and Stewardship | Modernize Legacy Applications | 4.1.5.01 | Implement electronic medical records in Jail Health | 2009 | In Progress |  | Expect to be in production around June 2010 |
| Risk Management | Infrastructure Preservation and Stewardship | Modernize Legacy Applications | 4.1.5.02 | Replace application supporting Juvenile Justice (JJWEB) | 2010 |  |  |  |
| Risk Management | Infrastructure Preservation and Stewardship | Modernize Legacy Applications | 4.1.5.03 | Implement pharmaceutical medical packaging solution for Jail Health Services | 2010 |  |  |  |
| Risk Management | Infrastructure Preservation and Stewardship | Modernize Legacy Applications | 4.1.5.04 | Court Case Management Systems (KCMS and CMIS) replaced | 2010 |  |  |  |
| Risk Management | Infrastructure Preservation and Stewardship | Modernize Legacy Applications | 4.1.5.05 | Implement transit 700 MHz upgrade | 2011 |  |  |  |
| Risk Management | Infrastructure Preservation and Stewardship | Modernize Legacy Applications | 4.1.5.06 | Implement countywide inter-agency permitting system to replace standalone legacy systems | 2011 |  |  |  |
| Risk Management | Infrastructure Preservation and Stewardship | Modernize Legacy Applications | 4.1.5.07 | Implement a practice management solution and electronic health record for Public Health clinics | 2012 |  |  |  |
| Risk Management | Infrastructure Preservation and Stewardship | Modernize Legacy Applications | 4.1.5.08 | PROMIS replaced | 2012 |  |  |  |
| Risk Management | Infrastructure Preservation and Stewardship | Modernize Legacy Applications | 4.1.5.09 | IRIS/Tess replaced | 2012 |  |  |  |
| Risk Management | Infrastructure Preservation and Stewardship | Modernize Legacy Applications | 4.1.5.10 | Jail management system replaced | 2012 |  |  |  |
| Risk Management | Infrastructure Preservation and Stewardship | Modernize Legacy Applications | 4.1.5.11 | Implement next generation of Automated Fingerprint Identification System (AFIS) | 2012 |  |  |  |
| Risk Management | Infrastructure Preservation and Stewardship | Continue to improve our ability to recover from a disaster | 4.1.6.1 | Increase back-ups stored on disk as opposed to tape (utilizing a virtual tape library - VTL) | 2009 | Complete |  | Maintain 20% free storage space above expected growth |
| Risk Management | Infrastructure Preservation and Stewardship | Continue to improve our ability to recover from a disaster | 4.1.6.2 | Develop an approach and plan for a virtualized disaster recovery site | 2010 |  | Clarifying Language | Original Language said "Annual virtualization plan created to include storage, file and print, back-ups, disaster recovery and business continuity, application hosting, high availability, and other considerations" |
| Risk Management | Infrastructure Preservation and Stewardship | Continue to improve our ability to recover from a disaster | 4.1.6.3 | Modify/eliminate mainframe disaster recovery to reflect migration off mainframe | 2012 |  |  |  |
| Risk Management | Infrastructure Preservation and Stewardship | Continue to improve our ability to recover from a disaster | 4.1.6.4 | Implement the plan for a virtualized disaster recovery site | 2011 |  | New/Added |  |
| Risk Management | Infrastructure Preservation and Stewardship | Effectively integrate systems to support business needs | 4.1.7.1 | Expand usage of remote booking and referral filing to Sheriff's Office | 2009 | Complete |  |  |
| Risk Management | Infrastructure Preservation and Stewardship | Effectively integrate systems to support business needs | 4.1.7.2 | Jail/Court/Prosecuting Attorney Office utilizing standard electronic document IDX | 2011 |  |  |  |
| Risk Management | Infrastructure Preservation and Stewardship | Effectively integrate systems to support business needs | 4.1.7.3 | Witness records transmitted electronically through witness management system. | 2012 |  |  |  |
| Risk Management | Infrastructure Preservation and Stewardship | Effectively integrate systems to support business needs | 4.1.8.4 | Expand new integrated permitting system to include additional permit and licensing business areas. | 2012 |  |  |  |
| Risk Management | Increase employee understanding and impact on security and privacy | Train workforce to be knowledgeable on Security and privacy practices | 4.2.1.1.A | Conduct on-going Training session on security and privacy | 2009 | Complete | Continuous Activity | This is a "continuous" outcome; this is the 2009 portion; in 2009, 30+ sessions on acceptable use were conducted as well as ePO and Foundstone training |
| Risk Management | Increase employee understanding and impact on security and privacy | Train workforce to be knowledgeable on Security and privacy practices | 4.2.1.1.B | Conduct on-going Training session on security and privacy | 2010 |  | Continuous Activity | This is a "continuous" outcome; this is the 2010 portion |
| Risk Management | Increase employee understanding and impact on security and privacy | Train workforce to be knowledgeable on Security and privacy practices | 4.2.1.1.C | Conduct on-going Training session on security and privacy | 2011 |  | Continuous Activity | This is a "continuous" outcome; this is the 2011 portion |
| Risk Management | Increase employee understanding and impact on security and privacy | Train workforce to be knowledgeable on Security and privacy practices | 4.2.1.1.D | Conduct on-going Training session on security and privacy | 2012 |  | Continuous Activity | This is a "continuous" outcome; this is the 2012 portion |
| Risk Management | Increase employee understanding and impact on security and privacy | Implement integrated controls monitoring and reporting on overall county security | 4.2.2.1 | Implement integrated security dashboard covering countywide vulnerabilities | 2010 |  |  |  |
| Risk Management | Increase employee understanding and impact on security and privacy | Implement integrated controls monitoring and reporting on overall county security | 4.2.2.2 | Develop and implement countywide policy on protected electronic data encryption. | 2010 |  |  |  |
| Risk Management | Increase employee understanding and impact on security and privacy | Implement integrated controls monitoring and reporting on overall county security | 4.2.2.3 | Refine dashboard and reporting to improve accuracy and usefulness | 2011 |  |  |  |
| Risk Management | Increase employee understanding and impact on security and privacy | Implement integrated controls monitoring and reporting on overall county security | 4.2.2.4 | Provide increased protection of sensitive information assets on mobile devices | 2011 |  |  |  |
| Risk Management | Increase employee understanding and impact on security and privacy | Implement integrated controls monitoring and reporting on overall county security | 4.2.2.5 | Identify additional security protections needed | 2012 |  |  |  |
| Risk Management | Green IT - contribute to reduction of environmental impact | Adhere to Energy Star and internal power standards | 4.3.1.1.A | IT green/sustainability practices and standards in place countywide | 2009 | Complete | Scope | The original outcome was divided into two outcomes |
| Risk Management | Green IT - contribute to reduction of environmental impact | Adhere to Energy Star and internal power standards | 4.3.1.1.B | Implement a countywide power management policy | 2010 |  | New/Added | Outcome 4.3.1.1 was divided into two outcomes, this outcome (4.3.1.1.B) includes the portion of the original outcome that was moved to a new outcome |
| Risk Management | Green IT - contribute to reduction of environmental impact | Adhere to Energy Star and internal power standards | 4.3.1.2 | Power savings software implemented countywide (Verdiem) | 2009 | Complete |  |  |
| Risk Management | Green IT - contribute to reduction of environmental impact | Adhere to Energy Star and internal power standards | 4.3.1.3 | Standard desktop configuration tuned for energy reductions | 2010 |  |  |  |
| Risk Management | Green IT - contribute to reduction of environmental impact | Adhere to Energy Star and internal power standards | 4.3.1.4 | IT contract practices incorporate adherence to Energy Star compliance | 2010 |  |  |  |
| Risk Management | Green IT - contribute to reduction of environmental impact | Adhere to Energy Star and internal power standards | 4.3.1.5.A | Alternative workstation roll-out per budget advisory | 2010 |  | Continuous Activity | This is a continuous activity; this is the 2010 portion. The terminology associated with this outcome has changed from "Thin Client adoption" to "Alternative Workstation adoption" |
| Risk Management | Green IT - contribute to reduction of environmental impact | Adhere to Energy Star and internal power standards | 4.3.1.5.B | Alternative workstation roll-out per budget advisory | 2011 |  | Continuous Activity | This is a continuous activity; this is the 2011 portion. The terminology associated with this outcome has changed from "Thin Client adoption" to "Alternative Workstation adoption" |
| Risk Management | Green IT - contribute to reduction of environmental impact | Adhere to Energy Star and internal power standards | 4.3.1.5.C | Alternative workstation roll-out per budget advisory | 2012 |  | Continuous Activity | This is a continuous activity; this is the 2012 portion. The terminology associated with this outcome has changed from "Thin Client adoption" to "Alternative Workstation adoption" |
| Risk Management | Green IT - contribute to reduction of environmental impact | Adhere to Energy Star and internal power standards | 4.3.1.6 | Virtualization/consolidation services fully utilized | 2011 |  |  |  |
| Risk Management | Green IT - contribute to reduction of environmental impact | Identify, measure, and report on additional internal (IT) improvements to environmental sustainability | 4.3.2.1 | Governance meetings available to virtual attendees | 2009 | Complete |  |  |
| Risk Management | Green IT - contribute to reduction of environmental impact | Identify, measure, and report on additional internal (IT) improvements to environmental sustainability | 4.3.2.2 | Mandatory electronic filing of specific documents with Superior Court | 2009 | Complete |  |  |
| Risk Management | Green IT - contribute to reduction of environmental impact | Identify, measure, and report on additional internal (IT) improvements to environmental sustainability | 4.3.2.3 | Green house gas reductions measured/reported countywide (Verdiem) | 2009 | Complete |  |  |
| Risk Management | Green IT - contribute to reduction of environmental impact | Identify, measure, and report on additional internal (IT) improvements to environmental sustainability | 4.3.2.4 | Technology equipment recycle inventory available for re-use of equipment | 2010 |  |  |  |
| Risk Management | Green IT - contribute to reduction of environmental impact | Identify, measure, and report on additional internal (IT) improvements to environmental sustainability | 4.3.2.5 | Governance meeting materials presented in electronic format only – Business Management Council and Technology Management Board | 2010 |  |  |  |
| Risk Management | Green IT - contribute to reduction of environmental impact | Identify, measure, and report on additional internal (IT) improvements to environmental sustainability | 4.3.2.6 | Create plan to increase the utilization of electronic forms and to reduce overall usage of paper forms | 2010 |  |  |  |
| Risk Management | Green IT - contribute to reduction of environmental impact | Identify, measure, and report on additional internal (IT) improvements to environmental sustainability | 4.3.2.7 | Technology equipment disposal Executive-wide only through green vendors | 2011 |  |  |  |
| Risk Management | Green IT - contribute to reduction of environmental impact | Identify, measure, and report on additional internal (IT) improvements to environmental sustainability | 4.3.3.1 | Support business efforts targeting sustainability by providing any enabling information technology | 2011 |  |  |  |

# Text boxes

## 85% of the Strategic Outcomes that were scheduled for 2009 are complete.