ATTACHMENT 1

King County, Washington

Strategic Information Technology Plan 2016 – 2019

2018 Update
Table of Contents

2018 Strategic Information Technology Plan Update	3

Table A -- Results by Priority Area	5

Appendix A – Results by Indicator by Priority Area 	8

Appendix B – Table of Acronyms	18

# 2018 Strategic Information Technology Plan Update

Technology plays a critical role in driving forward the County’s Executive priorities of Best Run Government, Equity and Social Justice, Climate Change, and Regional Mobility and changing our Puget Sound community for the better.

The County’s Strategic Information Technology Plan (SITP) 2016 – 2019 developed by the Department of Information Technology, also known as King County Information Technology (KCIT), provides strategic direction regarding King County’s information technology. The SITP is set every four years (King County Code 2A.380.200 (B)) with annual updates to report on the progress made toward the strategic objectives set in the plan.

The 2018 update reports on progress made as of December 2017. Table A highlights key results in each of the six priority areas, which include five strategic objectives listed below and the operational performance priority area. Appendix A reports on the individual measures within each priority area. In total, the 2018 update covers 24 measures, which include 20 metrics with measured results and 4 measures that are being dropped.

The 2018 update does not include benefit achievement information for IT projects. King County Code 2.16.025 was updated in 2017 reducing the frequency of the BAP reporting to require the developing and transmitting of a report on the benefits achieved from technology projects to occur in odd-numbered years rather than annually.

The following symbols and criteria are used to assess each of the individual measurements:

| Symbol | Status | Definition | Notes |
| --- | --- | --- | --- |
| ✔ | On Track | The measurement is on track and making progress as expected. | N/A |
|  | Watching | The measurement is not on track in regards to planned progress for the year or in regards to long-term targets associated with the measurement. | For all measurements with “Watching” status, additional information is provided regarding how KCIT plans to transition from the Watching status in 2017 to the On-Track status in 2018. |
|  | Under Construction | KCIT has not yet developed a particular measurement. | For all measurements with “Under Construction” status, additional information is provided regarding when KCIT expects to have a measurement developed. |
|  | Refreshed | KCIT has determined that this particular measurement warranted modification. | For all measurements with “Refresh” status, additional information is provided regarding how and why the measurement was modified. |
| X | Dropped | The measurement no longer provides value to the Department and/or the County in regards to ensuring continued progress towards stated goals and objectives. | For all measurements with “Dropped” status, additional information is provided regarding why the measurement was dropped. When applicable, additional information is also provided for a potential replacement measurement (not all measurements that were dropped were replaced). |
|  | Moved | The measurement has moved from one priority area to another. | The moved arrow will show up in the Goal area where the measurement was aligned in the 2017 Update with a reference to where the measurement has been moved to. |

Table B states the number of measurements tracked for each priority area in the 2017 update and to be tracked going forward. It also lists the status of the measurements that are carrying forward.

Table B

| Priority Areas | # Measurements Tracked in 2017 (Current Update) | Measurement Status as Reported in the 2018 Update | # Measurements To Be Tracked Going Forward |
| --- | --- | --- | --- |
| Data Driven | 2 | ✔ | 2 |
| Digital Civic Engagement | 4* | ✔✔✔ X X | 4 |
| Effective Digital Systems | 2 | ✔✔ X | 2 |
| Mobility | 5* | ✔✔✔✔✔ | 5 |
| Workforce Empowerment | 3 | ✔✔✔ | 3 |
| Operational Performance | 5** | X | 4 |

✔ = On Track;            = Under Construction;  X = Dropped;           = Watching

* One measurement was moved from the Digital Civic Engagmenet to the Mobility priority area. That measurement is captured in the count shown under “Mobility.”

** The operational performance measurement that is being dropped was collected during most of 2017. The data we have is being reported in this update but will not be collected going forward into 2018.

# Table A: Results by Priority Area/Strategic Objective

| Data Driven | Accomplishments to Date |
| --- | --- |
| Data Driven Increased utilization of data to understand the current situation, analyze opportunities, measure results, and make more informed initial and corrective decisions. | Three flagship data projects staffed: DAJD Jail Management System DCHS – PH Integrated Health Project Transit TBIRD Enterprise Data Management Strategy completed Data organization created and operating in 2017 High-level data inventory of all King County data completed Enterprise business intelligence platforms implemented |
| Digital Civic Engagement | Accomplishments to Date |
| Digital Civic Engagement Leverage technology platforms and tools as a channel to increase the opportunities, convenience and audience engaging with government. | Accessibility audit completed with baseline metrics – addressing findings during 2018 Spanish web page portal launched in October 2017; next portal will offer Chinese (mid-2018) HackFest, in partnership with Microsoft, held January 9 & 10, 2018 (Microsoft, Slalom, Washington State Ferries, Bellevue, Seattle, Redmond, King County, and others participated) King County Digital Equity Plan draft completed User center design team staffed to focus on customer experience |

| Effective Digital Systems | Accomplishments to Date |
| --- | --- |
| Effective Digital Systems Increase value to customers by providing high quality digital systems to better meet their needs using standard components and continuous process improvement. | Essential Services – leveraging Cloud to address business resiliency SOA roadmap completed Application reduction through Application Rationalization and Application Modernization Energy savings (laptops and servers) PSERN began implementing towers to support new emergency radio network, which is expected to go live in 2021 |
| Mobility | Accomplishments to Date |
| Mobility Engage and empower residents and employees to interact and transact business when and where most appropriate and convenient. | Laptops are our standard, on track for 80% of our inventory to be laptops by 2020 Enhanced Wireless projects throughout King County (Dexter Horton Building, District Courts, King County Court House; King County Sheriff) eCommerce – 20 applications successfully converted to new County payments portal and additional four applications added Live video training delivered 16.055 training hours to medical professionals in King County and worldwide. |
| Workforce Empowerment | Accomplishments to Date |
| Workforce Empowerment Employees effectively using IT platforms and tools to drive business process improvements. | Offering demand-driven training that delivers innovation capabilities to the business SharePoint Power BI In Contact (Call Center software) Basic Computing Implement smart conference room technology to improve collaboration |
| Operational Accomplishments | Restructured the department along three pillars of service: Delivery, Engineering, and Operations Restructured a number of Service Center processes to be more responsive to Customer needs Implemented a standard delivery framework for all projects KCIT manages Developing a Pulse Survey to distribute mid-2018 Customer facing dashboard provides real-time information and transparency to customers |

# Appendix A – Results by Indicator by Priority Area/Strategic Objective

Data Driven

| Indicators | Chart or Metric | Highlights/progress |
| --- | --- | --- |
| Outcome 1: KCIT’s Data Services Maturity Assessment |  | ✔ On Track The KCIT Data Services group has made significant strides in the past year and are on track to transition into the Standardized stage of our Maturity Model by the end of 2018. Accomplishments to date include developing road maps, standards, and reference architectures creating foundational governance documents and high-level data principles documents writing an enterprise data-management strategy that addresses governance, data architecture, data modeling, data integration, master data, reference data, data warehousing, business intelligence, and data quality Implemented Informatica’s Identity Matching Algorithms to integrate major sources of data between DCHS and Public Health Road maps, Standards, and Reference Architectures have been developed. We have created foundational governance documents and high-level data principles documents. The team has also written an enterprise-data management strategy that includes governance, strategy, data architecture strategies, data modeling strategies, data integration strategies, master data and reference data, data warehouse, business intelligence (BI) and data quality. |
| Future Outcome 2 | BI inquiries/ visualizations | Under Construction While KCIT’s Data Services team has made significant strides establishing this critical service, there is still significant foundational work to put into place before introducing quality Business Intelligence performance management visuals. The team’s area of focus over the next six to twelve months remains focused on alignment and data structure within key tools and processes (Informatica, Microsoft Azure Government Cloud, Informatica Data Quality, and Identify Matching) and key projects (DCHS-Public Health data integration; Transit’s TBIRD project). Once this work has matured, the Data Services team will be in a much stronger position to begin to report on business intelligence as part of their on-going work. |

Digital Civic Engagement

| Indicators | Chart or Metric | Highlights/progress |
| --- | --- | --- |
| Outcome 1A Number of Subscribers to King County Social Media Accounts and Blogs |  | ✔ On track King County saw a steady increase in the number of social media and blog subscribers in 2017. As we enter 2018, it is likely that the County will see changes in follower group as Facebook continues to update its algorithm. Additionally, Twitter growth continues to slow. We are actively exploring options to increase our growth in other social media platforms, such as Instagram. In 2018, KCIT will be moving away from counting followers to more actively tracking engagement. Examples include: tracking the reach of our post, monitoring the frequency of our posting, and analyzing the types of content that receive the most response. |
| Outcome 1B (updated from 2017) Number of Subscribers to King County’s Electronic Newsletters |  | ✔Refreshed and On Track In 2017, KCIT replaced a preliminary measurement that tracked the reach (effectiveness) of our Social Media program with a measurement that tracks Electronic Newsletter subscriptions. KCIT does intend to bring forward a new Reach measurement later in 2018 or in early 2019. This transition was made due to an emerging need to separate our electronic newsletter subscribers from Social Media and Blog subscribers. There are fundamentally distinct approaches to managing Social Media/Blogs and Electronic Newsletters. The separation of these two forms of on-line interaction has allowed King County to more clearly understand the differences in audiences between our social presence and our newsletter subscribers. |
| Outcome 1B (replaced by measurement above) | Social Media Reach | X Dropped in 2017 In 2017, KCIT realized that we needed to more fully understand our audiences (social media and electronic newsletters) before our reach measurement would be meaningful. As a result, the preliminary reach measurement that was presented in the 2016 Update has been temporarily dropped. As part of KCIT’s 2018 work program, we plan to bring forward a new reach measurement to track the overall effectiveness of our Social Media program. |
| Outcome 1C Digital Civic Engagement |  | ✔ Refreshed and On Track After hiring new digital civic engagement leadership and assessing the current environment, an updated roadmap was established to maximize short- and long-term impact on the visitor experience to our web environment leading to increased engagement. |
| Outcome 2 (dropped) % King County Households Reporting Internet Access | % King County Households Reporting Internet Access | X Dropped in 2017, plan to replace in 2018 Due to the fact that King County does not have any direct influence on the outcome of this particular measurement and the fact that even though King County has one of the highest percentages of households with internet access in the nation, KCIT decided to drop this particular measurement in 2017. The King County Digital Equity Plan will provide an in-depth analysis of the work King County is doing to increase digital equity throughout King County. Once the plan is published, KCIT will revisit the possibility of replacing this measurement with a measurement relating to the implementation of our Digital Equity Plan, with a focus on identified Communities of Opportunity, where household internet access is up to five times below the County average. |
| Outcome 2 (replaced measurement listed above) |  | Under Construction To replace the Percentage of King County Households Reporting Internet Access, we are in the process of developing a new measurement that will be based on the King County Digital Equity Plan, which is in the process of being written. The King County Digital Equity Plan build’s off of King County’s nationally recognized Equity and Social Justice Plan. As KCIT developed the King County Digital Equity Plan, we are collaboration with regional partners to ensure a holistic approach to addressing multiple issues associated with our region’s current “digital divide”. The plan centers on the goals of Engagement, Infrastructure, and Programs. While not available at the time the 2017 Update was written, it is expected that the King County Digital Equity Plan will be available by mid-2018. |
| Outcome 3 | In Line to On line – leveraging technology to save travel time associated with in-person payments (this measurement has moved to the Mobility Goal area) | Moved KCIT moved this measurement to the Mobility Goal area. |

Effective Digital Systems

| Indicators | Chart or Metric | Highlights/progress |
| --- | --- | --- |
| Outcome 1 Percent of KCIT’s Essential Services Meeting Their Customer-Defined Recovering Time Objectives (RTO) |  | ✔ Refreshed and On Track KCIT replaced the measurement that tracked application components in the cloud with a measurement that tracks number of Essential Services that meet customer-defined Recovery Time Objectives. As our Business Continuity program continued to mature, we identified an important opportunity to leverage cloud technologies as an effective – and important – option for ensuring resiliency for our Essential Services Only 7 of 94 Essential Services currently meet customer-defined Recovery Time Objectives (RTO). A limited number of funding requests are expected as part of the 2019 – 2020 budget transmittal to address Essential Services that do not meet RTOs. |
| Outcome 1 (dropped) Percent of KCIT Application Components in the Cloud | Percent of KCIT’s Application Components in the Cloud | X Dropped KCIT chose to drop the Percent of KCIT’s Application Components in the Cloud measurement due to the fact that the measurement required an extensive amount of manual analysis and the measurement as a whole was not providing the value that we initially expected. |
| Outcome 2: SOA Adoption KCIT’s Service Oriented Architecture Road Map |  | ✔On Track As KCIT meets the initial milestones of this Road Map, additional milestones will be added. |

MObility

| Indicators | Chart or Metric | Highlights/progress |
| --- | --- | --- |
| Outcome 1A Number of King County Facilities Supporting Wireless |  | ✔On Track KCIT was able to provide wireless to an additional 32 sites in 2017. Enhanced wireless was added to ten of these sites. |
| Outcome 1B % of King County Workstations that are Laptops (rather than Desktops), based on devices maintained and supported by KCIT |  | ✔On Track KCIT has made steady progress deploying laptops as the County’s new device standard. We are averaging an increase between 2% and 4% each quarter and are on track to achieve 80% laptop deployment by 2020. |

| Outcome 2 KCIT’s IT Mobility Program Road Map with Key Milestones | Action Items Q1 2018 Q2 2018 Q3 2018 Q4 2018 Key services necessary for mobile app infrastructure in development (framework) UI / UX Factors defined and templated App Store Processes Defined and Validated Mobile application development in process | ✔On Track Our IT Mobility Program has met several key milestones and is on track. |
| --- | --- | --- |
| Outcome 3 Percentage of King County’s Web Environment that Leverage the Standard Template |  | ✔ On Track KCIT was able to make significant progress bringing the majority of our website pages into a standard template. The standard template simplifies the content manager’s role and increases the user experience for staff responsible for maintaining content on a specific page and for individuals visiting our web environment. There are several flat HTM sites within our environment that we will not transition to the standard template (hence the goal of 90%). |
| Outcome 4 (moved from Digital Civic Engagement) Electronic Payments |  | ✔ On Track Phase One of King County’s Electronic Payment Expansion Project is complete. Phase One entailed transitioning 20 King County applications to the new Ecommerce system. Phase One also included roll-out of four new applications: Elections Point of Sale; RALS Pioneer Technology and Point of Sale; Employee Giving Point of Sale; and KCDC eCourt Pilot (E-filing). One agency application (DPER Point of Sale) was deferred to Phase 2. |

Workforce Empowerment

| Indicators | Chart or Metric | Highlights/progress |
| --- | --- | --- |
| Outcome 1A Cumulative Number of County Employees Participating in KCIT Sponsored SharePoint Training |  | ✔ On Track KCIT originally set a goal of providing SharePoint training for 2,800 King County employees by the end of the year. We rebase lined our target mid-year. The training is consistently well received by attendees and we have been able to modify the training over the course of the year to meet the evolving needs our attendees. In particular, we have transitioned from introductory/basic training needs to intermediate training needs. KCIT acknowledges that our original target was optimistic. It was based on potential trainees (rather than actual trainees) and it built off of SharePoint training that we were conducting in 2016. We decided to simplify and only report on actual training that has occurred in 2017. We will follow the same approach in 2018 and have included training data for Q1 2018. |
| Outcome 1B Number of individuals completing KCIT’s Introduction to Power BI (Business Intelligence) Course |  | ✔ On Track KCIT originally set a goal of providing Power BI training for 225 King County employees by the end of the year. We rebase lined our target mid-year as we were starting to offer the course. The training is consistently well received by attendees and we have been able to modify the training over the course of the year to meet the evolving needs our attendees. In particular, we have transitioned from introductory/basic training needs to intermediate training needs. KCIT acknowledges that our original target was optimistic. It was based on potential trainees (rather than actual trainees) and it built off of SharePoint training that we were conducting in 2016. We decided to simplify and only report on actual training that has occurred in 2017. We will follow the same approach in 2018 and have included training data for Q1 2018. |
| Outcome 1C Number of Individuals Completing KCIT’s In Contact Course |  | ✔ On Track KCIT continues to offer an on-going course for our call center software (In Contact). KCIT acknowledges that our original target was optimistic. It was based on potential trainees (rather than actual trainees) and it built off of In Contact training that we were conducting in 2016. We decided to simplify and only report on actual training that has occurred in 2017. We will follow the same approach in 2018 and have included training data for Q1 2018. |

IT Operational Performance Measures

| Indicators | Chart or progress | Highlights/progress |
| --- | --- | --- |
| Security Scorecard King County’s Monthly Security Score |  | X Dropped The graphic on the left shows the County’s overall security score that is a compilation of the many vulnerability assessments that are conducted each month. No reports were prepared for October or December. KCIT has decided to drop this measurement in 2018. We have not yet decided what an appropriate replacement for this measurement should be. |
| Response to Incidents % Incidents Meeting Their Targeted Resolution Timeframes |  | Watching KCIT has undergone several continuous improvement efforts to address response rates of incidents. We are seeing promising improvements to processes and more timely responses to customer needs. |
| Response to Requests % Requests Meeting Their Taregeted Resolution Timeframes |  | Watching KCIT has undergone several continuous improvement efforts to address response rates of incidents. We are seeing promising improvements to processes and more timely responses to customer needs. |
| Customer Satisfaction | Pulse Survey | Under Construction KCIT is currently developing a short (three-question) pulse survey that will be distributed to ≈ 150 – 200 individuals in June/July 2018. This survey will augment the customer satisfaction survey that was distributed in June 2017 and will provide key input to help guides KCIT’s areas of focus as we continue to improve and respond to customer needs. |
| Customer Focused Performance Management Dashboard | King County Customer Focused Performance Dashboard King County Customer Focused Performance Dashboard (requires a Power BI license to view) | Watching KCIT successfully launched an in-depth Customer-Focused Performance Dashboard in 2017. This dashboard, with 13 specific measurements is intended to increase transparency and accountability with our customers. This is in watching mode as KCIT is still exploring options for how best to align this dashboard with on-going communications with customers. |

# Appendix B – Table of Acronyms

| Acronym | Full Spelling |
| --- | --- |
| AWS | Amazon Web Services |
| BAP | Benefit Achievement Plan |
| BEUM | Business Empowerment and User Mobility |
| BMC | Business Management Council |
| BSS | Business Solutions Service |
| BYOD | Bring Your Own Device |
| CFO | Chief Financial Officer |
| CI | Continuous Improvement |
| CIO | Chief Information Officer |
| CIP | Capital Improvement Project |
| CJIS | Criminal Justice Information System |
| COTS | Commercial-Off-the-Shelf |
| CRM | Constituent Relationship Management |
| CSS | Customer Support Service (formerly workstation service) |
| EA | Enterprise Architecture |
| EHR | Electronic Health Record |
| ESB | Enterprise Service Bus |
| ESJ | Equity and Social Justice |
| GIS | Geographical Information System |
| HIPAA | Health Insurance Portability and Accountability Act |
| HIT | Health Information Technology |
| HR | Human Resources |
| IA | Information Assurance |
| IAM | Identify and Access Management |
| IAAS | Infrastructure-as-a-Service |
| IM | Instant Messaging |
| I-Net | Institutional Network |
| IP | Intellectual Property |
| ITIL | Information Technology Infrastructure Library |
| IT | Information Technology |
| KCIT | King County Information Technology |
| KCSP | King County Strategic Plan |
| KCWAN | King County Wide Area Network |
| LOB | Line of Business |
| MDM | Mobile Device Management |
| NG 911 | Next Generation 911 |
| O365 | Office 365 – Microsoft’s cloud offering for SharePoint service |
| OS | Operating System |
| OWA | Outlook Web Access |
| PAAS | Platform-as-a-Service |
| PAO | Prosecuting Attorney’s Office |
| PCI | Payment Card Industry |
| PH | Public Health |
| PII | Personally Identifiable Information |
| PMO | Project Management Office |
| PSB | Performance, Strategy and Budget |
| SAAS | Software-as-a-Service |
| SAC | Strategic Advisory Council |
| SCOC | Strengths, Constraints, Opportunities, and Challenges |
| SDLC | Solution Delivery Lifecycle |
| SME | Subject Matter Expert |
| SOA | Service Oriented Architecture |
| SVE | Standard Virtual Environment – King County’s ‘Private Cloud’ |
| SSD | Server, Storage and Database |
| SSL/VPN | Secure Sockets Layer/ Virtual Private Network |
| SSO | Single Sign-On |
| STP | Strategic Technology Plan |
| TCO | Total Cost of Ownership |
| TMB | Technology Management Board |
| UC | Unified Communications |
| VM | Voice Mail |
| VPC | Virtual Private Cloud |
| WAP | Wireless Access Point |