STAFF REPORT

| Agenda Item: | 8 | Name: | Michelle Clark |
| --- | --- | --- | --- |
| Proposed Legislation: | FCD2026-08 | Date: | April 1, 2026 |

Proposed FCD Resolution FCD2026-08: A Resolution relating to the operation and finances of the King County Flood Control Zone District; adopting a revised 2026 budget, capital budget, six-year capital improvement program for 2026-2031, and amending Resolution FCD2026-03.3.

Proposed Resolution FCD2026-08 funds urgently needed immediate post-flood activities in response to the historic December 2025 flood.

On December 8, the first of two atmospheric rivers produced historic flooding across King County, setting all-time records for portions of the Snoqualmie and Cedar rivers. The flooding lasted three weeks, with the Flood Warning Center closing on December 31.

Of the six major rivers in King County (Cedar River, Green River, Snoqualmie River Basin, South Fork Skykomish River, Tolt River, and White River), five reached Flood Phase 4 during the storm, the Tolt River only reached Flood Phase 3. Issaquah Creek also reached Flood Phase 4. This volume and duration of flooding required an extraordinary emergency response.

On February 10, 2026, FCD2026-03.3 was adopted, amending the 2026 budget, capital budget, six-year capital improvement program for 2026-2031. The amendment included emergency repairs in December 2025 proposed for payment in 2026 from unspent appropriations from the 2025 budget totaling $2,958,457. The amendment also included $7,266,543 for capital project flood repairs identified for 2026 that were not anticipated at the time of 2026 budget adoption.

Ongoing flood recovery efforts have identified nearly 170 damaged flood facilities across all river basins in King County, representing over 32% of all flood risk reduction infrastructure in the county. The King County Flood Control District, together with its primary service provider, King County, has undertaken a reprioritization process to determine the most urgent flood risk reduction projects to advance in 2026 in response to the historic December 2025 flooding.

The amount required for capital project flood repairs in this supplemental request for the 2026 budget is $27,616,119. The list below identifies the proposed new and urgent flood-related expenses for projects to add to the 2026 budget, capital budget, and six-year capital improvement program for 2026-2031. All items on the list below are proposed for inclusion in this 2026 budget amendment as a direct result of damage sustained during the December 2025 flood event. This list includes the damaged PL84-99 levees submitted to the United States Army Corps of Engineers ("USACE"). USACE has indicated they intend work to complete these projects prior to the start of the 2026/2027 flood season.

| Project Name | April 2026 Supplemental Request |
| --- | --- |
| Miller River Road Protection 2025 Damage Repair | $437,509 |
| Mason Thorson Ells Levee 2025 Damage Repair | $150,000 |
| Reif Road Levee 2025 Damage Repair | $1,693,785 |
| Reinig Road Revetment 2025 Damage Improvements | $157,500 |
| Cedar River Pre-Construction Strategic Acquisitions | $1,000,000 |
| Cedar River 2025 Damage Repair Mitigation | $200,000 |
| Cedar River Residential Flood Mitigation | $8,237,325 |
| Orchard Grove Levee 2025 Damage Repair | $100,000 |
| Young Revetment 2025 Damage Repair | $596,000 |
| Briscoe Meander Levee 2025 Damage Repair | $244,000 |
| Pipeline and Okimoto Levees 2025 Damage Repair | $250,000 |
| Somes Dolan Levee 2025 Damage Repair | $250,000 |
| White River Levee Improvements Feasibility | $300,000 |
| White River Urgent Flood Risk Reduction | $4,000,000 |
| White River Acquisitions | $10,000,000 |
| Total | $27,616,119 |

District staff will continue working with county staff and Supervisor offices to identify outstanding issues. There will be a Striking Amendment for this supplemental budget request at the Board meeting.