## STAFF REPORT

| Agenda Item: | 7 | Name: | Mary Bourguignon |
| --- | --- | --- | --- |
| Proposed No.: | 2022-B0091 | Date: | September 21, 2022 |

SUBJECT

Today’s briefing will provide an update on the work Metro has been doing to prioritize future RapidRide lines, as preparation for the RapidRide Prioritization Plan that is due to the committee by June 30, 2024.

SUMMARY

Metro currently operates six RapidRide lines (A-F) and is working to develop four more lines (G-J) for planned openings through 2026. Metro had begun planning for two additional lines (K Kirkland and R Rainier) but paused that work in 2020, and, while work has been restarted, there is not yet a timeline for funding or implementation.

In late 2021, the Regional Transit Committee and Council adopted an update to Metro’s long-range plan, Metro Connects. The updated Metro Connects states that 10 RapidRide lines  (A-J) are expected to be in operation by 2026; 13 to 15 lines are expected to be in operation by the time of the Interim Network (approximately 2035); and 19 to 23 lines are expected to be in operation by the time of the 2050 Network.

The updated Metro Connects moved to a programmatic approach for identifying and prioritizing future RapidRide lines. Rather than identifying the lines to be developed during each time period, Metro identified a pool of candidate lines for the Interim Network and 2050 Network and will develop a RapidRide Prioritization Plan (due to the RTC and Council by June 30, 2024) to select the specific lines for the Interim Network.

Metro Connects states that the K and R lines have been prioritized as the next RapidRide lines to be implemented. The other lines to be prioritized for the Interim Network will be identified through stakeholder engagement and corridor evaluation, consisting of analysis of equity, sustainability, service demand, capital, and implementation.

During today’s briefing, Metro staff will report on the prioritization process and work to date to develop the RapidRide Prioritization Plan.

BACKGROUND

RapidRide Implementation. Metro’s first RapidRide lines were proposed as part of the 2006 King County Transit Now ballot measure, which added 0.1 percent to Metro’s dedicated sales tax. RapidRide lines were proposed to be a form of bus rapid transit with high frequency operation; faster, more reliable trip times using exclusive lanes and/or transit signal priority at intersections; improved shelter waiting areas with off-board payment and real-time information at major stops; low-emission hybrid diesel-electric buses; and branded buses and facilities with a unique ride and feel.

The 2006 Transit Now measure included a commitment to implement the first five RapidRide lines (A-E). A sixth line (F) was added at the Council’s direction. The alignments for these RapidRide lines were established by ordinance and each line’s service start date and frequency were set by a service change ordinance.

Metro’s long-range plan, Metro Connects, which was first adopted in 2017, proposed an expansion of the RapidRide network. Work is currently underway on four of these next-generation lines (G-J). The Council has adopted an alignment for each of these lines, and opening dates are planned between 2022 and 2026. Metro also began planning for two more lines (K, R), though work was paused during the pandemic.

Table 1 summarizes the status of the existing and planned RapidRide lines.

Table 1. Rapid Ride Lines (Operating and Planned)

| Line | Pathway | Alignment Ordinance | Service Change Ordinance | Start Date |
| --- | --- | --- | --- | --- |
| A | Federal Way to Tukwila | 16725 | 16844 | Oct 2010 |
| B | Bellevue to Redmond | 16725 | 17100 | Oct 2011 |
| C | Westwood Village to South Lake Union | 16725 | 17320 | Sept 2012 |
| D | Crown Hill to Downtown Seattle | 16725 | 17320 | Sept 2012 |
| E | Aurora Village to Downtown Seattle | 17391 | 17584 | Feb 2014 |
| F | Burien to Renton | 17391 | 17584 | June 2014 |
| G | Madison Valley to Downtown Seattle | 19012 | -- | 2024 |
| H | Burien to Downtown Seattle | 18894 | 2022-0089 | Sept 2022 |
| I | Renton to Auburn | 19098 | -- | 2023 |
| J | Downtown Seattle to U District | 19312 | -- | 2026 |
| K | Kirkland to Bellevue | -- | -- | ? |
| R | Rainier Beach to Downtown Seattle | -- | -- | ? |

Metro Connects and RapidRide prioritization. In late 2021, the Regional Transit Committee and Council adopted an update to Metro Connects. The updated Metro Connects states that:

- A total of 10 RapidRide lines (A-J) are expected to be in operation by 2026.

- A total of 13 to 15 lines are expected to be in operation by the time of the Interim Network (approximately 2035).

- A total of 19 to 23 lines are expected to be in operation by the time of the 2050 Network.

The original Metro Connects, which was adopted in 2017, proposed an expansion of the RapidRide network and identified specific lines that would be funded and developed for the 2025 Network and 2040 Network that were part of that plan.

The 2021 update to Metro Connects, however, moved away from naming specific RapidRide lines to be developed. Instead, it uses a programmatic approach for identifying and prioritizing future RapidRide lines through which Metro has identified a pool of candidate lines for the Interim Network and 2050 Network and will develop a RapidRide Prioritization Plan (due to the RTC and Council by June 30, 2024) to select the specific RapidRide lines to be developed by the time of the Interim Network.

These candidate lists were published in the RapidRide Expansion Report, which was transmitted as an ancillary technical report to the updated Metro Connects:

Table 2. Interim Network RapidRide Candidates

| Corridor | Candidate Description | Location | One-Way Miles |
| --- | --- | --- | --- |
| 1027 (K) | New Line | Totem Lake, Bellevue, Eastgate | 14.6 |
| 1071 (R) | New Line | Rainier Beach, Mount Baker, Seattle CBD | 8.0 |
| E | Extension | E Line extension to Mountlake Terrace TC | 3.2 |
| 1012 | New Line | Ballard, Wallingford, Children's Hospital | 5.9 |
| 1049 | New Line | Kent, Southcenter, Seattle CBD | 20.1 |
| 1052 | New Line | Twin Lakes, Federal Way, Green River CC | 13.9 |
| 1056 | New Line | Highline CC, Kent, Green River CC | 11.9 |
| 1064 | New Line | U. District, Beacon Hill, Othello | 10.1 |
| 1993 | New Line | Lake City, Ballard, Seattle CBD | 13.7 |
| 1999 | Modification | Redmond, Overlake, Eastgate | 13.5 |
| 3101+1028 | Modification | Crossroads, Bellevue, U. District | 10.9 |

Source: RapidRide Expansion Report (link)

Table 3. 2050 Network RapidRide Candidates

| Corridor | Candidate Description | Location | One-Way Miles |
| --- | --- | --- | --- |
| 1027 (K) | New Line | Totem Lake, Bellevue, Eastgate | 14.6 |
| 1071 (R) | New Line | Rainier Beach, Mount Baker, Seattle CBD | 8.0 |
| A | Extension | A Line extension to Rainier Beach | 4.8 |
| C | Modification | C Line extension to Burien and truncated northern terminus at West Seattle Junction | 9.4 |
| E | Extension | E Line extension to Mountlake Terrace TC | 3.2 |
| H | Modification | H Line realign northern terminus to Alki | 11.6 |
| J | Extension | J Line extension to NE 65th St | 1.3 |
| 1009 | New Line | Bothell, Kenmore, U. District | 14.8 |
| 1010 | New Line | Ballard, Greenwood, Lake City | 7.4 |
| 1012 | New Line | Ballard, Wallingford, Children's Hospital | 5.9 |
| 1014 | New Line | Loyal Heights, Green Lake, U. District | 6.5 |
| 1030 | New Line | Overlake, Newcastle, Renton | 17.7 |
| 1049 | New Line | Kent, Southcenter, Rainier Beach | 13.0 |
| 1052 | New Line | Twin Lakes, Federal Way, Green River CC | 13.9 |
| 1056 | New Line | Highline CC, Kent, Green River CC | 11.9 |
| 1061 | New Line | Uptown, Capitol Hill, Madison Park | 7.6 |
| 1063 | New Line | U. District, Central District, Mount Baker | 6.5 |
| 1064 | New Line | U. District, Beacon Hill, Othello | 10.1 |
| 1202 | New Line | Seattle CBD, Green Lake, Sand Point | 11.3 |
| 1993 | New Line | Lake City, Ballard, Seattle CBD | 13.7 |
| 1999 | Modification | Redmond, Overlake, Eastgate | 13.5 |
| 3101+1028 | Modification | Crossroads, Bellevue, U. District | 10.9 |

Source:  RapidRide Expansion Report (link)

For the additional lines to be prioritized from these candidate lists, Metro Connects states that:

“Metro will develop a prioritization plan to select the specific RapidRide lines for the interim network, which will be informed by updated corridor evaluation, stakeholder engagement, and corridor studies. The corridor evaluation will use the same five factors used in the updated Metro Connects, which are equity, sustainability, service demand, capital, and implementation. Stakeholder engagement will include community stakeholders, affected jurisdictions, and partner agencies.

Metro will develop a RapidRide prioritization plan based on corridor studies that will include a pre-planning level study of candidate corridors that consider route alignment, capital investment needs, and cost estimates. The prioritization plan will organize RapidRide candidate lines into tiers by their priority and potential timeframe for implementation. The top tier RapidRide candidates will include those planned to be implemented for the interim network and the second tier will be the lines next to be developed if funded. Work on the first RapidRide prioritization plan will begin in 2022 and the plan will be presented to the Regional Transit Committee and Council for acceptance by motion upon its completion.

Decisions about RapidRide implementation will be made through Metro's biennial budget process, in alignment with the RapidRide prioritization plan, and adopted by the King County Council. Metro will provide an oral report to the Regional Transit Committee on its proposed capital program at least once each biennium, following the transmittal of the Executive’s proposed biennial budget. Metro will also provide relevant data and status updates on RapidRide in the annual System Evaluation report. In addition, Metro will maintain ongoing consultation with community stakeholders, affected jurisdictions, and partner agencies to discuss quantitative and qualitative data informing the future of all candidate routes. Such consultation will enable Metro to work with affected jurisdictions to facilitate transit supportive land uses and right-of-way improvements that are critical to RapidRide implementation. Decisions about investment in existing RapidRide lines will be prioritized based on the factors used for evaluating candidates, such as equity and sustainability, and other factors such as safety, age and facility condition. This approach will allow Metro to make decisions about RapidRide that are more informed by timely data and community input.

… Metro will identify and implement future RapidRide lines by:

- Leading with equity and sustainability in identifying the top candidates

- Assessing the potential of candidate corridors based on community engagement, consultation with jurisdictions and partner agencies, updated information from corridor studies and analysis, and other implementation factors

- Prioritizing and grouping the selected candidates into tiers and including this information in the RapidRide prioritization plan

- Implementing corridors via the biennial budget process and Capital Improvement Plan

…The K Line (Corridor 1027 between Totem Lake, Eastgate, and Kirkland) and the R Line (Corridor 1071 between Rainier Beach, Mount Baker, and the Seattle Central Business District) have been identified by Metro as the next RapidRide lines to be implemented. These lines are identified in the Metro Connects future network maps (Figures 7, 8, 13, and 14) as being in operation by the time of the Interim Network. Because the K and R lines have already been prioritized for investment, they are not considered to be candidate lines and are not subject to the prioritization process described above”

This description includes a figure (reproduced below) illustrating the process Metro will use to prioritize future RapidRide lines.

Figure 1. RapidRide Prioritization Process

Source: Metro Connects, p. 100

More information is available in the RapidRide Expansion Report, which was transmitted as an ancillary technical report along with the updated Metro Connects.

Today’s briefing will summarize Metro’s progress to date in its work to develop the RapidRide Prioritization Plan.

ATTACHMENTS

- Metro presentation

INVITED

- Hannah Faires, Transportation Planner, System Expansion and Integration, Metro Transit Department

Ordinance 19367

Ordinances 15582, 15670

Metro currently collects a total of 0.9 percent sales tax

Ordinance 18449, since updated through Ordinance 19367. Additional study in Motion 14956

The G, H, J, and R lines are being developed in collaboration with the City of Seattle, with capital improvements partially or fully funded from the Move Seattle levy.

Proposed Ordinance 2022-0089 is scheduled for Council consideration on April 19, 2022.

Ordinance 19367

The Interim Network is envisioned for the completion of the Ballard and West Seattle Link light rail extensions (for costing purposes, estimated at 2035). Metro staff have stated that the Interim Network was intentionally associated with transit expansion milestones, rather than specific dates (which were proposed to be delayed as part of Sound Transit’s realignment effort in 2021), because these milestones are what prompt major Metro service restructures. Updates to reflect changes in Sound Transit’s plans will be made through future updates to Metro Connects, as well as service change proposals.

Ordinance 18449, since updated through Ordinance 19367. Additional study in Motion 14956

Ordinance 19367

Metro Connects states that the K and R lines have been prioritized as the next RapidRide lines to be implemented and will be included in the Interim Network.

RapidRide Expansion Report (Technical Report C) was transmitted to provide context but not for formal adoption (link)

These are figures in the adopted Metro Connects

Ordinance 19367, Attachment C, pp. 99-100

RapidRide Expansion Report (Technical Report C) was transmitted to provide context but not for formal adoption (link)