METROPOLITAN KING COUNTY COUNCIL

LABOR, OPERATIONS AND TECHNOLOGY COMMITTEE

Revised Staff Report

AGENDA ITEM:  	DATE:  June 10, 2003

BRIEFING:  2003-0255	PREPARED BY:  David Randall

SUBJECT: A MOTION approving the vision and goals statement and accepting a plan to develop a roadblocks action plan and quantified business case for an enterprise financial, budget and human resource system.

Committee Action:  At its June 10, 2003 meeting, the Labor, Operations and Technology Committee voted to forward this ordinance, as amended, to the full Council with a do pass recommendation.  The vote was three ayes, no nos and one excused.

SUMMARY:

Proposed Motion 2003-0255 is in response to a proviso placed in the adopted 2003 King County Budget reserving $430,000 in capital funding until the executive submits and the council approves by motion a vision and goals statement for an enterprise financial, budget and human resource system.

This motion would:

- Approve the executive’s vision and goals statement to transform budget, financial and human resource business practices.

- Accept the executive’s plan to conduct a roadblocks action plan and a quantified business case analysis.

- Authorize the release of $430,000 in capital funding contained in the adopted 2003 King County Budget.

This motion and the release of funds would not restart the former financial system replacement project.  The decision whether to embark on a new effort to transform county business practices will occur once the roadblocks action plan and business case analysis is complete.  The executive stated that he would like to have these documents completed by the end of this year.

The vision and goals statement has been thoroughly reviewed and endorsed through the council created information technology governance process.  The statement was endorsed by elected leaders of the Strategic Advisory Council (SAC) and by their business and technical   managers.  (A letter of support for the vision and goals statement and for release of funds signed by the elected leaders of the Strategic Advisory Council (SAC) may be found as attachment 2).

The vision and goals statement accepts Dye’s recommendation for an enterprise system whereby Peoplesoft software will be used for human resource and payroll functions and the choice of software for finance and budget functions will be reevaluated.  The statement also implies that the county will process payroll biweekly for all county employees.

BACKGROUND:

FSRP Background

Historically, the county has had two major financial, payroll and human resource systems because King County and Metro were separate governments with separate computer systems.  When King County and Metro merged, it was expected that their computer systems would also be consolidated to increase efficiencies and enable enterprise-wide business operations.  This consolidation has not successfully occurred, therefore, King County and the former Metro agencies still operate with independent financial, payroll and human resource systems.  Due to reorganization, some departments are “straddle” agencies that use both payroll and financial systems, creating additional management challenges.

FSRP was a complex enterprise-wide capital project that was intended to replace the county’s multiple financial, payroll and human resource systems with one integrated financial, payroll and human resource system.  FSRP was also intended to implement a budgeting system.  The project received about $38.9 million in funding in 1997 and was to have been completed by May 2000.   The project failed to achieve its objective and the project was suspended in May 2000.  An additional $3.7 million was appropriated to stabilize the payroll portion of the project and an additional $300,000 was appropriated to retain a consultant to conduct an independent assessment and present a plan to restart FSRP (Ordinance 13905).

A consultant (Dye Management) was consequently hired to conduct a critical assessment of the suspended project, a high-level business case for re-starting the project and an implementation plan to recommend project direction for a possible restart.  (Collectively these documents are known as the Dye Management Report.)  The Budget and Fiscal Management Committee was briefed on the final Dye Management Report in July 2001.

The Dye Management Report states that the primary reasons FSRP failed were due to lack of a shared vision, lack of leadership and management, not technical barriers.  In particular the Dye FSRP Critical Assessment found:

- “Lack of leadership may be the single most important factor leading to the program’s failure.”

- “the county failed to understand the business justification for the program…”

- Organizational resistance to standardizing business practices.

The Dye Implementation Plan recommended:

- Hire an external consulting firm to lead the establishment and validation of the county’s vision;

- “If the determination is made to restart the program, it is highly recommended that such a business case be developed and documented as part of the pre-start-up efforts to justify additional funding and personnel resource requests.”

- Hire an external consulting firm to develop a detailed implementation plan;

- Implement PeopleSoft software for Payroll and Human Resource operations in phases;

- Re-evaluate software selection for core financials;

- Hire an integration consulting firm to lead the implementation effort; and

- Develop an information technology (IT) governance process.

The council created an IT governance process in 2001.  As part of the IT governance process the Strategic Advisory Council (SAC) was created that consists of elected officials from all county agencies.  The SAC acts in an advisory capacity to the Chief Information Officer (CIO) in developing long-term strategic objectives for IT deployment countywide.

The SAC endorsed the findings in the Dye Management Report in December 2001.  In addition, the SAC directed the CIO and County Administrative Officer to develop a work plan for defining goals, identifying roadblocks and drafting policies through the county’s IT governance process and structure; and to create a work plan to develop a quantified business case to restart FSRP.

The SAC in 2002 also committed agency staff to identify issues and endorsed the use of $450,000 to fund the development of the plans.  The SAC in 2003 endorsed the vision and goals statement and endorsed the use of $430,000 set-aside in the 2003 budget to fund development of a roadblock document and business case.

The county continues to incur costs maintaining separate payroll, human resource and financial systems until they are uniform.  The county is currently implementing a software upgrade (PeopleSoft) to one of the county’s payroll systems and a software upgrade (Oracle) to one of the financial systems (IBIS).   These upgraded systems primarily serve former Metro agencies.

Change in Direction

The Dye Management Report clearly states: an enterprise-wide project “cannot be approached as simply “system replacement” efforts; they are long-term business transformation processes supported by a software package that begin with the initial implementation.”  At their core, these projects change the way the county has done business for many years at the level of the individual employee.

As Dye stated, “Clearly, the biggest risk in King County is lack of a common vision and workable governance structure.  These are some of the biggest reasons that large systems projects fail.”  The council removed the first barrier by creating a workable technology governance structure.  Approval of a common vision is the next barrier to overcome and the executive has submitted the vision and goals statement as the county’s common vision for a new enterprise business project.  Development of the vision and goals statement is one step forward in making this organizational change; development of the roadblocks action plan and business case analysis would provide a leap forward.

Transforming Business Practices

This project consists of two parts:  Development of a roadblocks action plan a business case analysis.  The roadblocks action plan and business case analysis would assist decision makers in determining whether to initiate one or more new enterprise projects to transform county business operations in the future.  Development of these documents would assist in addressing several of the county’s major barriers to success in transforming business practices as documented in the Dye Management Report.  The total cost of the project would be $519,500 and would take five months.

What is a roadblock action plan?

A roadblock action plan identifies and removes roadblocks that prevent a project from being successful.  The plan will identify and remove the following types of roadblocks: management, process and procedures, business practices, organization, technology, resources and policy.

What is a quantifiable business case?

A quantifiable business case is a study that measures costs, benefits and risks for a project proposal.  A business case also sets up performance measures for a project that may be used as a yardstick to judge the success or failure of a project.  A business case also identifies implementation issues and risk mitigation strategies.

Specifically, this project would:

- Identify barriers and develop action plans to implement best practice business processes and adapt to a standardized way of doing business;

- Document current business practices;

- Assess the effectiveness of current business practices and identify cost-savings opportunities;

- Develop different ways of doing business that may produce cost-savings;

- Analyze costs, benefits and risks for each way of doing business, including the current status quo as a baseline from which to identify cost savings opportunities;

- Recommend a way to do business in the near-term future and provide a transition plan; and

- Develop a detailed justification, including costs, benefits and risks.

In discussing what the project is, it is equally useful to discuss what the project is not.

The proposed project is not:

- A recommendation to “restart FSRP.”  Any future projects to transform business practices could be a year or more away, and would require separate Council action.

- It is also not another study to consider whether there would be benefits from replacing old computer systems.  It is clear from the many consultant studies and audits that the county would benefit from a modern computer system.  (This study will, however, quantify the benefits of moving to new systems to set the appropriate and realistic expectations for what can be achieved through transforming business practices.)

- It is also not a study to determine if the county should have one core financial system and one core HR/payroll system that can relate to each other and that are reasonably centralized.  These conclusions have already been reached by most observers, including the state auditor and Governing magazine.

- It is also not a study to determine if another human resource system should be implemented other than Peoplesoft.  The vision and goals statement accepts the Dye Management consulting recommendation that recommended that the county implement Peoplesoft countywide on a bi-weekly pay basis.

- It is also not a study related to implementing a countywide financial system using Oracle software.  The vision and goals statement accepts the Dye Management consulting recommendation that recommended that the county evaluate which financial software to implement countywide at the future time when the county is ready to move forward.

Transforming Business Practices -  Roadblock Identification and Action Plan

This part of the project would address the leadership and management barriers identified in the Dye Management Report.  Documents developed in this phase would drive the options to be analyzed for the business case analysis.  Total cost estimated value of this phase is $73,440.  No consultants would be used for this part of the project.  The following tasks and deliverables would be produced:

- Roadblock Identification and Resolution Plan.  This document would identify roadblocks and develop action plans to remove roadblocks.  This task would take two weeks with an estimated county staff value of $14,240

- Execution of Roadblock Action Plans.  This stage would execute action plans to eliminate roadblocks.  Roadblocks would primarily be to adapt common, standardized, best practice business processes county-wide.  Draft policies would be developed during this task and may be sent to the council.  This task would take eight weeks and with an estimated county staff value of $59,200.

Transforming Business Practices -  Quantifiable Business Case

Part Two of the project would develop a quantifiable business case to assist in future decisions to transform business practices.   Total cost value of this phase is $446,060.  This phase would be conducted by a consultant with county staff assistance.  The following tasks and deliverables would be produced:

- Consultant Selection.  A consultant would be selected through a request for proposal process and a contract would be developed.  This task would take eight weeks and would cost $22,400.  King County estimated staff value portion would be $22,400.

- Assessment of Current Operations.  This report would document the county’s current budget, financial, payroll, and human resource operations and business processes.  The report would also assess the effectiveness of current operations and processes; the report would identify cost-savings opportunities by standardizing business practices and centralizing operations.  This task, including project initiation, would take three weeks and would cost $82,920.  King County estimated staff value would be $20,400; the consultant portion would be $62,520.

- Evaluation of Operations Alternatives.  This report would evaluate at least three options for structuring budgeting, financial, payroll and human resource operations.  It would document strengths, weaknesses, and benefits of each of the three options.  This task would take two weeks with an estimated value of $75,720.  King County staff value is estimated to be $18,400; the consultant portion would be $57,320.  Value of county staff resources is provided to portray total value and in the event that position backfilling is required. Backfilling is assumed for the county project manager and the two lead positions. Backfilling may also be necessary for a portion of the team members, however, total project costs will not exceed budget available.

The county will be requesting at least three options, including the status quo option, for a new business operating model that is conducive to implementing new financial, payroll, budget and human resource systems.  The options should be developed with efficiency in mind.  The options should also consider alternative delivery means wherever possible.

The county will require the consultant to identify a recommended business operations model from the options.  At a minimum the consultant will be required to:

  - Describe the future recommended business operational model.

  - Describe the differences between existing and recommended operations models.

  - Describe the quantitative and qualitative benefits of the recommendation over the other options.

  - Provide a transition plan that outlines moving from the current model to the recommended model, including cost estimates to implement the model.

- Business Operations Recommendation.  The consultant report would identify a recommended business operations model from the alternatives described above.  This report would justify the recommendation both quantitatively and qualitatively and would provide a transition plan.  This task would take four weeks and is valued at $151,440.  King County staff value is estimated at $36,800; the consultant portion would be $114,640.

- Business Operations Quantifiable Business Case.  This document would make the quantifiable business case that identifies the return on investment of implementing the recommended business operations model.  This document would contain a cost-benefit analysis and a risk-mitigation plan.  The document would also be endorsed through the information technology governance process.  It would take three weeks to prepare the document and about two months to go through the governance process; it is valued at $113,580.  King County staff value is estimated at $27,600; the consultant portion would be $85,980.

FINANCIAL ANALYSIS:

The $430,000 in capital funding is fully budgeted for in the adopted 2003 King County budget.  However, the resources necessary to complete the remaining tasks are valued at $519,500.  Therefore, there is a difference of $89,500.  There is $11,450 remaining in the project budget that was not spent during the vision and goals statement development, therefore, the project may require $78,050 in additional resources.  The executive has committed that agencies will absorb the estimated $78,050 in the event that backfilling is required for all eight team members to support this project beyond the resources available in the project.

Staff for this project would consist of the following:

- Project Manager.  One full-time county project manager located in the Office of Information Resource Management.  Total estimated cost for this position, with benefits, is approximately $52,000.

- Lead Analysts.  Two part-time leads, one for finance and one for human resources.  These leads would be “loaned” from the finance and human resource divisions and would need to be “back-filled.”  Total estimated cost for these positions, with benefits, is $73,060.  Total estimate of hours that would likely need to be backfilled is 1,600 hours.

- Consultants.   One part-time consultant project manager and three full-time consultants would be hired for a total estimated cost of $320,460.

- Team Members.  Eight part-time team members from county agencies would work on the project.  Three team members would be from finance offices, three members would be from human resources offices and two would be from budget and policy offices.  Total estimated cost for these positions, with benefits, is $78,000.

The project manager, lead analysts and consulting costs for this project could be funded from the $441, in remaining in FSRP Business Analysis Capital Project Funds already contained in the adopted 2003 budget.  However, there is not currently a detailed plan to “back-fill” the team members.  The finance, human resource and budget offices across the agencies county-wide would need to collectively absorb approximately $78,000 in their budgets to pay for their participation in this project in the event that complete backfilling is required for all team participants.  The executive has committed that these additional resources would be available to support the project.

POLICY ANALYSIS:

The executive’s proposed plan to develop and execute a roadblock action plan and develop a business case would provide more information to assist in future decisions to streamline the county’s business practices.  The county already received an excellent report assessing the reasons for the FSRP failure and provides a recommendation for moving forward.  The Dye Management Report contains a high-level business case and implementation plan including benefits, costs, risks and risk mitigation strategies for the recommended alternative for moving forward with transforming the county’s business processes.  However, Dye Management Report does not provide a detailed assessment of current business operations and does not contain detailed cost-benefit or return on investment analyses.  The executive’s proposed plan would provide these detailed analyses that would assist decision makers in future decisions to implement projects to transform county business practices.

Leadership

In addition, the Dye Management Report strongly recommends that the county focus on “Identifying the business need and key performance indicators needed to drive the design and implementation of the program.” And focus on “Assessing leadership’s commitment, readiness and willingness to lead changes that will result from the new program.”  The executive’s proposed business plan would identify the business need for a future projects and would provide additional information for a future leadership decisions to implement new projects.

Business Practices

The executive’s proposed plan is a clear departure in strategy from the former FSRP.  The executive’s proposed plan would review business practices.  This plan would not be another study to determine if particular computer systems or computer software will bring benefits to the county.  The computer and software selection is a subset of the much larger question of standardizing and centralizing business practices and will be done at a future date.  The Dye Management Report found that the county failed in its former FSRP effort in part because it did not understand the justification for the project.

The county thought that the project was to replace its financial computer systems, as reflected in the project’s name: Financial Systems Replacement Project.  However, the true nature of the project, and any future projects, was transforming business practices county-wide.  The executive’s business case proposal reflects this change in thinking and will look at ways to centralize and standardize business practices at the county that will provide effective and efficient budgeting, financial reporting, payroll and human resource management.

Shared Vision

The Dye Management Report found that FSRP primarily failed in large measure because the project lacked a clear shared vision.  The proposed vision and goals statement provides a clear and county-wide shared vision and goals for an eventual project.  The vision and goals statement has been actively reviewed and endorsed through the entire IT governance process which includes the SAC, the Business Management Council and the Technology Management Board.

Budget Component

The executive’s proposed quantifiable business case includes an analysis of budget operations.    The Dye Management Report noted that there was a misperception that FSRP was intended to implement a budget system.  While the original project scope for FSRP included implementation of a budget system, budgeting was later removed from the project’s scope of work.  The proposed business case will conduct all the analyses, including cost-benefit and risk mitigation analyses for budgeting that will be done for the financial, payroll and human resource business practices.

Council stated that the business case shall include an analysis, with associated costs estimated, of the capability to conduct analyses that distinguish between local and countywide revenues and expenditures within the budgeting, human resources, payroll and financial business areas (Motion 11549).  The proposed motion specifies that the business case analysis will include this analysis.  In addition, the vision and goals statement specifies that this ability is included as a general operational goal as well as budget function goal.

Council also stated that the business case shall include development of key performance measures to be included in the vision and goals and roadblocks document and that measures shall be both outcome and process measures (Motion 11549).  The vision and goals statement does not contain performance measures, but the statement does include a budget preparation goal to “improve the county’s ability to budget and measure program success based on performance metrics.”

ATTACHMENTS:

- Proposed Roadblock Action Plan and Business Case Budget

- SAC Membership Letter in Support of Vision and Goals Statement