## STAFF REPORT

| Agenda Item: | 8 | Name: | Mike Reed |
| --- | --- | --- | --- |
| Proposed No.: | 2020-0304 | Date: | November 3, 2020 |

SUBJECT

Extending the expiration date of a State Revolving Fund loan through the Washington Department of Ecology for support of the Ship Canal Water Quality Project

SUMMARY

Proposed Ordinance 2020-0304 would extend the expiration date for an existing design and engineering loan agreement with the Washington State Department of Ecology for the Ship Canal Water Quality Project.  The Council authorized the loan agreement in 2019; other terms would remain the same.

Ordinance 18959 authorized the Executive to enter into loan agreements with the Washington State Department of Ecology (“Ecology”) in the amount of $11,543,000 for the Georgetown Wet Weather Treatment Station, and the amount of $13,457,000 for the county’s costs for the Ship Canal Water Quality Project. Together, these loans are estimated to save King County more than $7.3 million in interest expense over 30 years compared to conventional bond financing.

BACKGROUND

In July 2019, the Council approved Ordinance 18959, which included authorization to enter into a loan agreement with the Washington Department of Ecology for a State Revolving Fund (SRF) loan in support of the Ship Canal Water Quality Project, being constructed in cooperation with Seattle Public Utilities.  The $13.4 million loan would support design and engineering elements of the project; eligible costs musts be incurred prior to December 31, 2020.  Project lead for the Ship Canal project is Seattle Public Utilities; King County is consulted on project direction and status, and provides a cost share.

Since approval, there have been developments impacting the scheduling of project design.  In order to reduce risk and improve coordination with contractors, Seattle Public Utilities has adjusted the pump station design schedule to combine pump station construction with the Ballard conveyance contract.  This will cause both Seattle Public Utilities and King County Wastewater Treatment Division to incur pump station design costs in 2021, rather than 2020.  In order for these costs to be covered by the SRF loan, the expiration date needs to be extended by one year.   Proposed Ordinance 2020-0304 would extend the expiration date for the loan from 12/31/2020 to 12/31/2021.  Loan repayment would begin a year later.  Otherwise, terms of the loan are the same; the loan amount, the 30-year repayment period, and the interest rate remain as they are in the original loan agreement.

The State Revolving Fund (SRF) Loan Program

The State Water Pollution Control Revolving Fund, created by the Legislature in 1988, is intended to “provide financial assistance to…local governments for the planning, design, acquisition, construction, and improvement of water pollution control facilities… for the protection of the state's waters.” Ecology administers the loan program, and accepts and reviews applications for funding water pollution control projects.

Ship Canal Water Quality Project

The Ship Canal Water Quality Project is a joint project between Seattle Public Utilities and King County that will provide offline storage in a deep storage tunnel constructed between the Ballard and Wallingford CSO areas, on the north side of the Ship Canal in Seattle. The storage tunnel will be 19 feet in diameter, and will be designed to control flow from SPU’s Ballard, Fremont and Wallingford CSO basins, and King County’s 3rd Avenue West and 11th Avenue Northwest regulator locations. The minimum total control volume for both SPU and King County CSO basins is 15.24 million gallons.

- Total loan amount:  $13,457,000

- Loan Term:  30 years

- Effective Interest Rate:  2.6 percent

- Repayment:  Commences one year after the subject portion of the project is completed and is repaid over 60 equal semi-annual installments from the Water Quality Capital Improvement Fund.

ANALYSIS

Savings and Repayment

The Executive estimates savings of $1,050,000 through utilization of SRF loan financing compared to conventional 30-year bond funding; this is $3.1 million less than projected at the time of Council consideration of the legislation authorizing the original loan in 2019.  This reduced savings is attributable to the reduced interest rate environment nationally, and the lower resulting comparable costs for bond funding—the extension of the loan deadline authorized by this measure does not directly impact those savings.

Legal Review

Legal counsel has reviewed the proposed amendment to the loan agreement, and indicated that it raises no legal concerns.

ATTACHMENTS

- Proposed Ordinance 2020-0304, including attachments

- Transmittal Letter

- Fiscal Note

INVITED

Sharman Herrin, Government Relations Administrator, Wastewater Treatment Division

R.C.W. 90.50A.005

Includes 1% Ecology Administration Charge