Metropolitan King County Council

Operating Budget, Fiscal Management & Mental Health Committee

Staff Report

| Agenda item No: 12 Ordinance No: 2007-B0107 | Date: May 9, 2007 Prepared by: Patrick Hamacher Arthur Thornbury |
| --- | --- |

SUBJECT:

This briefing will provide members with grounding in the Transit agency capital budget. This is the second in a series of briefings leading up to the adoption of a biennial budget for the agency. This budget would cover the 2008-2009 biennium.

SUMMARY:

Metro Transit is one of the County’s largest agency budgets. The 2007 adopted CIP budget for Transit is $66.5 million. With the Transit now additions, the total 2007 CIP exceeds $90m. The total CIP currently contains in excess of $1 billion. Transit budgets internally by Section which is similar to a line-of-business or function. Within the CIP, each project is budgeted in one of the various sections. The projects will be discussed in later in this staff report. A summary of the 2006- 2012 CIP Budget is provided in Table 1 below.

Transit 2006-2012 CIP

| Category | Existing Authority | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | Total 2006-2012 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ADA Paratransit | 2,086,497 | 2,292,380 | 3,653,745 | 1,873,565 | 1,495,012 | 2,198,675 | 5,445,579 | 19,045,453 |
| Asset Maintenance | 16,537,369 | 13,938,719 | 15,898,669 | 12,650,058 | 16,539,527 | 14,430,631 | 15,549,906 | 105,544,879 |
| Business Sys. | 361,052 | 150,000 | 100,000 |  |  |  |  | 611,052 |
| Fleet Program | 37,984,075 | 3,334,551 | 47,498,476 | 474,316 | 413,671,804 | 45,200,019 | 263,932,605 | 812,095,846 |
| Miscellaneous | 36,416,388 | 12,639,854 | 12,319,851 | 1,927,501 | 1,306,240 | 1,271,235 | 926,395 | 66,807,464 |
| Operating Fac. | 50,646,234 | 11,219,201 | 13,930,376 | 7,188,904 | 2,187,510 | 1,933,510 | 2,493,790 | 89,599,525 |
| Passenger Fac. | 35,273,434 | 1,600,703 | 5,124,114 | 7,157,554 | 3,403,742 | 2,878,180 | 3,033,800 | 58,471,527 |
| Reimbursables | 10,491,619 | 4,121,570 | 172,917 | 212,788 | 172,917 | 172,917 | 172,917 | 15,517,645 |
| Speed & Reliab. | 9,765,599 | 3,042,041 | 930,000 | 1,080,000 | 1,092,949 | 1,080,000 | 1,220,000 | 18,210,589 |
| Transit Systems | 76,765,449 | 11,875,472 | 807,437 | 2,940,481 | 4,706,400 |  | 25,000 | 97,120,239 |
| Trolley Program | 2,831,843 | 4,039,357 | 1,157,870 | 946,328 | 30,000 | 527,927 | 3,073,140 | 12,606,465 |
| Vanpool Fleet | 4,907,993 | 4,130,000 | 1,457,000 | 5,049,000 | 5,632,000 | 4,925,000 | 7,032,000 | 33,132,993 |
| BRT/Rapid Ride |  | 20,833,000 | 13,320,095 | 6,386,042 | 6,378,984 | 7,356,626 | 3,106,581 | 57,381,328 |
| Total Transit CIP | 284,067,552 | 93,216,848 | 116,370,550 | 47,886,537 | 456,617,085 | 81,974,720 | 306,011,713 | 1,386,145,005 |

BACKGROUND:

King County now has the authority to adopt a biennial budget since the King County Charter was amended by the voters by approval of Proposition 1 on the November 2003 ballot.  In July of 2006, the King County Council approved Ordinance 15545 which moved the County closer to biennial budgeting. This ordinance instituted the option for a “pilot program” to give a sense of how biennial budgeting would work under the County’s system. In February 2007, pursuant to the biennial budgeting ordinance, the County Council passed Motion 12465 notifying the Executive that the Council had chosen Transit as the agency to be used as a pilot for biennial budgeting.

The Operating Budget, Fiscal Management & Mental Health Committee has been briefed on biennial budgeting and the County’s move towards a biennial budget on several occasions. At the most recent briefing on March 14, 2007, Councilmembers viewed the schedule of briefings in moving forward with the budget analysis of the agency budget. This will provide members with several opportunities throughout the year to gain a richer understanding of the agency budget. The schedule for briefings used in the staff report has been recreated below.

- April: High-level overview of the agency’s budget. This will include a general outline of the various program areas including program budgets. There will be a brief discussion of revenue; however, revenues will be the focus of a full briefing later in the year. Briefing held on May 1, 2007.

- May: This briefing will provide an overview of the Capital Budget and Debt Service requirements for the agency. We will concentrate our efforts on the CIP program and bus replacement concepts.

- June: The focus of this briefing will be on the programs associated with specifically providing bus service. This discussion will include the implementation of Transit Now. Smart-Card implementation and rider-ship enhancement programs (not already covered in capital).

- July: This briefing will cover the areas of the operating budget not covered in the June briefing. Programs like the bus shelter implementation, transit oriented development, adopt-a-shelter, partners in transit, and recycling programs.

- August: This briefing will concentrate on the revenue streams funding Metro Transit. The briefing will concentrate on the major revenues, Transit Now revenues, major grants and any others that arise during previous briefings.

- September: The final briefing in the series will concentrate on Metro’s financial policies and performance measurement. We have loosely defined the discussion around financial policies and performance measurement as there is significant other work surrounding these areas occurring at the same time. Specifically the Financial Policies Advisory Task Force may make recommendations on financial policies and the Performance Measurement Workgroup may have additional recommendations regarding performance measures.  Staff also understands that the Regional Transportation Committee will be discussing the Transit Comprehensive Plan, Strategic Plan, and Business Plan as part of their work program.  The Committee may want to examine the work product from these other work groups before directing staff work for this briefing.

The current Transit six year (2007-2012) Capital Improvement Plan (CIP) appropriations are projected at $902 million. If you were to incorporate the $285 million in current appropriations, the total CIP budget exceeds $1 billion dollars. Currently, approximately $250 million is projected for the 2008-2009 biennium. Transit estimates that 72% of the total CIP budget is related to maintenance and replacement of existing assets.

The Transit Financial Policies assign 75% of the annual sales tax collections to the operating program and 25% to the capital program. Since the role of the capital program is to support the provision of bus service, the Transit Division balances actual capital and operating program expenditures in each year's budget proposal by transfers between the capital and operating subfunds. Recent programming requirements have necessitated the transfer of $52 - $72 million from the CIP to the operating budget but prior to that operating program funds were regularly shifted to the CIP in support of a major park-and-ride lot construction program and other large capital projects. Bus procurements are a significant capital program element and between 2010 and 2015 Transit plans to replace approximately 75% of bus fleet. To avoid the periodically heavy demands on the CIP of major bus procurements, a portion of the capital program's sales tax revenues are set aside each year to build up a reserve in the Revenue Fleet Replacement Subfund.

The department prioritizes its funding requests by evaluating each CIP project by the following criteria:

- maintaining infrastructure and replacing aging fleets

- supporting the implementation of the service delivery system adopted in the six year plan

- replacing outdated and unsupported information systems

- increasing efficiency or productivity that offsets the cost of investment

- forming partnerships with other jurisdictions and businesses throughout the region

As with the operating budget, Transit breaks the CIP budget into various programs. These programs and the types of projects funded in each program will be the subject of this staff report.

ANALYSIS:

ADA/Paratransit

Projects in this program are designed to support the ADA/Paratransit services provided through the County. There are currently four projects approved for this program:

- ADA Mobile Data Terminals – a project providing hardware and software integration to automate the transmission of data throughout the Access fleet.

- ADA Paratransit Fleet – used for the annual replacement of paratransit fleet vehicles which have reached the end of their useful life.

- ADA Broker Equipment – ongoing purchase and/or upgrade of telephone, computer and related hardware and software required to operate the paratransit fleet.

- ADA System Enhancement – a grant funded program providing for upgrades to the Transit Trip Planner

ADA/Paratransit CIP 2006-2012

| Project | Existing Authority | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | Total 2006-2012 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| MOBILE DATA | 170,104 |  |  |  |  |  |  | 170,104 |
| PARATRANSIT FLEET | 1,748,597 | 2,292,380 | 3,653,745 | 1,873,565 | 1,495,012 | 2,198,675 | 5,445,579 | 18,707,553 |
| BROKER EQUIPMENT | 112,796 |  |  |  |  |  |  | 112,796 |
| SYSTEM ENHANCEMENTS | 55,000 |  |  |  |  |  |  | 55,000 |
| Total | 2,086,497 | 2,292,380 | 3,653,745 | 1,873,565 | 1,495,012 | 2,198,675 | 5,445,579 | 19,045,453 |

Asset Maintenance Program

There are five projects in the asset maintenance program:

- Transit Asset Maintenance Program (TAMP) - a master project which includes a number of general maintenance activities at existing transit sites.

- Information Systems Preservation – replacement capital funding for the transit information system infrastructure

- Personal Computer Replacement – replaces PCs and peripherals when the equipment reaches the end of its useful life

- ADA Mobile Data Terminal (MDT) Replacement project – will replace the MDTs installed on the ACCESS fleet and integrate the new hardware with existing software

Asset Maintenance Program CIP 2006-2012

| Project | Existing Authority | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | Total 2006-2012 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TAMP | 13,808,292 | 9,838,818 | 12,589,817 | 10,864,458 | 10,977,787 | 11,010,145 | 13,189,910 | 82,279,227 |
| Information Sys. | 1,563,048 | 398,738 | 319,184 | 248,026 | 728,482 | 373,793 | 288,932 | 3,920,203 |
| PC Replacement | 667,581 | 421,850 | 479,127 | 305,263 | 477,604 | 589,952 | 524,306 | 3,465,683 |
| Non-Rev. Vehicle | 498,448 | 3,279,313 | 2,510,541 | 1,232,311 | 2,148,779 | 2,456,741 | 1,546,758 | 13,672,891 |
| MDT Replacement |  |  |  |  | 2,206,875 |  |  | 2,206,875 |
| Total | 16,537,369 | 13,938,719 | 15,898,669 | 12,650,058 | 16,539,527 | 14,430,631 | 15,549,906 | 105,544,879 |

Business Systems Program

The business system program is comprised of the capital projects that are specifically related to computer systems that are used in financial and asset management purchases. These are not the types of projects that are used in provision of bus services. There are currently two projects in the business system program.

- IBIS Upgrade – a project to fund the division’s share of an upgrade to one of the county’s financial systems known as IBIS.

- Capital Management System – a project to develop a capital project management system to be used in the division’s CIP program.

Business Systems 2006-2012 CIP Program

| Project | Existing Authority | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | Total 2006-2012 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| IBIS Upgrade | 11,052 |  |  |  |  |  |  | 11,052 |
| Capital Mgmt. | 350,000 | 150,000 | 100,000 |  |  |  |  | 600,000 |
| Total | 361,052 | 150,000 | 100,000 |  |  |  |  | 611,052 |

Fleet Program

This program supports the replacement of the revenue vehicle fleet.  Purchases of the bus fleet are funded with the revenue fleet replacement Subfund discussed earlier in this staff report.

- 40 ft. diesel buses – a project to replace the existing fleet of 410 40 ft. buses (and 35 foot buses) with 312 new 40 ft. buses.

- 60 ft. diesel buses – a project to replace the existing fleet of 273 60 ft. buses with 360 new 60 ft. buses.

- 25 ft. diesel buses – a program to replace the 35 25 ft. champion vans, which currently run on routes with low ridership or where larger vehicles are unable to operate

- 30 ft. diesel buses – a project to replace and expand the existing fleet of 95 30 ft. buses to a fleet of 123 30 ft. buses beginning in 2014

- 40 ft. trolley buses – a project to expand the current fleet of 100 40 ft. trolleys to 133 trolleys beginning in 2014

- 60 ft. Breda Conversion – a project to convert 60 ft. dual power buses to electric trolleys

- 60 ft. Trolley Buses – a project to replace the existing fleet of 60 ft. trolleys with 40 new trolleys beginning in 2014

Fleet Program 2006-2012 CIP

| Project | Existing Authority | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | Total 2006-2012 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 40 ft. diesel | $1,868,357 | $305,821 | $229,138 | $237,158 | $177,024,799 | $254,050 | $131,470 | $180,050,793 |
| 60 ft. diesel | 19,009,826 |  | 47,269,338 | 237,158 | 236,647,005 | 44,945,969 | 131,470 | 348,240,766 |
| 25 ft. van | 5,336,731 | 3,028,730 |  |  |  |  |  | 8,365,461 |
| 30 ft. diesel |  |  |  |  |  |  | 58,256,529 | 58,256,529 |
| 40 ft. trolley | 1,520,521 |  |  |  |  |  | 146,880,058 | 148,400,579 |
| Breda Conv. | 10,248,640 |  |  |  |  |  |  | 10,248,640 |
| 60 ft. trolley |  |  |  |  |  |  | 58,533,078 | 58,533,078 |
| Total | $37,984,075 | $3,334,551 | $47,498,476 | $474,316 | $413,671,804 | $45,200,019 | $263,932,605 | $812,095,846 |

Miscellaneous CIP

This program includes the various CIP activities that do not fit in one of the other major categories. As you will see, this program contains projects such as Transit Oriented Development, the Elliott Bay Water Taxi Dock, and modifications to the bus tunnel.

- Tri-Carrier Bike Racks – a three year program to retro-fit the Transit fleet with bike racks for three bikes as opposed to the current two bike racks

- Capital Outlay – a master project for the purchase of new capital assets which are additions to Transit’s fixed asset base

- Automated Passenger Counters – a program to equip 15% of the Transit fleet with Automated Passenger Counters (APCs)

- Operator Comfort Station – a project to site, design and construct permanent operator comfort stations throughout the system

- Transit Oriented Development (TOD) – a countywide program to increase housing and development near transit facilities

- Northgate TOD – preliminary planning related to Transit lots in the vicinity of the Northgate Park & Ride

- Transit Security Enhancements – a project to increase safety by providing digital video cameras, video recorders and wireless equipment for 250 transit coaches

- Elliott Bay Water Taxi – a program to provide for the design and construction of a dock facility in West Seattle for water taxi service.

- Tunnel Closure Modifications – transits anticipated contributions towards remodeling the downtown Seattle transit tunnel are housed in this project

- S-1 Gard – a program to install safety equipment on buses which helps to deflect a person who has fallen in front of a bus wheel away from the bus.

- South Lake Union Streetcar Start-up – a project to assist in setting up the South Lake Union Streetcar, with service beginning in 2007

Miscellaneous 2006-2012 CIP

| Project | Existing Authority | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | Total 2006-2012 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Bike Racks | 232,875 | 427,000 | 300,000 |  |  |  |  | 959,875 |
| Capital Outlay | 690,564 | 428,337 | 200,000 | 200,000 | 253,666 | 200,000 | 200,000 | 2,172,567 |
| APCs | 220,087 |  |  |  |  |  |  | 220,087 |
| Comfort Stations | 487,456 |  | 164,009 | 379,181 | 354,153 | 352,512 |  | 1,737,311 |
| TOD | 11,796,450 | 819,794 | 11,335,121 | 1,016,374 | 503,251 | 510,698 | 518,370 | 26,500,058 |
| Urban Amenities | 450,000 |  |  |  |  |  |  | 450,000 |
| Northgate TOD | 5,639,534 | 6,293,487 | 320,721 | 331,946 | 195,170 | 208,025 | 208,025 | 13,196,908 |
| Transit Security | 951,892 |  |  |  |  |  |  | 951,892 |
| Water Taxi Dock | 889,846 | 1,040,194 |  |  |  |  |  | 1,930,040 |
| Convention Plc. | 888,440 |  |  |  |  |  |  | 888,440 |
| Tunnel Mods. | 10,324,277 | 2,981,042 |  |  |  |  |  | 13,305,319 |
| S-1 GARDS | 3,494,967 |  |  |  |  |  |  | 3,494,967 |
| Streetcar | 350,000 | 650,000 |  |  |  |  |  | 1,000,000 |
| Total | 36,416,388 | 12,639,854 | 12,319,851 | 1,927,501 | 1,306,240 | 1,271,235 | 926,395 | 66,807,464 |

Operating Facilities

This program provides for the facilities improvements and capital expansion of the various bus bases, transit centers and other Transit related facilities throughout the system.

- Operating Facilities Improvement Program – a master program that assures that buildings, sites and infrastructure at the capacity needed to meet service needs

- Atlantic/Central Base Expansion (Operating Facilities Capacity Expansion) – a project to add operational and maintenance capacity for an additional 185 buses at the Atlantic and Central bases.  This project includes the construction of a 1,000 stall parking garage

- Ryerson Bus Parking Expansion Project – a project to expand the parking capacity of the Ryerson base by approximately 50 buses

- Power Distribution Headquarters Replacement – a project to consolidate the functions related to trolley overhead maintenance into a single facility

- Communications Center Relocation – construction and location of a new communications and control center adjacent to the Atlantic Central Base complex

- Waterfront Streetcar Barn – a project to provide for a replacement facility of the Waterfront Streetcar

Operating Facility 2006-2012 CIP

| Project | Existing Authority | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | Total 2006-2012 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Facilities Imp. | 6,656,003 | 2,526,319 | 4,589,158 | 3,188,904 | 2,187,510 | 1,933,510 | 2,493,790 | 23,575,194 |
| Facilitis Exp. | 33,951,361 | 6,206,306 |  | 4,000,000 |  |  |  | 44,157,667 |
| Ryerson Base | 1,028,298 |  |  |  |  |  |  | 1,028,298 |
| Power Dis. HQ | 166,369 | (97,024) |  |  |  |  |  | 69,345 |
| Comm. Center | 1,334,395 |  |  |  |  |  |  | 1,334,395 |
| Streetcar Barn | 7,509,808 | 2,000,000 |  |  |  |  |  | 9,509,808 |
| Seattle Layover |  | 583,600 | 9,341,218 |  |  |  |  | 9,924,818 |
| Total | 50,646,234 | 11,219,201 | 13,930,376 | 7,188,904 | 2,187,510 | 1,933,510 | 2,493,790 | 89,599,525 |

Passenger Facilities

- Bus Zone Safety and Access – a master program aimed at accommodating transit facility integration, installation and upgrade to bus zones

- Eastgate Park & Ride – a program to add an additional 1,000 spaces to the Eastgate Park & Ride by constructing a parking garage

- Federal Way Park & Ride – construction of 700 additional parking spaces on Pacific Highway South

- Issaquah Highlands Park & Ride – construction of 1,000 stalls, enhanced transit center and passenger boarding/waiting amenities in the Issaquah Highlands development

- Montlake Bikestation – expansion of the existing Montlake Bikestation from 20 lockers to 54 lockers and rack space for 25 additional bicycles

- North Bend Park & Ride – a joint effort with the City of North Bend to develop a joint used park & ride with a minimum of 80 stalls

- Burien Transit Center – a project to construct a transit center to serve multiple routes, provide off-street layover areas and an ACCESS loading area.

- Redmond Transit Center – an expansion of the existing transit center on NE 83rh Street adjacent to the Redmond Park & Ride

- Park and Ride Lighting and Facility Upgrade – a project to replace aging lighting throughout the Parks & Ride system and increase security at Park & Ride lots

- Brickyard Park & Ride Expansion – a project to increase the existing Park & Ride lot from 242 to approximately 440 spaces

- Bellevue Layover Project – a project to develop a layover facility for 17 – 19 buses in downtown Bellevue near the Bellevue Transit Center

Passenger Facilities 2006-2012 CIP

| Project | Existing Authority | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | Total 2006-2012 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Safey & Access | 3,869,652 | 3,515,532 | 4,863,565 | 4,594,325 | 2,878,180 | 2,878,180 | 3,033,800 | 25,633,234 |
| Zone Comfort | 24,304 | (24,304) |  |  |  |  |  |  |
| Transit Hubs | (109) |  |  |  |  |  |  | (109) |
| Eastgate P&R | 374,681 | (292,466) |  |  |  |  |  | 82,215 |
| Fedral Way P&R | 514,022 |  |  |  |  |  |  | 514,022 |
| Issaquah P&R | 4,995,322 | (2,070,000) |  |  |  |  |  | 2,925,322 |
| Skyway P&R | (19) |  |  |  |  |  |  | (19) |
| Montlake Bikes | 360,407 | 191,309 | 109,414 |  |  |  |  | 661,130 |
| North Bend P&R | 322,754 |  |  |  |  |  |  | 322,754 |
| Burien P&R | 7,192,052 | 280,632 |  |  |  |  |  | 7,472,684 |
| Greenlake P&R | 217,017 |  |  |  |  |  |  | 217,017 |
| Redmond TC | 6,705,453 |  |  |  |  |  |  | 6,705,453 |
| P&R Lighting | 1,097,898 |  | 151,135 | 563,229 | 525,562 |  |  | 2,337,824 |
| Brickyard P&R | 2,000,000 |  |  | 2,000,000 |  |  |  | 4,000,000 |
| Bellevue Layover | 7,600,000 |  |  |  |  |  |  | 7,600,000 |
| Total | 35,273,434 | 1,600,703 | 5,124,114 | 7,157,554 | 3,403,742 | 2,878,180 | 3,033,800 | 58,471,527 |

Reimbursables & Other Leases

Many of the projects in this category are pass-thru grants where the County serves as the fiduciary agent for an organization that cannot receive the various grants funds.

- Property Leases – holding account for multi-year leases of radio antenna sites and trolley substations

| Project | Existing Authority | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | Total 2006-2012 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| EZ Rider | 1,105,934 |  |  |  |  |  |  | 1,105,934 |
| Regional Fares | (13,521) |  |  |  |  |  |  | (13,521) |
| First Hill P&R | 5,329,557 | 1,428,000 |  |  |  |  |  | 6,757,557 |
| ST On-Board | 1,034,086 |  |  | 39,871 |  |  |  | 1,073,957 |
| Museum Of Flight | 1,943,557 | 1,188,000 |  |  |  |  |  | 3,131,557 |
| Highline CC | 850,000 |  |  |  |  |  |  | 850,000 |
| Shoreline |  | 1,401,742 |  |  |  |  |  | 1,401,742 |
| Property Leases | 242,006 | 103,828 | 172,917 | 172,917 | 172,917 | 172,917 | 172,917 | 1,210,419 |
| Total | 10,491,619 | 4,121,570 | 172,917 | 212,788 | 172,917 | 172,917 | 172,917 | 15,517,645 |

Speed and Reliability

- Highway 99 North – a cooperative project between Transit, WSDOT, the City of Shoreline and the City of Seattle to ultimately provide continuous business access and transit lanes between N 205th and N 110th.

- Highway 99 South – supports bus zone improvements and pedestrian lighting as part of the Pacific Highway South Redevelopment project

- East King County Transit Improvement – signal modifications, revised timing plans and improved coordination, transit signal priorities queue bypasses and other programs aimed at easing transit problems related to congestion on the Eastside

- Regional Transit Signal Priority – a project to work with cities on re-timing of signals to allow transit buses more efficient operation

- SeaShore Transit Improvements – a project to improve transit flow by working in a joint effort with the Cities of Seattle and Shoreline

- South King County Transit Corridor Improvements – this project calls for partnerships with state and local governments to improve transit operating efficiency in South King County.

- Tunnel closure monitor and maintenance program – the County’s portion of the Downtown Seattle bus tunnel closure and maintenance program

Speed & Reliability 2006-2012 CIP

| Project | Existing Authority | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | Total 2006-2012 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| HWY 99 N | 2,130,405 | 51,857 | 25,000 | 25,000 | 25,000 |  |  | 2,257,262 |
| Seattle Core | 46,168 |  |  |  |  |  |  | 46,168 |
| HWY 99 S | 413,261 | (85,514) |  |  |  |  |  | 327,747 |
| Eastside Imp. | 1,647,902 | 384,870 | 140,000 | 190,000 | 190,000 | 190,000 | 260,000 | 3,002,772 |
| Regional Signal | 1,700,884 |  | 300,000 | 300,000 | 312,949 | 325,000 | 325,000 | 3,263,833 |
| SeaShore | 2,186,387 | 2,247,271 | 325,000 | 375,000 | 375,000 | 375,000 | 375,000 | 6,258,658 |
| South King Co. | 832,813 | 397,971 | 140,000 | 190,000 | 190,000 | 190,000 | 260,000 | 2,200,784 |
| West Seattle | 14,528 | (14,528) |  |  |  |  |  |  |
| Tunnel Closure | 793,251 | 60,114 |  |  |  |  |  | 853,365 |
| Total | 9,765,599 | 3,042,041 | 930,000 | 1,080,000 | 1,092,949 | 1,080,000 | 1,220,000 | 18,210,589 |

Transit Systems

- On Board Systems (OBS) – will replace the existing legacy on-board systems and provide transition to the new radio system

- Rider Information System – a project to increase customer access to information by including the development of information systems for direct customer access to information including timetables, stop information, trip planning, ridematching, online pass sales and bus status information

- Regional Fare Coordination – a project to implement a single common fare collection system for bus, rail, ferry and vanpool travel in Central Puget Sound

- BOSS Replacement Project – consolidation of work currently handled by several systems into one system which will handle employee work pick, assignment planning, daily driver dispatching, attendance and timekeeping

- Maintenance Auto Tracking System – implements a project to convert the fleet maintenance software to a web based system

- Radio/AVL replacement – replacement of the obsolete radio and automatic vehicle locator (AVL) system

- Service Quality Information System – provide software, hardware and wireless data transmission capabilities to first-line supervisors in their vehicles

- Rideshare Technology – a project to enhance, integrate and develop the business system for Rideshare Operations

- GIS Street Network – enhance the GIS system to a data layer appropriate for operation of a transportation network

- Bus Router – a project to fully integrate existing and planned wireless local area networks (WLAN) to the fixed-route bus fleet

Transit Systems 2006-2012 CIP

| Project | Existing Authority | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | Total 2006-2012 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| OBS System | 11,633,937 | 6,893,023 | 695,419 | 1,943,901 | 100,000 |  |  | 21,266,280 |
| Rider Info | 803,800 |  | 87,018 | 476,698 | 436,282 |  |  | 1,803,798 |
| Regional Fare | 17,875,786 | 969,092 |  |  |  |  |  | 18,844,878 |
| BOSS Replac. | 641,100 | 415,998 |  |  |  |  |  | 1,057,098 |
| Maint. Tracking | 1,482 | (1,482) |  |  |  |  |  |  |
| Radio/AVL | 45,438,708 | 3,575,211 |  |  |  |  |  | 49,013,919 |
| Service Quality | 287,332 |  |  |  |  |  |  | 287,332 |
| Rideshare | 81,934 | 25,000 | 25,000 | 100,000 | 190,000 |  | 25,000 | 446,934 |
| GIS Street | 660 | (660) |  |  |  |  |  |  |
| Transit HR | 710 | (710) |  |  |  |  |  |  |
| Routers |  |  |  | 419,882 | 3,980,118 |  |  | 4,400,000 |
| Total | 76,765,449 | 11,875,472 | 807,437 | 2,940,481 | 4,706,400 |  | 25,000 | 97,120,239 |

Trolley Program

- Trolley System Modifications – a master project to address safety and operational needs of the trolley overhead electrical distribution system

- Trolley System Duct Bank Relocation – relocation of existing underground electrical vaults critical to the overhead system

- Pine Street Trolley Bus Detours for Sound Transit Construction – relocation of existing overhead electrical wires related to construction in the downtown Pike Street tunnel

- Trolley Extension to LINK Stations – extension of the overhead trolley system to serve the LINK Light Rail stations

Trolley Program 2006-2012 CIP

| Project | Existing Authority | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | Total 2006-2012 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Trolley Mods. | 697,285 | 40,000 | 755,022 | 890,892 | 30,000 | 5,345 | 368,777 | 2,787,321 |
| Central Sub. | 643 | (643) |  |  |  |  |  |  |
| Duct Relocation | 379,851 |  |  |  |  |  | 122,926 | 502,777 |
| Pine St. Tunnel | 824,742 |  |  |  |  |  |  | 824,742 |
| Trolley Extension | 929,322 | 4,000,000 | 402,848 | 55,436 |  | 522,582 | 2,581,437 | 8,491,625 |
| Total | 2,831,843 | 4,039,357 | 1,157,870 | 946,328 | 30,000 | 527,927 | 3,073,140 | 12,606,465 |

Vanpool Program

- Vanpool Vehicle Purchase – a project to purchase the vans necessary to support King County’s Vanpool Program

| Project | Existing Authority | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | Total 2006-2012 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Vanpool Fleet | 4,907,993 | 4,130,000 | 1,457,000 | 5,049,000 | 5,632,000 | 4,925,000 | 7,032,000 | 33,132,993 |

Bus Rapid Transit - Rapid Ride

This section contains a series of related projects to implement Rapid Ride, a component of the Transit Now Initiative.

- BRT Corridor Initiatives – a project to improve speed & reliability on BRT routes by using transit signal priorities, operation in dedicated transit lanes, bus arrival information and roadway systems

- BRT Passenger Facilities – a project to construct and modify facilities along the BRT lines

- Lander Overpass – a construction project to increase speed and reliability by constructing an overpass along a BRT route

- Real Time Information Signs – a project to provide real-time arrival information along the BRT routes

Bus Rapid Transit – Rapid Ride 2007-2012 CIP

| Project | Existing Authority | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | Total 2006-2012 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Rapid Ride Fac. |  | 933,000 | 1,570,095 | 3,636,042 | 933,984 | 724,546 | 710,236 | 8,507,903 |
| BRT Corridor |  | 8,000,000 | 11,750,000 | 2,450,000 | 4,920,000 | 6,209,149 | 1,922,500 | 35,251,649 |
| Lander Over. |  | 10,500,000 |  |  |  |  |  | 10,500,000 |
| Real Time Info. |  | 1,400,000 |  | 300,000 | 525,000 | 422,931 | 473,845 | 3,121,776 |
| Total |  | 20,833,000 | 13,320,095 | 6,386,042 | 6,378,984 | 7,356,626 | 3,106,581 | 57,381,328 |

Transit Division Debt

The financial policies for the Transit Division limit debt issuances to those projects that have a useful life in excess of 25 years. This effectively limits the use of debt in Transit Division only to major expansions of the various bus bases. The Transit Division last issued debt in 2004 when $50 million in debt was issued. The financial plan also assumes an additional $21.5 million in debt during 2008. Considering the size of the Transit Division, the debt service requirements on the existing and planned debt represent a very small portion of the operating budget.

ACCESS Program Background

The Americans with Disability Act (ADA) of 1990 required, among other things, equal access to public transportation for persons with disabilities. This meant that transit agencies must take specific steps to provide accessible bus services to persons with disabilities. Public transportations is envisioned as the primary mode of transportation for persons with disabilities.

The ADA also required a safety-net of curb-to-curb paratransit service for persons whose disability prevented them from using regular bus services. The federal government has established minimums that transit agencies must meet in operating this complementary paratransit service. Complementary paratransit service is intended to provide a comparable service to that offered by regular bus service, it is not intended to meet all of the transportation needs of persons with disabilities.

This service is provided to all eligible persons ages 6 and up. Eligibility is based upon whether a disability prevents someone from performing the tasks necessary to ride regular bus service.

The ACCESS operations workgroup oversees four contractors who currently operate the call center and provide service as required. The demand for the program has remained very strong since its inception in 1993. As the population ages, ridership is expected to increase.

King County’s service providers are responsible for establishing one or more operating bases; hiring, training and supervising drivers; maintaining the County’s fleet of 287 vehicles and providing and supervising transportation scheduled by the call center (which is driven by customer requests).

The Call Center contractor is responsible for hiring and training call takers, customer service staff, schedulers and dispatchers; screening, scheduling and dispatching rides requested by eligible riders; and serving as the central point of contract for comments, complaints and commendations. The call center is located in the Exchange Building in Downtown Seattle. Service providers are compensated based upon a fixed fee and a variable rate based on the number of vehicle service hours performed each month and a direct expense for facility related costs.

The 2007 adopted budget for these services is $43.5 million, roughly 9% of the total Transit operating budget.

NEXT STEPS:

Council staff will work with the Division staff to answer Councilmember questions raised during this briefing. The next briefing will be dedicated to answering questions raised by Councilmembers at the May 1st operating budget briefing.

INVITED:

Bob Cowan, Director, Office of Management & Budget

Kevin Desmond, General Manager, Transit Division

Jill Krecklow, Finance and Administrative Services Manager, Transit Division

John Rochford, ACCESS Program, Transit Division