| Agenda Item: | 7 | Name: | Wendy Soo Hoo |
| --- | --- | --- | --- |
| Briefing No.: | 2011-B0115 | Date: | June 28, 2011 |
| Invited: | Kathy Brown, Facilities Management Division Paul Sherfey, Superior Court |

SUBJECT

This briefing focuses on the Youth Services Center replacement, including the need for the project, the planning processes completed to date, and the current status.

BACKGROUND

King County’s Youth Service Center is located at 12th Avenue and East Alder Street in Seattle. Courtrooms, administrative offices and youth detention facilities are housed in three conjoined buildings on the campus: the Alder tower (1972), the Alder wing (1951, partially renovated in 1972), and the youth detention facility (1991). The major building systems in Alder tower and wing have reached the end of their useful life and need to be replaced. Replacement of these systems alone would cost approximately $20 million.

Operational Master Plan

Replacement of the Youth Service Center has been an ongoing effort that began with a Targeted Operational Master Plan (OMP) for Superior Court family law matters.  The OMP was completed following extensive stakeholder meetings during 2005 and 2006.  Stakeholders included representatives from the County’s judicial system and facilities division, as well as representatives from the various user groups that depend on an efficiently run court system, including clients and the public.

The OMP, adopted by the Council on September 25, 2006, recommended that the County focus on a unified, “full-service” children and family court model.  The stakeholder group felt that the needs of families and others using the system would be best served by having a single facility for family law-related matters.  In addition, the group recognized that the consolidation of court and other related services would yield significant efficiencies and savings.  The OMP recommended co-location of juvenile and family law functions in either one or two new courthouses in King County.

Facilities Master Plan

Following from this recommendation, a facility master planning effort was undertaken, culminating in the Superior Court Targeted Facilities Master Plan (FMP), which was transmitted to Council in May 2009.  Although the FMP contained no recommendation on a preferred facility alternative, in December 2009, the Council passed Motion 13106, affirming the goal of co-locating all juvenile offender, North end juvenile dependency and family court matters involving children in a single facility (or Scenario 5.5, as identified in the FMP).

A subsequent report approved by the Council in 2010 (Motion 13218) recommended phasing construction, or building nine courtrooms in the first phase by 2015 and adding five to seven courtrooms by 2022 to accommodate future caseload growth. The total cost of the two phases was anticipated to be $247 million and assumed a sale of a portion of the site to provide some revenue to support the project.

However, since the rejection of a ballot measure to increase the sales tax by 2/10 of one cent in November 2010, additional revenue sources have not been identified to finance the project.

CURRENT STATUS

In March, the Executive issued a Request for Qualifications/Concepts (RFQ/C) that invited development teams to submit their qualifications and experience in developing projects of a similar scope. The teams were also asked to submit preliminary concepts on possible solutions for replacing or relocating the Youth Service Center facility that do not require King County to increase their operating cost or debt payments beyond the current level.

Six responses were received in April. These proposals are being reviewed by the Executive branch. The Executive and Superior Court plan to brief the Council on the results and any potential recommendations for moving forward when the process is completed.

# Footnotes

An initial report with facility options was presented in 2008, but the preferred consolidation option raised concerns regarding the construction costs.