Metropolitan King County Council

Budget & Fiscal Management Committee

Agenda Item No.:	     3				Date:           July 13, 2005

Proposed No.:       2005-0267			Prepared By:   William Nogle

STAFF REPORT

SUBJECT:

Discussion of, and possible action on, the Executive’s proposal which authorizes a net appropriation of a total of $62,516,584 to the 2005 capital budget.

SUMMARY:

King County’s 2005 adopted budget totaled $3.4 billion. Of this amount, $2.45 billion represents the operating budget and $941.8 million represents the capital budget.

The Executive requested, and the Council approved in February via Ordinance 15125, a total of $476,000 in supplemental appropriation authority for the capital budget.  The Council also approved an increase of $2,942,180 via Ordinance 15152 in April.  At the time of preparation of this staff report, Proposed Substitute Ordinance 2005-0255 was scheduled for action by the Council.  This ordinance would increase the capital budget by $4.1 million for the Burlington Northern Santa Fe rail line project.  Approval of this Proposed Ordinance would bring the total 2005 capital budget to $1,011,805,612, a net increase of $70 million over the adopted budget.  The capital budget is summarized below in Table 1.

Table 1

2005 King County Capital Budget Summary

|  | Adopted Budget | Ordinances 15125 and 15152 | Ordinance 15233 | Pro. Ord. 2005-0267 | Proposed New Budget |
| --- | --- | --- | --- | --- | --- |
| Capital Budget | $941,770,848 | $3,418,180 | $4,100,000 | $62,516,584 | $1,011,805,612 |

ANALYSIS:

The Executive’s proposal requests total increases in budget authority for all capital funds in the amount of $62.5 million.  Each appropriation request is reviewed below.

1.  Public Transportation Construction $44,400,000

There are three separate items requested for this fund.

A.  Breda Trolley Conversion - $6,500,000

The adopted Capital Improvement Program (CIP) for the Transit Division includes a project to convert up to 60 of the recently retired Dual-Powered Breda Coaches (Bredas) to operate solely in electric trolley mode.  The appropriation was $5.5 million.

An estimated $6.5 million of additional budget authority for the Breda Conversion Project (A00480) is being requested to make changes to the electric trolley overhead power system to maintain post-conversion schedule reliability.  This budget authority will be used to upgrade the conductors and overhead wire system along a 6-mile stretch of the existing electric trolley system in an area running north along 23rd and 24th Avenues through Montlake and the University District then West to West Woodland.  This increases the total estimated cost of the project to $12 million.  Transit notes this is significantly lower than the $60-70 million cost that would have been required to purchase up to 60 new articulated trolley buses.

This project was first included in the CIP in 2003 as a cost-effective opportunity to replace Metro’s aging, high maintenance articulated trolley fleet.  A key consideration at the time was that the estimated cost for new articulated trolley buses was approximately $1.2 million per vehicle.  Metro Transit staff had just successfully completed a remanufacturing process for the standard trolley coaches that resulted in substantial cost savings compared to the cost of purchasing new vehicles.

The first step in the process, completed in 2003, was to determine the feasibility of converting the Bredas to electric-only mode.  Metro Transit’s Vehicle Maintenance group completed an engineering assessment and developed a prototype vehicle.  Even though many of the diesel drive-train components were worn out, the electric drives are still in good operational order.  Initial testing of the prototype showed that the conversion would work.  Additional appropriation authority was obtained in 2004 and 2005 to convert the vehicles at an average cost of approximately $90,000/vehicle.  This effort would also enable Metro Transit to slightly expand the size of the articulated trolley fleet to accommodate service growth.

Following the testing of the prototype vehicle, electrical tests were undertaken to evaluate the impact that this change in fleet would have on the trolley overhead power system.

Converted Bredas were tested to identify their electrical power requirements.  The prototype Breda bus has different electrical power and performance characteristics than the 20-year old articulated electric trolleys Metro currently operates.  As part of the conversion process, the diesel engine and fuel tanks will be removed and changes will be made to the brakes and heaters to reduce power consumption.  Despite these changes, testing showed that the electric power consumption was still higher than the existing coaches when pulling away from bus stops, particularly on hills.

To determine the effect that that increased consumption will have on the trolley overhead system, the Transit Division worked with a local consultant (LTK) to develop a model of the trolley power network.  This model network included details of the fleet’s power demands, updated route information, bus zone locations, and the grades of streets and frequencies of the trolley service.  The analysis concluded that in certain areas of the University District, Montlake and along NE 45th Street, up to 40 coaches per month could experience significant service delays due to voltage drops unless changes were made to lower the power demand or increase supply.  Metro Transit staff and the consultant began to evaluate alternatives to mitigate these impacts on system reliability.  These alternatives and the results of the evaluation included:

- Modifying the power consumption of the vehicles (heaters, lighting, etc.).  Changes were incorporated in the conversion process, but were not sufficient to fully mitigate the problem.

- Installing additional power substations in affected neighborhoods.  Additional substations can be difficult to site and expensive to purchase and install.

- Upgrading the conductors and overhead wire to improve the voltage that could be carried on the line.

The conductor and overhead wire upgrade was determined to be the most feasible and lowest cost alternative to mitigate the problem.

- Radio and Automated Vehicle Locator System Replacement - $37,650,000

This is a request to move $37,650,000 of planned budget authority from 2006 to 2005 in order to proceed with Transit’s Radio Replacement Project (#A00453) and keep the project proceeding on schedule for a 2008 implementation.  Two vendor proposals are currently being evaluated in a confidential process that is standard for the County’s negotiated procurements.  Preliminary pricing information indicates that the final vendor contract for the baseline radio system should be significantly lower than earlier consultant-engineering estimates, due primarily to the fact that the vendors have each proposed different technical solutions to those initially developed by Macro Corporation (Transit’s technical consultant).  One of the primary differences between the consultant estimates and the vendor proposals are the number of sites required to provide the required radio coverage.

In addition to funds for the vendor contract, Transit is requesting appropriation of $500,000 for site design work.  The vendor proposals identify a number of potential radio sites and specific site evaluation can begin as soon as the vendor selection is completed.  These funds will be used to finalize site leases, develop detailed construction and site modification plans, obtain required permits and start work on the required site modifications to accommodate transit radio equipment.  Timely construction of the radio transmission sites is critical to keeping the project on schedule.  Funds for this project are included in Transit’s financial plan.

This is a very large project in terms of cost.  Council staff has not had sufficient time to review the proposals and do other analysis on the proposal.

C.  Grant Funded Small Capital Projects - $250,000

This proposal relates to two grants:  (1)  A $100,000 Urban Area Security Initiative (UASI) grant is available to purchase portable lighting units to provide back-up lighting for emergency situations in and out of the downtown transit tunnel.  This is a Homeland Security grant.  (2)  A $150,000 Environmental Protection Agency (EPA) grant has been awarded to purchase mechanisms to clean bus fuel systems.

2.  Real Estate Excise Tax Funds I & II

REET I Fund Financial Plan Overview:

There have been recent revisions to estimates of Real Estate Excise Tax (REET) revenues by the Office of Management and Budget.  REET I taxes for 2005 were estimated at $4.9 million in the Executive’s proposed budget.  In the first quarter budget report, the Executive has noted that the estimates for both REET I and II taxes for 2005 have been revised upward by $3.2 million each, to new totals of $8.15 million in each fund.

The adopted budget for the REET I fund for 2005 was based on an estimated fund balance being carried over from 2004 of $7.0 million, real estate excise taxes of $4.9 million to be received, $352,000 from sales of property, $8.3 million of expenditures, and an ending fund balance of $3.9 million available for carryover to 2006.   In the Budget Office’s Quarterly Report for the first quarter of 2005, all of these figures have been updated. A new financial plan was transmitted along with this proposed ordinance in order to reflect the $3.8 million requested for the Burlington Northern Santa Fe rail line project (Proposed Ordinance 2005-0255) and the additional spending requests in this ordinance.  Proposed Ordinance 2005-0255 was amended in the BFM Committee, redirecting the $3.5 million deposit on the BNSF rail line as a loan from the Current Expense Fund.  Table 2 below summarizes the REET I financial plan to reflect the change to Proposed Ordinance 2005-0255 as well as the requests in this ordinance.

Table 2

REET I Financial Plan Revisions

2005

| Description | Adopted | Revised- 1st Qtr Report | Ordinance 15233 | Revised to Include Pro Ord 2005-0267 |
| --- | --- | --- | --- | --- |
| Beginning Fund Balance | $6,965,329 | $8,930,210 | $8,930,210 | $9,017,205 |
| Revenues | 5,286,211 | 8,497,335 | 8,497,335 | 8,497,335 |
| Expenditures | 8,296,307 | 10,553,435 | 10,853,435 | 13,461,543 |
| Ending Fund Balance | $3,955,233 | $6,874,110 | $6,574,110 | $4,052,997 |

The beginning fund balance for 2005 has been updated to reflect the actual fund balance that is being carried over from 2004.  This change adds approximately $2 million.  However, there is roughly the same amount of estimated carryover of 2004 appropriations for projects not completed.

Revenues expected from the real estate excise tax have been increased by $3.2 million based on actual 2004 taxes, early 2005 receipts, and the expectation that real estate activity will remain strong in 2005.

Expenditures have been revised to reflect the $2.2 million carryover of 2004 appropriations, the addition of $300,000 for the BNSF project, and the $2,608,108 that would be transferred from the REET I fund to five parks facility projects as proposed in this ordinance.  The projects are described below.

REET II Fund Financial Plan Overview:

The adopted budget for the REET II fund for 2005 was based on an estimated fund balance being carried over from 2004 of $6.1 million, real estate excise taxes of $4.9 million to be received, $8.4 million of expenditures, and an ending fund balance of $2.6 million available for carryover to 2006.   In the Budget Office’s Quarterly Report for the first quarter of 2005, all of these figures have been updated. A new financial plan was transmitted along with this proposed ordinance in order to reflect the $3.1 million of additional spending now being requested.  Table 3 below summarizes the REET II financial plan to reflect the changes in the first quarter report and the additional funding requested in this ordinance.

Table 3

REET II Financial Plan Revisions

2005

| Description | Adopted | Revised- 1st Qtr Report | Revised to Include Pro Ord 2005-0267 |
| --- | --- | --- | --- |
| Beginning Fund Balance | $6,113,579 | $14,304,061 | $14,304,061 |
| Revenues | 4,934,211 | 4,934,211 | 8,145,335 |
| Expenditures | 8,463,383 | 8,713,383 | 19,929,820 |
| Ending Fund Balance | $2,604,407 | $10,524,889 | $2,519,576 |

3. Parks, Recreation and Open Space Fund - $2,423,108

316557 - Regional Event Site - $950,000

The Executive is seeking funds for a project that will accommodate regional events at Marymoor Park and generate significant operating revenues for the Parks Division. The division proposes converting two of four existing grass, seasonal soccer fields into a recreational site (with a paved surface) that would accommodate a variety of informal, outdoor sports uses including skateboarding, basketball and roller hockey. Additionally, the site could also be used to house regional events. The Parks Division has been approached by numerous promoters with opportunities to host different types of shows including Cirque du Soleil, Austin City Nights, Crafts Market, etc.

Currently, maintenance costs for the existing grass, seasonal soccer fields exceed the revenue generated. The proposed project is consistent with the Parks Division’s Business Transition Plan which calls for an entrepreneurial approach to managing the parks system and leveraging capital dollars in order to maximize operating revenues. If approved, the project would be completed in late spring of 2006 and would generate estimated revenues of $300,000 to $400,000 annually Further the project would reduce maintenance costs of the site by approximately $50,000 per year.

Soccer groups are not objecting to this proposal because synthetic fields are being installed next to this site that will provide more capacity than the existing fields.

The Parks Division does not propose charging fees for use of the outdoor sports site, but foresees that, because of the variety of uses available, the project will generate more parking revenue. Executive staff have noted that this project is a high priority for the division.  Further, failure to approve this project could result in the loss of a large event and a significant amount of operating revenue. Funding is proposed from REET I.

316401 - Marymoor Maintenance Facility - $115,000

This request supplements $1.6 million currently appropriated in the existing project. Of that amount, $1 million represents funding from the Wastewater Treatment Division (WTD). In 2003, WTD built a new pump station on the site of an existing Parks shop facility across from Juanita Beach Park. WTD reimbursed the Parks Division for construction of a new shop facility at Marymoor Park. The Parks Division designed a facility, but encountered issues with obtaining a water main permit from the city of Redmond. A revised design resulted in two smaller buildings versus one large site resulting in higher design costs, permit review and construction costs.  The Executive notes that this project will result in efficiencies for parks staff who will have a central base for maintenance operations and vehicle and equipment storage.  The project will also reduce travel time for maintenance crews and costs associated with renting storage for equipment. REET II funding is proposed for this project.

316969 - Soos Creek Trail (Phase 3a, b) - $608,108

The project adds two additional segments to the trail, consistent with the Regional Trails Plan.  The Executive is seeking supplemental funding because the original cost estimate of $1.7 million has escalated to $3 million. To date, $1.85 million has been appropriated. If approved, the total appropriation would increase to $2.46 million. Costs are higher because these trail segments traverse sensitive areas of slopes and wetlands.  Most of the trail will be built on an elevated boardwalk above existing wetlands. The County spent five years obtaining permits for the project due to the environmentally sensitive area. The IAC (Interagency Committee for Outdoor Recreation) which awarded the project an $885,000 grant in 2000 has given the County a 10-year window to complete the project. This project is a high priority for the Parks Division. REET I funding would be used for this project.

316314 - Opportunity Fund Project - $500,000

The Opportunity Fund project was established in the 2003 budget with a $350,000 appropriation to provide a pool of funds to do projects that generate new revenue or reduce operating costs. The concert stage at Marymoor Park, the installation of slides at county pools and improvements to the velodrome are examples of projects funded by the Opportunity Fund.  Funding is proposed at $300,000 from REET I and $200,000 from REET II.

The supplemental request provides funding for the following projects that, if approved, would generate additional revenues for parks operations:

1) 	Outdoor Movies at Marymoor: The Parks Division has an agreement in place with a partner and sponsor of a summer series. This year is a pilot project only, and if successful, the division plans to purchase the equipment to do the event annually.

2)  	Parking Machine Installation: The division proposes expanding the parking fee to other regional parks. Currently, there are 13 parking machines located throughout Marymoor Park; the initial investment of over $300,000 was recouped in operating dollars within the first year. Machines are $18,000 to $30,000 each.

3) 	 Installation of Wi-Fi: The Parks Division recently secured a one-year, $100,000 sponsorship from MSN to provide free wireless internet access to park users at Marymoor. This project proposes making the service available at other sites.

4) Camping Improvements at regional facilities.

5) Greenhouse Improvements: The Parks Division manages the greenhouse facility at Cedar Hills and sells plants and straw bales used for erosion control to other County agencies. This project would fund improvements to the greenhouse in order to continue that line of business.

316558 - Regional Environmental Education - $250,000

The Parks Division’s interpretive program was eliminated three years ago. This project would provide funding for partnerships between local jurisdictions and King County for projects that result in environmental and interpretive education opportunities with regional appeal. The project proposes using REET II funds for grants to cities or nonprofit organizations to construct interpretive facilities at regional park locations.

4.  Parks Facilities Rehabilitation Fund - $3,113,649

Following are details regarding each of the funding requests.

349502 - Aquatic Center New Revenue and Efficiency Improvements - $450,000

The Parks Division has indicated that the operating subsidy at the Aquatic Center has been reduced from 65 to 35 percent, based on new revenues and increased attendance at events. The Parks Division, working with Puget Sound Energy, has identified opportunities to further reduce the operating subsidy by installing more energy efficient systems, including new lighting (anticipated to use 40 percent less electricity), deck level heat recovery and HVAC improvements. The project also provides a variety of revenue generating improvements including a work out facility and the conversion of underused meeting room space for pool parties.  Funding would come from REET I ($250,000) and REET II ($200,000).

349558 - Park Entry Enhancement - $150,000

The project provides for installing new signage at entry and exit points to all regional trails and entry signs at regional park facilities.  The project also provides for planting improvements at park entries and improvements to improve aesthetics within the parks. Funding would come from REET II.

349092 - Small Contract - $300,000

This is an ongoing project that addresses emergency fixes and high priority improvements of small capital projects.  Projects include the installation of a boiler stack at the Renton Pool, furnishing/fixtures at camping areas and revegetation at Taylor-Mountain Regional Park. REET II would be used to support this project.

349561 - Evergreen Pool and Lighting - $371,757

The project will replace a leaking and deteriorated roof and address poor lighting conditions by installing additional fixtures.  The division is seeking funds to preserve this asset and make it more appealing for transfer to a city or other third party. Funding from REET II is proposed.

349559 - Transfer Partnership Incentives - $1,000,000

In 2003, the Parks Division set aside $1 million in capital funding as an incentive for cities or other entity to assume management and operations of county pools in incorporated areas. All of the in-city pools were transferred. The amount of funding provided with the pool transfer was based on the capital needs of the facility. This is a similar project. The Parks Division is currently in discussions with a nonprofit agency, Northwest Center, to transfer the Evergreen and Renton pools, both in unincorporated King County. The Northwest Center currently manages the Mercer Island, Redmond, Northshore and Mt. Si pools. Funding is proposed as $500,000 from REET I and $500,000 from REET II.

349560 - Snoqualmie Valley Trail - $841,892

The Snoqualmie Valley Trail has been closed since late March after a major washout destroyed a 120-foot section of the trail at its mid-point just north of Fall City. The project will replace that portion of the trail -- a large section of approximately 140 feet wide by 60 feet deep. REET II funds are proposed to be used for this project.

5.  Building Repair and Replacement Fund - $4,576,133

395534 Pedestrian Tunnel Design - $3,725,000

This is the second appropriation request for this project.  The previous request provided $100,000 for design.

During review of Proposed New County Office Building legislation in 2004 several Councilmembers requested an analysis of the cost to extend the existing pedestrian tunnel system from the new office building below Fifth Avenue to the Goat Hill parking structure.  The purpose of this tunnel would allow employees and visitors secure access from the parking structure to the County’s downtown complex of buildings (Courthouse, Administration Building, and NCOB).  Executive staff provided a preliminary estimate of $2.35 million to add the tunnel to the project.  However, there was concern that the estimate was preliminary and Executive staff requested additional time and funding to confirm a final cost.  The 2005 Budget included a CIP project ($100,000) to finalize design and confirm costs.

The current tunnel cost proposed is $3,725,000.  The increase is due primarily to the depth and construction methodology required as a result of two issues:

- City of Seattle moratorium on cut-and-cover tunnel construction along Fifth Avenue required a more costly bored tunnel construction methodology.

- The location and depth of existing utilities under Fifth Avenue required a more costly deeper tunnel than previously anticipated.

395555 Cedar Hills Alcohol Treatment Center - $155,658

The Executive has begun actively exploring the feasibility of redeveloping the former Cedar Hills Alcohol Treatment Center located in Maple Valley.  The King County Housing Authority (KCHA) has provided information regarding the existing physical plant and a detailed outline of specific emergency repairs and services needed to preserve and protect the existing campus facilities, and forestall deterioration of valuable infrastructure necessary for the economical re-commissioning of the site.

The Facilities Management Division has identified two critical projects for immediate implementation:

- Repair, service and reactivate the existing campus heating plant, to control temperature and humidity in the campus buildings to prevent damage to the interior spaces and install a propane tank.  Cost estimate is $70,328.

- Implement abatement and demolition work on, and in, selected buildings, to remove asbestos materials, remove water damaged wallboard and insulation, and to repair gutters, roofs and drainage systems to eliminate leaks and water intrusions into the campus buildings.  Detailed cost estimates indicate the project will cost $85,330.

These projects are essential, the Executive argues, to protect the County’s investment in this facility.  Damage has occurred due to water infiltration and the lack of heat in the buildings.  Selling the buildings is not considered to be a likely option due to the facility location adjacent to the landfill.  The Executive is exploring partnership opportunities that will put the facility to good public use.

395554 District Court Facility Master Plan - $266,500

The executive is proposing a $266,500 capital project for the District Court facilities master plan (FMP).  The FMP project includes 2005 costs to implement recommendations included in the council adopted District Court operational master plan (OMP).  The OMP stated that sites could be consolidated, expanded, improved, sold, purchased or leased, depending on the OMP identified facilities needs.  The outcomes of upcoming city contract negotiations will inform this body of work which is intended to plan for the court’s needs over the next twenty years.

395552 Youth Detention Center Security Enhancements - $145,351

The proposal is to bring weapons/security screening at the Youth Detention Center (YDC) up to the same level as at the Regional Justice Center and the King County Courthouse.  The estimated cost of $145,351 would be transferred from the Current Expense Fund and would be used to make facility modifications necessary to upgrade security.

For the past several years, weapons screening has been in place at the YDC only during regular working hours (approximately 6:00 am to 5:00 pm Monday through Friday).  However, there has been a marked increase in activity at the facility during “off hours,” including attorneys, counselors and other criminal justice system related visitors.  The absence of weapons screening in these off hours is believed to be a violation of the Superior Court order that led to security and weapons screening at the King County Courthouse and other court buildings.  Court is held at the YDC so there seems to be no valid reason, court personnel argue, for not having the same level of screening at the YDC as at the other facilities.

During the off hours, the proposal is to have two security officers on duty.  The screening would be extended from the current schedule to 6:00 am to 1:00 am seven days per week.  Regular hours screening would continue with the current staffing, including uniformed Sheriff deputies.  After hours would be security officers only, similar to the KCC and RJC.  After 1:00 am, access to the facility would be restricted to a single entrance manned by corrections staff.

In order to keep costs and manpower as low as possible, physical changes to the facility would be made, including modifications to the sally port, perimeter fencing, and the closing off of some entrances and exits.

395553 Security Equipment Replacement - $124,399

There are two three types of equipment used for weapons/security screening.  One type are the multizone magnetometers (for screening people), x-ray machines for screening packages and other items being carried by people, and freight x-ray machines.

The life expectancy for the magnetometers is 10 years under heavy use.  The life expectancy of the x-ray machines is 7 years under heavy use.  It is reasonable to expect heavily used machines to first have lots of breakdowns with expensive fixes and then replacement towards the end of their expected useful lives.

There is an immediate need to replace x-ray screening machines at the Youth Services Center and the Regional Justice Center.  In addition, the freight x-ray machine at the Youth Services Center and the magnetometers need to be replaced at four facilities (Shoreline District Court, Redmond District Court, the Youth Services Center and the Issaquah District Court).  All of the above equipment is past, or reaching its useful life resulting in increased frequency of equipment malfunctions, break-downs and rental costs.  Since 2002, the Division has spent over $20,000 in rental and repairs to this equipment including a 2004 rental cost of $4,500 while repairs were being made to one of the machines at the YSC.  Currently we have a vendor who supports machines older than 1997, however the frequency of support for this age of equipment is dwindling to the point where even the original supplier of the equipment no longer supports all of these old products.   The machines requested for replacement are all 1995 vintage.

The x-ray screening equipment at the YSC and the RJC do not need to be replaced with the current 60 cm X 40 cm machines.  Instead, less expensive 50 X 30 machines will be adequate for our needs.  This change will save about $4,000 per machine or $8,000 in total.

395556 Hazardous Materials Survey - $159,225

This request would fund performance of hazardous materials surveys in County owned facilities.  This project is being initiated as a result of the discovery of Polychlorinated Biphenyls (PCBs) at the Surrey Downs Complex and discussions with the Federal Environmental Protection Agency (EPA).  According to Executive staff, EPA originally informed the County that there could be a quarter-million dollar fine for the conditions discovered at Surrey Downs.  The County responded quickly to clean up the problems, leading EPA to propose a fine of $70,000.  Negotiations with EPA have gotten the fine down to $29,500.

EPA’s position is that property owners are responsible for finding out what hazardous materials exist on their properties.  It is not sufficient to claim lack of knowledge or to simply clean up situations once they are discovered.  The Executive is therefore proposing a proactive approach in three phases:

Phase I – 2005:  Survey of all FMD-managed, County-owned buildings.  The surveys will be performed by FMD Hazmat specialists with required Hazmat testing performed by contractor laboratories.

Phase II – 2006:  Survey of all buildings owned by the County but not managed by FMD and initiation of a process to obtain certification from landlords of facilities leased by the County to the County regarding hazardous materials.

Phase III – 2006 and subsequent years.  Request funding for mitigation work in annual budget based on preliminary findings in phases I and II.

6.  Flood Hazard Mitigation - $1,400,174

Under this proposal, eight homes, comprising the entire Rainbow Bend neighborhood, would be purchased at an estimated cost of $2.17 million along with one home in the severe channel migration zone of the Cedar River.  The costs include appraisals, environmental testing, acquisition, and demolition.  Two grants that total $1,370,174 will be used, along with $63,046 of River Improvement Fund fund balance, for the purchase of the homes. These homes are in “repetitive loss” flood areas.

7.  Housing Opportunity Fund - $1,132,583

The Housing Opportunity Fund (HOF) is used to acquire, renovate and/or construct housing for low-income families, seniors at risk of displacement and homelessness, homeless individuals and persons with special housing needs.

The 2005 adopted budget for the HOF is $5.9 million. The Executive is requesting an additional $1.1 million in expenditure authority so that higher-than-anticipated 2004 revenues can be appropriated to housing projects in 2005.  Revenues to the HOF are generated in part by a $10 surcharge on documents recorded by the county. Revenues are collected on a county-wide basis and distributed to the county (60 percent) and the state (40 percent). This request is revenue-backed by additional document fee revenue collected in 2004. An interlocal agreement among the County, the City of Seattle and the suburban cities provides for the distribution of funds for housing projects.

8.  Office of Information Resource Management Technology Projects – ($1,012,521)

377143 Benefits Health Information Project – ($2,080,521)

The Benefit Health Information Project (BHIP) was funded at $3.8 million in the 2005 budget.  The project has been re-scoped as reflected in the business case submitted to the Council in April.  .  The BHIP is a technology project that will facilitate implementation of new, more complex health benefits package and services beginning on January 1, 2007.  This project will automate the current paper-based open enrollment process and develop a Web portal for health education and disease management programs.  The project scope has been refined as agreement on the elements of the new health benefits package has been reached, and the technology approach has been defined.  This has resulted in the proposed disappropriation of $2,080,521.

Following are new projects that are being funded by various County funds.

377166 - Web Based, Criteria Based, Dispatch Guidelines - IT Project - $268,900

The EMS Division of Public Health developed the King County Criteria Based Dispatch (CBD) Guidelines in 1990.  This written document is a tool used by 911 dispatchers when callers request emergency medical assistance.  In the King County EMS system, it is the 911 dispatcher that decides resource allocation.  The CBD Guidelines provide medical triage (sorting) criteria to help the dispatcher decide whether to 1) send a medic unit, 2) send a fire department aid unit alone, or 3) refer the caller to a consulting nurse.

This project will create a web-based version of the current paper-based dispatch criteria.  The web version will be piloted within one of the four existing dispatch centers.

377167 - Veterans Information System - IT Project - $349,130

According to the Executive, the current veterans database was designed 10 years ago for an environment significantly different from today.  It has limited functionality to meet the current and future business requirements of the Veterans Program, including an inability to generate reports with basic client demographic information.  Nor does the existing database provide data on homeless veterans as is required by the Homeless Management Information System (HMIS) and Safe Harbors to qualify for future federal funding targeted at ending homelessness.

The proposed Veterans Information System (VIS) will collect data on eligible veterans and their dependents who receive services from the King County Veterans Program.  Data collected will include: statistical and demographic information, type of services provided, case management data, and information on homeless veterans for reporting to the Homeless Management Information System and the Safe Harbors Project.  Development of the VIS comprehensive database will: 1) allow for information collection and processing, 2) promote coordination with Safe Harbors in order to implement a case management model for the homeless in 2007, and 3) meet the requirements for future federal funding.

The funds, from unencumbered fund balance in the Veteran’s Relief Fund, would be transferred to a capital project fund.  The technology governance process has been followed and the Project Review Board has approved submission of this project to the Council for funding.

377168 – Alternative Workstation Replacement - $295,000

The County has struggled to find appropriate resources to replace aging workstations.  New technologies are maturing that can allow for replacement of standard desktop PCs with the same functionality but at a lower cost.  The scope of work requested to be funded will be to develop a business case and replace workstations for 2 work groups [approximately 50 staff in each].  A project manager will be hired to manage the work.  The work will begin as soon as funds are available and will involve the following:

- A business case will be developed outlining savings opportunities.

- Develop a road map and work plan for deploying alternative workstation replacement technology.

- Provide advice to agencies and identify budget requirements for implementing alternative workstation replacement technologies.

- Two work group deployments of up to 50 users in each work group.

377169 – KCPAN Expansion - $155,000

Local governments have been actively working to build wireless networks as an added public service.  King County recently installed a pilot wireless network known as the King County Public Access Network (KCPAN).  The County has received significant favorable feedback from the public from the pilot sites.  The scope of work will be to develop a work plan for expanding the KCPAN beyond the pilot stage.  The scope of work will also include the build-out at high priority sites identified in the work plan that will consider costs and benefits.  Included in the potential benefits are opportunities to leverage technology to improve public safety and transit services.  Budget for additional sites will be included in the 2006 proposed budget.

- Develop a work plan;

- Develop criteria for selecting suitable facilities;

- Establish minimum coverage guidelines;

- Validate assumption on leveraging use of existing network resources;

- Identify and research maintenance and support issues;

- Develop or acquire resources to execute build-out in a phased approach at high priority sites;

- Implement operational and maintenance support.

The following areas in the Courthouse have been completed or are in the planning stage:

- Completed – 1st floor Jury Waiting Room

- Completed – 10th floor (outside the Council Chambers)

- Completed – 12th floor

- Planned this month – 8th/9th floors (new request by the judges to have WiFi setup on this floor)

9.  Miscellaneous Other Capital Requests

384001 - Meth House Clean-up - $70,000

The Executive is seeking additional expenditure authority in the Farmland Acquisition Fund to demolish a meth lab on a property recently acquired for the Farmland Preservation Program. State law requires clean-up or demolition by the owner.  The request is revenue-backed as the current cash balance in the fund will cover the demolition costs. The Department of Natural Resources and Parks (DNRP) plans to sell the property and retain the development rights to preserve the property for agriculture use. The sale proceeds will be used to reimburse the fund for the demolition costs.  The property consists of 20 acres and is located in the Lower Green Agricultural Production District.

SWM CIP Non-Bond Sub-Fund - $655,000

This appropriation request is to provide spending authority to spend pass-through funds for three projects.  Two of the projects will be funded by the King Conservation District for work planned for this year.  The third appropriation would allow the county to use funds from the Washington State Department of Transportation on restoration of Taylor Creek.

Environmental Resources - $220,000

This appropriation would provide spending authority for several projects included in the mitigation package for Tacoma Water District’s Pipeline 5.  Pipeline No. 5 will serve as a major water transmission line for several water utilities operating within the South King County Critical Water Supply Plan boundary.  The Council approved a detailed mitigation plan in 1993 in connection with Pipeline No. 5.

This appropriation request will provide spending authority for the following projects, which are part of the mitigation plan:

Table XX

Tacoma Pipeline Mitigation Projects

| Project | Funding |
| --- | --- |
| Auburn Narrows | $50,000 |
| Bass/Beaver/Dandy Lake complex acquisition | 100,000 |
| Big Spring Creek Acquisition | 50,000 |
| Riparian Restoration project | 20,000 |
| Total | $220,000 |

Conservation Futures Sub-fund (Fund 3151) - $0

315163 – Issaquah/Carey/Holder Confluence - $30,163

315126 – Holder/Issaquah Creek – ($30,163)

The Issaquah/Carey/Holder Confluence project received $200,000 in the 2005 Adopted Budget. The Executive is seeking an additional $30,000 through a transfer of remaining fund balance in a similar project (315126– Holder/Issaquah Creek). This request appropriates additional funds to acquire development rights and riparian corridor along 120 acres at the confluence of Issaquah, Carey, and Holder creeks. DNRP has indicated this is a high priority for WRIA 8 salmon protection and the Conservation Futures Citizen Overview Committee has reviewed and approved the transfer of these funds from project 315126.

The Holder/Issaquah Creek project received $300,000 in the 2001 Adopted Budget. Of that amount, $30,000 remains in project fund balance. Two property owners have rejected the county’s acquisition offers on the Holder/Issaquah Creek project, leaving these funds available for reallocation. This request disappropriates remaining fund balance.

355258 - Dandy Lake - $150,000

352341 - Icy Creek – ($150,000)

The Executive proposes transferring $150,000 out of $300,000 available in the Icy Creek project in order to complete a 41 acre open space acquisition at Dandy Lake. King County made a joint offer with the State of Washington to purchase land at Icy Creek, however, the owners refused the offer. The State has since pulled all of its funds out of the project.  DNRP has indicated that the Dandy Lake project has a signed contract that will expire this summer if funds are not available. This supplemental request provides the funding necessary to make an offer to purchase 41 acres at Dandy Lake. The Purchase and Sale agreement is for $ 715,000, plus approximately $10,000 for title, appraisal, and staff negotiations. Approximately $600,000 has been previously appropriated to the project.

355601 - Bear Evans Creek Trail - $117,887

355602 – East Lake Sammamish Valley Trail – ($117,887)

The City of Redmond has requested a transfer of funds from the East Lake Sammamish Valley Trail to the Bear Evans Creek Trail project.  Both projects are City of Redmond projects with funding provided by 1989 Open Space Bond proceeds. The East Lake Sammamish Valley Trail project has been completed and these funds represent remaining fund balance. The City has acquired most of the Bear Evans Creek trail and has indicated there are approximately three or four more parcels left to acquire. They have likewise developed much of the trail. The supplemental request will provide the necessary funding to complete further development this summer.

STRIKING AMENDMENT

Transit

The striking amendment deletes the Transit Radio/AVL project funding in the amount of $36,750,000.  Since Transit is not yet ready to award a bid and Council staff need additional time for analysis, the Executive has agreed to re-submit this request in separate legislation in August.

In addition, the striking amendment will delete the $6.5 million requested for the Breda Trolley Conversion project.  Council staff needs additional time for analysis of the consultant’s report on which this request is based as well as get answers to other questions.  This item can be included in the separate legislation with the Radio/AVL funding request, if the Executive so chooses.

Parks CIP and Real Estate Excise Tax

The striking amendment will delete or reduce the appropriation in a number of the requested parks projects. Of $5.5 million requested, the striking amendment reduces the Parks CIP by $2 million and approves $3.5 million. Only the highest priority projects remain. Staff has not had sufficient time to do due diligence on the deleted or reduced projects.  Staff will continue its analysis -- these projects can be considered further by the Council as part of the third quarter omnibus or the 2006 budget.

Projects Deleted:

- Regional Environmental Education - $250,000

- Opportunity Fund - $500,000

- Park Entry Enhancement - $150,000

- Small Contracts – $300,000

TOTAL DELETED:  $1.2 million

Projects Reduced:

- Transfer Partnership Incentive - $500,00 ($500,000 remains)

- Aquatic Center - $300,000 ($150,000 remains)

TOTAL REDUCTION: $800,000

Projects Remaining:

- Regional Event Site – $950,000

- Snoqualmie Valley Trail - $841,892

- Soos Creek Trail - $608,108

- Marymoor Maintenance Facility - $115,000

- Evergreen Pool and Lighting - $371,757

- Transfer Partnership Incentive - $500,000

- Aquatic Center - $150,000

TOTAL EXPENDITURE: $3,536,757

OIRM Capital Projects

The OIRM project, Alternative Workstation Replacement, in the amount of $295,000, is also deleted.  Again, this can be included in the third quarter omnibus.  The Council has not received sufficient information with regard to a previous pilot project on alternative workstations.

1130 Rainier Avenue

The striking amendment contains appropriations totaling $350,000 for a new CIP project No. 395549, Records and Elections Planning.  This project is in the Building Repair and Replacement Fund, No. 3951.  It involves a proposal to enter into a 63-20 build-to-suit, lease-to-own arrangement for the 1130 Rainier Avenue building in south Seattle.  The Executive is interested in this building for consolidation of elections functions and relocation of the County Data Center.

Of this appropriation, $100,000 would be provided to complete due diligence activities in connection with the 1130 Rainier Avenue building.  The remaining $250,000 would be provided for the payment of a deposit on the 1130 Rainier building.

This appropriation is subject to a proviso that limits its use to due diligence and the deposit.  The proviso also prohibits the use of any funds in the Building Repair and Replacement Fund for the 1130 Rainier building other than the $350,000 provided for this project.

New Country Office Building Structural Upgrade:

Based on the space plan policy recommendations by the BFM Committee, the striking amendment contains a proviso restriction of $150,000 to structurally upgrade an appropriate section of one lower level floor, not to exceed one full floor, in the new county office building, to support the anticipated additional storage and material handling loads associated with elections ballot storage.  The restricted funds will be released upon Council approval of an appropriation ordinance and upon receipt of a letter from the Executive confirming that the work can be accomplished within existing project funds.

2005 Space Plan

The 2005 Space Plan was reported out of BFM Committee on Wednesday June 13, 2005.  Substitute ordinance 2004-0378.2 will hold its place in the full Council until it can be adopted concurrent with the budget.  Where Space Plan policy direction elements are time sensitive and cannot wait until November, they have been incorporated into this omnibus ordinance in the form of provisos and expenditure restrictions.  The following provisos have been incorporated into the Capital Omnibus Ordinance:

- Direction on the structural steel upgrade for the new county office building.

- Direction on due diligence for the 1130 Rainier Building

District Court Facilities Master Plan

The proposed appropriation for CIP project 395554, district court FMP, has been reduced in the striking amendment from $266,500 to $90,000.  This reduction will allow the executive to move forward with the hiring of a project manager dedicated to the FMP and allow staff time to fully develop the project scope.  A proviso has been included to effectuate this change and also directs facilities management to work closely with the office of management and budget and the district court to develop a defined scope of work.  The scope of work will be based upon the council’s adopted district court operational master plan and will include budget, schedule, tasks, milestones and criteria for consultant selection and request for proposal (RFP) development.  The scope of work will also include an opportunity for input from staff and an advisory group made up of representatives of the executive, district court, and contract city representatives.

REASONABLENESS:

With the changes in the striking amendment, passage of this ordinance appears to be a reasonable and prudent financial and policy decision.

INVITED:

Bob Cowan, Director, Office of Management and Budget

Sid Bender, Senior Budget Analyst, Office of Management and Budget

ATTACHMENTS:

- Striking Amendment S1

- Title Amendment T1

- Proposed Ordinance 2005-0267

- Transmittal Letter, dated June 1, 2005

- Fiscal Notes

# Footnotes

Polychlorinated biphenyls are mixtures of up to 209 individual chlorinated compounds (known as congeners). There are no known natural sources of PCBs. PCBs are either oily liquids or solids that are colorless to light yellow. Some PCBs can exist as a vapor in air. PCBs have no known smell or taste. Many commercial PCB mixtures are known in the U.S. by the trade name Aroclor.  PCBs have been used as coolants and lubricants in transformers, capacitors, and other electrical equipment because they don't burn easily and are good insulators. The manufacture of PCBs was stopped in the U.S. in 1977 because of evidence they build up in the environment and can cause harmful health effects. Products made before 1977 that may contain PCBs include old fluorescent lighting fixtures and electrical devices containing PCB capacitors, and old microscope and hydraulic oils.

Additional funding will be provided in subsequent legislation to complete the purchase of all of the homes.