Metropolitan King County Council

Utilities Committee

#### REVISED STAFF REPORT

#### AS REPORTED OUT OF THE UTILITIES COMMITTEE

| AGENDA ITEM: | 3 |  | PREPARED BY: | Doug Hodson |
| --- | --- | --- | --- | --- |
| PROPOSED No.: | 2002-0126 |  | DATE: | April 9, 2002 |

UTILITIES COMMITTEE ACTION: at the April 9, 2002 meeting, the Utilities Committee passed Proposed Ordinance 2002-0126 without recommendation, and passed an amendment revising Attachment A.

SUBJECT:  an ordinance authorizing the condemnation of property required for the installation of the new South 277th Trunk Sewer, as part of the Mill Creek Relief Sewer Project.

BACKGROUND:  The Wastewater Treatment Division has continued to negotiate with the property owners to acquire the land necessary to construct and maintain the new sewer line.  An agreement in principle has been reached with one of the property owners but due to the construction timetable, the Wastewater Treatment Division has recommended moving ahead on a dual track; proceeding ahead with condemnation proceedings immediately while completing the agreement with the property owner.  The reason for proceeding with condemnation is in order to commence the construction for the new sewer line this summer to accommodate the next wet season and to avoid raw sewage overflows, risking public health and safety.

In order to meet the proposed construction schedule, the proposed ordinance needs County Council approval no later than April 15, 2002.

Proposed Ordinance 2002-0126 needs to be amended in order to reflect a revised Attachment A titled “Permanent Sanitary Sewer Easements and Temporary Construction Easements for South 277th Street Trunk Sewer”.   A revised Attachment A will be distributed with an amendment at the April 9th Utilities Committee meeting.

March 26th Utilities Committee Review

At the March 26th meeting, Utilities Committee members reviewed and discussed Proposed Ordinance 2002-0126 and received public testimony concerning one of the properties proposed for condemnation.  During this testimony, some questions were raised concerning the S. 277th Street Sewer project and the location and potential use of one of the properties with respect to future agricultural production and the potential for a sewer hook up.

Based on this discussion, the Committee delayed taking action on Proposed Ordinance 2002-0126 and directed council staff to meet with executive branch staff and the prosecuting attorney’s office to address this issue.  A meeting occurred on April 1st and it was determined that the proposed S. 277th Street Sewer project would not preclude or inhibit future agricultural production of the designated property but that the King County Comprehensive Plan currently prohibits sewer expansion on the property because it is a designated resource land.  Furthermore, King County is prohibited from providing a direct individual connection to King County sewers for what is in the component agency’s service area.

Project Details: The Mill Creek Relief Sewer project connects the Mill Creek Interceptor to the Auburn Interceptor.  The new South 277th Trunk Sewer is the final phase that begins just south of the City of Kent and terminates at the Auburn Interceptor, in unincorporated King County east of Highway 167.  To complete the project, King County must install 535 feet of 54-inch pipe.  Utility easements from the two property owners are needed to install the pipe. This project is included in the Wastewater Treatment Division’s Capital Improvement Program (CIP), project # 423107.  Total project cost is $8,033,653.

The project is designed to upgrade the capacity of the Mill Creek Interceptor to handle existing high flow conditions and eliminate sewer overflows.  The Mill Creek Interceptor is the primary conveyance pipeline for wastewater flows from the Soos Creek Water and Sewer District, the City of Black Diamond and the City of Kent.

The Mill Creek Relief Sewer Project has been underway for more than four years.  The sewer system has exceeded capacity and the county has had to incur additional expenses ($2 million) to install a temporary pipeline to prevent sewer overflows.

Negotiations: To date, the Wastewater Treatment Division has successfully completed negotiations for utility easements for six other parcels.  The Division has acquired all of the property necessary for the project with the exception of the two that are proposed for condemnation.

Schedule: The Division would like to advertise for construction bids in April 2002, award a contract as early as June 2002, begin construction in July 2002 and open the new sewer by September 2002.

The legal process for property condemnation provides for a public use and necessity hearing, which takes approximately 60 days to schedule.  The Wastewater Treatment Division would like the hearing to take place in June in order to begin construction in July.  Therefore, approval from the Council is being requested by April 15th.