Cost of Proviso Iniatives

Procure-to-Pay Initiatives

| Initiative Name | Estimated Effort | Status |
| --- | --- | --- |
| Standardize use of Requisitions and P-Cards | Medium | 85% |
| Reduce the cycle time in the Procurement process | High | 35% |
| Maintain preferred contract spend | Medium | 100% |
| Improve contracting opportunities for small business | Medium | 100% |
| Incorporating the SOAW into the request for service (RFS) system | Low | 100% |

Billing-to-Cash Initiatives

| Initiative Name | Estimated Effort | Status |
| --- | --- | --- |
| Standardize use of projects and Grants | High | 60% |
| Smart spreadsheet enhancements | High | 100% |
| Project / Award data element management | High | 75% |
| Standardize customer information for 3rd party bill payers | Medium | 75% |

Hire-to-Retire Initiatives

| Initiative Name | Estimated Effort | Status |
| --- | --- | --- |
| Standardize pay and benefits practices | Medium | 15% |
| Family and medical leave streamlined | Medium | 65% |
| Reduce or standardizing the number of premium pays | High | 15% |
| Reduce number of work week types | High | 15% |

Budget-to-Report Initiatives

| Initiative Name | Estimated Effort | Status |
| --- | --- | --- |
| Improve reporting in Hyperion, PIC, and EBS | High | 70% |
| Data Input Project | Medium | 100% |
| Addressing nightly refresh issues | High | 90% |
| Reducing complexity of projects and Grant configuration | High | 50% |
| Replace enterprise reporting tool | High | 25% |

Security Systems and Controls Initiatives

| Initiative Name | Estimated Effort | Status |
| --- | --- | --- |
| Implement security assessment recommendations | High | 100% |
| Security risk matrices developed | High | 25% |

| Low = less than 500 hours | Medium = 500 – 1000 hours | High = 1000+ hours |
| --- | --- | --- |

Assuming an cost of $75 per hour, however these are internal costs already budgeted in operating.