Metropolitan King County Council

Transportation Committee

STAFF REPORT

| AGENDA ITEM: | 2 |  | PREPARED BY: | Doug Hodson |
| --- | --- | --- | --- | --- |
| PROPOSED No.: | 2004-0250 |  | DATE: | June 30, 2004 |

SUBJECT: An ordinance authorizing the King County Executive to execute an amendment to the 1976 Memorandum Agreement regarding the Interstate 90 (I-90) corridor.

SUMMARY:  Proposed Ordinance 2004-0250 (Attachment 1) authorizes the Executive to execute an amendment to the 1976 Memorandum Agreement regarding the I-90 corridor.  The 1976 Memorandum Agreement was signed by the cities of Seattle, Mercer Island, Bellevue; and King County, Metro, and the Washington State Highway Commission.

This amendment adds Sound Transit as a signatory agency and sets the stage for a series of actions that will lead to the conversion of I-90 to the R8-A configuration as a prelude to putting high capacity transit (HCT) across Lake Washington.

COMMITTEE REVIEW:  The Committee received an initial briefing on this legislation on June 23.  A number of questions were raised and information requests were made regarding HCT Studies on I-90.  Copies of this council-requested information can be found in Attachment 2.  In addition, Sound Transit has prepared a series of slides with additional background information on the I-90 Two-way Transit & HOV project, including alternative configurations, the advantages/disadvantages of alternatives, and some findings from the Translake Washington Study (Attachment 3).

BACKGROUND:

Prior Council Action/Consideration – On January 16, 2001, the Council approved Motion 11104, which endorsed continued studies of Alternatives R-2B and R-8A.  In addition to approving Motion 11104, the Transportation Committee received two briefings on the I-90 Two-way Transit Project.  The first briefing (2002-B0039) was held on March 13, 2002, and provided an update on the status of the project, including a presentation by Sound Transit.  The second briefing (2003-B0097) was held on May 28, 2003 to provide an additional update on the status of the project.  This briefing also included a presentation by Sound Transit on the findings of the Draft Environmental Impact Statement (DEIS).

In July 2003, the Council passed Motion 11753, recommending to the I-90 Steering Committee that Alternative R-2B be identified as the locally preferred alternative.

1976 Memorandum Agreement – This agreement (Attachment 4) brought the participating agencies together to resolve the disputes that surrounded the plans to construct an improved I-90 facility between I-5 and I-405.  The agreement provided for the construction of an 8-lane facility, with 2 lanes permanently committed to transit use with consideration of efficient transit flow, equitable access for Mercer Island and Bellevue traffic, and traffic-related impacts on Seattle.  It also allowed for conversion of all or part of the transit roadway to fixed guide-way, if possible.  The agreement set forth the intent that no action would be taken, without consultation by the participating agencies, which would result in a major change in either the operation or capacity of the I-90 facility.

Amendment – Since the original agreement, King County and Metro have merged and Sound Transit was created.  There is a desire by the respective governing bodies to amend the existing Memorandum signed in 1976 to reflect current and future conditions and demands along the I-90 corridor, including increased travel growth, changes in travel patterns, and a reduction in transit reliability.  For the last several years, the participating agencies in the I-90 Steering Committee have been studying operations in the corridor, and examining alternatives that could provide the facilities necessary to allow for two-way transit and HOV access, along with future High Capacity Transit (HCT) between Seattle and the Eastside, while minimizing impacts to other users and modes.

All parties agree to the following principles outlined in the amendment:

- Alternative R-8A with HCT deployed in the center lanes is the ultimate configuration for I-90 in this segment;

- Construction of R-8A should occur as soon as possible as a first step to the ultimate configuration;

- Upon adoption of R-8A, move as quickly as possible to implement HCT in the center lanes;

- Commit to the earliest possible conversion of center roadway to two-way HCT operation based on outcome of studies and funding approvals;

- Minimize construction impacts to the existing bicycle/pedestrian path, and maintain safe access to the path during construction;

- Maintain the existing width of the bicycle/pedestrian path and to install screen treatments to create a safe barrier between the path users and vehicular traffic; and

- To the extent of any loss of mobility to and from Mercer Island based on the outcome of studies, additional transit facilities and services such as additional bus service, parking available for Mercer Island residents, and other measures shall be identified and satisfactorily addressed at the time the center roadway converts to HCT.

Funding –The most recent cost estimate for implementation of R-8A is estimated at approximately $128 million, which significantly exceeds the project budget.  This cost is based on a Cost Estimate Validation Process (CEVP) exercise conducted by WSDOT in July of 2003.  The $128 million includes $5 million spent to date on preliminary design and environmental documentation since 1998.  To date, $35.65 million in funding has been secured, with $92.35 million needed.  A breakdown of the current funding is below:

Current funding sources for the I-90 project include:

- $18.9 million in Sound Transit funds

- $15 million in State “Nickel Funds” to WSDOT

- $1.75 million in Federal Interstate Maintenance funds

Note: The Puget Sound Regional Council’s Regional Project Evaluation Committee has just recently recommended $1.43 million for early implementation of this project, which now awaits approval by the Transportation Policy Board.

Schedule - The table below portrays the scheduled and anticipated action by respective Councils, the Sound Transit Board, and the Washington State Transportation Commission.

| Organization | Committee Action | Council/Board/Commission Action |
| --- | --- | --- |
| Bellevue City Council | - | Approved on 4/26/04 |
| Mercer Island City Council | - | Council action on 7/6/04 |
| Seattle City Council | Transportation Committee approved on 6/22/04 | Council approved on 6/28/04 |
| King County Council | Transportation Committee 6/30/04 | Council action anticipated following Committee approval on 7/6/04 |
| Sound Transit | Executive Committee 7/1/04 | Sound Transit Board action anticipated on 7/8/04 |
| State Transportation Commission | - | Commission action anticipated on 7/21 or 7/22/04 |

The FHWA is expected to make a Record of Decision on the project later this summer.  Sound Transit and WSDOT expect that construction for this project would begin in late 2005, and be finished by late 2007 or early 2008.

ATTACHMENTS:	1. Proposed Ordinance 2004-0250 with Attachments

2. Council Requested Information Regarding I-90 HCT Studies

3. June 30, 2004 Sound Transit Presentation Materials

4. 1976 Memorandum Agreement

ATTENDING:	Andrea Tull, I-90 Project Manager, Sound Transit

David Hopkins, King County Executive’s Office