Metropolitan King County Council

Utilities Committee

## REVISED STAFF REPORT

| Agenda Item: | 2 | Name: | Megan Smith |
| --- | --- | --- | --- |
| Proposed No.: | 2002-0309 | Date: | July 23, 2002 |

SUBJECT:  Motion authorizing the executive to enter into agreements with the United States Army Corps of Engineers (Corps) and the City of Snoqualmie for cost sharing and local sponsorship of a flood hazard reduction project that would have impacts in and around the City of Snoqualmie.

COMMITTEE ACTION:

The Utilities Committee approved Amendment 1 to Proposed Motion 2002-0309 and voted to report out Motion 2002-0309, as amended, with a “do-pass substitute consent” recommendation.

COMMITTEE REVIEW

Motion 2002-0309 was referred to the Utilities Committee on July 8, 2002. The Utilities Committee had an initial briefing and discussion on July 9, 2002.  At the July 9th Utilities Committee Meeting, committee members requested additional information about:

- reimbursement of private landowners in the project area who lose land due to excavation,

- discrepancies between cost-share amounts in the transmittal letter and the agreements attached to the proposed motion,

- endangered species act and other environmental review,

- coordination with the Snoqualmie Tribe,

- downstream mitigation, and broader flood hazard reduction efforts downstream of the Snoqualmie Falls (particularly in the Fall City area), and

- potential financial responsibility for the local sponsors if costs for construction and/or maintenance are higher than anticipated.

Utilities Committee action on the motion was deferred until July 23, 2002.

At the July 23, 2002 Utilities Committee meeting, Water and Land Resources Division (WLRD) staff provided additional information in response to questions raised on July 9, 2002.

To help to address concerns about local sponsor financial liability in the event of cost overruns, the Utilities Committee considered and approved Amendment 1 to proposed motion 2002-0309.  The amendment highlights the importance of the PMP, and requires that King County, the City of Snoqualmie, and the Corps reach agreement on the PMP before executing the PCA.  The amendment also replaces the agreements attached to the motion with updated versions dated July 23, 2002.

BACKGROUND:

Flood History

The City of Snoqualmie has the highest concentration of flood-prone homes in King County, and the highest number of past flood insurance claims in the State of Washington.  The Corps estimates annualized flood damages in the city at more than $1.6 million per year, and has identified 652 flood-prone structures. In November 1990, more than two-thirds of the residences in the City of Snoqualmie were flooded.  Since then, the city, county, and local residents have taken steps to reduce flood damages in and around the City of Snoqualmie. Numerous homes have been removed from flood prone areas or elevated above the depth of floodwaters. King County and the City of Snoqualmie have adopted additional restrictions on development in the floodplain and floodway.  Even with these changes, numerous residences, businesses, and critical facilities in and around the City of Snoqualmie are still at risk to flooding.

Flood depths in and around the City of Snoqualmie are heavily influenced by the narrow river channel immediately upstream of Snoqualmie Falls.  Therefore, the proposed flood hazard reduction project focuses on widening the two narrowest portions of this quarter mile length in order to reduce the depth floodwaters upstream.

Role of King County in Flood Hazard Reduction

Counties are authorized by state law (RCW 86.12) to undertake activities to control floodwaters, to establish a tax levy to create a River Improvement Fund, and to prepare comprehensive flood control management plans. King County has historically provided flood hazard reduction services in using revenues from a River Improvement Fund tax levy.  This levy is collected in both unincorporated King County and cities.

Scope of Proposed Flood Hazard Reduction Project

The proposed project includes three major elements:

- Blasting of bedrock and excavation of material on the north bank of the Snoqualmie River,

- Excavation of material on the south bank,

- Removal of a failing railroad bridge.

The project also includes two mitigation elements: a “Downstream Mitigation Program,” which would provide $328,500 in home elevation cost-sharing assistance for downstream residents, and revegetation of the excavated riverbank areas.

Project Costs

The current cost estimate is $3.83 million.  Local sponsors are required to provide a minimum non-federal match of 35%.  According to the transmittal letter for Motion 2002-0309, the Corps would contribute $2.22 million, King County would contribute $894,000, and the city would contribute $717,000. The 2002 adopted budget WLRD CIP budget includes $770,000 from the River Improvement Fund.  An additional $165,000 in appropriation will be requested in the 2003 budget (includes $41,000 for contingency).

Anticipated Project Benefits

These measures are projected to reduce flood depths during a 100-year (the size of flood with a 1% probability of occurring within each year, and the size used for mapping and regulating flood hazard areas) by 1.2 feet in the City of Snoqualmie.  This equates to a projected reduction in average annual flooding costs of $837,000 per year.

Downstream Impacts

This project is anticipated to have downstream impacts.  According to information provided by WLRD, the Corps estimates that downstream flood depths would increase by no more than 0.1 feet (slightly more than one inch).  This estimate is for the area immediately downstream of the project, and relates to a 100-year flood.  Project impacts are projected to diminish with distance downstream and would lessen with the size of the flood. Northwest Hydraulic Consultants has conducted an independent review of the Corps’ impact modeling. The conclusion of this review was that downstream impacts may be somewhat less than .1 foot in a 100-year flood.  The City of Carnation and downstream residents have expressed concerns about these impacts.  Five public meetings were held to review alternatives for mitigating impacts to downstream residents.  The Corps, King County, and the City of Snoqualmie are committing to establish a $328,500 fund to assist with home elevations.  King County would administer the fund. The amount of cost-share assistance for each landowner would be dependent on the total amount of cost-sharing requests.

Environmental Review

The Corps completed National Environmental Policy Act (NEPA) review in 1999.  Consultations with the United States Fish and Wildlife Service and National Marine Fisheries Service have been completed as required under Section 7 of the Endangered Species Act.  Local environmental and permit reviews (Shorelines, Sensitive Areas, etc.) are under the jurisdiction of the City of Snoqualmie.  A Hydraulic Project Approval and Temporary Water Quality Modification Certification still need to be acquired.

Impact of Proposed Motion 2002-0309

Proposed Motion 2002-0309 would authorize the Executive to enter into two agreements:

- A Project Cooperation Agreement (PCA) with the Corps of Engineers

The PCA outlines the roles and responsibilities of the Corps of Engineers and King County as the non-federal sponsor.  Under the terms of the agreement, a non-federal share of at least 35% of total project costs is required.  The PCA includes an estimate of total project cost, and notes that if cumulative financial obligations for construction would exceed that amount, then award of construction contracts would be deferred until the Corps and the non-federal sponsor agree to proceed. In no event shall the award of contracts be deferred for more than six months. With respect to the award of contracts and execution of contract modifications “all work on the project . . . shall be exclusively within the control of the Governments [Corps].” The non-federal share would still be a minimum of 35% if project costs exceed the estimate in the PCA.  Under the PCA, the non-federal sponsor shall operate, maintain, repair, replace, and rehabilitate the project.

Article V of the PCA references a Project Management Plan (PMP).  PMPs provide a mechanism to further clarify roles and responsibilities, timelines, and decision-making during the course of the project.  They can be an important tool when carrying out a complex construction project with multiple cost-sharing partners.  A PMP has been drafted, but not yet finalized for this project.

- An Interlocal Agreement (ILA) with the City of Snoqualmie

The ILA with the City of Snoqualmie designates King County as the local sponsor for the purposes of executing the PCA with the Corps.  The ILA designates King County and the City of Snoqualmie as joint local sponsors for purposes other than signing the agreement. The ILA would require the city and county to each contribute 50% of the local match. The county would administer the downstream mitigation fund referred to in the PCA.

Time Sensitivity

The federal share for this project has been allocated as part of the Fiscal Year 2002 federal budget. The Corps has indicated that this funding could be at risk if a Project Cooperation Agreement is not executed prior to the end of the Fiscal Year (September 30, 2002).