Metropolitan King County Council

Capital Budget Committee

| Agenda Item No.: | 2 |  | Date: | February 1, 2006 |
| --- | --- | --- | --- | --- |
| Proposed No.: | 2005-0102 |  | Prepared By: | David Layton |

STAFF REPORT

SUBJECT:	A MOTION approving the facilities management division report titled New County Office Building: Prospective Tenants and supporting occupancy recommendations in the New County Office Building in response to a proviso included in Ordinance 15042.

SUMMARY:	The King County Charter establishes the Council as the policy determining body of the county.  Council powers include the adoption by ordinance of comprehensive plans, including improvement plans for the present and future development of the county.  The King county space plan is a subelement of the capital facilities element of the King county comprehensive plan

BACKGROUND:  Since 2002 the Council has adopted a series of iterative ordinances leading to the construction of the New County Office Building (NCOB).  In September 2003, the Executive requested $1.4 million supplemental appropriation to complete design and move forward with the project.  The proposal included a preliminary NCOB tenant list as part of the supporting documentation that provided the economic justification for the project.  Council approved the request (Ordinance 14812).  During Council’s review of the final NCOB Lease Documents and Development Agreement in September 2004 authorized the project to move into construction.  The Council approved the documents but added a proviso requiring the Executive to transmit the final proposed tenants for Council approval (Ordinance 15042).

Throughout June and July of 2005, the Budget and Fiscal Management Committee extensively reviewed space planning and related capital projects including:

- Proposed Motion 2005-0102:  Executive Proviso response, 2005 recommended NCOB tenants,

- Proposed Ordinance 2004-0378:  The annual Space Plan,

- Proposed Motion 2004-0378:  Feasibility study to relocate Work Education and Release (WER),

- Proposed Ordinance 2005-0266:  A possible acquisition for the consolidation of Elections, and

- Review of other emerging capital projects.

A matrix showing a crosswalk of the preliminary 2003 and 2005 Executive recommended tenants is included in Attachment #3.  Ultimately, the Council did not take action Proposed Motion 2005-0102 but rather provided NCOB tenant policy direction through other ordinances.

On July 18, 2005 the Council adopted the 2005 2nd Quarter Operating Omnibus (Ordinance 15247) which included a proviso approving tenants for approximately 80% of the area in the NCOB. The proviso approved programming for the following tenant agencies:

Agency				Current Location

DES Finance				Exchange Building

DCHS					Exchange Building

DCHS/Public Defense		Walthew Building

DPH					Wells Fargo

DPH					Lynn Trust

DES/BOE				Administration Building

Council Ombudsman			Yesler Building

The NCOB tenant agencies listed above were recommended by the Executive and approved by the Council.  However, the proviso restricted expenditure authority for programming and relocation of the Office of the Executive, Department of Executive Service (DES) administration, Business Relations and Economic Development (BRED), Office of Management and Budget, Office of Information Resources Management (OIRM), Elections Division, or the Information Technology Services (ITS) Division until the council approved the location for each agency.

To be consistent with Council Motion 12099, the proviso did not restrict expenditures on finalizing programming of the Elections Division which was still in draft form in July of 2005.   Additionally, the proviso required that programming of the NCOB shall not preclude the possible future relocation to the NCOB of the elections division, the information technology services division, the office of the executive, department of executive services administration, business relations and economic development, the office of management and budget, or the offices of information resources management.  The full text of the proviso restriction is included in this staff report as Attachment #4.

The approved tenant agencies listed above together with non-agency pocket space and miscellaneous space constitutes approximately 80% of the available space in the NCOB.  Based on executive staff reports in committee, programming for up to 25% of non-specialty space in the NCOB could wait until February 2006 with no additional cost or schedule impact to the project.

Inclusion of this proviso in the 2nd Quarter Omnibus Ordinance was necessary because NCOB tenant direction was time sensitive.  On July 13, 2005, the BFM Committee made its NCOB tenant recommendations in a do-pass recommendation of the 2005 Space Plan.  However, since the Space Plan is a subelement of the public facilities element of the Comprehensive Plan it could only be amended in conjunction with either 1) the annual amendment to the Comprehensive Plan or 2) adoption of the annual budget.  As a consequence, the 2005 Space Plan had to remain in the full Council until adoption of the annual budget in November.

On November 21, 2005, concurrent with the budget, the Council adopted the 2005 Space Plan (Ordinance 15328) which included policy direction for approximately 80% the NCOB tenant area and clarified the requirement for council approval on the location of selected county agencies.  An excerpt of the full text of the Location of County Agencies section of the 2005 Space Plan is included in this staff report in Attachment #5.

Final direction for the remaining 20% of the NCOB tenant area was postponed until February 2006 when additional recommendations by the Elections Center Audit, and the Citizen’s Election Oversight Committee (CEOC) final report, and finalization the elections program would be available to help inform the NCOB tenanting decisions.

POLICY FRAMEWORK:

2005 Space Plan: Two key planning policies affecting the New County Office Building tenant selections are:

- The county shall co-locate services when functional relationships or user accessibility warrant and when economically feasible.  Long term asset management of county properties shall consider the needs of agencies with functional adjacency or related functions, especially when co-locating.

- The county shall continue to move from dependence on short-term leased space in the downtown Seattle area to owned space or long-term leased space with the option to own when lease space exceeds ten percent of downtown occupied space and when building ownership will provide a long term cost benefit to the county.

The policy to move from a dependence on leased space has been included in county space plans since 1997.  The specific reference to a maximum of 10% lease to own ratio for occupied space in the downtown area was first adopted in the 2002 Space Plan and was based upon the recommendations of numerous consultant and expert panel recommendations.  This means that the county should have no more than 10% of its total downtown office needs in leased space.

In 2004, as a result of programmatic and zoning opportunities, the NCOB was increased in size from its originally proposed size by roughly two-floors (29,257 RSF).  This increase in size roughly translated into $10 million of additional project cost.  Part of the rational to increase the size of the building was based on the recommendations of the Peer Review Panel Report – A Template for Space Planning, December 2000, which stated that:

“if the county constructs a new building it should build the biggest building the site can accommodate.”

When the County applied this recommendation to the NCOB it resulted in a conflict with the County’s adopted policy to limit leased space to no more than 10% of downtown occupied space.  Consequently, upon completion of the NCOB in 2007, the County will for the first time exceed its lease to own policy by approximately 48,000 square feet.  Or, to put it another way, the County could have built a smaller NCOB and still remained within its adopted owned VS leased policy.  The percentage of leased space to downtown occupied space to owned space will be as shown in the following table:

| Category | 2005 Space Plan | After NCOB | Difference |
| --- | --- | --- | --- |
| Total Leased | 317,130 | 93,127 | (224,003) |
| Owned Downtown | 1,033,726 | 1,324,064 | 290,338 |
| Total Downtown Occupied Space | 1,350,856 | 1,417,191 | 66,335 |
| Percentage Leased to Downtown Occupied | 23% | 6.6% |  |
| Excess owned space above policy |  | 48,600 |  |

CANDIDATE NCOB TENANTS:  The list of candidate tenants that have been either recommended by the Executive or previously discussed in committee to fill the remaining 20% of available NCOB tenant space (approximately 58,000 USF) include:

Agency				Current Location		Estimated USF

Executive Proposed

Executive Offices			BOAT					33,000

DES ITS (excluding data center)	Seattle Municipal Tower		25,000

Also Discussed in Committee

DES ITS Data Center			Seattle Municipal Tower	       	  6,000

Elections Consolidation		Various Locations			44,000*

DES Finance				Administration Building		27,000 RSF

* Elections consolidation program in July 2005 was 44,000 RSF.  The program has since been revised and is currently between 73,000 RSF (all-mail voting system) to 85,000 RSF (both voting systems) and includes warehouse storage functions not previously considered.

Executive Offices:  The executive offices consisting of the Office of the Executive, OMB, DES Administration, BRED, OIRM currently reside in lease space at the Bank of America Tower (BOAT).  The lease is scheduled to expire in December 2007.

In September 2003, the Executive proposed the preliminary NCOB tenant list as part of the supporting documentation that provided the economic justification for the project (Ordinance 14812).  The preliminary NCOB tenant list did not include the Office of the Executive and OMB which were scheduled to go to the 6th floor of the Administration Building in the space vacated by Finance.

Concurrent with the supplemental appropriation request for the NCOB was an Executive proposal to relocate the PAO from lease space to the 4th floor of the Courthouse in the space previously occupied by the Executive and the Office of Management and Budget.  The Council adopted the Executive’s proposal in December 2003 (Ordinance 14086).  The economic analysis and basis for Council approval of the Executive’s proposal to relocate the PAO to the Courthouse and the Executive/OMB to the Administration Building has been well documented throughout 2004 and 2005.  Attachment #6 provides excerpts from the December 3, 2003 staff report that summarize the basis for Council approval of the PAO move.  Attachment #7 includes excerpts from the June 8, 2005 staff report on the Executive in the NCOB.

According to executive staff estimates, the premium cost to move the Executive Offices to the Administration Building in lieu of the NCOB is $2 million (see transmittal letter Attachment #2).  This premium is based primarily on the additional move costs, plus Administration Building tenant improvements and asbestos abatement.  Costs from other recent tenant moves and tenant improvement projects provide an order of magnitude comparison.  The Courthouse Seismic Project PAO temporary move costs for the 5th Courthouse Floor to the Bank of America and back was $225,558 including move costs, telephone & data and administration (i.e. two moves) or based on a total of 35,117 sf the cost per square foot would be 3.17/sf for each move.  Facilities Management Division estimates for move costs indicate move costs at approximately $1,350/person:

- Move Costs = $500/person

- Phone = 	$350/device

- Data = 		$500/device

The actual move and tenant improvement costs for the PAO move from lease space to the Courthouse 4th floor in 2004 was $2.9 million or approximately $83/sf.  The actual move and tenant improvement costs for the PAO to move from lease space to the 9th floor of the Administration Building in 2000 was $2.1 million or approximately $82/sf.  Asbestos abatement for that project was $286,382.  A summary of recent PAO tenant improvement and move costs is included in Attachment #8.

It should be noted that PAO tenant improvement costs are much higher than the typical office spaces due to higher density of hard walled offices.  Typical office configurations have a much higher ratio of workstations to hard walled offices.  For example the tenant improvement budget for typical NCOB office space is $57/RSF.

It is also important to remember that the justification for the PAO move to the 4th floor of the Courthouse was based on a financial plan that indicated $838,190/year savings to the county for PAO lease costs and revenues which were proposed to offset additional lease costs for the Executive Offices in the BOAT and tenant improvement costs in the Administration Building.  At the insistence of budget staff, the additional tenant improvement costs for the Executive offices in the Administration Building were included in the NCOB financial plan.  The NCOB financial plan includes $125,000/year – Lease from State which is approximately the debt service on $1.8 million.

DES Administration:  DES Admin was included in the Executive’s proposed tenants since 2003 although the space has increased from 1,050 to 2,013 USF.

OIRM:  OIRM was not included in the Executive’s proposed tenants in 2003.  OIRM has experienced growth and was relocated to the BOAT when the Executive’s lease was expanded following completion of the Courthouse Seismic Project. Current space projections are 5,752 USF.

DES ITS:  DES ITS is currently located in lease space in the Seattle Municipal Tower.  The lease is due to expire in 2007 and according to the terms of the lease the county cannot terminate the lease for only a portion of the space.  So, unless the county can renegotiate the terms of the SMT lease it will need to terminate all of the ITS space in 2007 including the Data Center.  The recommendation for ITS (excluding the data center) as a tenant for the NCOB appears to be a reasonable business decision.

DES ITS Data Center:  The Data Center was included within ITS in the Executive’s 2003 proposed tenant list.  The NCOB lease and development agreement documents, which formed the basis for the project costs, appeared to be mixed regarding whether or not the Architects, engineers, cost estimators, and developer fully understood that the Data Center was included (structural included a Data Center, however electrical and mechanical disciplines did not address a Data Center).  As the specialty requirements and cost premium for a Data Center became more fully understood, FMD deleted the Data Center from the project without a cost adjustment.  The current Data Center space in the Seattle Municipal Tower is approximately 6,000 RSF.  Preliminary indications are that the availability of data center lease space outside of the downtown core resulting from the dot com bust is promising.

In the event the Business Continuity Project recommends a redundant Data Center, the 2005 Space Plan provided for policy direction to consider the Kent Pullen Memorial Communications Center and Command Center in Kent (RCECC) as a primary candidate location.

Elections Consolidation:  The Elections consolidation program requirements are changing.  In July 2005, the elections program for the 1130 Rainier Building provided for 44,000 RSF of office and ballot processing space which was forecast to satisfy the needs of an all mail voting system.  However, the Elections Distribution Center (EDC) Warehouse functions were excluded entirely based on the interpretation that the two facilities were reasonably close to each other and that consolidation of the EDC warehouse was not necessary.

In December 2005, after the elections audit and CEOC draft recommendations clarified the intent that the EDC warehouse was a necessary component of consolidation; the draft Solicitation for Offers (SFO) requirements were modified to provide for a flexible facility that could accommodate both an all mail vote system plus the current polling place vote system.

On Tuesday December 20, 2005, the Executive announced his recommendation for an all-mail voting system for King County.  On January 12, 2006, in response to the Executive’s all mail vote proposal, executive staff modified the elections program to exclusively accommodate only an all mail voting system.  The current draft program is for 73,000 RSF.  The Council has not yet made a policy decision on an all mail vote system for King County.  If the elections consolidation facility were to be sized to accommodate both an all mail vote system and the current dual vote system then the facility would need to be approximately 85,000 RSF.

Based on the revised interpretation that the specialty EDC warehouse functions must be included as a part of elections consolidation plus the increased space requirements (73,000 RSF – 85,000 RSF) it no longer appears feasible to consider elections as a candidate tenant for the NCOB.

Finance:   Finance (Treasury) which is currently located on the 6th floor of the Administration Building was part of the candidate NCOB tenants recommended by the Executive in 2003 to be co-located with Finance from the Exchange Building. Moving Finance from the Administration Building and the Executive from the BOAT was part of the justification for the Council’s 2003 approval to relocate the PAO from lease space to the Courthouse in the space previously occupied by the Executive.  Finance was dropped from the Executive’s proposed NCOB tenants list in 2004.

REASONABLENESS:  Based on the above analysis, the following three options are summarized together with a range of pros and cons for each option.

Option 1:  	Executive Offices and DES  ITS to NCOB

Option 2:  	Finance and DES ITS to NCOB, and Executive Offices to Administration Building.

Option 3:	Finance and DES ITS to NCOB, and Executive Offices to Remain in BOAT

Option 1:  	Executive Offices and DES  ITS to NCOB

This option is consistent with the Executive’s tenant recommendations in Proposed Motion 2004-0102 and would relocate the following to the NCOB:  The Office of the Executive, Department of Executive Services (DES) Administration, Business Relations and Economic Development (BRED), the Office of Management and Budget (OMB), the Offices of Information Resources Management (OIRM) all currently located in the Bank of America Tower (BOAT), and the Information Technology Services (ITS) Division (excluding the Data Center) currently located in the Seattle Municipal Tower (SMT).

Pros:

- Consistent with Executive’s 2005 NCOB tenant recommendations

- Lowest cost alternative (Executive lease costs in BOAT)

- Avoids double move costs (Finance to NCOB, Exec to Admin)

Cons:

- Inconsistent with Executive’s 2003 tenant recommendations & Council approval

- Inconsistent with 2003 PAO move justification & Council approval

Option 2:  	Finance and DES ITS to NCOB, and Executive Offices to Administration Building.

This option is consistent with the Executive’s preliminary 2003 tenant recommendations and 2003 PAO move recommendations and would relocate the following to the NCOB:  The Finance Division currently located on the 6th Floor of the Administration Building and DES Information Technology Services (ITS) Division excluding the Data Center) currently located in the Seattle Municipal Tower (SMT).  Two Executive Office sub groups, DES Administration (2,013 USF) and Executive BRED (5,572 USF) were proposed to go to the NCOB in both 2003 and 2005 and might also fit under this option.  This option would also relocate the Executive Offices to the Administration Building.

Pros:

- Consistent with Executive’s 2003 NCOB tenant recommendations & Council approval

- Consistent with Executive’s 2003 PAO move justification & Council approval

- Co-location of Finance Division is consistent with Space Plan policy

Cons:

- Higher move and tenant improvement costs compared to Option 1

However, these costs were understood in 2003 and were off-set by reduced PAO lease costs and revenues.  Additional TI costs were set-aside in NCOB financial plan

- Added asbestos abatement costs due to Executive Offices tenant improvements.

However, interstitial space asbestos abatement is a known problem that will eventually need to be addressed on all floors of Admin Building (asbestos abatement on 9th floor Admin Bldg PAO space in 2000 was $286,382).

Option 3:	Finance and DES ITS to NCOB, and Executive Offices to Remain in BOAT

This option would relocate the following to the NCOB:  The Finance Division currently located on the 6th Floor of the Administration Building and DES Information Technology Services (ITS) Division excluding the Data Center) currently located in the Seattle Municipal Tower (SMT).  ).  Two Executive Office sub groups, DES Administration (2,013 USF) and Executive BRED (5,572 USF) were proposed to go to the NCOB in both 2003 and 2005 and might also fit under this option.

This option differs from Option 2 in that it proposes to temporarily leave the Executive Offices in their current location in lease space in the BOAT until other future space planning decisions are made.  These future space planning decisions include:

- The possible relocation of WER from its current location in the Courthouse to the West Wing of the downtown jail or other location following completion of the ISP,

- Review of the skybridge relocation feasibility study, and

- Other potential future space planning decisions that may affect the county’s downtown core facilities

Pros:

- Consistent with Executive’s 2003 NCOB tenant recommendations & Council approval

- Consistent with Executive’s 2003 PAO move justification & Council approval.

- Co-location of Finance Division is consistent with Space Plan policy.

- Executive Offices in lease space is consistent Space Plan lease to own ratio policy.

- Provides flexibility for future space planning decisions.

- Provides opportunity for vacated 6th floor Admin Building to be used as surge space during abatement of other floors.

- Postpones Administration Building tenant improvement costs until after the 6th floor space serves as surge space for asbestos abatement on other floors, or until after future space planning policy decisions are made.

Cons:

- Uncertain future long-term location for Executive Offices.

- Higher lease costs compared to Option 1 and Option 2 ($756,000/year).

However, 2003 PAO move justification included off-set savings of ($838,190/year).

NEXT STEPS

Council decision on NCOB tenants is required in February 2006 in order to avoid potential delay costs to the NCOB tenant improvement efforts.

INVITED:

- Kathy Brown, DES Director, Facilities Management Division

ATTACHMENTS:

- Proposed Motion 2005-0102

- Transmittal Letter, dated March 1, 2005

- NCOB Proposed Tenant Crosswalk

- Ordinance 15247 Proviso Text

- Excerpt 2005 Space Plan – Location of County Agencies Section

- Excerpts from December 3, 2003 BFM Staff Report on the PAO Move

- Excerpts from June 8, 2005 BFM Staff Report on the Executive in the NCOB

- PAO Tenant Improvement and Move Costs

Rentable square feet is the Usable square feet plus a percentage (the core factor) of the common areas on the floor, including hallways, bathrooms and telephone closets. (And sometimes main lobbies, cafeterias, exercise facilities) Rentable square footage is the number of square feet on which a tenant’s rent is based