Metropolitan King County Council

Capital Budget Committee

| Agenda Item No.: | 5 |  | Date: | July 2, 2008 |
| --- | --- | --- | --- | --- |
| Proposed No.: | 2008-0345 |  | Prepared By: | Polly St. John |

STAFF REPORT

SUBJECT:	AN ORDINANCE approving a $1,634,872 supplemental appropriation to make repairs at the Youth Service Center that are needed for previously undetected flood damage.

SUMMARY:

Proposed Ordinance 2008-0345, if approved, would provide for the remediation of mold and other water damage resulting from the 2006 flood of the Youth Service Center (YSC) facility located at 12th and Alder.  Environmental consultants hired by the county’s insurer have identified mold and water damage under finished flooring materials, in mastics, on wallboard, in cabinetry, behind laminated surfaces and in other areas of the facility.

It is anticipated that insurance reimbursements will cover the costs associated with this supplemental request.  Should the repairs not be completely supported by these reimbursements, the Executive will reprioritize the planned capital projects and propose disappropriations equal to the shortfall.  The funding authorized by this request will cover only flood related damage; it will not cover maintenance or other repairs at the YSC facility.

In September of last year, the Council appropriated $810,466 for clean-up of this facility.  This request, if approved, will bring the total costs invested in YSC repairs to $2,445,338.  These repairs are not in lieu of plans to replace the Alder Tower and Alder Wing, but are to allow for flood repairs to continue use of the facility until a decision is made regarding possible redevelopment of the site.

BACKGROUND:

A December 2006 “Hanukah Eve” wind storm caused flooding in the Youth Service Center.  As reported at that time, the flood waters saturated ground level carpeted areas, soaked the lower portions of gypsum walls, buckled the wood gym floor, shorted-out elevator controls and fire alarm panels, damaged stored goods and supplies, and totaled two cars – all of requiring an emergency response of man power and equipment to ensure continuous habitability of the facility.

In response, the Council passed Ordinance 15898 appropriating $810,466 to repair the damage.  These costs were offset by reimbursements from both the county's insurer and FEMA, requiring $178,966 in Current Expense (CX) funding to bridge the gap in costs.

The Executive has provided the following chronological account of responses to the Hanukah Eve storm funded by the initial appropriation:

Hanukah Eve Flooding Major Milestones

- Hanukah Eve Storm 	December 2006

- Emergency work completed	January 2007

- Moisture/mold intrusion suspected	April 2007

- Council appropriation 	August 2007

- FM Global Report – complete assessment
of needed work	September 2007

- Additional work begins	November 2007

- Medical Clinic phase 1 completed 	February 2008

- Kitchen completed 	May 2008

The initial response did not suggest that additional needs – beyond the emergency appropriation – would be required.

ANALYSIS:

Since the initial appropriation was made to address immediate, known damage from the storm, FMD responded to and investigated for the possible presence of mold in the facility.  Additionally, the county’s insurer – FM Global –retained a consultant, AMEC Earth and Environmental, Inc., to conduct mold and moisture assessments.  These actions were taken to determine whether building materials had been fully repaired.  AMEC provided a report recommending that certain work be conducted.  Attachment 4 is the report summary that details assessment of the YSC.  The requested supplemental appropriation is in response to report recommendations.

The following table shows the initial and anticipated repairs due to mold and moisture at the YSC:

Table 1.  Flood Related Repairs

| Initial Repairs | Proposed Repairs |
| --- | --- |
| Pump out water | Remove gypsum wall board |
| Debris/carpet removal | Remove cove base to 1 foot above floor |
| Dehumidification of spaces | Remove and sanitize delaminated skim coat |
| Electrical Repairs | Remove damaged vinyl floor tile and sanitize |
| Elevator Circuit Board Replacement | Remove carpet squares and sanitize floors |

In summary, the AMEC report observed patterns in flooded areas including:  1) suspected visible mold growth present on lower walls behind cove base where the original cove base was left in place;  2) vinyl floor tiles and vinyl floor sheeting delaminated or cracked concealing musty orders and moisture; and  3) carpet squares installed before the flood that were left in place in the basement and first floor concealing suspected mold growth, odors and moisture.  These repairs have been identified as flood related.

No additional repairs to the facility are planned.  Maintenance or other repair projects will not be performed unless they are minimal or related to life/safety issues.  Identified plumbing, HVAC, and electrical system problems have been put on hold pending further policy decisions concerning the facility.

Total Costs of Flood Repairs

TSE, an architectural, engineering, and planning firm, was hired by FMD to estimate the construction costs to implement the AMEC recommendations.  In addition to these estimates, costs were added for moving, telephone, data communication, tenant relocation lease, security, asbestos abatement, and county design and administration.

The total cost to repair the flood damage to the YSC is now $2,445,338.  The Council approved $810,466 in Ordinance 15898 for initial immediate, known damage from the 2006 storm in 2007.  Table 2 below shows the total amounts and funding sources for Project 395771, YSC Storm Damages:

Table 2.  Total Costs for Flood Repairs

| Funding Source | Ordinance 15898 | PO 2008-0345 | Total |
| --- | --- | --- | --- |
| CX | $178,966 | 0 | $ 178,966 |
| Insurance | 412,750 | $1,634,872 | 2,047,622 |
| FEMA | 218,750 | 0 | 218,750 |
| Sub-Total | $810,466 | $1,634,872 | $2,445,338 |

As shown above, it is anticipated that insurance reimbursements will cover the $1.635 million associated with this supplemental request.  Should the repairs not be completely supported by these reimbursements, the Executive will reprioritize planned Building Repair and Replacement capital projects and propose disappropriations equal to the shortfall.  However, such a reprioritization is not anticipated at this time.

Project Schedule

Attachment 5 is a project schedule and shows the intent to complete all flood related repairs by November 12, 2008.  Executive staff has noted that to continue with repairs and to avoid any work stoppage, Major Maintenance Reserve Fund (MMRF) contingency dollars have been used to execute a work order.  The MMRF contingency project approved in the 2008 budget supplements all major maintenance projects on an as needed basis.  The insurance reimbursements will repay the MMRF contingency as they are received.

Actual Repairs

Actual repairs to the YSC will be performed using standard procurement methods to complete the work.  FMD has obtained a contractor via an open bid process for work order contractors and a floor specialty contractor.  FMD building services personnel were used for some of the demolition work.

It should be noted that the insurance company has an onsite coordinator who works with FMD and the contractor to determine the work required to mediate the flood damage – as the work is performed.  Consequently, only ancillary work such as painting will be considered.  Any costs for this work will most likely be included in the Executive’s reprioritization work, as needed.

Health Threat Status

According to the Executive, the Safety and Claims Section of Risk Management is responsible for the determination of any health threat.  They have said that the current facility does not present a health impact.  The mold and moisture is encapsulated under the flooring or inside the gypsum wall board.  If the material is not disturbed, there is no impact.  All necessary precautions are taken during the remediation work to protect the employees, i.e. relocation, plastic covering of doorways.  Council staff has inquired about the potential impact of the increase in temperatures during the summer months.  Executive staff was not available to immediately respond.

Long Term Needs for YSC

Three buildings comprise the YSC – the Alder Tower, the Alder Wing, and the Juvenile Detention Center.  The detention facility, built in 1952, was rebuilt in 1992.  The Alder Wing, constructed in 1951 was renovated in 1972 when the Alder Tower was constructed.  Neither the Tower nor the Wing has received major upgrades in the past 36 years, although some maintenance has occurred.

Both buildings are not functional for recent changes in juvenile justice practices – such as linkages to services – and are aged, past their useful life, and proposed for redevelopment in the Superior Court’s Targeted Operational Master Plan (OMP).  Although current conditions are difficult, the Facilities Management Division (FMD) has stated that on-going maintenance costs will continue to rise for these facilities and that replacement of electrical, plumbing, and HVAC systems would cost an estimated $20 million.

Consequently, a new building proposal may be a wise choice to meet these needs, rather than to continue major investments in the two buildings.  The Superior Court Facility Master Plan (FMP) – scheduled in September 2008 – will offer replacement scenarios and examine funding strategies for the future.

NEXT STEPS:

Proposed Ordinance 2008-0345 is not ready for approval by the committee.  Prior to the next committee meeting, council staff will further review the AMEC report and cost estimates, examine the health impacts, verify timelines for completion, and study the procurement process.

INVITED:

- Bob Cowan, Director, Office of Management and Budget

- Sid Bender, Capital Budget Supervisor, OMB

- Kathy Brown, Director, Facilities Management Division

- Terri Flaherty, FMD

ATTACHMENTS:

- Proposed Ordinance 2008-0345

- Transmittal letter, dated June 12, 2008

- Fiscal note

- AMEC Earth and Environmental, Inc. report summary

- YSC Flood Repairs Project Schedule

# Footnotes

In the building trade, mastic is defined as an adhesive or sealant material such as a pasty form of cement used for filling holes in masonry or plaster.

Federal Emergency Management Agency