ttaMiller & Salmon Creek Basin Plan Interlocal Agreement

Exhibit One (scope of work)

Goal: To complete a multi-disciplined assessment (i.e. engineering, hydrology, water quality, geology and ecology disciplines) of the physical, chemical and biological conditions of the Miller and Salmon Creek stream systems; to identify existing and predicted problems regarding the quantity and quality of surface water, particularly those adversely affecting properties and aquatic resources; and to cooperatively assess problems and recommend solutions to the highest priority problems of regional importance to ecological health and public safety.

Tasks and Associated Products and Cost Estimates

| Task | Description | Products | Cost Estimate |
| --- | --- | --- | --- |
| Contract Management and Facilitation | Manage consultant contracts; facilitate project management team meetings; prepare minutes. | Consultant RFPs and contracts; PMT meeting agendas and minutes. | $28,532 |
| Data Review/Startup | Review existing data to establish baseline conditions through information searches, interviews, review of complaint records. | Memorandum listing existing information and it's location. | $47,332 |
| Data Collection | Conduct stream habitat surveys, juvenile fish and spawner spot checks, field investigations to fill data gaps; collect stream flow data to fill data gaps; conduct water quality sampling and temperature monitoring; survey key features of infrastructure; collect data on stream geomorphology; compile and organize data. | Technical memorandum presenting information on existing stream habitat, water quality, salmon use, geomorphology, and key watershed and infrastructure features. | $139,039 |
| Conditions Analysis | Hydrologic analysis and setup and calibration of model; analysis of hydraulic capacity of major infrastructure; analysis of closed depression hydraulic analysis of fish passage for 3-5 culverts; analysis of water quality data and future trends; analyze factors adversely affecting properties, salmon habitat quality, identify existing and predicted problems. | Hydrologic model; technical memorandum of watershed conditions and existing and predicted problems. | $114,798 |
| Conditions Summary | Summarize conditions for basin plan; develop initial ranking criteria for identifying regional problems. | Report summarizing the basin's current conditions; memorandum summarizing ranking criteria. | $50,610 |
| Preliminary Prioritization | Develop preliminary problem list; sort problem list into regional and local problems; apply ranking criteria to regional problems, determine problems/issues for solutions development; develop scope for solutions development for regional problems. | Technical memorandum outlining priority problems and issues; draft scope for regional solutions development. | $20,534 |
| Solutions Development | Develop, analyze and assess pros and cons of alternatives for addressing selected regional problems; develop conceptual sketches and preliminary cost estimates; evaluate options and develop recommendations. | Written summary of alternatives for addressing selected regional problems. | $101,205 |
| Report Preparation | Draft and finalize report. | Final Basin Plan (100 copies). | $26,527 |
| Subtotal Estimate |  |  | $528,577 |
| Contingency | Note: Contingency is based on 10% of project cost, minus printing and lab analysis. |  | $51,308 |
| Not-To-Exceed Subtotal |  |  | $579,885 |

Reductions to Cost-Share:

King Conservation District grant							 ($50,000)

King County White Center project 							 ($50,000)

Total King County contribution for project management and facilitation		 ($75,401)

Subtotal, Reductions to cost-share							($175,401)

Total Estimated Cost-Shared Budget for Plan Development		$ 353,178

Not-To-Exceed Cost-Shared Budget (with contingency)		$ 404,486