AGREEMENT
FOR DESIGN AND CONSTRUCTION

between

King County Department of Natural Resources and Parks, Parks and Recreation Division

and

Eastrail Partners

for

Construction of 520 Connector

to

Eastrail

THIS AGREEMENT (hereinafter “Agreement”) is made and entered into by and between King County (hereinafter the “County” or “King County”), a home rule charter county and political subdivision of the state of Washington and Eastrail Partners, a non-profit, community-based organization in good standing (hereinafter "EP”) (singularly a “Party” and collectively, the “Parties”).

RECITALS

A.	King County, along with other municipalities, owns and/or operates Eastrail, a 42mile regional trail serving the residents of King County;

B.	EP is dedicated to bringing together the governments, businesses, nonprofits, and diverse communities of Lake Washington’s Eastside to make the vision for the completed Eastrail a reality and improve equity through access;

C.	King County has determined that connecting Eastrail to the 520 Trail via the 520 Connector (hereinafter “Connector"), has a significant and unique regional public recreation value;

D.	The Connector will be built on a portion of Eastrail owned by King County;

E.	King County Code 4.56.150(E) authorizes the County to enter into agreements for the use of County land by non-profit organizations that provide a service to the public or to make improvements to the land. In this case EP intends to do both;

F.	EP has raised $2,000,000 from private donors for the construction of the Connector;

G.	King County has agreed to provide a $500,000 capital grant to EP towards the construction of the Connector; under the terms set forth in this Agreement.

THEREFORE, in consideration of the mutual promises and commitments herein contained, the Parties do hereby agree as follows:

1)	TRAIL. The Trail is the Eastrail, a 42-mile regional trail jointly owned and operated by King County and multiple other municipalities.

2)	SITE. The Site is the location and all designated footprints necessary to construct the Connector (Exhibit A). The site is generally located on the north side of the Northup Way overcrossing of the Eastrail and extends to the south side of the I-405 overcrossing of the Eastrail. In accordance with the  final design, some portions of the Connector and/or construction area or staging area may extend to parcels, easements, and other property interests not owned or controlled by King County. Additional permissions may be required, in which case Section 15-G shall govern.

3)	CONNECTOR. Connector means the 520 Connector to be constructed by EP as depicted in the Site Map and Conceptual Design (Exhibit A).

4)	REPRESENTATIVES. All communications, notices, coordination, and other tenets of this Agreement shall be managed by:

County Liaison is:

Curt Warber

Capital Project Manager

King County Department of Natural Resources and Parks, Parks Division

201 South Jackson St, Suite 500

Seattle, WA 98104-3855

Phone: (206) 263-9645

Email: curt.warber@kingcounty.gov

EP Liaison is:

Katherine Hollis

Executive Director

Eastrail Partners

12011 Bel-Red Road NE

Suite 100

Bellevue, WA 98005

Phone: (425) 679-9595

Email: katherine@eastrailpartners.org

5)	EFFECTIVE DATE: This Agreement shall be effective upon signature by both Parties (hereinafter “Effective Date”).

6)	TERM. The term (hereinafter “Term”) of this Agreement shall be 3 years from the Effective Date. This Agreement shall remain in effect until such time as it is modified or amended in writing or terminated as provided herein. King County and EP agree that final acceptance of the Connector by King County as provided by Section 11 shall trigger the mutually agreed upon termination of this Agreement.

7)	STEWARD. EP must be a good steward of the Trail and Site. All approved construction activities and use shall be considerate to the greatest extent possible of the environmental, capital, and programmatic value of the Trail and Site. All construction, maintenance, and other modifications shall be coordinated with and approved by the County and shall strictly adhere to all applicable environmental laws and regulations at all times.

8)	CONDITION OF SITE. Subject to the limitations in Section 24, EP agrees to accept the Site in AS IS condition without any obligation on the part of the County to make any changes, improvements, or to incur any expenses whatsoever to prepare, repair, or alter the Site to facilitate EP’s construction of the Connector.

9)	PROPERTY RIGHTS AND RIGHT TO BUILD. It is acknowledged and understood by EP and the County that portions of the Site may exist on parcels or right of ways that are owned by other jurisdictions or entities. EP and the County will coordinate with all other jurisdictions and ownership interests to obtain permissions and necessary control of the Site during construction. Both Parties understand and agree that if the Parties do not obtain necessary permission allowing for construction, operation, and maintenance of the Connector, the Parties are relieved of all obligations to construct, operate, or maintain the Connector. King County will defend any claims challenging the County’s right to build the Project and will indemnify EP for any costs or liability incurred by EP arising out of claims that the Project impaired third party property rights.

10)	RAILBANKING SITE. The Parties understand, acknowledge, and agree that the Eastrail corridor is part of an interstate freight rail corridor that has been "railbanked" subject to interim trail use under the National Trails System Act, also known as the Rails-to-Trails Act (16 U.S.C. §1247(d) and 49 C.F.R. §1152.29). As a result of the Eastrail corridor’s railbanked status, interstate freight rail service may be reactivated over the corridor, which in turn may result in the demolition, destruction, removal, or relocation of any improvements 	associated with construction of the Connector that EP may make to the corridor. EP understands, acknowledges, and agrees that if interstate freight rail service is reactivated, then King County may be required to demolish, remove, or relocate the improvements associated with the construction of the Connector. EP also agrees that construction and design of the Connector should comply with the railbanking obligations imposed through Section 8(d) of the National Trail Systems Act (16 U.S.C. §1247(d) and 49 C.F.R. §1152.29).

11)	CAPITAL IMPROVEMENT GRANT. EP shall receive a capital grant in the amount of $500,000 to be used as the contingency for the design and construction of the Connector per the agreed upon scope (Exhibit A Site Map and Project Scope). Grant funds shall be disbursed in accordance with Project Milestones and Grant Disbursal (Exhibit B). Documentation for all grant expenses must be provided to the County.

12)	PROJECT COSTS. Project Costs include all costs incurred by EP related to the design and construction of the Connector under this Agreement, EP’s insurance-related costs for the procurement of required insurance under Section 25, and a 10 percent administrative charge payable to EP for managing the design, development, and construction of the Project. EP shall receive no compensation for the time and expertise contributed to the Project by EP Board members and their companies.

13)	METROPOLITAN KING COUNTY COUNCIL APPROPRIATION CONTINGENCY.  The County’s performance under this Agreement beyond the current appropriation is contingent on the future appropriation by the Metropolitan King County Council of sufficient funds to carry out the County’s obligations under this Agreement.

14)	PROJECT BUDGET. The Project Budget is $2.5 million, comprised of $2.0 million in private financial contributions to EP and $500,000 from the Capital Improvement Grant referenced in Section 11. EP will not be responsible for any Project Costs that exceed the Project Budget. Under no circumstances will EP be required to meet Project Costs from EP resources other than the dedicated funds described above. EP shall preserve adequate Project Budget to maintain sufficient insurance coverage, as required under Section 25, for the duration of the Project. If final Project Costs exceed funding available the Division shall work with EP to determine options which may include reducing the scope of the Project, providing additional King County funding per Section 13, cancelling the project, or other options agreeable to the Parties. It is also acknowledged that construction timelines may be impacted by the resolution of any funding shortages.

15)	DESIGN AND CONSTRUCTION. EP will supervise the development and construction of the Connector. EP shall design, develop, and construct the mutually agreed upon Connector in accordance with all applicable design(s), timelines, restrictions, environmental considerations, permitting determinations, mitigations, and all other requirements in coordination with the County, including adherence to standards of the American Association of State Highway and Transportation Officials (“AASHTO”), Americans with Disabilities Act (“ADA”), Washington State Department of Transportation (“WSDOT”) guidance, and the railbanking obligations imposed through Section 8(d) of the National Trail Systems Act (16 U.S.C. §1247(d) and 49 C.F.R. §1152.29). EP understands, acknowledges, and agrees that it may not undertake or commence any construction activities on the Site until EP has submitted a final Project Cost estimate to the County and the County has issued a Notice To Proceed as provided in Section 15(F).

A.	PROJECT MANAGEMENT. EP and the County agree to adhere to all project management requirements mutually agreed to between EP, the County, and other applicable jurisdictions or parties in accordance with the Project Milestones for Grant Disbursal (Exhibit B) and Project Management Plan (Exhibit C).

B.	COORDINATION. The County agrees to coordinate with EP and all applicable jurisdictions or other parties on the design, permitting, and construction of the Connector in accordance with the Project Milestones for Grant Disbursal (Exhibit B) and Project Management Plan (Exhibit C).

C.	PERMITS. The County shall serve as the permit holder for all major applicable permits including but not limited to clearing and grading permits, critical area permits, building permits or any other permits requiring design review or landowner permissions.  The County authorizes EP to serve as an authorized agent of the County for all relevant permit application and issuance processes with all the applicable permitting jurisdictions. EP may further delegate this agency to its general contractor. The County will also coordinate with and provide necessary support to EP and its contractors for any smaller permits or temporary permits required during construction.

D.	PUBLIC OUTREACH. EP agrees to coordinate with the County on all public outreach related to the design, permitting, and construction of the Connector. Public outreach includes all print, broadcast, and other traditional media, all social media, 	websites, blogs, community meetings, surveys, news releases, print mailings, or any other communication with the public, elected officials, staff, and other interested parties about the design, permitting, or construction of the Connector. The County agrees to provide public outreach support when and where available from the County’s communication and public outreach resources.

E.	DESIGN REVIEW. EP will retain a licensed architect and/or licensed professional engineers, registered in the State of Washington, who will prepare a design for the Connector to be approved by the County. EP is required to timely submit plan sets for review and approval by the County at 30 percent, 60 percent, and 90 percent completion. The plans shall be consistent with the established County design standards and all applicable permitting requirements. The County shall timely review the design plans for the Connector and reserves the right to approve or reject the final design of the Connector. County approval shall be provided in writing. The most current County reviewed, and approved design progress set shall be attached, incorporated herein and shall be considered a part of this Agreement (Exhibit D).

F.	NOTICE TO PROCEED. EP shall not begin construction until EP has obtained all relevant permits and other permissions, has submitted to the County a final Project Cost estimate and a final project construction schedule and the County has issued a formal notice to proceed in accordance with Project Milestones for Grant Disbursal (Exhibit B) and Project Management Plan (Exhibit C). Permit appeals if any will be staffed and managed by the County. EP will follow the County’s direction on whether to defer or suspend construction during the pendency of a permit appeal.

G.	EP PERMISSIONS AND POSSESSION DURING CONSTRUCTION. King County shall coordinate with all landowners, property interest holders, and/or jurisdictions to ensure that EP receives necessary access, control, and use of the Site during construction of the Connector. It is acknowledged and understood by EP and the County that portions of the Site may exist on parcels or right of ways that are owned by other jurisdictions or entities. It is acknowledged and understood by EP and the County that construction cannot proceed without all necessary control, use, access, and other permissions from landowners and other property interests within the Site, and that if such permissions cannot be obtained the Parties are relieved of their obligations under this Agreement and the Agreement shall terminate.

H.	CONSTRUCTION DEADLINES. It is anticipated that EP will complete the development and construction of the Connector in accordance with the final project construction schedule approved by the County as provided in Section 15(F).

I.	CONSTRUCTION/SITE WORK/FENCING. EP will require its general contractor to be solely responsible for the site work, required permits, and grading at the Connector and Site. EP will require its general contractor to properly barricade the Site and install signage directing unauthorized persons not to enter onto the Site during any phase of development or construction. Unless otherwise agreed by the Parties in writing, fencing will be placed around work areas within the Site.

In addition, work areas will be kept clean and organized during development periods. EP will require its general contractor to provide site security, traffic, and pedestrian warnings at the Site during the development and construction phases.

J.	RIGHT TO INSPECT CONSTRUCTION. County personnel or their agents may inspect the Connector construction Site at any time provided that such persons observe due regard for workplace safety and security. The County may require EP’s contractors to stop work immediately if the County deems work stoppage necessary to remedy construction defects or to address risks to health, safety, or welfare.

EP specifically understands, acknowledges, and agrees that at a minimum, the County will inspect the Connector construction project and approve in writing work progress at the following milestones:

i.	Completed set of construction plans, drawings, specifications, and related design documents for the Connector construction project:

ii.	Preconstruction meeting with EP and its general contractor when all permits and approvals have been obtained;

iii.	Site preparation complete; and

iv.	Weekly construction meetings.

The County may hire an outside consultant to inspect and approve construction work. If the County does so, then the County will forward the consultant's invoices to EP for payment as a Project Cost. EP hereby agrees to timely pay the consultant's invoices, subject to the limitations in Section 14.

K.	SUBSTANTIAL COMPLETION. When EP considers all work associated with the Connector to be substantially complete, EP shall give written notice to the County. The County will promptly inspect the work and, if it does not agree that the work is substantially complete, the County will prepare a list of items to be completed or corrected (hereinafter "Punch List"). EP will require its general contractor to promptly complete or correct all Punch List items at no cost to the County. For purposes of this Agreement, "substantially complete" means that:

i.	EP and the County have full and unrestricted use and benefit of the Connector for the purpose intended;

ii.	All the systems and parts of the Connector are functional;

iii.	Only minor incidental work or correction or repair remains to complete all Connector construction requirements; and

iv.	EP's general contractor and/or subcontractor(s) have provided all occupancy permits and easement releases, to the extent that any are required or applicable.

L.	PROJECT COMPLETION. Project Completion signifies that construction is finished in accordance with the construction contract documents. This means that the Punch List has been completed, as certified by the project engineer and the County. In addition, all onsite tasks have been completed and administrative submittals, lien releases, warranties, close-out documentation, manuals, as-builts, etc., have been turned over to the County and verified for completeness.

M.	FINAL ACCEPTANCE. Final Acceptance is the County's acceptance of the Connector from EP after the entire work is completed, tested, and inspected in accordance with the construction contract requirements.

N.	RECORD DOCUMENTS. EP will require its general contractor to submit record drawings, shop drawings, cut sheets, material certifications, copies of permits, cultural resources clearance, and all project records. The County shall keep record documents in a central location, so they are accessible. Electronic versions of record documents shall be retained by the County.

O.	WARRANTIES. With respect to all warranties, express or implied, for work performed or materials supplied in connection with the Connector, EP shall include the following terms in its contract with the general contractor:

i.	If, within an applicable warranty period, any part of the Connector or work performed to construct the Connector is found not to conform to construction contract specifications, permit requirements, or industry standards, the general contractor shall correct it promptly after receipt of written notice from the County to do so.

If the County determines that the general contractor’s corrective action is not satisfactory and/or timely performed, then the County may either correct the problem itself or procure the necessary services, recommendations, or guidance from a third party, and invoice the general contractor for the cost to remedy the problem.

A third party beneficiary provision that acknowledges the County’s rights to enforce the general contractor’s obligations under the construction contract.

EP’s general contractor to promptly reimburse the County for all costs, expenses, or damages incurred by the County to correct a problem described in this subsection (i). An invoice is deemed received by the general contractor three (3) days after deposit in the U.S. mail with proper address and postage. Invoices must be paid by the general contractor within thirty (30) days of invoice due date. Any invoice outstanding ninety (90) days is past due and payment must be remitted within ten (10) days or account will be turned over to collections.

ii.	The warranty-related remedies provided in this Section are in addition to any other rights or remedies provided elsewhere in this Agreement or by applicable law. All remedies against EP are subject to the limitations in Section 14 and the applicable insurance coverage set forth in Section 25.

P.	ALTERATION OF SITE OR CONNECTOR AFTER CONSTRUCTION. After the Connector is completed and accepted by EP and the County, as defined herein, EP will not make any material alteration to the Site or to the Connector, including any changes to the landscaping, without express, written consent by the County. If EP violates this provision, the County shall, after giving EP notice of its violation, afford EP the opportunity to restore the Ste or Connector at EP’s expense. If EP fails to perform and complete its restoration work in a reasonable time and manner after receiving notice, the County may perform the restoration work, or have the work performed by a third-party, and recover its expenses from EP, subject to the limitations in Section 14 and the applicable insurance coverage set forth in Section 25.

Q.	DEVELOPMENT AND CONSTRUCTION FEES AND EXPENSES. Subject to the limitations in Section 14, EP will be responsible to obtain and pay for all necessary permits, fees, and expenses associated with the development and construction of the Connector. All such expenses are Project Costs.

16)	PUBLIC WORKS LAWS. To the extent applicable, EP will require that its general contractor comply with all applicable public works laws, regulations, and ordinances related to prevailing wages pursuant to the Revised Code of Washington (see RCW 39.12), retainage (see RCW 60.28), bonding (see RCW 39.08), use of licensed contractors (see RCW 39.06), and competitive bidding (see RCW 36.32 and RCW 35.21.278).

Without limiting the foregoing, EP will require that before beginning construction of the Connector its general contractor will execute and deliver to the County a performance and payment bond in an amount equal to one hundred percent (100%) of the estimated full value of the contractor’s construction contract, on a form acceptable to the County with an approved surety company and in compliance with RCW Ch. 39.08. The County must be named as the beneficiary of the payment and performance bond. The contractor must notify the surety of any changes in the work. Subject to the limitations in Section 14, EP will direct its general contractor to promptly furnish additional bond security to protect the County and persons supplying labor or materials required to construct the Connector if (a) the County has a reasonable objection to any surety; (b) any surety fails to furnish reports on its financial condition pursuant to the County's request; or (c) the estimated cost to complete the construction of the Connector increases beyond the original bond amount.

King County will defend any claims challenging the applicability to the Project of RCW 35.21.278  and will indemnify EP for any costs or liability incurred by EP arising out of claims that the Project is subject to competitive bidding laws.

17)	MAINTENANCE BY THE COUNTY. Upon Final Acceptance King County will maintain the Site and the Connector consistent with existing County maintenance policies for Eastrail. All costs of maintenance and operations activities designated to the County will be the responsibility of the County.

18)	NON-DISCRIMINATION. No person shall be denied or subjected to discrimination in receipt of the benefit of any services, activities, or employment made possible by or resulting from this Agreement on the grounds of sex, race, color, marital status, national origin, religious affiliation, disability, sexual orientation, gender identity or expression or age except minimum age and retirement provisions, unless based upon a bona fide occupational qualification. EP agrees to comply with KCC chapters 12.16 (discrimination in employment), 12.17 (discrimination in contracting), and 12.18 (fair employment practices), together with any and all other applicable laws regarding nondiscrimination.

19)	SIGNS. No sign, advertisement, notice, or other lettering will be exhibited, inscribed, painted, or affixed by EP nor allowed by EP to be exhibited, inscribed painted, or affixed on any part of the Connector without the prior written consent of the County. All new Connector, Site, and/or County signs shall follow the County Sign System Guide and shall be manufactured and installed by the County, unless EP receives prior written consent of the County to do otherwise. Written consent shall be requested through the County Liaison. If EP violates this provision, the County may remove the sign without any liability and may charge the expense incurred by such removal to the EP. All signs erected or installed pursuant to the County’s prior written consent shall also comply with any applicable federal, state, or local statutes, ordinances, or regulations. The County’s consent to a sign is no guarantee that the sign complies with such statutes, ordinances, or regulations.

20)	ASSIGNMENT. EP may not assign this Agreement or any interest therein, without the County’s prior consent.

21)	OWNER. The County shall retain ownership of the Site and the Connector therein, including all restoration, permanent fixtures, and County-purchased equipment

22)	LIENS. EP agrees, subject to the limitations in Section 14 and the applicable insurance coverage set forth in Section 25, that it will not permit or allow to remain undischarged any lien for labor or materials against the Connector which arises as a result of contracts for services or materials entered into by EP.

23)	COMPLIANCE WITH ALL LAWS AND REGULATIONS. During construction of the Connector, EP and its contractors will comply with all applicable laws, ordinances, and regulations from any and all authorities having jurisdiction. Subject to the limitations in Section 14, EP specifically agrees to comply and pay all costs associated with achieving such compliance by EP or its contractors, without any notice or requirements from the County, and EP further agrees that the County does not waive this section by giving notice of demand for compliance in any instance. EP require that its general contractor indemnify and defend the County if the County is sued or made the subject of an administrative investigation or hearing for a violation by the general contractor or its subcontractors of such laws related to this Agreement.

24)	HAZARDOUS SUBSTANCES. EP shall not, without first obtaining the County's written approval, release or dispose of any hazardous substances, petroleum products, sewage, medicinal, bacteriological, or toxic materials, or pollutants, on or at the Connector or Site. Nothing in this section shall prohibit EP’s contractors from receiving, storing and dispensing motor vehicle and equipment fuel on the Site, as required for construction activities. All approved application, storage, deposit, transportation, release and disposal shall be done safely and in compliance with applicable laws. The County shall be responsible for management of any pre-existing hazardous substances discovered on the Connector site.

25)	INSURANCE REQUIREMENTS

A.	EP INSURANCE. EP shall procure and maintain, as Project Costs, for the duration of this Agreement, the following minimum scope, and limits of insurance. Nothing contained within these insurance requirements shall be deemed to limit the scope, application, and/or limits of the coverage afforded by said policies, which coverage will apply to each insured to the full extent provided by the terms and conditions of the policy(s). Nothing contained in this provision shall affect and/or alter the application of any other provision contained with this Agreement. EP shall assess its own risks and, if it deems appropriate and/or prudent, maintain greater limits and/or broader coverage.

i.	Commercial General Liability insurance against claims for injuries to persons or damages to property, which may arise from or in connection with EP's operations or use of the Site or Connector. Such insurance shall be as broad as that provided by Commercial General Liability "occurrence" form CG0001, or current edition, and must include coverage for Products – Completed Operations. The insurance limits shall be no less than One Million Dollars ($1,000,000) per occurrence, and Two Million Dollars ($2,000,000) aggregate limit.

ii.	Automobile Liability: If the use of a vehicle is required, then EP must maintain Automobile Liability insurance with minimum limits of One Million Dollars ($1,000,000) Combined Single Limit per accident for Bodily Injury and Property Damage Insurance Services Office form number (CA 00 01) covering Business Auto Coverage, Symbol 1 “any auto”; or the appropriate coverage provided by Symbols 2, 7, 8, or 9.

iii.	Workers Compensation: If EP has employees, Statutory requirements of the State of Residency as well as any similar coverage required for this work by applicable Federal or “other 	States” State Law.

iv.	Employer’s Liability or “Stop Gap”: If EP has employees, EP shall maintain coverage in the amount of One Million Dollars ($1,000,000) each occurrence shall be at least as broad as the protection provided by the Workers Compensation policy Party 2 (Employers Liability) or, in states with monopolistic state funds, the protection provided by the “Stop Gap” endorsement to the general liability policy.

B.	MINIMUM LIMITS OF INSURANCE – CONSTRUCTION PERIOD. Prior to commencement of construction and until construction is complete and approved by EP and the County, EP shall cause the general contractor and related professionals to procure and maintain insurance against claims for injuries to persons or damages to property which may arise from, or in connection with, the activities related to this Agreement. EP and the County, its officers, officials, agents, and employees shall be named as additional insured, for full policy limits, on liability policies, except Workers’ Compensation and Professional Liability, any deductibles and/or self-insured retentions shall not limit or apply to EP, its contractor’s and/or subcontractor’s liability to the County and the cost of such insurance and any deductibles shall be paid by EP and/or any of EP’s contractors and/or subcontractors. EP shall cause its consultants, contractors and/or subcontractors to maintain insurance with limits no less than the following:

i.	Commercial General Liability: $2,000,000 per occurrence and $4,000,000 in the aggregate for bodily injury, personal and advertising injury and property damage. Coverage shall be at least as broad as that afforded under ISO form number CG 00 01 current edition, or its substantive equivalent. Such insurance shall include coverage for, but not limited to premises liability, products and completed operations, ongoing operations, and contractual liability. Limits may be satisfied by a single primary limit or by a combination of separate primary and umbrella or excess liability policies, provided that coverage under the latter shall be at least as broad as that afforded under the primary policy and satisfy all other requirements applicable to liability insurance including but not limited to additional insured status for the County.

ii.	Automobile Liability: $1,000,000 combined single limit per accident for bodily injury and property damage covering Business Auto Coverage, Symbol 1 “any auto”; or the appropriate coverage provided by Symbols 2, 7, 8, or 9.

iii.	Workers’ Compensation: Statutory requirements of the state of residency.

iv.	Employers Liability or “Stop Gap”: $1,000,000 each occurrence.

v.	Professional Liability, Errors & Omissions: EP must require its professional service providers to maintain Professional Liability, Errors & Omissions insurance in an amount no less than $1,000,000 per claim and in the aggregate.

vi.	Builder's Risk/Installation Floater: EP, its contractor and/or subcontractor shall procure and maintain during the life of the Agreement, or until acceptance of the project by the County, whichever is longer, “All Risk” Builders Risk or Installation Floater Insurance at least as broad as ISO form number CP0020 (Builders Risk Coverage Form) with ISO form number CP0030 (Causes of Loss – Special Form) including coverage for collapse and theft. The coverage shall insure for direct physical loss to property of the entire construction project, for 100 percent of the replacement value thereof and include earthquake and flood. The policy shall be endorsed to cover the interests, as they may appear, of the County and include the County as a Named Insured. In the event of a loss to any or all of the work and/or materials therein and/or to be provided at any time prior to the final close-out of the Agreement and acceptance of the project by the County, EP or its contractor and/or subcontractors shall promptly reconstruct, repair, replace or restore all work and/or materials so destroyed. Nothing herein provided for shall in any way excuse EP or its surety from the obligation of furnishing all the required materials and completing the work in full compliance with the terms of the Agreement.

C.	SUBCONTRACTORS. EP will require its contractor during the Design and Construction Phases to include all subcontractors as insured under its policies, or, alternatively, the contractor may rely on insurance provided by one or more subcontractors to meet the requirements of this section. As evidence of compliance, the contractor will furnish separate certificates and policy endorsements for each such subcontractor corresponding to the insurance that such subcontractor will be providing. Any insurance provided by subcontractors must include the County, its officers, officials, agents and employees and the general contractor as additional insured, for full policy limits on all liability policies, except Professional Liability/Errors & Omissions and Workers’ Compensation.

D.	DEDUCTIBLES AND SELF-INSURED RETENTIONS. Any deductibles and/or self-insured retentions of the policies shall not apply to EP’s liability to the County and shall be the sole responsibility of EP or its contractor.

E.	OTHER INSURANCE PROVISIONS. The required liability insurance policies in this Agreement are to contain, or be endorsed to contain, the following provisions:

i.	All Liability Policies (except Professional Liability, Errors & Omissions and Workers Compensation):

a.	Name “The County, its officers, officials, agents and employees” as additional insured, for full coverage and policy limits, with respect to liability arising out of activities performed by or on behalf of EP toward design and construction of the Connector as outlined in this Agreement. Such additional insured status shall include Products-Completed Operations;

b.	Such coverage shall be primary and non-contributory as respects the County; and

c.	State that EP's contractor’s and subcontractor’s insurance shall apply separately to each insured against whom claim is made or suit is brought except with respect to the limits of the insurer's liability.

ii.	All Policies: Coverage shall not be suspended, voided, canceled, reduced in coverage or in limits, except by the reduction of the applicable aggregate limit by claims paid, until after 45 days prior written notice has been given to the County. In the event of said cancellation or intent not to renew, EP shall obtain and furnish to the County evidence of replacement insurance policies meeting the requirements of this Section by the cancellation date. Failure to provide proof of insurance could result in suspension of the Agreement.

iii.	Acceptability of Insurers: The insurance provider must be licensed to do business in the State of Washington and have an AM Bests' rating of A-VIII or, if not rated with AM Bests, with minimum surpluses the equivalent of AM Bests’ surplus size VIII. Professional Liability, Errors & Omissions insurance may be placed with insurers with an AM Bests’ rating of B+ VII. Any exception must be approved by the County.

iv.	Verification of Coverage: On or before the date this Agreement is executed, EP shall provide the County with EP's and its contractor’s Certificates of Insurance and required policy endorsements. The certificates and endorsements for each insurance policy are to be signed by a person authorized by that insurer to bind coverage on its behalf. The County reserves the right to require complete, certified copies of all required insurance policies at any time.

26)	INDEMNIFICATION AND HOLD HARMLESS. Except as provided in this section, King County shall have no recourse against EP for costs or damages incurred by the County as a result of EP’s errors, omissions or negligence in the development of the Project, beyond the exposure covered by the insurance policies described in Section 25.

EP shall contractually require its contractors and consultants to protect, indemnify, and hold harmless the County, its officers, officials, agents, and employees from and against any and all claims, costs, expenses, and/or losses of whatsoever kind occurring, arising out of or resulting from (1) EP’s contractors or consultants failure to pay any such compensation, wages, benefits, or taxes, and/or (2) design, work, services, materials, or supplies performed or provided by the contractor or consultant’s employees, agents, subcontractors, or suppliers in connection with or support of the performance of this Agreement.

Subject to the limitations in Section 14, and the insurance coverage described in Section 25, EP agrees that it is financially responsible for and will repay the County all indicated amounts following an audit exception which occurs due to the negligence, intentional act, and/or failure, for any reason, to comply with the terms of this Agreement by EP, its officers, employees, agents, representatives, contractors, or subcontractors. This duty to repay the County shall not be diminished or extinguished by the expiration or prior termination of the Agreement.

EP shall contractually require its contractors and consultants to protect, defend, indemnify and hold harmless King County, its elected and appointed officials, officers, employees, and agents from and against liability for any claims (including all demands, suits, and judgments) for damages arising out of injury to persons or damage to property where such injury or damage is caused by, arises out of, or is incident to a contractor or consultant’s work. EP shall contractually require of its contractors and consultants that the obligations under this section shall include, but not be limited to:

A.	The duty to promptly accept tender of defense and provide defense to the County at the contractor’s or consultant’s own expense;

B.	Indemnification of claims, including those made by contractor’s or consultant’s own employees and/or agents;

C.	In the event it is determined that RCW 4.24.115 applies to this Agreement, EP will require its contractors and consultants to defend, hold harmless, and indemnify King County to the maximum extent permitted thereunder, and specifically for the contractors or consultants negligence concurrent with that of King County to the full extent of contractor’s or consultant's negligence;

D.	EP will require its contractors and consultants, by mutual negotiation, to expressly waive, as respects King County only, its statutory immunity under the industrial insurance provisions of Title 51 RCW;

E.	In the event the County incurs any judgment, award and/or cost arising from this Agreement including reasonable attorney's fees to enforce the provisions of this article, all such fees, expenses, and costs shall be recoverable from EP’s contractors or consultants; and

F.	EP shall require its contractors and consultants to protect, defend, indemnify, and hold harmless King County, its officers, officials, employees and agents from any and all costs, claims, judgments, and/or awards of damages arising out of, or in any way resulting from the performance or non-performance of the obligations under this Agreement by EP’s contractors, subcontractors, or the officers, employees, and/or agents of such contractors, and/or subcontractors in connection with or in support of this Contract.

27)	DISPUTE RESOLUTION: The Parties shall work collaboratively to resolve disputes and issues arising out of, or related to, this Agreement. Disagreements shall be resolved promptly and at the lowest level of hierarchy. To this end, following the dispute resolution process in Sections 28.A through 24.D shall be a prerequisite to the filing of litigation concerning any dispute between the Parties:

A.	The Representatives/liaisons designated in Section 4 of this Agreement shall use their best efforts to resolve disputes and issues arising out of, or related to, this Agreement. The Representatives shall communicate regularly to discuss the status of the tasks to be performed hereunder and to resolve any disputes or issues related to the successful performance of this Agreement. The Representatives shall cooperate in providing staff support to facilitate the performance of this Agreement and the resolution of any disputes or issues arising during the term of this Agreement.

B.	A Party’s Representative shall notify the other Party in writing of any dispute or issue that the Representative believes may require formal resolution according to Section 28.D.  The Representatives shall meet within five (5) working days of 639	 receiving the written notice and attempt to resolve the dispute.

C.	In the event the Representatives cannot resolve the dispute or issue, the Director of the County’s Department of Natural Resources and Parks and EP’s Representative and Board President, or their respective designees, shall meet and engage in good faith negotiations to resolve the dispute.

D.	In the event the Director of the County’s Department of Natural Resources and Parks and EP’s Representative and Board President, or their respective designees, cannot resolve the dispute or issue, the County and EP shall each appoint a member to a disputes board. These two members shall then select a third member not affiliated with either Party. The three-member board shall conduct a dispute resolution hearing that shall be informal and unrecorded. All expenses for the third member of the dispute board shall be shared equally by both Parties; however, each Party shall be responsible for its own costs and fees.

28)	WAIVER OF BREACH. Waiver of breach of any provision of this Agreement shall not be deemed to be a waiver of any other or subsequent breach and shall not be construed to be a modification of the terms of the Agreement unless stated to be such through written approval by the parties, which shall be attached to the original Agreement. Waiver of any default shall not be deemed to be a waiver of any subsequent defaults.

29)	EXHIBITS.

A.	Site Map and Project Scope

B.	Project Milestones for Grant Disbursal

C.	Project Management Plan

D.	Current / Updated Design Documents

30)	ADDITIONAL TERMS. The County reserves the right to set additional terms as unforeseen conditions may warrant. The County must submit to EP a written addendum to this contract of the additional terms for EP to approve in writing. EP shall not unreasonably withhold its approval.

31)	RIGHT TO INSPECT. The County at its discretion reserves the right to review and approve the performance of EP with regard to this Agreement. If the County does not approve of the aforementioned performance, it will give EP written notification of unacceptable performance. EP will then agree to take corrective action within a reasonable period of time, as defined by the County in the aforementioned written notification. If EP fails to take corrective action acceptable to the County within a reasonable period of time, the County reserves the right to do the work itself, or through a third-party, and EP shall be responsible for the cost.

32)	TERMINATION WITHOUT CAUSE. The County or EP may terminate this Agreement without cause at any time by providing 30 days written notice to the other party.

33)	OTHER TERMINATION. The performance of this Agreement by either Party is subject to acts of God, war, government regulation or advisory, disasters, fire, accidents or other casualty, strikes or threat of strikes, civil disorder, acts and/or threats of terrorism, or curtailment of transportation services or facilities, cost or availability of power, or similar causes beyond the control of either Party making it illegal, impossible, or impracticable to hold, reschedule, or relocate the Project as contemplated herein. Either Party may terminate or suspend its obligations under this Agreement if such obligations are prevented by any of the above events to the extent such events are beyond the reasonable control of the Party those reasonable performance is prevented.

34)	SURRENDER. Within 30 days of the time this Agreement’s expiration or termination, whichever is earlier, EP, shall, at the request of the County, remove any and all of its portable improvements made at the Site and make such repairs or restoration as may be necessary to put the Connector into as good or better condition that it was at the beginning of the Term. Any non-portable fixtures or improvements shall inure to the benefit of the County and shall remain at the Site.

35)	NO EMPLOYMENT RELATIONSHIP. In providing services under this Agreement, the EP is an independent contractor, and neither it nor its officers, agents, employees, or subcontractors are employees of the County for any purpose. EP shall be responsible for all federal and/or state tax, industrial insurance, and Social Security liability that may result from the performance of and compensation for these services and shall make no claim of career service or civil service rights which may accrue to a County employee under state or local law. The County assumes no responsibility for the payment of any compensation, wages, benefits, or taxes by, or on behalf of the EP, its employees, subcontractors and/or others by reason of this Agreement.

36)	NO PARTNERSHIP. Nothing in this Agreement shall make, or be deemed to make, either the County or EP a legal entity partner of the other, and this Agreement shall not be construed as creating a partnership or joint venture.

37)	NO THIRD-PARTY BENEFICIARIES. Nothing in this Agreement shall create any legal right, obligation, or cause of action in any person or entity not a party to it.

38)	HEADINGS NOT PART OF AGREEMENT. The headings in this Agreement are for convenience only and shall not be deemed to expand, limit, or otherwise affect the substantive terms of this Agreement.

39)	ENTIRE AGREEMENT. This Agreement and any and all exhibits expressly incorporated herein by reference and attached hereto shall constitute the whole agreement between the County and EP. There are no terms, obligations, allowances, covenants, or conditions other than those contained herein.

40)	JURISDICTION AND VENUE. King County Superior Court shall have jurisdiction over any litigation arising under this Agreement, and the venue for any such litigation shall be the King County Superior Court in Seattle, Washington.

41)	GOVERNING LAW. This Agreement is made under and shall be governed by the laws of the State of Washington.

IN WITNESS WHEREOF, the parties hereto have executed this Agreement in the dates specified below.

Katherine Hollis	Christie True

Eastrail Partners	King County

By:							By:

Printed Name: 					Printed Name:

Date: 							Date:

113224016.2 0203995-00001

### 751	Exhibit A: Site Map and Project Scope

752

753

754

755

756

757

### Exhibit A

TO HERE

HERE

CONNECTING

Eastrail

520

CONNECTOR PROJECT

520 CONNECTOR PROJECT – QUICK FACTS:

## WHY DO WE NEED IT?

- The project connects the Eastrail, the principal north-south bike route on the east side, with the SR 520 trail, the highest volume east-west route.

- The Eastrail currently passes under the route of the SR 520 trail, with a grade difference of over 20 vertical feet.

## HOW WILL IT BE BUILT?

- The only available site for the connector is complex, with wetlands, steep slopes and underground utilities.

- To navigate those constraints, the connector will be built as an elevated boardwalk supported by pin piles.

- This construction method will minimize environmental impact and be a distinctive structure with opportunities for design enhancement.

- In addition to the ramp, the project also includes bike-friendly modifications to the signalized intersection where the ramp meets Northup Way.

## IS THERE SUPPORT FOR THE PROJECT?

- REI and Facebook have each donated $1million towards completion of the project. The Eastrail Partners are committed to leading the final design and construction of the project.

- The City of Bellevue, NGO’s, and the public are all eager to see this completed.

EASTRAIL

520

CONNECTOR PROJECT

SR 520 TRAIL / NORTHUP

BIKE FACILITY

CONTEXT MAP

Eastrail

520

CONNECTOR PROJECT

Facebook

RAMP

TRAIL

SITE PLAN

Eastrail

520

CONNECTOR PROJECT

# Eastrail

520

CONNECTOR PROJECT

PRELIMINARY

DESIGN

### Exhibit B: Project Milestones for Grant Disbursal

| Milestones | Grant Amount | Milestone Deliverables | Documentation Requirements Notes: |
| --- | --- | --- | --- |
| Gate 1 - Initial Approval |  | Agreement | Council Approved Agreement |
|  |  | Health and Safety Plan | Health and safety plan with a section describing COVID protocols for the project. |
|  |  | Site Investigation Plan | Develop a plan describing proposed site investigations prior to beginning work, including any required coordination with public or private utilities. |
|  |  | Design Criteria | Establishes parameters for design (ADA, design load, other applicable standards) |
|  |  | Project Management Plan (*min. components of plan) |  |
|  |  | *Charter | Identifies Key Deliverables, Core Team, scope exclusions, procurement plan, etc. |
|  |  | *Budget | Showing total Project Costs |
|  |  | *Schedule | High level - major task Gantt |
|  |  | *Risk Analysis/Register | Table designating at a minimum probability and impact of various risk items |
|  |  | *Resource Assignment Matrix (RAM) or RACI chart (or similar) | Simple matrix identifying key stakeholders and showing roles and responsibilities for milestones and tasks |
|  |  | *Stakeholder Communication Plan | Details Project Communication Approach |
| Gate 2- Preliminary Design Approval |  | Updated PMP with all *items from above updated |  |
|  |  | Permit matrix | Names all anticipated permits, fees and timelines for submittal, review and approval (including KC Parks review) |
|  |  | 30% Engineer's Estimate |  |
|  |  | 30% Design with specifications outline |  |
|  |  | Change Log | Documents any changes in Scope, schedule or budget from previous milestone. |

| Ongoing Design Reviews |  | 60% Design Review Meeting | Capital and Operations Reviews |
| --- | --- | --- | --- |
|  |  | 90% Design Review Meeting | Capital and Operations Reviews |
| Gate 3 - Ready to Construct |  | Updated PMP with all *items from above updated |  |
|  |  | *100% Engineer's Estimate | Estimate showing 10% contingency at 10% and detailing 500k contribution |
|  |  | Geotechnical report including foundation design |  |
|  |  | Civil, structural, and electrical engineering plans and specs | Plans and specs as required for permit approval and construction |
|  |  | Revegetation plans and specs including any required mitigation plantings |  |
|  |  | Traffic control plans and specs | Prepared by a traffic control professional as required by City of Bellevue |
|  |  | Change Log | Documents any changes in Scope, schedule or budget from previous milestone. |
|  |  | Contractor Quals. | List of vendors with qualifications |
| Gate 4 - Progress Payment | up to $500k | Construction Progress Report |  |
|  |  | Change Management Log |  |
|  |  | Updated PMP |  |

Assumptions:

- Eastrail Partners will schedule and coordinate project updates and collaboration with King County Parks throughout the project on a not less than bi-weekly basis.

- Early opportunities to identify concerns/opportunities will reduce the likelihood of rework or misaligned expectations at major milestones.

- Site investigation plan must be approved by King County prior to use of any equipment on the site or any subsurface investigation

- County can provide acceptable formats or review Eastrail submittals for suitability.

- Permit applications to be first submitted for KC Parks review and comment, prior to formal submittal

- Potential permit list = SEPA, Critical Areas land use permit, Clearing and grading permit including stormwater TIR , Building permit, Right of Way permit

- Coordination with KC parks no less than 72 hrs. in advance for any ground disturbing activities

- KC Parks attend regular site meetings during construction

773

774

775

INFORMAL COORDINATION

### Exhibit C: Project Management Plan

776	Schedule and coordinate informal updates and collaboration with King County Parks throughout the 777	project. Early opportunities to identify concerns/opportunities will reduce the likelihood of rework or 778	misaligned expectations at major milestones.

779

780	FORMAL MILESTONES/SUBMITTALS

781

782	Health and Safety Plan

783		Brief health and safety plan with a section describing COVID protocols for the project

784

785	Site Investigation Plan

786		Develop a short plan describing proposed site investigations prior to beginning work, 787		including any required coordination with private utilities. Site investigation plan must 788		be approved by King County prior to use of any equipment on the site or any subsurface 789		investigation.

790		King County Parks will assist in coordinating with KC wastewater, City of Bellevue, Zayo

791	fiber, Sound Transit, and PSE

792

- Preliminary design

- Submittal documenting preliminary:

- 	Anticipated support type and locations

- 	Horizontal and vertical alignment

- 	Structure type (anticipate concrete panel design, potentially custom precast or Perma-

- Trak, could be other options)

- 	Frontage improvements

- 	Constructability plan

- 	Preliminary schedule and estimate

- 802

- Permit applications

- Submit permit applications for KC review and comment. The project is likely to require these City of

- Bellevue permits:

- 	SEPA checklist (note: SEPA was complete for the earlier version of the project; that SEPA

- determination may still be good if the current version is substantially similar to the

- original).

- 	Critical Areas land use permit

- 	Clearing and grading permit including stormwater and Technical Investigation Report

- (TIR)

- 	Building permit

- 	Right of Way permit

- 814

- Final design

- Submittal documenting final design. Submit final plans and specifications appropriate for bid and ready

- for professional stamp including:

- 	Geotechnical report including foundation design

- 	Civil, structural, and electrical engineering plans and specs

- 	Revegetation plans and specs including any required mitigation plantings

- 	Traffic control plans and specs prepared by a traffic control professional as required by

- City of Bellevue

- 	Plans and specifications documenting design enhancements including proposed finishes,

- materials and attachments as necessary.

### Exhibit D: Current / Updated Design Documents

C. 04, T. 21 N., R. 06 E.

EASTSIDE RAIL CORRIDOR NORTHUP WAY CONNECTOR RAMP 30% CONCEPTUAL DESIGN

LLEVUE, WASHINGTON

IN

e

PROJECT SITE

Ci

OJECT

LOCATION

LOCATION MAP

T TO SCALE

[:>,  E\lrSIONS	-TE	I O,E'Sl_tEfHm	[

8. PURGANAN

CliECKE,Do

APPRO\/E:D

WARBER	OC

VICINITY MAP

T TO SCALE

,    0

r

EA

0% REVIEW SUBMITTAL

T FOR CONSTRUCTION

,A\l<\NGNO

1

co

G1

| 13'-C BEAM/PEDESTAL i- -i r 12'-3 ± CLEAR 7 - I , / RAILING TBD, TYP PERMATRAK TREAD ( CONCRETE PAD 6" CLASS 3000 CONCRETE 1 •"' AND JOINTS PER COB STD DWG SW-110-1 I r 5 1/2" THICK I. . mI PERMATRAK TREAD I J•-,-- □ lI PERMATRAK BEAM CRUSHED ROCKS ON l'Jj EXISTING COMPACTED 11"x1'-r HELICAL OR PIN PILE INTERIM TRAIL PERMATRAK BEAM, TYP r APPROXIMATE PERMATRAK PEDESTAL CAP, TYP GROUND LINE FOUNDATIN TBD, TYP ., ¥ I' I I, I 9---' 'f' A-LINE STA 1004+15.49 TO STA 1004+27.49 LOWER SLAB DETAIL (T\ A-LINE STA 1000+45.50 TO STA 1004+15.49 NOT TO SCALE TYPICAL SECTION (A\ NOT TO SCALE PEDESTRIAN RAILING RECONSTRUCTED I 12' RAMP LANDING PERMATRAK TREAD r MATCH 6" CLASS 3000 CONCRETE 1 EX ELEVATION CONCRETE PAD AND JOINTS PER COB PERMATRAK BEAM STO DWG SW-110-1 3/8"X2" JOINT MATERIAL 4" MIN SURFACING WIRE MESH NUMBER 4 9-07.7 OF SPECIFIC NOT TO SCALE BORROW FILL THE BACK OF RAMP LANDING STA 1000+30.28 TO STA 1000+42.44 CONCRETE PAD DETAIL (2'\ NOT TO SCALE ...... 30% REVIEW SUBMITTAL NOT FOR CONSTRUCTION |
| --- |
| (:>,RE | \lrSIONS |  |  | OE'SlGNEO , A. THOM |  |  |  |  |  |  |  | 2 OF 15 |
|  |  |  |  | 8. PURGANAN |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  | CS1 |
|  |  |  |  | CliECKEO Y. HO |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | C. WARBER |  |  |  |  |  |  |  |  |

APPRO\/E:D

| / I SURVEYOR'S NOTES SITE PREPARATION NOTES: / 1. THIS MAP CORRECTLY REPRESENTS CONDITIONS EXISTING UTILITY, POTHOLE TO VERIFY DEPTH. / < ', AND FEATURES EXISTING AT THE TIME OF THIS SURVEY IN MAY 2017. EXISTING UTILITY/POLE TO REMAIN, PROTECT I 2. CONVENTIONAL ANO GPS SURVEY EQUIPMENT IN PLACE. / WERE USED IN THE PERFORMANCE OF THIS RELOCATE GUY WIRE, BY OTHERS. I / SURVEY. ALL EQUIPMENT IS MAINTAINED IN TRIM TREES. CLOSE-CUT PARALLEL TO THE CONFORMANCE WITH WAC 332-130-100. SLOPE OF THE GROUND. ALL STUMPS TO 3. RIGHT OF WAY ANO PROPERTY LINES SHOWN REMAIN FOR SLOPE STABILITY. ARE BASED ON THE RECORD OF SURVEY OF SAWCUT AT JOINTS. REMOVE EXISTING ' THE EAST RAIL CORRIDOR FILED UNDER CONCRETE PEDESTRIAN CURB AND RAMP / AUDITOR'S FILE NUMBER 20160314900002, LANDING PER LIMITS SHOWN ON SHEET CS1. I .&, ' RECORDS OF KING COUNTY, WASHINGTION 60 SANITARY SEWER. APPROXIMATE , 4. UNDERGROUND UTILITY LINES ARE BASED UPON DEPTH = 18' BELOW EXISTING GROUND, A COMBINATION OF AS-BUILT PLANS, SURFACE PER AS-BUILT. I , ', ) FEATURE MEASUREMENTS AND ONSITE UNDERGROUND UTILITY MARKINGS PERFORMED TESC CONSTRUCTION NOTES: BY OTHERS. A HIGH VISIBILITY SILT FENCE, PER WSDOT 5. THE SURVEYOR MAKES NO GUARANTEE THAT V STANDARD DETAIL 1-30.17-00. THE UNDERGROUND UTILITIES SHOWN COMPRISE STORM DRAIN INLET PROTECTION, PER ALL SUCH UTILITIES IN THE AREA. EITHER IN -.....:/ WSDOT STANDARD DETAIL 1-40.20-00. SERVICE OR ABANDONED. THE SURVEYOR 7761', DOES NOT WARRANT THAT THE UNDERGROUND .A_ WATTLES, PER WSDOT STANDARD PLAN 'Y-4"' UTILITIES SHOWN ARE IN THE EXACT LOCATION "'\;1/" 1-30.30-01 INDICATED BUT THEY ARE LOCATED AS 1' ACCURATELY AS POSSIBLE FROM INFORMATION ,A HIGH VISIBILITY FENCE, PER W. SOOT AVAILABLE. STANDARD PLAN 1-10.10-01 ,. CONSTRUCTION 6. 1-FOOT CONTOUR INTERVAL. LEGEND: ACCESS ', I HORIZONTAL DATUM: ' HORIZONTAL DATUM FOR THIS SURVEY -CG-CG- CLEARING ANO GRUBBING IS NAO 1983(2011) - - - - TRIMMING ANO MOWING VERTICAL DATUM -□-□- HIGH VISIBILITY SILT FENCE VERTICAL DATUM IS NAVD88 -N--N- HIGH VISIBILITY FENCE I WATTLES REMOVE CONCRETE I \ --/ I I I I J t. lo. ------ ¢- 1(1) '!'" ------ £Re CORiiiooe ;;;,.-----.. ---- --- - -/ °,sI-I I 1(1) IW J w . / l:J l:i:: - • / I 5'X12' STEEL PLATE I TO SPAN WETLAND / I / PLAN / SCALE IN FEET 0 .....2.0 30% REVIEW SUBMITTAL NOT FOR CONSTRUCTION |
| --- |
| C>- | RE\lrSIONS |  |  | OE'SlGNEO , A. THOM |  |  |  |  |  |  |  | 3 OF 15 |
|  |  |  |  | 8.PURGANAN |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  | SP1 |
|  |  |  |  | CliECKEO Y. HO |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | C. WARBER |  |  |  |  |  |  |  |  |

APPRO\/E:D

| SURVEYOR'S NOTES SITE PREPARATION NOTES: THIS MAP CORRECTLY REPRESENTS CONDITIONS EXISTING UTILITY, POTHOLE TO VERIFY DEPTH. ANO FEATURES EXISTING AT THE TIME OF THIS SURVEY IN MAY 2017. EXISTING UTILITY /POLE TO REMAIN, PROTECT IN PLACE. CONVENTIONAL ANO GP$ SURVEY EQUIPMENT WERE USED IN THE PERFORMANCE OF THIS RELOCATE GUY WIRE, BY OTHERS. SURVEY. ALL EQUIPMENT IS MAINTAINED IN TRIM TREES. CLOSE-CUT PARALLEL TO THE CONFORMANCE WITH WAC 332-130-100. SLOPE OF THE GROUND. ALL STUMPS TO RIGHT OF WAY ANO PROPERTY LINES SHOWN REMAIN FOR SLOPE STABILITY. ARE BASED ON THE RECORD OF SURVEY OF SAWCUT AT JOINTS. REMOVE EXISTING THE EAST RAIL CORRIDOR FILED UNDER CONCRETE PEDESTRlAN CURB AND RAMP AUDITOR'S FILE NUMBER 20160314900002, LANDING PER LIMITS SHOWN ON SHEET CS1. RECORDS OF KING COUNTY, WASHINGTION 60 SANITARY SEWER. APPROXIMATE UNDERGROUND UTILITY LINES ARE BASED UPON DEPTH = 18' BELOW EXISTING GROUND, A COMBINATION OF AS-BUILT PLANS, SURFACE PER AS-BUILT. FEATURE MEASUREMENTS AND ONSITE UNDERGROUND UTILITY MARKINGS PERFORMED TESC CONSTRUCTION NOTES: BY OTHERS. /;'-,.,. HIGH VISIBILITY SILT FENCE, PER WSDOT THE SURVEYOR MAKES NO GUARANTEE THAT V STANDARD DETAIL 1-30.17-00. THE UNDERGROUND UTILITIES SHOWN COMPRISE /::---,_ STORM DRAIN INLET PROTECTION, PER ALL SUCH UTILITIES IN THE AREA, EITHER IN "'-:/ WSDOT STANDARD DETAIL 1-40.20-00. SERVICE OR ABANDONED. THE SURVEYOR DOES NOT WARRANT THAT THE UNDERGROUND A._ WATTLES, PER WSDOT STANDARD PLAN UTILITIES SHOWN ARE IN THE EXACT LOCATION '\;/ 1-30.30-01 INDICATED BUT THEY ARE LOCATED AS ACCURATELY AS POSSIBLE FROM INFORMATION A_ HIGH VISIBILITY FENCE, PER W. SDOT AVAILABLE. "3/STANDARO PLAN 1-10.10-01 / / 1-FOOT CONTOUR INTERVAL. / / \ LEGEND: HORIZONTAL DATUM: HORIZONTAL DATUM FOR THIS SURVEY CLEARING AND GRUBBING IS NAO 1983(2011) - - - - TRIMMING AND MOWING \ VERTICAL DATUM -□-□- HIGH VISIBILITY SILT FENCE VERTICAL DATUM IS NAVD88 -N--N- HIGH VISIBILITY FENCE PARCEL #3899500320 WATTLES \,,r, REMOVE CONCRETE ,0 31 \ -1 - -- -- -- -- -- 0! . \ \ "o I 'f, ¾ - - ERC CORR/DOR ERC CORRIDOR - wl I - --+-- - -- - -+- -~ +O 1003+00 :_ 1004+00 :!!:1 • I .J1 ,.. - - "ii'""- ------------- ----- .-;._._ .... . ·- I 0BEGIN "" :iii ,.,w I I ----P-LAN - "" SCALE IN FEET 0 20 40 ...... 30% REVIEW SUBMITTAL NOT FOR CONSTRUCTION |
| --- |
| C>- | RE\lrSIONS |  |  | OE'SlGNEO , A. THOM |  |  |  |  |  |  |  |  | 4 OF 15 |
|  |  |  |  | 8. PURGANAN |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | SP2 |
|  |  |  |  | CliECKEO Y. HO |  |  |  |  |  |  |  |  |  |
|  |  |  |  | C. WARBER |  |  |  |  |  |  |  |  |  |

APPRO\/E:D

| / / \ CIVIL CONSTRUCTION NOTES: \ ELEVATED STRUCTURE WITH PEDESTRIAN RAILING. CONCRETE PAD. INSTALL PEDESTRIAN RAILING FOR LIMITS SHOWN ON SHEET CS1. \ REMOVE EXISTING CURB AT BACK OF RAMP LANDING. REPLACE RAMP LANDING I'{), PER CITY OF BELLEVUE STD. DWG. ,0 SW-210-1. LEGEND: \ ELEVATED STRUCTURE \ "o ™ LANDING PAD ON <i-1.,, ELEVATED STRUCTURE - - --\ ERCCORRIDOR ¾ CONCRETE \ ' \ END \ A-LINE. STA 1004+ ,............- PL AN - SEE DETAIL " SCALE IN FEET 0 20 40 190' 190' ELEVATED STRUCTURE 180' 180' 170' 170' 160' 160' 150' 150' § § ::i 1000+00 1001+00 PROFILE 1002+00 ...... 1003+00 1004+00 1004+50 HORIZ: 1 tt "' 20' 30% REVIEW SUBMITTAL VERT: 1tt = 5' NOT FOR CONSTRUCTION |
| --- |
| (:>,RE | \lrSIONS |  |  | OE'SlGNEO , A. THOM |  |  |  |  |  |  |  | 5 OF 15 |
|  |  |  |  | 8. PURGANAN |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  | AL1 |
|  |  |  |  | CliECKEO Y. HO |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | C. WARBER |  |  |  |  |  |  |  |  |

APPRO\/E:D

NOTES:

/	/

\

/	/

/

/	\

\

\

PARCEL #3899500320	\

\

,0

:s

LEGEND:

MITIGATION PLANTING

-   - -    £RC CORR[){)R

c	'

-----------------------! 	\ERCCORRIOOR

"o

'1-1.,.

,()

\

\

_,

•->-

-10-03++00       -

-

+	1004+00

- I

'

~-,.	\

"" "",.,

%

""

PLAN

SCALE IN FEET

o------;'r	o

7

"

f

f

i

C

i

(>,      RE\.1SIONS	OCSH>NED

-..

,.C,.  WARBER

8.PURGANAN

CH[0(£0

,

Y. HO

C. WARBER

30% REVIEW SUBMITTAL

NOT FOR CONSTRUCTION

DllA\\INCNO

7 OF 15

MP1

| PLANT MATERIAL SETBACK CHART PLANTING NDTES: CONTRACTOR SHALL ARRANGE TO MEET ON SITE WITH THE PROJECT REPRESENTATIVE TO DISCUSS LIMITS OF WORK AND METHODS. CONSTRUCTION ACTIVITIES SHALL NOT COMMENCE UNTIL ACCESS, LIMITS OF WORK, AND METHODS ARE APPROVED. ALL SAFETY FENCING AND TESC MEASURES MUST BE INSTALLED PRIOR TO COMMENCING CONSTRUCTION ACTIVITIES. ALL PLANTS TO BE SAVED AND PROTECTED WITHIN PLANTING AREAS WILL BE FLAGGED BY ENGINEER. NOTIFY ENGINEER 5 DAYS PRIOR TO START OF CLEARING ACTIVITY. MITIGATION PLANTING PLANS REPRESENT A CONCEPTUAL PLANT LAYOUT. FINAL PL.ANT LOCATIONS SHALL BE APPROVED BY PROJECT REPRESENTATIVE PRIOR TO PLANTING. COORDINATE DATA WILL BE PROVIDED ELECTRONICALLY FOR LOCATION OF PLANTING AREA BOUNDARIES. TYPICAL MINIMUM DISTANCE SETBACKS ARE TO THE CENTER STEM OR TRUNK OF PLANT MATERIAL UNLESS OTHERWISE 4. ALL PLANTS SHALL BE NURSERY GROWN A MINIMUM OF ONE YEAR. PLANT MATERIAL IS TO DIRECTED BY THE ENGINEER DURING LAYOUT AND STAKING OF PLANT LOCATIONS. BE SUPPLIED BY COMMERCIAL NURSERIES. PLANT SUBSTITUTIONS ARE SUBJECT TO APPROVAL BY PROJECT REPRESENTATIVE. 5. MITIGATION PLANTING SHALL TAKE PLACE DURING THE DORMANT SEASON (OCTOBER 1ST TO MARCH 1ST). PLANTING MAY BE ALLOWED AT OTHER TIMES AFTER REVIEW AND WRITTEN APPROVAL BY PROJECT REPRESENTATIVE. PLANT AT SAME LEVEL AS GROWN. TOP OF ROOTBALL TO BE LEVEL 6. THE CONTRACTOR SHALL BE RESPONSIBLE FOR DISPOSING OF ALL DEBRIS AND EXCESS SOIL WITH FINISH GRADE. 00 OCCASIONED BY THIS PROJECT. WOOD CHIP MULCH. KEEP MULCH OFF OF STEMS 7. CONTRACTOR SHALL VERIFY THE LOCATION OF ALL UTILITIES PRIOR TO EXCAVATION. FINISHED GRADE 8. ALL DIMENSIONS FOR LISTED HEIGHT, LENGTH AND CONTAINER SIZE ARE MINIMUM "'''''''''' T.EXISTING G-tO REQUIREMENTS. SOIL _J--SEE PLANT MATERIAL SETBACK 9. EXISTING AREAS DISTURBED BY CONSTRUCTION ACTIV1TIES AND NOT SHOWN TO BE RE-VEGETATED ON THESE PLANS SHALL BE RESTORED ANO SEEDED. CHART FOR DISTANCES BACKFILL WITH AMENDED NATIVE J, 10. DISCREPANCIES BETWEEN THE PLANS AND SITE CONDITIONS SHALL BE BROUGHT TO THE ATTENTION OF THE PROJECT REPRESENTATIVE PRIOR TO PROCEEDING WITH EFFECTED WORK. SOILS. WATER THOROUGHLY TO EDGE OF PLANTING AREA REMOVE AIR POCKETS sJ 11. SEE SP SHEETS FOR TEMPORARY EROSION CONTROL MEASURES. NTING HOLE TO TYPICAL PLANT SPACING 12. CONTRACTOR SHALL BE RESPONSIBLE FOR WATERING PLANTS FOR THE FIRST YEAR AFTER 2 X DIA. OF ROOTBALL DETAIL (2\ ACCEPTANCE OF COMPLETION OF PLANTING FOR THE PROJECT. COUNTY WILL MAKE NOT TO SCALE PROVISIONS FOR WATERING AS NEEDED FOR THE REMAINDER OF THE ESTABLISHMENT PERIOD SHRUB AND HERBACEOUS PLANTING AFTER THE FIRST YEAR. DETAIL (1'\ NOT TO SCALE - MIITIGATIDN AREA PLANT MATERIAL LIST STEP 1 STEP2 STEP3 TILL, DISC OR RIP TILL SOIL AMENDMENT INSTALL PLANTS SOIL IN PLANTING INTO TOP 1O" OF FOLLOWED BY AREAS TO 10" ENTIRE PLANTING 3" WOOD CHIP DEPTH. PLACE 3" OF ZONES NATIVE SOIL MULCH. SOIL AMENDMENT AFTER CLEARING AND OVER SOIL SURFACE. GRUBBING. SHREDDED BARK OR WOOD CHIP MULCH AMENDED SOIL FINISHED GRADE ';:r!v,1w-1.<'l9f:";:1!{!-i3t0f!rf,r(fi<,V- 1/ /0 / ln'l /'V'<(/(V(V( 08' <"<'»'».( v"' o SO O o°IIS TILLED SOIL ?};;}; 1')'/II ,,1..,;/o 0°&9 / 7 /o/fr,,,_//,;;,' o,, ::< ;:,'l . . () 0 11;= = SUBGRADE _j STEP 1 STEP2 STEP 3 PLANTING AREA SOIL AMENDMENT• SEQUENCE OF WORK DETAIL (3\ NOT TO SCALE (- 30% REVIEW SUBMITTAL NOT FOR CONSTRUCTION |
| --- |
| [:>- | RE\lrSIONS |  |  | OE'SlGNEO , C. WARBER |  |  |  |  |  |  |  |  | 8 OF 15 |
|  |  |  |  | 8. PURGANAN |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | LD1 |
|  |  |  |  | CHECKED Y. HO |  |  |  |  |  |  |  |  |  |
|  |  |  |  | C. WARBER |  |  |  |  |  |  |  |  |  |

|  | G :: tt)L | g;6w | PATHS, TRAILS | WALL | FENCE | SIGNS | TR '.s 3N I | KVEGJ1 6l:GMASS |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| EVERGREEN TREE | 15' | 15' | 10· | 8' | 8' | 15' | 10· |  |
| ORNAMENTAL/NATIVE DECIDUOUS TREE | 6' | 6' | 10· | 8' | 8' | 15' | 10' |  |
| MEDIUM AND LARGE SHRUBS - GREATER THAN 3' TALL | 5· | 5• | 8' | 3' ,· | 3' | 6' ,· | 5• | 5· |
| SMALL SHRUB - LESS THAN :r TALL | 3' | 5' | 5' |  | 3' |  | 5' | 5' |

| QUANTITY | BOTANICAL NAME | COMMON NAME | MIN SIZE/CONDITION | NOTES/SPACING |
| --- | --- | --- | --- | --- |
| 16 | PHYSOCARPUS CAPITATUS | PACIFIC NINEBARK | 12" HT/ #1 CONT | SPACE 4.5' 0.C. |
| 16 | ROSA NUTKANA | NOOTKA ROSE | 12" HT/ #1 CONT |  |
| 35 | SALIX SITCHENSIS | SITKA WILLOW | 10 CU. IN. PLUG | SPACE 4.5' 0.C. |
| 300 | JUNCUS EFFUSUS | SOFT RUSH | 12" HT/ #1 CONT | SPACE 1' O.C. |
| 300 | CAREX OBNUPTA | SLOUGH SEDGE | 12" HT/ #1 CONT |  |

APPRO\/EO

|  | PROJECT COMPONENTS |
| --- | --- |
| SUPPLIED BY PERMATRAK | PRECAST CONCRETE TREADS |
|  | PRECAST CONCRETE BEAMS |
|  | PRECAST CONCRETE CAPS |
|  | RUBBER LEVELING PADS |
| SUPPLIED BY CONTRACTOR | CLIP ANGLES WITH 3/4" DIAMETER RODS, WASHERS AND NUTS (6x6x3/8x0'-4") |
|  | HILTI HY-200 EPOXY ADHESIVE (CLIP ANGLE ANCHORING SYSTEM CONNECTION) |
|  | FOUNDATIONS TBD |
|  | 3/4" DIAMETER x 1'-5" LONG THREADED BARS WITH NUTS AND WASHERS (BEAM TO CAP CONNECTION) |
|  | SHIM AND GROUT (LEVELING FOR BEAM TO CAP) |
|  | RAILING AND CONNECTION HARDWARE |

| EASTSIDE RAIL CORRIDOR RAMP This structure has been designed in accordance with the project architects plan layout and guidelines. Suitability for access and intended usage shall be the responsibility of the architect. Vehicular access larger than the design live load shall be limited by permanent physical means. Prior to construction the contractor shall verify all elevations through the project architect. Only PermaTrak North America may provide the precast structure shown on these plans. Boardwalk shall be designed in accordance with the AASHTO LRFD bridge design specifications and the LRFD guide specification for the design of pedestrian bridges. Design Live Load: Pedestrian Loading - 90 psf Uniform Vehicular Loading - 5,000 lbs Piers shall be designed for lateral earth pressure, live load surcharge and structure loads. Assumed allowable bearing pressure: 2,000 psf. (Contractor To Verify) Railing shall be designed in accordance with AASHTO specifications. The railing supplier is responsible for the engineering of the detailed railing in accordance with the project specifications. All bolts, nuts, washers, and hardware shall be hot dipped galvanized after fabrication in accordance with ASTM A153. Cast-in-place concrete shall have a 28-day concrete compressive strength of 4000 psi. All foundation reinforcing shall be Grade 60 conforming to ASTM A615. Patented Product: U.S. Patent #5,906,084 #8,302,362 #8,522,505 #8,839,588 #9,096,975 |
| --- |
| ©2014 by PermaTrak® this drawing contains information that is proprietary to and property of PermaTrak® and shall be kept confidential. No duplication or distribution of this drawing may be made without the express written consent of PermaTrak® except for the limited purposes set forth in the contract between PermaTrak® and party for whom this drawing was made. | 6 |  |  |  | PREPARED FOR: PARAMETRIX | OFFICE LOCATIONS FLORIDA GEORGIA LOUISIANA NORTH CAROLINA www.permatrak.com TEL: 877-332-7862 OHIO | PROJECT TITLE: EASTSIDE RAIL CORRIDOR RAMP SEATTLE, WASHINGTON | JOB NUMBER: 2017-914 |
|  | 5 |  |  |  |  |  |  | DATE: 10/09/2017 |
|  | 4 |  |  |  |  |  |  | DESIGNED BY: JVP |
|  | 3 |  |  |  |  |  |  | DRAWN BY: RPU |
|  |  |  |  |  | FOR REVIEW & APPROVAL |  |  |  |
|  | 2 |  |  |  |  |  |  | CHECKED BY: EMD |
|  | 1 |  |  |  |  |  |  | SHEET NO. PT01 |
|  | NO. | DATE | DESCRIPTION | BY: |  |  |  |  |

6'-0"

(1.5% Slope)

Match Line B - B See Sheet PT03

| T/Tread El. 181.08± T/Tread El. 181.08± PermaTrak Tread (Typ.) T/Tread Railing TBD (Typ.) T/Tread El. 178.55± El. 178.64± Concrete Approach With Turn-Down Slab Approximate Ground Line PermaTrak Beam (Typ.) Foundation TBD (Typ.) T/Tread DETAIL A PT06 El. 178.64± T/Tread El. 178.55± 1 SECTION PT02 Scale: 1/4" = 1'-0" Railing TBD (Typ.) 13'-6" 2'-0" 2'-0" CL Beam/Pedestal 12'-3"± Clear Railing TBD (Typ.) 5 1/2" Thick PermaTrak Tread DETAIL B 11"x1'-2" PT06 PermaTrak Beam (Typ.) PermaTrak Pedestal Cap (Typ.) Approximate Ground Line Foundation TBD (Typ.) 2 SECTION PT02 Scale: 1/2" = 1'-0" PARTIAL BOARDWALK PLAN PT03 PT04 Scale: 1/4" = 1'-0" PT05 Patented Product: U.S. Patent #5,906,084 #8,302,362 #8,522,505 #8,839,588 #9,096,975 |
| --- |
| ©2014 by PermaTrak® this drawing contains information that is proprietary to and property of PermaTrak® and shall be kept confidential. No duplication or distribution of this drawing may be made without the express written consent of PermaTrak® except for the limited purposes set forth in the contract between PermaTrak® and party for whom this drawing was made. | 6 |  |  |  | PREPARED FOR: PARAMETRIX | OFFICE LOCATIONS FLORIDA GEORGIA LOUISIANA NORTH CAROLINA www.permatrak.com TEL: 877-332-7862 OHIO | PROJECT TITLE: EASTSIDE RAIL CORRIDOR RAMP SEATTLE, WASHINGTON | JOB NUMBER: 2017-914 |
|  | 5 |  |  |  |  |  |  | DATE: 10/09/2017 |
|  | 4 |  |  |  |  |  |  | DESIGNED BY: JVP |
|  | 3 |  |  |  |  |  |  | DRAWN BY: RPU |
|  |  |  |  |  | FOR REVIEW & APPROVAL |  |  |  |
|  | 2 |  |  |  |  |  |  | CHECKED BY: EMD |
|  | 1 |  |  |  |  |  |  | SHEET NO. PT02 |
|  | NO. | DATE | DESCRIPTION | BY: |  |  |  |  |

6'-0"

(1.5% Slope)

T/Tread

El. 176.10±

T/Tread

El. 176.10±

T/Tread

El. 176.01±

Railing TBD (Typ.)

PermaTrak Tread (Typ.)

11'-5 1/4" (0.0% Slope)

T/Tread

El. 173.57±

T/Tread

El. 176.01±

PermaTrak Beam (Typ.)

Railing TBD (Typ.)

Match Line B - B See Sheet PT02

Approximate Ground Line

Foundation TBD (Typ.)

CL 72"Ø Sanitary Sewer

Match Line D - D See Sheet PT04

1	SECTION

PT03	Scale: 1/4" = 1'-0"

Match Line C - C See Sheet PT04

T/Tread

El. 173.57±

T/Tread

El. 173.57±

Beginning Or Ending Of Boardwalk

1/2" Expansion Joint

CL 3/4" Dia. x 1'-5" Threaded Bar With Nut & Washer Epoxy Grouted In Place.

(Min. Embed. in Cap Shall be 3") (Supplied By Others)

PermaTrak Tread (Typ.)

Notes:

Foundation TBD PermaTrak Pedestal Cap

1/8" Rubber Leveling Pad (Supplied By PermaTrak)

5'-8 5/8"

8'-5 1/4"

(0.0% Slope)

18'-0"

(8.1% Slope)

  - Threaded Bar Shall Be Set In Epoxy Grout.

  - Threaded Bar Shall Be Embedded a Minimum of 3" Deep.

  - Drilled Hole Shall Be 1" In Diameter.

  - Grout Shall Completely Cover The Threaded Bar, Nut and Washer.

PermaTrak Beam

1/4" Minimum Shim & Grout To Create Uniform Bearing

Foundation TBD

PARTIAL BOARDWALK PLAN

Scale: 1/4" = 1'-0"

230'-5 1/4"

TYPICAL CONCRETE APPROACH DETAIL

Scale: 1" = 1'-0"

Patented Product: U.S. Patent #5,906,084 #8,302,362 #8,522,505 #8,839,588 #9,096,975

©2014 by PermaTrak® this drawing contains information that is proprietary to and property of PermaTrak® and shall be kept confidential. No duplication or distribution of this drawing may be made without the express written consent of PermaTrak® except for the limited purposes set forth in the contract between PermaTrak® and party for whom this drawing was made.

6

5

4

3

2

1

NO.

DATE

DESCRIPTION

BY:

PREPARED FOR:

PARAMETRIX

FOR REVIEW & APPROVAL

www.permatrak.com	TEL: 877-332-7862

OFFICE LOCATIONS

FLORIDA GEORGIA LOUISIANA NORTH CAROLINA OHIO

PROJECT TITLE:

EASTSIDE RAIL CORRIDOR RAMP

SEATTLE, WASHINGTON

JOB NUMBER: 2017-914

DATE: 10/09/2017 DESIGNED BY: JVP

DRAWN BY:  RPU CHECKED BY: EMD

SHEET NO.

PT03

(1.5% Slope)

6'-0"

(1.5% Slope)

(1.5% Slope)

6'-0"

(1.5% Slope)

Match Line C - C See Sheet PT03

Match Line D - D See Sheet PT03

2

PT02

Match Line F - F

See Sheet PT05

Match Line E - E See Sheet PT05

|  | T/Tread | T/Tread | T/Tread | T/Tread |  | Railing TBD (Typ.) T/Tread T/Tread |  | T/Tread | T/Tread |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | El. 172.11± | El. 172.02± | El. 170.56± | El. 170.47± |  | El. 168.07± El. 167.98± |  | El. 165.58± | El. 165.49± |  |  |
|  |  | 1002+00 |  |  |  |  | 1003+00 |
|  | 6'-0" |  | 18'-0" | 6'-0" |  | 30'-0" 6'-0" | 30'-0" |  | 6'-0" | 30'-0" |  |
|  | (1.5% Slope) |  | (8.1% Slope) | (1.5% Slope) |  | (8.0% Slope) (1.5% Slope) | (8.0% Slope) |  | (1.5% Slope) | (8.0% Slope) |  |
|  |  |  |  |  |  |  | 230'-5 1/4" |
|  |  |  |  |  |  |  | 74 - 5 1/2" Thick x 35 7/8" Wide x 13'-6" Long |
|  |  |  |  |  |  |  | 1 - 5 1/2" Thick x 13'-6" Long Skewed |
|  |  |  |  |  |  |  | (2'-11 5/8" Short Side x 8'-5 1/8" Long Side) |
|  |  |  |  |  |  | PARTIAL BOARDWALK PLAN | Precast Concrete PermaTrak Treads |
|  |  |  |  |  |  | Scale: 1/4" = 1'-0" | Plus 75 Joints @ 1/8"± Per Joint |
|  |  | T/Tread |  |  |  |  |  |
|  | T/Tread | El. 172.02± | PermaTrak |  |  |  |  |
|  | El. 172.11± |  | Tread (Typ.) |  | T/Tread | Railing TBD (Typ.) |  |
|  |  |  |  | T/Tread | El. 170.47± |  |  |
|  |  |  |  | El. 170.56± |  | T/Tread | Railing TBD (Typ.) |
|  |  |  |  |  |  | T/Tread El. 167.98± |  |
|  |  |  |  |  |  | El. 168.07± | T/Tread |
|  |  |  |  |  |  |  |  |  | T/Tread | El. 165.49± |  |
|  |  |  |  |  |  |  | El. 165.58± |
|  |  |  |  |  |  |  | PermaTrak |
|  |  |  |  |  |  |  | Beam (Typ.) |
|  |  |  |  |  |  | Foundation TBD (Typ.) |  |
|  |  |  | Approximate |  |  |  |  |
|  |  |  | Ground Line |  |  |  |  |
|  |  |  |  |  |  | 1 SECTION |  |
|  |  |  |  |  |  | PT04 Scale: 1/4" = 1'-0" |  |
|  |  |  |  |  |  |  | Patented Product: U.S. Patent #5,906,084 #8,302,362 #8,522,505 #8,839,588 #9,096,975 |
| ©2014 by PermaTrak® this drawing contains information that is proprietary to and property of PermaTrak® and shall be kept confidential. No duplication or distribution of this drawing may be made without the express written consent of PermaTrak® except for the limited purposes set forth in the contract between PermaTrak® and party for whom this drawing was made. | 6 |  |  |  | PREPARED FOR: PARAMETRIX | www.permatrak.com TEL: 877-332-7862 | OFFICE LOCATIONS FLORIDA GEORGIA LOUISIANA NORTH CAROLINA OHIO | PROJECT TITLE: EASTSIDE RAIL CORRIDOR RAMP SEATTLE, WASHINGTON | JOB NUMBER: | 2017-914 |
|  | 5 |  |  |  |  |  |  |  | DATE: | 10/09/2017 |
|  | 4 |  |  |  |  |  |  |  | DESIGNED BY: | JVP |
|  | 3 |  |  |  |  |  |  |  | DRAWN BY: | RPU |
|  |  |  |  |  | FOR REVIEW & APPROVAL |  |  |  |  |  |
|  | 2 |  |  |  |  |  |  |  | CHECKED BY: | EMD |
|  | 1 |  |  |  |  |  |  |  | SHEET NO. PT04 |
|  | NO. | DATE | DESCRIPTION | BY: |  |  |  |  |  |

Match Line E - E See Sheet PT04

T/Tread

El. 163.09±

T/Tread

El. 163.00±

T/Tread

El. 160.60±

T/Tread

El. 160.51±

T/Tread

El. 158.11±

Railing TBD (Typ.)

20'-11 7/8"

2 Rows Of

7 - 5 1/2" Thick x 35 7/8" Wide x 8'-6" Long Precast Concrete PermaTrak Treads

Plus 6 Joints @ 1/8"± Per Joint

1004+00

30'-0"

(8.0% Slope)

6'-0"

(1.5% Slope)

30'-0"

(8.0% Slope)

6'-0"

(1.5% Slope)

30'-0"

(8.0% Slope)

2

PT02

3

PT06

230'-5 1/4"

17'-0"

(0.0% Slope)

PARTIAL BOARDWALK PLAN

Scale: 1/4" = 1'-0"

6'-0"

(1.5% Slope)

T/Tread

El. 163.09±

T/Tread

El. 163.00±

PermaTrak Tread (Typ.)

6'-0"

(1.5% Slope)

T/Tread

El. 160.60±

T/Tread

El. 160.51±

Railing TBD (Typ.)

17'-0" (0.0% Slope)

T/Tread

El. 158.11±

Approximate Ground Line

Foundation TBD (Typ.)

PermaTrak Beam (Typ.)

Match Line F - F See Sheet PT04

1	SECTION

PT05	Scale: 1/4" = 1'-0"

©2014 by PermaTrak® this	6

5

drawing contains information that is proprietary to and

property of PermaTrak® and

shall be kept confidential. No	4

PREPARED FOR:

PARAMETRIX

OFFICE LOCATIONS FLORIDA

PROJECT TITLE:

Patented Product: U.S. Patent #5,906,084 #8,302,362 #8,522,505 #8,839,588 #9,096,975

JOB NUMBER: 2017-914

DATE: 10/09/2017 DESIGNED BY:  JVP

duplication or distribution of this drawing may be made without the express written consent of PermaTrak® except for the limited purposes set forth in the contract between PermaTrak® and party for whom this drawing was made.

3

2

1

NO.

DATE

DESCRIPTION

BY:

FOR REVIEW & APPROVAL

www.permatrak.com	TEL: 877-332-7862

GEORGIA LOUISIANA NORTH CAROLINA OHIO

EASTSIDE RAIL CORRIDOR RAMP

SEATTLE, WASHINGTON

DRAWN BY: RPU CHECKED BY: EMD SHEET NO.

PT05

4

PT06

4"

| CL 3/4" Dia. x 1'-5" Threaded Bar With Nut & Washer Epoxy Grouted In Place. 8'-6" 8'-6" Notes: (Min. Embed. in Cap Shall be 3") 1'-6" 1'-6" Railing Not Shown For Clarity. (Supplied By Others) PermaTrak Tread (Typ.) CL Beam/Pedestal 15'-9"± Clear 1/8" Rubber Leveling Pad (Supplied By PermaTrak) 1/2"± Railing TBD (Typ.) 5 1/2" Thick 5 1/2" Thick PermaTrak PermaTrak Tread PermaTrak Tread PermaTrak Pedestal Cap Beam (Typ.) 1/4" Minimum Shim & Grout To Create Uniform Bearing 11"x1'-2" 1'-2"x1'-2" PermaTrak Beam (Typ.) PermaTrak Beam DETAIL B PermaTrak Pedestal Cap (Typ.) PT06 Foundation TBD 3 SECTION A DETAIL PT05 Scale: 1/2" = 1'-0" PT02 Scale: 1" = 1'-0" PermaTrak 1/8" Rubber Leveling Pad Tread (Typ.) (Supplied By PermaTrak) PermaTrak 1/2" Max. 3/8x6x6x0'-4" Varies Tread (Typ.) Spacing Clip Angle (Galv.) 4" * Indicates Supplied By Boardwalk Manufacturer and Installed by contractor 1/8"± CL 3/4"Ø HIT-HY-200 PermaTrak Tread* 1/8" Rubber Leveling Pad Epoxy Adhesive (Supplied By PermaTrak) PermaTrak *Shim & Grout Anchoring System Or Equal. Beam As Required Embedment 4" Into Tread. PermaTrak Beam* PermaTrak *Note: Two Anchors Req. Per Angle. Notes: 4" Beam Due to tolerances and variance in precast production and installation 1. All holes shall be drilled by contractor. TYPICAL TREAD SPACING DETAIL accuracy, shimming and grouting may be required. Where required 2. Two (2) angles required every post location, 4 SECTION the entire bearing area and void shall be shim and grouted. (one per side). PT06 Scale: 1 1/2" = 1'-0" Scale: Not To Scale TYPICAL SHIM/GROUT DETAIL Scale: Not To Scale (UNDER TREAD) B TREAD TO BEAM CONNECTION PT02 Scale: Not To Scale PT06 Patented Product: U.S. Patent #5,906,084 #8,302,362 #8,522,505 #8,839,588 #9,096,975 |
| --- |
| ©2014 by PermaTrak® this drawing contains information that is proprietary to and property of PermaTrak® and shall be kept confidential. No duplication or distribution of this drawing may be made without the express written consent of PermaTrak® except for the limited purposes set forth in the contract between PermaTrak® and party for whom this drawing was made. | 6 |  |  |  | PREPARED FOR: PARAMETRIX | OFFICE LOCATIONS FLORIDA GEORGIA LOUISIANA NORTH CAROLINA www.permatrak.com TEL: 877-332-7862 OHIO | PROJECT TITLE: EASTSIDE RAIL CORRIDOR RAMP SEATTLE, WASHINGTON | JOB NUMBER: 2017-914 |
|  | 5 |  |  |  |  |  |  | DATE: 10/09/2017 |
|  | 4 |  |  |  |  |  |  | DESIGNED BY: JVP |
|  | 3 |  |  |  |  |  |  | DRAWN BY: RPU |
|  |  |  |  |  | FOR REVIEW & APPROVAL |  |  |  |
|  | 2 |  |  |  |  |  |  | CHECKED BY: EMD |
|  | 1 |  |  |  |  |  |  | SHEET NO. PT06 |
|  | NO. | DATE | DESCRIPTION | BY: |  |  |  |  |

| NOTES: This document is intended to provide the installer guidelines for typical PermaTrak applications. It is not meant to be all inclusive and may be adjusted based upon encountered field conditions. | PermaTrak Installation Diagrams |  |  |  |
| --- | --- | --- | --- | --- |
|  | PermaTrak Pedestal Cap CL Pier STEP 2: Survey center of pier control points. Excavate subgrade to bearing elevation. Set pier supplied by contractor with pedestal cap. Check horizontal and vertical control. |  |  |  |
|  |  |  | Light Lifting Equipment |  |
| Beginning Of Boardwalk (See Plans) |  |  |  |  |
| Foundation TBD |  | Beginning Of Boardwalk (See Plans) | PermaTrak Beam |  |
| Bearing Elevation (See Plans) |  | Foundation TBD | PermaTrak Pedestal Cap |  |
| STEP 1: Survey begin station, excavate in-situ soil. Set pier supplied by contractor with pedestal cap. check horizontal and vertical control. |  |  | CL Pier STEP 3: Drill hole in pier, then connect pedestal cap with dowel per details. Position beam over piers and ensure uniform bearing. |  |
| Light Lifting Equipment |  | PermaTrak Tread |  | Beginning Of Boardwalk PermaTrak (See Plans) Tread (Typ.) Foundation TBD PermaTrak Beam STEP 5: Set 2nd tread ahead of 1st tread, aligning tongues with grooves, check joint spacing, adjust tread position if needed, continue setting treads until 1/3 span reached. | Light Lifting Equipment |
|  |  |  |  |  | PermaTrak PermaTrak Beam Tread (Typ.) |
| Beginning Of Boardwalk (See Plans) |  | 1/8" Rubber Leveling Pad |  |  | PermaTrak Pedestal Cap |
| Foundation TBD STEP 4: Lay rubber leveling pad on top of beam, position precast tread on top of beam. | PermaTrak Beam | CL Pier |  |  | CL Pier CL Pier STEP 6: Continue installing piers, caps, beams and treads at design locations until reaching ending abutment. If "Top Down Construction" is desired then PermaTrak engineering must be contacted for approval. Top surface of boardwalk must be protected with plywood or other means while operating machinery on the boardwalk. |
| PermaTrak End Of Tread (Typ.) Boardwalk Foundation TBD (See Plans) |  | PermaTrak Tread (Typ.) |  | End Of PermaTrak Boardwalk Beam Foundation TBD (See Plans) |  | Patented Product: U.S. Patent #5,906,084 #8,302,362 #8,522,505 #8,839,588 #9,096,975 |
| Bearing Elevation (See Plans) |  |  |  |  |  |  |
| PermaTrak Pedestal Cap CL Pier |  |  | CL Pier | PermaTrak Pedestal Cap |  |  |
| STEP 7: Establish end of boardwalk (may need adjustment based upon accuracy of installed portion in steps 1 - 6). Excavate in-situ soil, set pier with cap, check squareness with boardwalk alignment and adjust if necessary. |  |  |  | STEP 8: Position beam over piers and ensure uniform bearing. Install treads on top of beams (per steps 4 - 5) until complete. |  |  |
| ©2014 by PermaTrak® this drawing contains information that is proprietary to and property of PermaTrak® and shall be kept confidential. No duplication or distribution of this drawing may be made without the express written consent of PermaTrak® except for the limited purposes set forth in the contract between PermaTrak® and party for whom this drawing was made. | 6 |  |  |  | PREPARED FOR: PARAMETRIX | www.permatrak.com TEL: 877-332-7862 | OFFICE LOCATIONS FLORIDA GEORGIA LOUISIANA NORTH CAROLINA OHIO | PROJECT TITLE: EASTSIDE RAIL CORRIDOR RAMP SEATTLE, WASHINGTON | JOB NUMBER: | 2017-914 |
|  | 5 |  |  |  |  |  |  |  | DATE: | 10/09/2017 |
|  | 4 |  |  |  |  |  |  |  | DESIGNED BY: | JVP |
|  | 3 |  |  |  |  |  |  |  | DRAWN BY: | RPU |
|  |  |  |  |  | FOR REVIEW & APPROVAL |  |  |  |  |  |
|  | 2 |  |  |  |  |  |  |  | CHECKED BY: | EMD |
|  | 1 |  |  |  |  |  |  |  | SHEET NO. PT07 |
|  | NO. | DATE | DESCRIPTION | BY: |  |  |  |  |  |