INTERLOCAL AGREEMENT

BETWEEN THE CITY OF KENT AND KING COUNTY

REGARDING THE DESIGN AND CONSTRUCTION OF SOUTH 212TH STREET

This INTERLOCAL AGREEMENT (“ILA”) is made by and between King County (the "County") and the City of Kent, a municipal corporation of the State of Washington (the "City"). Together the County and the City are sometimes referred to herein as the “Parties” and individually as a “Party”.

RECITALS

- The City has a project to design and construct the pavement rehabilitation on South 212th Street from Green River Bridge to Orillia Road (“Project”).

B.	The full road right-of-way at South 212th Street is in the limits of the City; and the right -of-way at the west end of the Project (west of 42nd Ave South) lies both within the limits of the City and County.

C.	The City is willing and able to design and construct the Project. The County has agreed to reimburse the City for all actual costs to design and construct the Project within the County’s right-of- way, including the costs of construction management.

D.	The Parties can achieve cost savings and benefits in the public's interest by having the City design and construct the Project.

E.	The Parties are authorized by Chapter 39.34 RCW to enter into an interlocal cooperation agreement of this nature.

NOW, THEREFORE, the Parties agree as follows:

AGREEMENT

- PURPOSE OF AGREEMENT.  The purpose of this Agreement is to set forth the terms, conditions and roles and obligations of the Parties.

- SCOPE OF WORK.  The scope of work for the Project includes full width grinding and asphalt overlay of South 212th Street between the Green River Bridge and Orillia Rd (including the part of the street located within the County’s right-of-way between these limits). The project will also include pavement repairs, pavement markings, curb and gutter repairs, and improvements to existing ADA curb ramps. The plans and specifications for the Project are attached as Exhibit A.

- CITY RESPONSIBILITIES.  The City shall provide the necessary engineering, administrative, inspection, clerical and other services necessary for the execution of the Project.

3.1	Design and Permitting.  The City shall provide the engineering design plans for the Project. The City will perform all design and engineering services for the Project in accordance with all applicable standards and with consultation with the County. The City will apply for and be issued the permits necessary to construct the Project.

3.2	Public Outreach.  The City shall carry out all public outreach regarding the Project.

3.3	Contract Administration.

3.3.1 Project Bidding and Award.

The City shall prepare the contract bid documents and advertise the Project. The City shall provide the County with a copy of the construction documents and the bid documents. The City shall award the contract to the lowest responsible bidder for the Project subject to applicable laws and regulations. The City shall provide bid tabulations to the County upon request.

3.3.2 Project Construction.

The County shall be invited to attend the preconstruction meeting. The City will notify the County when the Project construction begins and will keep the County advised as to the progress of the Project. The City shall not order or approve any changes in the approved Project design which substantially change the nature of the Project (within the County’s right-of-way) without first consulting the County for approval.

3.4	Project Inspection.  At the completion of the Project, both parties shall perform a mutual final inspection of the Project. The County may provide a written deficiency list (for the area within the County’s right-of-way) to the City within five (5) business days after the final inspection of the Project. The City’s contractor will remedy the deficiencies necessary to ensure that the Project features within the County right-of-way comply with the approved engineering design plans, all permit conditions, project specifications or applicable City and County standards. Final project acceptance will be by the City as the lead agency of the Project.

- COUNTY RESPONSIBILITIES.

  - Review of Project Plans.  The County shall review the plans and specifications prepared by the City regarding work within the County’s right-of-way prior to the City advertising the Project and may provide comments to the City no later than ten (10) business days after receipt of the plans and specifications.

  - Request for Changes.  The County shall notify the City, in writing, of any changes to the plans and specifications the County proposes for the portion of the Project located within the County’s right-of-way. The parties shall jointly determine whether any changes requested by the County will be implemented. The County shall be financially responsible for those requested changes. This County’s financial responsibility will be in addition to the County’s financial obligation as described in Section 5.

  - Permits and Right-of-Entry.

    - The County hereby grants the City right-of-entry into the corporate limits of the County for the purpose of performing any and all tasks necessary to complete the Project.

  - Inspection During Construction.  The County may inspect the Project to ensure proper compliance with the approved engineering design plans and any permit conditions during construction of the Project. The County shall advise the City of any deficiencies noted during its inspections. The County’s inspector shall not communicate directly with or instruct the City’s contractor directly on any matters regarding contract performance.

  - Costs.  The County shall be responsible for all costs associated with the Project (within the County’s right-of-way).

- PAYMENT.

  - Reimbursement by the County.  The County will reimburse the City for all actual costs incurred by the City related to the Project (within the County’s right-of-way), including all direct and indirect costs.

## Invoice.  The City shall invoice the County within 30 days after the execution of this agreement for the Project costs, and invoice monthly for incurred costs. The County shall pay the City no later than 30 days after the County receives the City’s invoice, with one percent per month interest being charged to the County as a delinquent charge, starting 30 days after the billing date.

- DURATION/TERMINATION.

  - Duration of Agreement.  This Agreement shall remain in effect until final acceptance of the Project and payment by the County of all monies due from the County to the City subject to the early termination provisions in Section 6.2 and 6.3.

  - Termination with Notice.  If expected or actual funding from sources other than the County and the City is withdrawn, reduced or limited in any way prior to the completion of the Project, either Party may, with 30 days’ written notice to the other Party, terminate this Agreement.

  - Termination Prior to Completion.  If the County terminates this Agreement prior to completion, it shall reimburse the City for all actual costs incurred by the City related to the Project (within the County’s right-of-way), prior to the termination date. For purposes of this section, the termination date shall be 30 days after the date written notice was provided.

## FORCE MAJEURE.  The City's performance under this Agreement shall be excused during any period of force majeure. Force majeure is defined as any condition that is beyond the reasonable control of the City, including but not limited to, natural disaster, severe weather conditions, contract disputes, labor disputes, epidemic, pandemic, delays in acquiring right-of-way or other necessary property or interests in property, permitting delays, or any other delay resulting from a cause beyond the reasonable control of the City.

## DISPUTE RESOLUTION.

  - Informal Resolution.  In the event of a dispute between the Parties regarding this Agreement, the Parties shall attempt to resolve the matter informally.

  - Formal Resolution Process.  If the Parties are unable to resolve the matter informally, the matter shall be decided by the Public Works Director of the City and the Director of the King County Road Services Division.  If the Parties are unable to reach a mutual agreement, either Party may refer the matter to non-binding mediation. Each Party will be responsible for its own costs for mediation and shall share the costs of the mediator equally.

  - Continuing Performance.  Unless otherwise expressly agreed to by the Parties in writing, both the City and the County shall continue to perform all their respective obligations under this Agreement during the resolution of the dispute.

8.4	Governing Law and Venue.  This Agreement shall be interpreted in accordance with the laws of the State of Washington in effect on the date of execution of this Agreement. In the event that either Party deems it necessary to institute legal action or proceedings to enforce any right or obligation under this Agreement, the Parties agree that any such action or proceedings shall be brought in a court of competent jurisdiction situated in Kent, King County, Washington.

## INDEMNIFICATION.  To the extent permitted by law, each Party to this Agreement shall protect, defend, indemnify, and save harmless the other Party, and its officers, officials, employees, and agents, while acting within the scope of their employment, from any and all costs, claims, demands, judgments, damages, or liability of any kind including injuries to persons or damages to property, which arise out of, in any way result from, or are connected to negligent acts or omissions by or on behalf of the indemnifying party in the exercise of its rights and obligations pursuant to this Agreement.

The City agrees that it is fully responsible for, and that its indemnity and defense obligations extend to, claims arising out of the negligent acts and omissions of its contractor, its contractor’s subcontractors, and their employees and agents, acting within the scope of their employment. Both Parties agree that they are responsible for the acts and omissions of their own employees. No Party shall be required to indemnify, defend, or save harmless the other Party if the claim, suit, or action for injuries, death, or damages is caused by the negligence of the Party seeking indemnification. Where such claims, suits, or actions result from concurrent negligence of the Parties, the indemnity provisions provided herein shall be valid and enforceable only to the extent of a Party's own negligence. Provided that, the County’s indemnity and defense obligations shall not extend to claims for injuries to persons or property occurring outside of the right-of-way area.

Each Party agrees that its obligations under this indemnification section extend to any claim, demand, and/or cause of action brought by, or on behalf of, any of its employees or agents. For this purpose, each Party, by mutual negotiation, hereby waives, with respect to the other Party only, any immunity that would otherwise be available against such claims under the industrial insurance provisions of Title 51 RCW.

In the event of any claims, demands, actions and lawsuits, the indemnifying Party upon prompt notice from the other Party shall assume all costs of defense thereof, including legal fees incurred by the other Party, and of all resulting judgments that may be obtained against the other Party. In the event that either Party incurs attorney fees, costs, or other legal expenses to enforce the provisions of this section, all such fees, costs and expenses shall be recoverable by the prevailing Party.

This indemnification shall survive the expiration or earlier termination of this Agreement.

## INSURANCE.  The City certifies that it is fully self-insured for its liability exposures.  To the extent that an incident arising out of the negligence of the City in the performance of this Agreement occurs, the City’s self-insured program will respond. The City shall require its contractor to include King County as an additional insured under its general liability and automobile liability policies, and to name King County as an indemnified party pursuant to, and prior to engagement in, any Project work.

## AUDITS AND INSPECTIONS.  The records and documents pertaining to all matters covered by this Agreement shall be retained and be subject to inspection, review, or audit by the City or the County during the term of this Agreement and for three (3) years after termination.

## ENTIRE AGREEMENT AND AMENDMENTS.  This Agreement contains the entire written agreement of the Parties and supersedes any and all prior oral or written representations or understandings.

## INVALID PROVISIONS.  If any provision of this Agreement shall be held invalid, the remainder of the Agreement shall not be affected if such remainder would then continue to serve the purposes and objectives of the Parties.

## OTHER PROVISIONS.  The headings in this Agreement are for convenience only and do not in any way limit or amplify the provisions of this Agreement.

## NO THIRD-PARTY RIGHTS.  Nothing contained herein is intended to, nor shall be construed to, create any rights in any third party, or to form the basis for any liability on the part of the Parties to this Agreement, or their officials, officers, employees, agents or representatives, to any third party.

## WAIVER OF BREACH.  Waiver of any breach of any provision of this Agreement shall not be deemed to be a waiver of any prior or subsequent breach and shall not be construed to be a modification of the terms of this Agreement.

IN WITNESS WHEREOF, the Parties hereto have executed this Agreement as of the latest date written below.

KING COUNTY 	CITY OF KENT

_____________________________ 	 	_____________________________

King County Executive 	 	City Mayor

_____________________________ 	 	_____________________________

Date 	 	Date

Approved as to Form 	 	Approved as to Form

____________________________ 	 		_____________________________

King County Deputy Prosecuting 		City of Kent Law Department

Attorney