Maury Island Open Space Cleanup

Public Process Summary by Milestone

- December 2010 	Property Purchased

  - March 2011 	Public Meeting – Kickoff for Agreed Order Process

(King County and Dept of Ecology)

  - Jan 2012		Public Participation Plan finalized by Dept of Ecology

  - Feb 2012		Public Meeting – Solicit Public Comment on EPA Grant

Application (King County)

  - April 2012	Public Meeting – Site Management Plan and Cleanup				Plan (King County, Dept of Ecology, Public Health)

- January 2013 	Agreed Order Signed

  - 2012-2013	Planning Advisory Group Meetings (King County)

(12 total between 8/2012 and 4/2013)

- March 2013	Public Open House – Discuss Ongoing Plans for Property

(King County)

- June 2014 	Remedial Investigation Finalized

- April 2016	Interim Action Work Plan Approved by Dept of Ecology

  - Jun 2016		Public Meeting – Solicit Public Comment on Interim

Action (King County and Dept of Ecology)

- April 2017	Draft Final Feasibility Study Approved by Dept of Ecology

  - Dec 2017		Presentation on Cleanup for Friends of Maury Island

Marine Park (King County)

- October 2017	Draft Cleanup Action Plan (DCAP) Approved by Dept of

Ecology

  - April 2018	Public Notice and Public Meeting Invitation Mailed

(King County and Dept of Ecology)

  - April 9, 2018	King County Issues SEPA DNS for DCAP

  - April 9, 2018 	Public Comment Period Opens

  - April 11, 2018	Public Meeting at Vashon High School

(King County and Dept of Ecology)

  - May 24, 2018 	45-Day Comment Period Closes

- March 2019	King County Publishes Responses to SEPA Public Comments

- Nov 2019	Dept of Ecology Publishes Responses to Public Notice

Comments

- Fall 2019 - May 2020		Phase 1A Cleanup (Trail Capping)

  - Aug 2019		USPS Mailer Sent to Announce Start of Project

  - Ongoing		GovDelivery Email updates sent throughout project

  - Ongoing 		Regular attendance by Parks staff at Friends of Maury

Island Parks meetings (usually bi-monthly)

- Spring 2021 - 2022   Phase 1B (Parking Area Cap) and Phase 2

(Invasive Vegetation Removal) Cleanup

  - Feb 2021		USPS Mailer Sent to Announce Start of Project

  - Ongoing		GovDelivery Email updates sent throughout project

  - Ongoing		Regular attendance by Parks staff at Friends of Maury

Island Parks meetings (usually bi-monthly)

  - Dec 2021 	Site Walk/Tour with Friends of Maury Island Parks group

to discuss Phase 2 Plant species

- Present		Agreed Order Amendment

  - Summer 2023	Dept of Ecology will issue a Public Notice

announcing finalization of the Agreed Order Amendment after KC Council approval

- Present		Phase 3 Cleanup Planning

  - Ongoing		Regular attendance by Parks staff at Friends of Maury

Island Parks meetings (usually bi-monthly)