## STAFF REPORT

| Agenda Item: | 5 | Name: | Leah Krekel-Zoppi |
| --- | --- | --- | --- |
| Proposed No.: | 2023-0346 | Date: | February 14, 2024 |

SUBJECT

Proposed Motion 2023-0346 would acknowledge receipt of the Criminal Justice Enterprise Data Hub implementation plan required by a proviso in King County’s 2023-2024 budget.

SUMMARY

This proposed motion is in response to a proviso in the 2023-2024 budget requiring transmittal of a Criminal Justice Enterprise (CJE) Data Hub implementation plan for a project that was funded for initial planning in the 2023-2024 Capital Improvement Program.  The CJE Data Hub project would create an integrated data platform that would allow for tracking criminal justice outcomes across the criminal justice continuum, a need which has long been identified as a priority by stakeholders.

The CJE Data Hub report transmitted by the Executive states that the project was not able to move forward with initial planning because the key criminal justice agencies were not able to reach data sharing agreements with King County Information Technology (KCIT).  As a result, the report contains the available information about the project but does not contain the items requested in the proviso that weren’t available due to the project not moving forward.

BACKGROUND

Calls for Integrated Criminal Justice Data.  County policymakers and criminal justice stakeholders have long identified the need for integrated criminal justice data to better inform policy decisions, prioritize resources, understand outcomes and trends, and evaluate program performance.  The most recent recommendations for integrated criminal justice data came from the Pre-Trial Reform Workgroup report in 2020 and the King County Auditor’s Report on Incarceration Alternative and Diversion Programs in 2022.

Pretrial Reform Workgroup.  The Pretrial Reform Workgroup was convened as a requirement of a proviso in the 2019-2020 Biennial Budget.  The workgroup included representatives of the Office of Performance, Strategy, and Budget (PSB), Department of Public Defense (DPD), the Prosecuting Attorney’s Office (PAO), Superior Court (KCSC), District Court (KCDC), Department of Adult and Juvenile Detention (DAJD), King County Council (KCC), Department of Judicial Administration (DJA), community organizations, and community stakeholders.  The work group was tasked with reviewing data on the number of adults in the county held in pretrial detention, develop recommendations to reduce the number of adults held pretrial for nonviolent offenses, and develop recommendations to improve collection and integration of data related to pretrial detention.  The report, transmitted on March 26, 2020, included the following as the first recommendation:

Plan for Integrated Data System

As described earlier in the quantitative data, the robust data systems maintained by the various criminal legal system agencies (superior and district courts, judicial administration, jail, prosecutor, and public defense) do not interface with each other and do not include unique keys that would enable linking of data to support analysis. This is a system-level infrastructure barrier that limits effective measurement and improvement efforts in the pretrial system as well as the legal system broadly. All stakeholders in the workgroup, including the subject matter expert from PJI, identified this issue as a high priority challenge to address. The data subgroup started initial conversations on potential next steps working with the King County Department of Information Technology (KCIT) to design an IT project to address this need.

Integrating criminal justice data was also a recommendation of other stakeholders the Pretrail Reform Workgroup collaborated with, including the Pretrial Justice Institute (PJI), Washington State Pretrial Reform Task Force, Communities Impacted by the Criminal Legal System, and Commercial Bail Industry.

Incarceration Alternative and Diversion Programs Audit.  King County Auditor’s Report on Incarceration Alternative and Diversion Programs was published on December 13, 2022.  The report found that, “a lack of systemwide strategic direction and coordination on data and goals makes it difficult to determine whether programs that divert people from or provide an alternative to incarceration are achieving intended outcomes and addressing racial disparities.”  Regarding data, the report states, “county agencies do not have an efficient way to share data to monitor or evaluate alternative and diversion program processes and outcomes.”  Related recommendations include:

- Recommendation 13: The County Executive, Prosecuting Attorney’s Office, Superior Court, and District Court should participate in county criminal legal coordination efforts.

- Recommendation 14: The County Executive should prioritize and adequately resource completion of the criminal legal data integration project.

- Recommendation 15: As a part of the criminal legal data integration work in Recommendation 14, agencies should identify, define, and document how race data will be collected and used to analyze racial disparities in the criminal legal system.

CJE Data Hub Project and Proviso.  King County’s adopted 2023-2024 Budget appropriated $150,000 for initial planning activities for a Criminal Justice Enterprise (CJE) data hub.  KCIT defines a data hub as, “a modern data storage system that helps organizations consolidate, integrate, and store data from other enterprise sources.”   Data hubs allow participating agencies to input and receive data from the data hub in order to share data and receive integrated data. The purpose of the proposed CJE data hub is to provide publicly available data tracking across criminal justice agencies. Due to the siloed nature of criminal justice agencies' current data management systems and data classifications, there is no automated way for the public, policy makers, or agency managers to track criminal justice outcomes and trends across services, for example from referral to the prosecutor, to booking into jail, to court processing, and community release. The CJE data hub project is intended to develop an enterprise-wide data hub for tracking disaggregated information related to subjects, cases, and resource allocations. The project would involve the King County Sheriff’s Office (KCSO), DAJD, KCSC, KCDC, and the PAO. The 2023-2024 appropriation was intended to finance initial project planning during the biennium, with feasibility and estimated project costs to be determined at a later time.

The Council included a proviso in the 2023-2024 budget which required a CJE data hub implementation plan and proposed funding options.  Proviso P2 in Ordinance 19546, Section 129, required:

Of this appropriation, for capital project 1143993, CJ Enterprise Data Hub, $25,000 shall not be expended or encumbered until the executive transmits a CJ Enterprise Data Hub implementation plan and a motion that should acknowledge receipt of the plan and a motion acknowledging receipt of the plan is passed by the council. The motion should reference the subject matter, the proviso's ordinance number, ordinance section and proviso number in both the title and body of the motion.

The CJ Enterprise Data Hub implementation plan should be developed based on information gathered during Phases 1 and 2 of the CJ Enterprise Data Hub project and shall include, but not be limited to, the following:

A. An updated capital appropriation proposal form and benefit achievement plan for the project;

B. The status of participation agreements with the agencies involved in the project, including, but not limited to, the department of public safety, the department of adult and juvenile detention, superior court, district court and the prosecuting attorney's office;

C. An equity and social justice analysis of the project;

D. A discussion of the policy questions and objectives that the project will be designed to address, a description of the criminal justice data categories that would be included in the data hub and plans for creating a publicly accessible dashboard; and

E. A plan for implementing the project, including identification of potential funding sources and a project timeline.

The executive should electronically file the plan and motion required by this proviso no later than June 30, 2023, with the clerk of the council, who shall retain the original and provide an electronic copy to all councilmembers, the council chief of staff and the lead staff for the budget and fiscal management committee, or its successor.

ANALYSIS

Proposed Motion 2023-0346 would acknowledge receipt of the Criminal Justice Enterprise (CJE) Data Hub report, dated September 29, 2023.  Council adoption of this proposed motion would fulfill the requirement of Proviso P2 in Ordinance 19546, Section 129, allowing $25,000 that was appropriated in the 2023-2024 Capital Improvement Program to be expended or encumbered.

The CJE Data Hub report was developed by King County Information Technology (KCIT).  The proviso requested that the report include:

- An updated capital appropriation proposal form and benefit achievement plan,

- The status of participant agreements with the agencies involved in the project,

- An equity and social justice analysis,

- A discussion of policy questions and objectives that the project will be designed to address, and

- A plan for implementing the project.

However, the report includes only a full discussion of items B. and D., the status of agency participation agreements and policy questions and objectives for the project.  Since KCIT was not able to reach data sharing agreements with key CJE agencies, the other elements of project planning could not move forward and therefore were not included in the report.  The report describes the lack of data sharing agreements as, “an insurmountable barrier to the planning phase of a data hub project.”

The report states that work on the project took place between November 2022 and April 2023, and involved KCIT convening planning meetings with criminal justice agencies, which focused on drafting data sharing agreements.  KCIT engaged a consultant to assist with data mapping and developing data sharing agreements.

Project Participation Agreements. The report provides the following table to summarize the status of attempts to secure data sharing agreements with key CJE agencies.  As shown in the table, DAJD has a data sharing agreement with KCIT in place, while DJA, KCDC, and PAO were the key CJE agencies that did not enter into data sharing agreements with KCIT.  DPD, KCSC, and KCSO also did not enter into data sharing agreements, but participation by those agencies was not considered critical to initial project planning.  The general reasons provided by key agencies for not participating were lack of staff resources and concerns about legal restrictions on sharing criminal justice and health data.  Further details are contained in the table.

CJE Data Hub Report, Status of Agency Data Use Agreements

| Agency | Agreement Status | Primary Data Sharing Concerns |
| --- | --- | --- |
| DAJD | Already shares data with KCIT through the Jail Management System (JMS) | None |
| Department of Judicial Administration (DJA) | No data sharing agreement | At a high level, DJA is supportive of the data hub concept but would need to discuss topics such as public disclosure requests and retention policies prior to signing data sharing agreement. Citing legal concerns and insufficient staffing resources within their agency, DJA rejected KCIT requests to examine its data as part of the project information gathering process. |
| Department of Public Defense (DPD) | No data sharing agreement Did not participate | Chose not to participate; indicated it would like to be a consumer of CJE Data Hub reporting. DPD data not required for identified use cases. |
| King County District Court (KCDC) | No data sharing agreement | District Court did not share data with KCIT because of unresolved legal questions regarding the potential loss of control over the dissemination of data. |
| King County Superior Court (KCSC) | No data sharing agreement | Superior Court data required for project is managed by DJA; data managed solely by Superior Court was determined to not be relevant to the data hub project at this time. |
| King County Sheriff’s Office (KCSO) | No data sharing agreement | KCSO system data is not essential at this early phase as it represents just a small slice of individuals who enter the county’s criminal legal system; other jurisdictions hold law enforcement data, which would require King County to enter into interlocal agreements to access. |
| PAO | No data sharing agreement | At a high level, the PAO is supportive of the data hub. However, the PAO was unwilling to sign a data sharing agreement and cited legal concerns, insufficient staffing resources within its agency, and uncertainties regarding control over data dissemination. The PAO rejected KCIT requests to examine its data as part of the project information gathering process. |

Policy Questions and Objectives the Project Would be Designed to Address.  The report states that the objective of the CJE data hub project is to eliminate system-level barriers to measuring and improving the effectiveness of criminal justice programs and efforts.

The report included the following policy questions that project participants would want the project to address, as gathered through interviews conducted by KCIT with CJE agency representatives:

- Understanding the effectiveness of the criminal legal system by being able to measure:

  - Demographic information as people move through the criminal legal system,

  - The average number of days for cases, trials, and time in custody,

  - The number of pending cases and filings,

  - The ratio of filings compared to resolutions, and

  - Recidivism rates.

- Understanding the equity impacts for people in secure detention by being able to analyze:

  - Differences in criminal legal system outcomes across demographics,

  - Staff demographics compared to the community being served,

  - Population in detention compared to the population of King County,

  - Whether criminal charges are handled the same across demographic groups, and

  - What the criminal justice trends are in geographic areas.

The report states that the CJE data hub project would be designed to include data from DAJD’s jail management system, DJA’s KC Script system, KCDC’s eCourt system, and PAO’s Prosecutor by Karpel system.  These systems provide data about jail bookings, releases, and population; court cases; and prosecutorial referrals, filings, and declines.  The report states that additional data categories that could be included in the project are arrests, jail booking outcomes, arraignments and arraignment outcomes, pretrial status, and sentencing.

The report also states that the technical capacity exists to create a publicly accessible dashboard as part of the CJE data hub project.  However, moving forward with such a dashboard would require data sharing agreements with the CJE agencies.

INVITED

- Stephen Heard, Chief Technology Officer, King County Information Technology

ATTACHMENTS

- Proposed Motion 2023-0346 (and its attachments)

- Transmittal Letter

Proposed Motion 2020-0163

Incarceration Alternative and Diversion Programs: Improved Strategy, Data, and Coordination Could Help County Meet Goals - King County, Washington

Ordinance 18835 Section 19 Proviso P3

Ordinance 19546

Criminal Justice Enterprise (CJE) Data Hub Report, page 4

Criminal Justice Enterprise (CJE) Data Hub Report, page 4

Criminal Justice Enterprise (CJE) Data Hub Report, pp. 9-10