Records and Licensing Services (RALS)

Licensing Section

2012 Budget Proviso Response

Ordinance 17232, Section 29, Proviso 1

Report of Actual Costs for Equipment and Programming, Comparative Performance Data, and Staff Time Saved

August 2012

Background

King County Adopted Budget Ordinance 17232, Section 29 Records and Licensing Services Proviso 1 restricted $150,000 of appropriation authority pending the County Executive’s transmittal of a report and motion related to expenditures by the Vehicle Vessel Licensing Section for new processing equipment to be used for check processing and license renewals.  The estimated cost included purchase of processing equipment, such as but not limited to: envelope/mail opener, document/check scanner, check endorser and related software; and programming to interface with the Washington State Department of Licensing’s (DOL) mainframe system.  In November 2011, Governor Gregoire announced an elimination of mailing vehicle renewal notices as part of government reforms for state agencies to implement “paperless renewals”.  This announcement created a great deal of concern from County agencies primarily because there was no time frame, implementation plan or consideration for citizens without internet access.  In March of 2012, state legislation was passed as part of the supplemental budget bill that gave DOL direction to develop a transition plan for moving to a paperless system that must allow for a citizen to opt-in to receive a paper renewal notice.

In light of the unknowns regarding changes to the State’s renewal notices, processes, and systems, RALS has delayed purchasing equipment and programming until later in the year when it is anticipated that DOL will provide additional information and clarification.  Proviso 1 requires a response to be transmitted by August 31, 2012.  Although the anticipated replacement effort has not been completed as originally anticipated, some activity has occurred.  Therefore, this report serves as a status update and focuses on the activity that has occurred thus far.

Expenditure Summary

|  | Budget | Expenditure | Balance Available |
| --- | --- | --- | --- |
| Equipment and Software | $100,000 | $21,768 | $78,238 |
| Programming | $50,000 | 0 | $50,000 |
| Total | $150,000 | $21,768 | $128,232 |

Description/Status of Implementation

In March, the check scanner/endorser completely failed and could not be reasonably repaired.  To avoid service interruption to the public and delayed processing of financial transactions, a new check scanner/endorser was purchased, at a cost of $21,768.  The remaining acquisition of peripheral equipment and programming work remain on hold pending DOL action.

RALS will determine the next steps once the State’s transition plan is issued. DOL has advised that they are in the early stages of planning what will be included in the plan and that a full report will be submitted to the Washington State Legislative Joint Transportation Committee in November 2012.

Analysis of Performance Benefits of New Equipment

The anticipated implementation of an integrated check processing solution has not been implemented due to the delays noted above.  With that said, the replacement of the check scanning/endorsing equipment has already resulted in increased efficiency, reducing central processing time that has been redirected towards directly serving customers in Licensing.  The existing check scanner/endorser was antiquated and caused the end of day check balancing process to take up to three hours.  The new check processing equipment has reduced the end of day balancing process to less than 30 minutes and the number of transactions processed per day has been increased by 700 renewals a day.  In addition, the new equipment has less maintenance requirements freeing up additional time.  On average, this efficiency has generated three additional hours per day that Licensing staff can assist customers in the office (and often assist customers via the phone or in the lobby by up to six hours per day).  Note: efficiencies vary on a daily basis as renewal volumes fluctuate from 800 to 4,000 renewals received per day.

Processing Equipment Efficiencies Gained

| Service Type | Old | New | Increased Potential |
| --- | --- | --- | --- |
| Daily renewal processing potential | 1,400 | 2,300 | 900 renewals |
| Staff time assisting at counter | 1 hours | 6 hours | 5 hours |