## REVISED STAFF REPORT

| Agenda Item: |  | Name: | Mary Bourguignon Rebecha Cusack |
| --- | --- | --- | --- |
| Proposed No.: | 2013-0084 | Date: | May 29, 2013 |
| Invited: | Bob Burns, Deputy Director, Dep’t. of Natural Resources & Parks Pete Ramels, Senior Deputy Prosecuting Attorney Sung Yang, Chief of Staff, County Executive’s Office |

COMMITTEE ACTION

On May 29, 2013, the Committee passed out Proposed Motion 2013-0084, as amended, with a "do pass" recommendation. The amendment would replace the Dual Use Plan that was part of the official transmittal with the updated version (dated February 8, 2013) that corrects the maps; and would attach a map folio outlining the designated Planned Trail Area.

In addition, during the Committee meeting, the Department of Natural Resources and Parks presented a prototype for a sign to be placed at 25 major crossing points along this corridor. This sign prototype incorporates updated language to reflect the Regional Advisory Council process to date, noting, “The ERC is the site of a future multi-use corridor including rail and regional trail.” An image of that sign prototype can be found on page 8 of this revised staff report.

SUBJECT

Proposed Motion 2013-0084 would accept the Executive’s proposed Dual Use Plan for the Eastside Rail Corridor (ERC). The Dual Use Plan summarizes the Executive’s responses to the Council’s request for information, as part of Ordinances 17500 and 17503, on the planning process for the ERC.

The Committee of the Whole received an overview briefing on the Dual Use Plan on March 20, 2013. Today’s briefing will provide more detailed information, as well as an update on the Eastside Rail Corridor Regional Advisory Council.

SUMMARY

In December 2013, the Council approved the County’s purchase of 15.6 miles of fee simple interest and a 3.9-mile trail easement on the ERC from the Port of Seattle. The transaction also included related agreements with Puget Sound Energy and the City of Redmond. As part of the transaction, the Council approved a supplemental appropriation to cover a portion of the purchase price and immediate maintenance and operations expenses.

To ensure that the dual use rail and trail vision for the ERC would be realized in the County’s planning processes, the Council incorporated language into two of the ordinances – the ordinance authorizing the Purchase and Sale Agreement with the Port of Seattle (Ordinance 17503), and the ordinance approving a supplemental appropriation for the ERC (Ordinance 17500) – asking the Executive to transmit a Dual Use Plan to the Council by the end of January, 2013, to summarize the progress and plans for incorporating the dual use vision into the planning process for the corridor.

Proposed Motion 2013-0084 submits the requested Dual Use Plan. The Dual Use Plan (as revised to correct the maps included in the report but not to make any other changes to the text of the report) can be found as Attachment A to Amendment 1, which is included as Attachment 2 of this staff report.

BACKGROUND

Throughout the course of a decade planning for the preservation of the ERC, the Council has stressed the importance of dual use along the ERC. This concept of dual use (actually multiple uses, when utilities are included) has been incorporated into every agreement and transaction the County has adopted, and is currently guiding the work of the Eastside Rail Corridor Regional Advisory Council, through which King County is working with the other owners of the corridor.

Given the importance of this commitment to dual usage, the Council requested that the Executive prepare a report immediately following the Council’s approval of the ERC purchase to document the immediate steps the County could take to ensure dual usage. The report submitted as an attachment to Proposed Motion 2013-0084 addresses this request. It covers the following topics as requested by Council:

Topic A: Near term plan for signage. Ordinance 17500 asked for a proposal to erect at least 15 signs at major crossing points. The Parks and Recreation Division has responded by identifying 25 crossing points that are appropriate for signage. A prototype of the proposed sign, as well as the proposed locations, can be found on page 20 of the Dual Use Plan. The prototype sign includes line drawings of both a bicyclist and a train and notes that “the ERC is the site of a future dual use corridor for commuter rail and regional trail purposes.” All signs will be installed by June 2013.

Topic B: Signage and wayfinding plan. In addition to the immediate signs at major crossing points, Ordinance 17500 asked for a proposal for the planning process by which a comprehensive signage and wayfinding plan would be developed. The Dual Use Plan (pages 2 and 3) notes that a wayfinding and signage strategy will be developed as part of the ERC Trail Master Plan process. This process will begin in late 2013 after the completion of the Regional Advisory Council’s recommendations, and subsequent Council action. Incorporating a signage and wayfinding strategy into the Trail Master Plan will enable planners to ensure that the signage strategy includes locations for trail access points, trail connections, parking, restrooms, and viewpoints, all of which will be determined as part of the Trail Master Plan process. Sample signs can be found on page 21 of the Dual Use Plan.

Topic C: Rail and trail connectivity. The proviso asked the Executive to identify the process by which rail and trail interconnectivity will be achieved. The Dual Use Plan includes four maps outlining regional connections, as well as rail and trail hubs in North and South King County. These can be found on pages 22-25 in the Dual Use Plan. Recommendations for connections will be made based on trail location, light rail and transit centers, and possible commuter rail stations. This issue will also be addressed in the planning workshops that will be conducted this summer as part of the ERC Regional Advisory Council process.

Topic D: Coordination with Sound Transit regarding the trail location. The Dual Use Plan identifies three processes that will be used to ensure coordination between the County and Sound Transit:

- The Regional Advisory Council, of which Sound Transit is a member, and through which Sound Transit staff members and CEO have prepared briefings for the other owners on Sound Transit’s East Link and ST3 plans, and are participating in planning workshops;

- Sound Transit’s Purchase and Sale Agreement for its high capacity transit easement from the Port, which includes a coordination process with King County that took effect automatically upon the County’s purchase; and

- The Trail Master Plan process, in which Sound Transit will be included as a stakeholder, and which will be timed to synchronize with ST3 planning by Sound Transit for its next phase of high capacity transit.

Rail/trail coordination will be particularly focused on pinch points and areas with challenging topography.

Topic E: Potential amendments to policy and regulatory documents. In response to the Council’s request that countywide policy and regulatory documents be updated to advance coordinated planning and development of the ERC in support of the dual use vision, Executive and Council staff have worked together to identify the following documents that could be updated beginning in 2013:

- Countywide Planning Policies

- King County Comprehensive Plan

- King County Code

- King County Strategic Plan

- King County Equity and Social Justice Initiative

- Parks Levy Plan

- Sound Transit plans

Work on some of these plans has already begun. For instance, the parks levy proposal, which the Council has submitted to the voters via Ordinance 17568, includes funding for maintenance of the ERC as well as trail development for the ERC and the Lake to Sound Trail.

Topic F: Connections to the Regional Trail system. The Dual Use Plan identifies potential connections to the following trails:

- Lake to Sound Trail

- Cedar River Tail

- Mountains to Sound (I-90) Trail

- Lake to Lake Trail

- SR-520 Trail

- Redmond Spur and Redmond Central Connector

- Tolt Pipeline Trail

- Sammamish River Trail

The map on page 26 of the Dual Use Plan identifies these potential connection areas.

Topic G: Transportation Connections with Sound Transit. King County will rely upon Sound Transit to take a lead role in identifying critical regional rail connections with the ERC and to participate in the planning, design and construction of a trail within the ERC to ensure rail/trail connectivity. As noted above, Sound Transit and King County will collaborate through several distinct processes over the next several years.

Topic H: Perfecting the planned trail area. The Regional Coordination and Cooperation Covenant Agreement (RCCCA) between King County and Puget Sound Energy that was approved as part of Ordinance 17501 identified several stages in the coordination of the County’s trail planning and development and PSE’s utility planning and development. The first stage of that process – designating a Planned Trail Area – is discussed in more detail below.

ANALYSIS

The Dual Use Report and Planned Trail Area begin the work of implementing the dual use vision for the ERC. That work will be led by the ERC Regional Advisory Council [RAC], whose members include representatives of each of the owners, who will be working together to outline initial recommendations for the ERC planning process and dual use vision.

ERC Regional Advisory Council. The Regional Advisory Council was established by Motion 13801. It includes representatives of the owners of the railbanked portion of the ERC:

- King County, represented by three Councilmembers and the Executive;

- Sound Transit, represented by the CEO;

- Puget Sound Energy, represented by the Community Relations Manager;

- City of Redmond, represented by the Mayor; and

- City of Kirkland, represented by the Mayor.

The Regional Advisory Council has been meeting every three weeks since mid-February to address the owners’ shared vision for the multiple uses of the corridor. The members of the Regional Advisory Council approved a charter that recognizes that the ERC is a corridor of regional significance and that affirms the importance of a cooperative regional planning process while respecting the ownership rights of the five owners in the corridor. The charter is included as Attachment 4.

To facilitate its work, the Regional Advisory Council has organized the ERC into five segments for planning purposes. A map of these segments can be found as Attachment 6. The segments include:

- Segment #1: County ownership north of Redmond and Kirkland

- Segment #2: Kirkland ownership area

- Segment #3: Redmond ownership area

- Segment #4: County, Sound Transit area north of I-90

- Segment #5: County ownership south of I-90

King County will host technical staff planning workshops along with affected jurisdictions later this spring and summer in the three segments (#1, #4, #5), in which it has ownership interests. The cities of Redmond and Kirkland will share planning information from their own master planning processes regarding the segments in which they have ownership interests (#2, #3). A draft timeline for this work can be found as Attachment 6.

Information from these planning workshops will be shared with community members at a RAC open house on July 31. The Regional Advisory Council will then issue a report including recommendations for next steps by late September. More information about the Regional Advisory Council can be found at www.kingcounty.gov/erc.

Planned Trail Area [PTA]. The Regional Coordination and Cooperation Covenant Agreement (RCCCA) between King County and Puget Sound Energy that was approved as part of Ordinance 17501 outlines a joint planning process that would preserve the County’s trail planning, development, and use with respect to PSE utility facilities, while providing additional protection for existing or new County utilities.

The RCCCA does not directly address dual use (that is, the coordination of trail and transportation uses) because its purpose is only to “further clarify and coordinate PSE’s and the County’s planning and development activities within the Corridor.” (RCCCA Recital F) However, the RCCCA explicitly acknowledges both parties’ obligations under railbanking,[1] and makes clear that the Corridor may be put to any use that does not interfere with PSE’s rights, which would include public transportation.

The RCCCA is part of a package of agreements that address the use of the ERC, including provisions in Sound Transit’s Purchase and Sale Agreement (through which Sound Transit secured its fee and easement purchases from the Port of Seattle) that took effect automatically upon the County’s purchase from the Port. This agreement outlines the process by which Sound Transit and King County will cooperate with each other in accommodating their respective uses of the corridor, complying with railbanking provisions, defining both a Transportation Area and a Trail Area, setting a process for planning and development of the corridor, and addressing the relocation of conflicting uses.

The RCCCA allows the County to designate a Planned Trail Area (required by June 2016), which would require PSE to provide notice of any plans it has within the area and could potentially require PSE to pay for relocation of facilities installed after the County designates the Planned Trail Area. After a more thorough planning process, the County would define a Trail Alignment Area, which would be designated a Planned Facility of the County. (RCCCA §4) The Trail Alignment Area is required to be designated in phases no later than:

  - 25% of the Corridor by 6/1/20;

  - 50% of the Corridor by 6/1/22;

  - 75% of the Corridor by 6/1/24; and

  - 100% of the Corridor by 6/1/26. (RCCCA §4.c)

Following the signing of the RCCCA with PSE, County staff have submitted a Planned Trail Area. While this is significantly ahead of the required June 2016 timeline, the Executive felt it critical to an engaged discussion of the future multi-usage of the Corridor. The Executive has proposed including the middle of the corridor, including the existing rail bed, within the 30-foot PTA in order to preserve the option of using the existing rail bed for both trail and rail purposes. The location of the PTA does not mean that the County’s trail would necessarily be located on the rail bed. Rather, it is a way to preserve the multi-use nature of the corridor as the planning process proceeds. Attachment 3 shows a photo illustration of the typical PTA that would apply in areas of the ERC where the corridor is flat and wider than 30 feet. In areas in which the corridor is 30 feet, the PTA covers the full width of the corridor.

The PTA will be used as a baseline for the detailed Master Planning process.

A map folio, with aerial photographs of each area of the ERC indicating where the PTA is located, has been distributed.

OPTIONS FOR ACTION

The Council has several options for action on Proposed Motion 2013-0084:

- Adopt the motion as transmitted, as it meets all the requirements outlined in the Council’s provisos.

- Adopt the motion with Amendment 1, described below, to correct the maps that were included in the transmitted Dual Use Plan.

- Defer action until the conclusion of the Regional Advisory Council’s work.

AMENDMENTS

The Dual Use Plan that was transmitted contained an older version of maps that are included in the report. The Executive subsequently prepared an updated version of the report. No text was changed; only the maps were updated. Amendment 1 would replace the Dual Use Plan that was part of the official transmittal with the updated version (dated February 8, 2013) that corrects the maps.

Attached on the next page is an image of the sign prototype developed by the Department of Natural Resources and Parks.

The originally transmitted Dual Use Plan included an outdated version of a map. The updated version includes the correct map. This updated version will be replaced as the official Dual Use Plan by amendment.

Based on the ERC Regional Advisory Council charter, updates to the Countywide Planning Policies may be initiated beginning in 2014.

[1] “The County reserves the right to use the Corridor Property for any and all Railbanking Obligations of the County, including Trail Use and custodial activities over the length and width of the Corridor Property as required by, and consistent with, any and all Railbanking Obligations and Railbanking Legislation.” (RCCCA §3)