Metropolitan King County Council

#### Regional Water Quality Committee

Staff Report

| Agenda Item No.: | 6 |  | Name: | Beth Mountsier |
| --- | --- | --- | --- | --- |
| Proposed Motion No.: | 2013-0260 | Date: | June 5, 2013 |
| Attending: | Pam Elardo, Director, Wastewater Treatment Division Dave White, Manager, Scientific and Technical Support Section, Water and Land Resources |

SUBJECT:

A MOTION approving a scope of work for a water quality assessment and monitoring study.

SUMMARY:

Ordinance 17413 which approved the amendment to the King County’s long-term combined sewer overflow (“CSO”) control plan also authorized the Executive to implement a water quality assessment and monitoring study in Section 2 of the ordinance.

The assessment and monitoring study is intended to provide information on how CSO control can work in conjunction with other water quality projects, identify opportunities to lower the cost of CSO control, evaluate the effectiveness of emerging technologies, and build a foundation for conducting post-construction monitoring of CSO control projects. It is also intended to help in deciding whether to pursue an integrated CSO control plan under the EPA Consent Decree. Recommendations that emerge from the assessment may include changes in the sequencing and prioritization of the last seven CSO control projects while meeting the County’s legal obligations to complete all projects by 2030.

BACKGROUND:

In December 2012 committee and Executive staff reviewed with the committee the purpose of the study and the proposed process to develop a work plan (including input from the Regional Water Quality Committee) for this study based on the most recent input from the intergovernmental staff group.

Ordinance 17413 states:

SECTION 2.  A.  The King County executive is hereby authorized to implement a water quality assessment and monitoring study, consistent with applicable legal requirements,  including analysis and value engineering of planned projects to inform EPA's integrated planning approach and future CSO control program review with regard to sequencing and prioritization of CSO projects  while meeting the county's state and federal legal obligations to complete required CSO control projects by 2030 and to conform to CSO control regulations in chapter 173-245 WAC.

B.  The study should utilize the new EPA integrated planning approach framework to allow integration and sequencing of projects to ensure that investments in CSO control projects are well-planned and timed to optimize water quality improvements in the sub-basins to which King County's CSOs discharge. Furthermore, the study should emphasize and support value-engineering efforts to refine projects and reduce the costs of constructing CSO infrastructure.  This should include opportunities to pursue complementary or combined projects with the city of Seattle or other entities, if it is cost-effective for King County ratepayers.

C.  The study shall include:

1.  Analyzing and synthesizing findings from existing studies;

2.  Collecting new information and filling data gaps through additional monitoring and sampling where identified as necessary;

3.  Assessing factors affecting water quality in the sub-basins and water bodies where King County CSOs discharge; and

4.  Recommending integration and sequencing of projects to meet current federal and state water quality standards and improve water quality.

D.  The regional water quality committee shall provide policy guidance and specific questions for analysis in the study scope of work.

E.  The King County executive shall transmit legislation for approval of a scope of work for the study and its cost, consistent with the direction of this ordinance, including a transparent and inclusive stakeholder process.  Where appropriate, participation by federal, state, tribal and regional environmental leaders shall be arranged through executive appointment and confirmation by the King County council.

F. The regional water quality committee shall review the recommendations that emerge from the analysis and study.

Since then the intergovernmental staff met with representatives of WTD and Water and Land Resources to discuss and suggest refinements to the work program for the water quality assessment and monitoring program.

ANALYSIS:

The proposed legislation approves a scope of work for the water quality assessment and monitoring study.  The scope is not detailed but provides a summary of the main elements of the work plan and a tentative schedule for the work and involvement of an advisory science panel and other stakeholders.

The main elements of the scope of work and timeframes for their completion are as follows:

Schedule and Scope

- 2013:   Review and analyze the large amount of existing scientific and technical data on impairments, defined as water quality-related concerns, in receiving waters where uncontrolled county CSOs discharge (e.g., the Ship Canal, Duwamish River, and Elliot Bay); the sources of impairments; and planned and potential corrective actions.

- 2013 - 2016:  Provide venues for stakeholders to be engaged throughout the process.

- 2014 - 2015:  Conduct targeted data gathering and monitoring, as necessary, to fill identified gaps in scientific data on water quality in these receiving waters.

- 2015:  Analyze, synthesize, and summarize scientific and technical data collected and reviewed during the assessment and produce a comprehensive synthesis report.

- 2016:  Make recommendations on (1) the sequencing and integration of CSO control projects and other corrective actions, and (2) additional means, such as coordinating projects with the City of Seattle, to increase the effectiveness and reduce the costs of controlling all County CSOs by 2030.

The Wastewater Treatment Division (WTD) will take lead responsibility for completing the assessment.  The Water and Land Resources Division will be enlisted to perform the scientific and technical work.

Advisory Groups

Advice and recommendations will be made by an Executive’s Advisory Panel to the King County Executive and Council.  These two groups are proposed to provide independent review. The groups and their roles are as follows:

- The Scientific and Technical Review Team will consist of approximately five independent technical experts in water quality science, stormwater, and wastewater management who will review scientific methodologies and findings.

- The Executive’s Advisory Panel composed of approximately 10 regional leaders with a variety of perspectives and expertise will provide advice and make recommendations based on assessment findings, regional values, and interested party input. Members will be appointed by the King County Executive and confirmed by the County Council in 2015. as described below.

Questions to be Addressed by the Water Quality Assessment and Monitoring Study

Of particular interest to RWQC members where what questions this assessment would address.  The questions proposed to be addressed by the assessment and monitoring study are contained in Exhibit B of the Scope of Work.  These questions are broken into two categories, those addressed during data gathering and analysis and the second set that would be addressed during a ‘recommendations phase’ of the work program.

Data gathering and analysis questions:

- What are the existing and projected water quality impairments in receiving waters (water bodies) where King County CSOs discharge?

- How do County CSOs contribute to the identified impairments?

- How do other sources contribute to the identified impairments?

- What activities are planned through 2030 that could affect water quality in the receiving waters?

- How can CSO control projects and other planned or potential corrective actions be most effective in addressing the impairments?

- How do various alternative sequences of CSO control projects integrated with other corrective actions compare in terms of cost, schedule, and effectiveness in addressing impairments?

- What other possible ways, such as coordinating projects with the City of Seattle and altering the design of planned CSO control projects, could make CSO control projects more effective and/or help reduce the costs to WTD and the region of completing all CSO control projects by 2030?

Questions to develop recommendations:

- What regional values, priorities, and objectives should be considered when sequencing CSO control and other corrective actions? (examples: saving money, maximizing water quality improvements, expediting CSO control project completion, equity and social justice)

- What is the best way to sequence CSO control projects and integrate them with other corrective actions to meet these regional values, priorities, and objectives?

Cost of Study

The Scope of Work for this assessment notes that the final cost estimate for the study will vary depending on the assessment of available data and the data needed to fill identified gaps. The current cost estimate for the technical work and project management component is $2,250,000; however, WTD and WLRD staff expect to refine the cost estimate in the early phases of the assessment once it has been determined if additional sampling and data analysis is needed. However, the cost for the technical work, project management and the stakeholder and expert review process will not exceed $5 million for the life of the assessment.

REASONABLENESS:

Proposed Motion 2013-0260 meets the intent of Ordinance 17413 by providing a scope of work for the water quality assessment and monitoring study to be conducted as a part of the Combined Sewer Overflow Program.   There is not a lot of specificity to the work program.  However, the Executive has pledged to be transparent with regard to carrying out the assessment, therefore as the work plan is carried out or develops more specificity, the RWQC and other stakeholders can informed.

The scope of work notes that:

WTD will also provide opportunities for other interested parties to review and provide input. Interested parties are residents, businesses, environmental organizations, elected officials, local sewer utilities, and technical staff from government agencies who want to stay informed and provide input to the assessment. They will have opportunities for involvement during all phases of the assessment, including the recommendations phase. There will be additional effort to collaborate with jurisdictions in the assessment area.

Given the nature of the assessment, this scope appears to adequately describe the intent of the assessment, questions to be addressed and general activities to be accomplished.  However, should the RWQC have additional questions or revisions to the proposed questions included in the scope – this should be addressed at this time.  Looking to the future, RWQC should also be briefed at regular intervals to stay abreast of the assessment activities and information/data being gathered.

When there are opportunities for additional stakeholder input, RWQC should be briefed and invited to participate providing input either as a committee – or with members participating in other forums.

ATTACHMENTS:

- Proposed Motion 2013-0260, with attachments