Attachment A

Report to King County Council:

King County Electronic Records

Management System (ERMS)

July 2013

In Response to

Ordinance 17476, Section 29, Records and Licensing Services, Proviso 1

Summary of Proviso Requirement

Of this appropriation, $100,000 shall not be expended or encumbered until the executive transmits a report and a motion that acknowledges receipt of the report and the motion are passed by the council.  The motion shall reference the proviso’s ordinance, ordinance section, proviso number and subject matter in both the title and body of the motion.  The executive must file the report and motion required by this proviso by August 1, 2013, in the form a paper original and an electronic copy with the clerk of the council, who shall retain the original and provide an electronic copy to all councilmembers, the council chief of staff and the lead staff for the government accountability, oversight and financial performance committee or its successor.

The executive shall provide a report on implementation of the training, installation, and ongoing use of the electronic records management system (“ERMS”) in County agencies for the purposes of adequacy and effectiveness of system implementation and acceptance.  The report shall, at a minimum, include the following:

A.	A summary of the ERMS and records management training provided to County agencies and the customized tools developed for them, including retention schedules, file plans and ERMS installation, between January 1 and June 30, 2013, and planned for the remainder of 2013, including a tally of agencies and employees that have received training and tools, and those that are scheduled;

B.	A description of the accountability measures that have been implemented to ensure the County agencies and employees comply with appropriate records management protocols through ERMS on an ongoing basis and the mechanisms by which compliance is measured; and

C.	A description of lessons learned to date, including changes made to or proposed for ERMS implementation, funding, training, tools development, tools distribution or outreach to County agencies.

Executive Proviso Response Team

Norm Alberg		DES-Records and Licensing Services Division

Deborah Kennedy 	DES-Records and Licensing Services Division

Gail Snow 		DES-Records and Licensing Services Division

INTRODUCTION

This report and its attachments constitute the Executive’s response to a 2013 Council budget proviso related to the King County Electronic Records Management System (ERMS). This report contains four sections, as follows:

I. Executive Summary

II. Background

III. 2013 Budget Proviso and Executive Response

- Summary of Training and Tools

- Training Classes Provided

- Tools Developed

- ERMS Installations

- July–December 2013 Workplan

- Accountability Framework

C. Lessons Learned

IV. Attachments

- EXECUTIVE SUMMARY

Below is a summary of what has been accomplished, from January through June of 2013 by the Records Management program.  The summarized information is organized by the three proviso requirement areas.

- A summary of the ERMS and records management training provided to County agencies and the customized tools developed for them, including retention schedules, file plans and ERMS installation, between January 1 and June 30, 2013, and planned for the remainder of 2013, including a tally of agencies and employees that have received training and tools, and those that are scheduled;

- Five records management classes have been developed and delivered in 31 sessions to over 200 attendees from 34 agencies.

- Additional classes will be scheduled per the negotiated statements of work.

- Seven agency specific retention schedules have been completed.

- Four agency specific file plans have been completed.

- A countywide General Records Retention Schedule is drafted and will be completed by September, 2013.

- 146 ERMS installations have been completed in 14 agencies.

- A records management work plan (July-December) has been developed, reflecting work in 33 agencies over the next six months.

- A description of the accountability measures that have been implemented to ensure the County agencies and employees comply with appropriate records management protocols through ERMS on an ongoing basis and the mechanisms by which compliance is measured;

- The Records Management (RM) program developed an Accountability Framework depicting expectations and responsibilities for the following four levels across the County: Leadership, Management, Records Management program and Employees. (see Appendix G)

- Additionally, compliance measures have been developed for all four levels.

- A description of lessons learned to date, including changes made to or proposed for ERMS implementation, funding, training, tools development, tools distribution or outreach to County agencies.

- The Records Management Program has conducted numerous lessons learned sessions and has documented 17 program improvements that have been made or planned for implementation.

- BACKGROUND

One of the primary lessons learned during the ERMS project was that in order for agencies to successfully use the ERMS, a successful record keeping program must first be in place.  There are four components to a successful record keeping program:

- Records – information resources, in any format, that are created or received in the course of conducting County business

- People- agency records management contacts who oversee records management practices within their area of responsibility and County employees who create, receive and use records in the conduct of County business

- Processes –records management policies and procedures documenting how County records should be managed throughout their lifecycle from the time of creation to their legal disposition

- Tools – retention schedules, file organizational plans and the ERMS equipment and software used to capture, organize, store, track and retrieve records

In order to ensure that successful record keeping programs are developed throughout the County, there must be a commitment to implementing records management best practices beginning with the highest levels of County government and ending with each County employee being held accountable for their own records management practices.  This year, with the support of the King County Executive Office, the Records and Licensing Services Division (RALS) developed a top down countywide records management initiative to ensure agencies have the support, commitment and tools needed to implement records management best practices and appropriately use the ERMS as a records management tool.

The objective of the top down countywide records management initiative is to assure that all County agencies follow records management best practice standards to achieve accountable, transparent, secure, and accessible records of all types. To accomplish this objective RALS established a maturity matrix for records management and is deploying improved records management practices through partnership with departments from the highest levels of leadership to all King County employees. RALS has asked leadership and managers to hold themselves and their employees accountable for adopting and employing records management best practices.

The initiative process begins when an agency’s leadership signs a Service Level Agreement with RALS for the provision of records management fee-based services to implement records management best practices in their agency.A Statement of Work and task schedule are then developed for RALS to provide the following services and tools:

- Records Management Training

- Records Retention Schedule

- File Organization Plan

- ERMS Subject Matter Expert Training & Support

- ERMS General User Training & Support

- ERMS Activation

- File-A-Thon

- ERMS Usage Reporting

Included in the Statement of Work is a provision for agency staff to participate in a lessons-learned survey to ensure the countywide records management initiative is meeting its objectives and participants are receiving quality training and products they can use to implement records management best practices in their work.  Participants will also complete a records management self-evaluation exercise that will demonstrate that employees have gained the knowledge needed to comply with records management requirements and/or identify areas where additional records management training is needed.

Following the closeout of the Statement of Work, the King County Records Management program will continue to assist agencies to align their active records filing structure with their retention schedules and file plans to support their continued use of the ERMS tool.

- 2013 BUDGET PROVISO AND EXECUTIVE RESPONSE

A.A summary of the ERMS and records management training provided to County agencies and the customized tools developed for them, including retention schedules, file plans and ERMS installation, between January 1 and June 30, 2013, and planned for the remainder of 2013, including a tally of agencies and employees that have received training and tools, and those that are scheduled:

- The King County Records Management Program offered the following classes from January 1 – June 30, 2013:

Setting the Record Straight

This class introduces participants to the King County Records Management Program and the countywide records management initiative.  It informs County employees of their records management responsibilities and the laws and regulations governing the management of County records and demonstrates how improving records management practices can improve business processes. To support the training objectives of this class the following training materials were developed:

- Essential FAQs! What Every King County Employee Needs to Know About Records Management

- Email: To Save or Not to Save

- Take-away PowerPoint presentation slides

Records Coordinator Training

This course teaches participants how to properly manage inactive physical records including how to use the physical records module of the ERMS to transfer, retrieve and properly disposition records from the King County Records Center.

ERMS Subject Matter Expert (SME) Training

This course instructs ERMS SMEs of their roles and responsibilities and teaches participants the skills needed to become the primary records management contact within their area of responsibility.  Participants learn how to serve as expert users of the ERMS with knowledge of file organization principles, how to build the ERMS folder structure for their workgroup, how to file electronic records including email, how to search and retrieve records from the system and gain basic troubleshooting skills.

ERMS General User Training

The ERMS General User Training provides employees with the tools and skills they need to declare and file their electronic records including email into the ERMS and to search and retrieve records from the system.

ERMS Search Training

This course instructs users how to use the metadata and keyword search options available in the ERMS including how to perform date range searches, format specific searches, Boolean structured search queries as well as how to save and export search results, which is often required when responding to Public Records Act and litigation discovery requests.

Table 1: Agencies and Employees Who Have Received Training, January – June 2013

| Class Name | Number of Classes Held | Number of Participants | Number of Agencies | Agencies Participating |
| --- | --- | --- | --- | --- |
| Setting the Record Straight | 4 | 83 | 4 | DES-RALS-ARMMS |
|  |  |  |  | DES-RALS-Licensing |
|  |  |  |  | DES-RALS-RASKC |
|  |  |  |  | DES-RALS-Recorder’s Office |
| Records Coordinator Training | 9 | 78 | 25 | DCHS-CSD |
|  |  |  |  | DCHS-DIR |
|  |  |  |  | DES-BRC |
|  |  |  |  | DES-FBOD |
|  |  |  |  | DES-FMD |
|  |  |  |  | DES-HRD |
|  |  |  |  | DES-RALS |
|  |  |  |  | DJA-FIS |
|  |  |  |  | DJA-GEN |
|  |  |  |  | DNRP-PKS |
|  |  |  |  | DNRP-SWD |
|  |  |  |  | DNRP-WTD |
|  |  |  |  | DOA |
|  |  |  |  | DOT-DIR |
|  |  |  |  | DOT-TRAN |
|  |  |  |  | DPER |
|  |  |  |  | DPH-CHSD |
|  |  |  |  | DPH-EHD |
|  |  |  |  | DPH-FASD |
|  |  |  |  | KCC-BOE |
|  |  |  |  | KCC-OM |
|  |  |  |  | KCDC |
|  |  |  |  | KCEO-PSB |
|  |  |  |  | SHERIFF-CID |
|  |  |  |  | SHERIFF-TECHSVCS |

| ERMS Subject Matter Expert (SME) Training | 12 | 14 | 3 | DJA |
| --- | --- | --- | --- | --- |
|  |  |  |  | KCEO-OLR |
|  |  |  |  | KCC-District Offices |
| ERMS General User Training | 3 | 8 | 1 | KCC-District Offices |
| ERMS Search Training | 3 | 19 | 1 | PAO-Civil Division |

Total Classes Held: 31

Total Number of Employees Participating: 202

Total Participating Agencies: 34

- The King County Records Management Program developed the following tools in order for agencies to implement records management best practices and comply with RCW 40.14.060, which states that any destruction of official public records shall be pursuant to a records retention schedule approved by the Washington State Local Records Committee.

Countywide General Records Retention Schedule

The countywide General Records Retention Schedule establishes King County’s official policy for the retention and disposal of records common to most County agencies. The schedule authorizes the destruction and/or archival transfer of County records relating to the management of County assets, finances, human and information resources in compliance with all regulatory requirements and County business needs.

Agency Specific Records Retention Schedules

Agencies may also have records unique to their specific functions and responsibilities which are not included on the General Records Retention Schedule. Retention periods for records unique to individual agencies are documented on customized Agency Specific Retention Schedules developed by the County Records Management Program in compliance with all regulatory requirements and County business needs.

Agency Specific File Organization Plan

A file organization plan is one of the essential components of a successful records management program.  The file organization plan lists an agency’s records and describes how those records are to be organized and maintained for the required retention period established by the records retention schedule.

Table 2:  Tally of Tools Provided to Agencies, January – June 2013

| Tool Name | Agency Name | Status, as of 6/30/2013 | Scheduled Completion Date |
| --- | --- | --- | --- |
| Countywide General Records Retention Schedule | Countywide | Draft – currently under subject matter expert review | 9/2013 |
| Department Specific Records Retention Schedules |  |  |  |
|  | DES-RALS-ARMMS | complete |  |
|  | DES-RALS-Licensing | complete |  |
|  | DES-RALS-Recorder’s Office | complete |  |
|  | DES-RALS-RASKC | complete |  |
|  | KCC-Council Clerk | complete |  |
|  | KCC-Central Staff | complete |  |
|  | KCC-District Offices | complete |  |
| Department Specific File Organization Plans |  |  |  |
|  | DES-RALS-ARMMS | complete |  |
|  | DES-RALS-Licensing | draft | 7/10/2013 |
|  | DES-RALS-Recorder’s Office | draft | 7/10/2013 |
|  | DES-RALS-RASKC | draft | 7/10/2013 |
|  | KCC-Council Clerk | complete |  |
|  | KCC-Central Staff | complete |  |
|  | KCC-District Offices | complete |  |

Total Retention Schedules Completed: 7

Total File Organization Plans Completed: 4

- ERMS Installations

Once users have been properly trained on how to use the ERMS, the system is installed and activated on their desktop and they can begin using the system to manage their electronic records including email and/or to transfer inactive physical records to the King County Records Center.

Table 3: Tally of ERMS Installations,January – June 2013

| Agency Name | Number of Installations |
| --- | --- |
| DCHS | 3 |
| DES | 4 |
| DJA | 5 |
| DNRP-DIR | 1 |
| DNRP-PKS | 1 |
| DNRP-SWD | 2 |
| DNRP-WTD | 8 |
| DPER | 1 |
| DPH | 5 |
| Elections | 1 |
| King County Council | 56 |
| KCSC | 4 |
| PAO | 51 |
| Sheriff | 4 |
| Total | 146 |

- Records Management Initiative Workplan

All agencies listed on the workplan below have signed a Service Level Agreement with RALS to participate in the fee-based countywide records management initiative this year.  The exception being the nine district offices, Clerk of the Council’s office, Council Administration and the central staff of the King County Council who began implementing records management best practices in 2012 prior to the records management initiative start date.

Table 4: Records Management Initiative Projects Scheduled for July-December 2013

| Agency Name | July | August | September | October | November | December |
| --- | --- | --- | --- | --- | --- | --- |
| DCHS-Director |  |  |  |  |  |  |
| DES-FBOD-Benefits, Payroll and Retirement Operations (training and ERMS activation only – retention schedules and file plans developed 2012) |  |  |  |  |  |  |
| DES-FBOD-Business Development and Contract Compliance (training and ERMS activation only – retention schedules and file plans developed 2012) |  |  |  |  |  |  |
| DES-FBOD-Business Process Stabilization Services (training and ERMS activation only – retention schedules and file plans developed 2012) |  |  |  |  |  |  |
| DES-FBOD-Director (training and ERMS activation only – retention schedules and file plans developed 2012) |  |  |  |  |  |  |
| DES-FBOD-Financial Management (training and ERMS activation only – retention schedules and file plans developed 2012) |  |  |  |  |  |  |
| DES-FBOD-Payroll Systems and Operations (training and ERMS activation only – retention schedules and file plans developed 2012) |  |  |  |  |  |  |
| DES-FBOD-Payroll systems Support and Development (training and ERMS activation only – retention schedules and file plans developed 2012) |  |  |  |  |  |  |
| DES-FBOD-Procurement and Contract Section (training and ERMS activation only – retention schedules and file plans developed 2012) |  |  |  |  |  |  |
| DES-FBOD-Treasury Operations (training and ERMS activation only – retention schedules and file plans developed 2012) |  |  |  |  |  |  |
| DES-Office of Risk Management |  |  |  |  |  |  |
| DES-RALS-ARMMS |  |  |  |  |  |  |
| DES-RALS-Licensing |  |  |  |  |  |  |
| DES-RALS-RASKC |  |  |  |  |  |  |
| DES-RALS-Recorder’s Office |  |  |  |  |  |  |
| DNRP-Director’s Office |  |  |  |  |  |  |
| DOT-Director’s Office |  |  |  |  |  |  |
| DOT-Fleet Administration |  |  |  |  |  |  |
| DOT-Marine Division |  |  |  |  |  |  |
| KCC-Board of Appeals |  |  |  |  |  |  |
| KCC-Central Staff(as project began in 2012 fee-for-service requirement was waived) |  |  |  |  |  |  |
| KCC-Council Clerk(as project began in 2012 fee-for-service requirement was waived) |  |  |  |  |  |  |
| KCC-County Auditor |  |  |  |  |  |  |
| KCC-District Offices(as project began in 2012 fee-for-service requirement was waived) |  |  |  |  |  |  |
| KCC-Ferry District(as project began in 2012 fee-for-service requirement was waived) |  |  |  |  |  |  |
| KCC-Flood District(as project began in 2012 fee-for-service requirement was waived) |  |  |  |  |  |  |
| KCC-Hearing Examiner |  |  |  |  |  |  |
| KCC-KCCT |  |  |  |  |  |  |
| KCC-OLEO |  |  |  |  |  |  |
| KCC-Ombudsman/Tax Advisor |  |  |  |  |  |  |
| KCEO-Alternative Dispute Resolution |  |  |  |  |  |  |
| KCEO-Deputy County Executive Pilot |  |  |  |  |  |  |
| DAJD |  |  |  |  |  |  |

Additional agencies have signed service level agreements for work scheduled to begin 2014 and 2015.

B.  A description of the accountability measures that have been implemented to ensure the County agencies and employees comply with appropriate records management protocols through ERMS on an ongoing basis and the mechanisms by which compliance is measured

The object of the accountability framework is for all County agencies to follow countywide records management standards to achieve accountable, transparent, secure and accessible records of all types. The accountability framework requires accountability at four levels:

- Leadership,

- Management,

- Records management program, and

- County employees.

The expectations and responsibilities of each level are as follows:

1)  Leadership – County Executive Office, County Council, Independently Elected Officials, County Operations Cabinet and County Public Records Committee

Successful records management programs are part of an organization’s culture and are incorporated into its performance accountability structure.  The individuals and bodies in this leadership role are responsible for providing overall direction, defining expectations, setting policy, allocating resources, establishing performance accountability measures, and providing general oversight of records management and incorporating records management requirements and policies into the County’s broader strategic planning framework.

| Compliance Measurement Mechanism | Action | Measure |
| --- | --- | --- |
| County leadership has designated an appropriate representative to the PRC | Email from Norm Alberg, Chair PRC, asking for designation and/or confirmation of PRC representative May 31, 2013 | Eleven responses received from the 18 agencies called out in Ordinance 17382. Responses received from: Adult & Juvenile Detention Assessments Community and Human Services Elections Judicial Administration KCIT Natural Resources & Parks Office of Labor Relations Office of the Executive PAO Permitting and Environmental Review Sheriff’s Office |
| Designated PRC representative actively participates by regularly attending meetings and casting pass/fail votes on records management work products requiring their approval |  | Representative regularly attends PRC meetings: Assessor Council Executive Services Judicial Administration Natural Resources & Parks Labor Relations Permitting & Environmental Review Public Health Transportation |
| County leadership models records management best practices | Public Records Committee and Operations Cabinet adopted the accountability framework and endorsed the maturity model. |  |
| County leadership approves records management policy and maturity model framework | Countywide records management policy is being drafted by a PRC work group. |  |

To garner support for the records management initiative at the Leadership level, presentations explaining the initiative and the importance of implementing records management best practices were given to the Executive Leadership Team, the Operations Cabinet and the Public Records Committee.

2)  Management – Department Directors, Deputy Directors, Division Directions, Section Managers, Operations Managers

Individuals in this role are responsible for providing direction, setting expectations, allocating resources and establishing accountability for records management within their areas of responsibility.  They demonstrate management’s commitment to records management best practices by:

- Entering into a service level agreements with RALS for participation in the countywide records management initiative

- Designating staff to serve as disposition authorities, records coordinators and ERMS subject matter experts with the skills, resources, time and authority necessary to perform those job duties successfully

- Integrating records management goals and expectations into direct report performance measures

- Modeling records management best practices in their own work

| Compliance Measurement Mechanism | Action | Measure |
| --- | --- | --- |
| Agency has appropriately designated disposition authorities | The Records Management Program requests Agencies review and update their “Designation of Disposition Authority” forms biannually in order to ensure proper records disposition review and approval. Disposition authorities are responsible for: Approving the destruction of agency records that have past their retention period Approving the transfer of agency records designated as archival to the King County Archives Providing testimony of the agency’s records disposition processes if required | Of the 290 Department, Division, Section offices defined in the ERMS, approximately 120 have up-to-date Designation of Disposition Authority forms on file. |
| Agency has appropriately designated records coordinators | Records coordinators are responsible for: Understanding the County general records retention schedule and the agency specific records retention schedules Working with the Agency Records Officer and the King County Records Management Program to ensure their office’s retention schedules and file plans are updated and maintained to accurately reflect the records maintained by their office. Utilizing the ERMS to transfer inactive boxes to the Records Center, request retrieval and refilling of inactive records, and to create file structure for filing of electronic records. Coordinating ongoing record clean-up days and file-a-thons for their office. Assisting agency staff with the use of the ERMS to file electronic records Assisting staff in determining the correct records series schedules that to apply to their records Preparing inactive records for storage at the King County Records Center Coordinating requests for box retrievals from the records center as well as requests to return retrieved records to inactive storage at the Records Center Disseminating records management information received from the County Records Management Program to agency staff Attending Records Coordinator Training offered by the County Records Management Program and other records management training as needed to assist agency staff in following correct records management practices. | There are 568 individuals with records coordinators privileges in the ERMS. Four hundred fourteen (414) of these are records coordinators for physical records only. One hundred fifty-four (154) serve as both records coordinators and subject matter experts for the electronic records module. |
| Compliance Measurement Mechanism | Action | Measure |
| Agency has appropriately designated ERMS SMEs | SMEs are essential to implementing and supporting records management best practices at the agency level. SMEs understand the work performed and the records created in their offices and serve as the primary records contact within their area of responsibility. SMEs commit to performing the following tasks: Assist King County Records management (KCRM) staff to identify and schedule needed records retention schedule interviews with office staff Verify the ERMS is installed correctly on each desktop Attend Records Management for the SME and ERMS Advanced User training Assist KCRM with the development of the office file organization plan Build office file structure in the ERMS with input from KCRM and office staff Provide on-going help to office staff with the use of ERMS – primarily with filing and searching functions Work with KCRM to coordinate office File-A-Thon Requirements Technologically proficient Possess basic records management knowledge or have a demonstrated interest and capacity for learning basic records management skills such as understanding and applying records retention schedules, record organization and proper disposition methods Knowledgeable of work performed and records created and maintained by the office Have time and resources needed to perform the work | There are currently 348 designated subject matter experts in the ERMS. One hundred ninety-four of these (194) have subject matter expert privileges only. One hundred fifty-four (154) serve as both records coordinators and subject matter experts for the electronic records module. New SMEs are designated when the records management initiative statement of work is negotiated. |
| Agency has a comprehensive legally compliant records retention schedules |  | DES-Director (pilot) DES-RALS Administration (pilot) DES-RALS-ARMMS DES-RALS-Licensing DES-RALS-Recorder DES-RALS-RASKC DES-OCR KCC-Administration KCC-District Offices KCC-Clerk of the Council KCC-Central Staff |
| Compliance Measurement Mechanism | Action | Measure |
| Agency has a file organization plan |  | DES-Director (pilot) DES-RALS Administration (pilot) DES-RALS-ARMMS DES-OCR KCC-Administration KCC-District Offices KCC-Clerk of the Council KCC-Central Staff Office of Labor Relations KCIT-CIO |
| Agency staff has participated in required records management and ERMS training | These agencies have attended training in 2013. | DES-RALS DCHS-CSD DCHS-DIR DES-BRC DES-FBOD DES-FMD DES-HRD DES-RALS DJA-FIS DJA-GEN DNRP-PKS DNRP-SWD DNRP-WTD DOA DOT-DIR DOT-TRAN DPER DPH-CHSD DPH-EHD DPH-FASD KCC-BOE KCC-OM KCDC KCEO-PSB SHERIFF-CID SHERIFF-TECHSVCS DJA KCEO-OLR KCC-District Offices KCC-District Offices PAO-Civil Division |
| Compliance Measurement Mechanism | Action | Measure |
| Agency has installed the ERMS | New installations in 2013 Includes both the physical and electronic records management modules of the ERMS | DCHS DES DJA DNRP-DIR DNRP-PKS DNRP-SWD DNRP-WTD DPER DPH Elections King County Council KCSC PAO Sheriff |
| Agency staff actively utilizing the ERMS and the King County Records Center to manage inactive records |  | In 2013, 957 employees have used the ERMS web interface to access either the physical or electronic records management modules of the ERMS. During the same period 125 employees have filed at least one electronic document in the ERMS. |

3)  King County Records Management Program

RALS (via the King County Records Management Program) is responsible for providing the tools and training needed for each County employee to follow compliant records management practices. RALS is responsible for:

- Provides (via a service level agreement) records management training, legally compliant records retention schedules,  file organization plans and activation of the ERMS

- Provides post-ERMS activation support to ensure continued use of the system

- Develops an annual work plan and forecast for records management initiative participants

- Reports agency usage of the ERMS to management on a monthly basis

| Compliance Measurement Mechanism | Action | Measure |
| --- | --- | --- |
| Records Management training developed, held and is effective as demonstrated through course evaluations | King County Records Management Program has developed four classes and presented 31 sessions. | Course evaluations show that 98 percent of participants agree that the quality of the training was high. |
| Records retention schedules are developed by the due dates established in the task schedule, are compliant with regulatory requirements, and are approved by the client Agency and PRC | Final approval of the retention schedules by the PRC is scheduled following the file-a-thon event in the agency. | Ninety-eight percent of schedules completed in 2013 have been completed by the due dates established in the task schedule. |
| File plans are developed by the due dates established in the task schedule and are approved by the client Agency |  | Ninety-eight percent of file plans completed in 2013 have been completed by the due dates established in the task schedule. |
| ERMS security reports and office configurations are developed by the due dates and are approved by the client Agency |  | Ninety-eight percent of ERMS security reports completed in 2013 have been completed by the due dates established in the task schedule. |
| ERMS usage reports are accurate and submitted by the due dates | Usage reports are generated monthly for the three months immediately following the file-a-thon. | Usage reports are submitted by the due dates. |

In addition, RALS provides periodic reports on the status of the records management initiative to the Operations Cabinet and the Public Records Committee.

4)  Employees

Managing and providing access to the County’s records is a job shared by everyone. Each County employee is responsible for:

- Creating records needed to document the work they are responsible for

- Maintaining records in a way that allows them to be easily retrieved and accessed when needed

- Disposing of records in accordance with an approved records retention schedule

- Appropriately applying legal holds to records needed in response to a current public records request, audit, investigation or a current or imminent litigation action.

| Compliance Measurement Mechanism | Action | Measure |
| --- | --- | --- |
| Attend required records management training | The ERMS is only activated after the employee has attended the required training. | Eighty-three (83) employees from four agencies have attended the mandatory Setting the Records Straight training in 2013. |
| Attend required ERMS training | The ERMS is only activated after the employee has attended the required training. | One hundred employees have attended the ERMS user training in 2013. |
| Complete Records Management Self Evaluation | Employees are invited to complete the Records Management Self Evaluation during the file-a-thon event. | Self-evaluations will be distributed in August during the scheduled file-a-thon events. |
| Utilize ERMS to manage inactive records | Usage is monitored and reported to agency management in the monthly reports for the three months immediately following the file-a-thon. | Monthly reports are being distributed to: DES-Director (pilot) DES-RALS Administration (pilot) DES-OCR KCC-District Offices |

C. A description of lessons learned to date, including changes made to or proposed for ERMS implementation, funding, training, tools development, tools distribution or outreach to County agencies.

The records management initiative process is under continuous improvement to ensure records management best practices are implemented throughout the County in the most efficient way possible.  Agencies participating in the initiative will be asked to complete a “lessons learned” survey prior to the closeout of the Statement of Work

Table 5: Countywide Records Management Initiative Lessons Learned to Date

| Topic | Issue | Improvement Made or Planned |
| --- | --- | --- |
| Communication | SMEs did not always understand their project roles and responsibilities | Agencies designate SMEs in Statement of Work so individuals are involved early in the project RM developed an ERMS SME job description RM meets with SMEs early in project implementation to review SME job description, discuss project steps and refine task implementation schedule |
|  | Management did not always have the information necessary to help move the project to completion | RM/Agency sign Service Level Agreement committing management to implementation of records management best practices RM/Agency sign a Statement of Work that details project steps and responsibilities RM developed a project tracking tool (visual poster) for office to clearly identify project steps and progress RM gives periodic progress reports to management RM provides the Agency with training and work product due dates (retention schedules, file plans, security report, etc.)in the form of a task schedule to accompany the Statement of Work |
| SME Support | SMEs did not always have the time needed to complete the ERMS file structure | RM will include approximate number of hours SMEs should be allowed to build file structure in RM/Agency agreement (Data is currently being gathered for RM provide accurate estimates) SME is currently given two weeks to complete majority of file structure. This timeframe will be adjusted based on the gathered time tracking data. RM provides SME one on one support during the two week file structure development period |
| Management Support | SMEs sometimes did not have the will to complete the ERMS file structure (competing priorities) | Management communicates project importance/support to staff Management holds SME accountable for project tasks by asking for status reports etc. RM developed boilerplate communications for management use RM submits period project and the ERMS use reports to management and SMEs |
| Project Implementation Schedule Issues | Accelerated implementation schedule was unrealistic | RM continues to track project implementation time to develop more realistic schedules |
|  | Some projects put on hold to address unplanned issues that took priority | RM builds flexibility into implementation schedule as much as possible |

Since January 1, 2013 the Records and Licensing Services Division, via the King County Records Management Program, has designed or revised five training courses, held 31 classes with a total of 202 participants; they have completed seven unique records retention schedules and four file organization plans; and have installed the electronic records management system for 146 new users. This work has increased the number of documents filed in the ERMS by over 400 percent compared with the same period in 2012.

IV. ATTACHMENTS

- Countywide Records Management Initiative Brochure

- Service Level Agreement Template

- Statement of Work Template

- Essential FAQs! What Every King County Employee Needs to Know About Records Management

- Email: To Save or Not to Save

- RMI extended work plan

- Records Management Accountability Framework

- RMI presentation

- ERMS Monthly Activity Report Template

- Records Management Self Evaluation

- ERMS use metrics 2012-2013

Attachment A: Countywide Records Management Brochure

Attachment B: Service Level Agreement Template

Attachment C: Statement of Work Template

Attachment D: Essential FAQs! What Every King County Employee Needs to Know About Records Management

Attachment E: Email: To Save or Not to Save

Attachment F: RMI Extended Work Plan

Attachment G: Records Management Accountability Framework

Attachment H: RMI Presentation

Attachment I: ERMS Monthly Activity Report Template

Attachment J: Records Management Self Evaluation

Attachment K: ERMS use metrics 2012-2013

See Attachment A: Countywide Records Management Initiative Brochure

See Attachment B: Service Level Agreement Template

See Attachment C: Statement Of Work Template

See Attachment D: Essential FAQs! What Every King County Employee Needs to Know About Records Management

See Attachment E: Email: To Save or Not to Save

See Attachment F: RMI extended work plan

See Attachment G: Records Management Accountability Framework

See attachment H: RMI presentation

See Attachment I: ERMS Monthly Activity Report Template

See Attachment J: Records Management Self Evaluation

See attachment K: ERMS use metrics 2012-2013