Board of Supervisors

Combined Staff Report

| Agenda Items: | 4, 5, 6, 7 and 8 | Name: | Rick Bautista |
| --- | --- | --- | --- |
| Proposed Nos.: | FCD2013-14 (2014 Budget) FCD2013-15 (FCD Tax Levy) FCD2013-16 (FCD/KC ILA) FCD2013-17 (Legal Services) FCD2013-18 (Accounting Services) | Date: | October 28, 2013 |

FCD2013-14 (2014 Budget)

A resolution adopting the 2014 work program, operating and capital budgets, six-year capital improvement program, oversight budget, water resource inventory area funding and opportunity fund project list.  The following is a brief overview of each component of the proposed budget:

Work Program – (Attachment A of Resolution)

The proposed 2014 Work Program provides details about the operational budget, as well as, the capital budget, and the specific tasks that are to be carried out in 2014.

Highlights

While the general framework of the work program is similar to that used in prior budgets, the 2014 work program contains a number of edits that:

- Provide greater detail relative to the key components each work program area, and

- Identify important changes from that of 2013 work program, as well as, the reasons for the changes.

In addition, the work program includes “special program direction” relating to specific actions that will be carried out during the coming year, to address a number of issues that affect District and County interactions.

- Special Program Direction: The District and County shall develop protocols for the grant writing program, that will establish 1) priorities for types of grants to pursue and 2) procedures for notification to and approval by the District, prior to making application for a grant. In addition, the grant writing program shall be evaluated as to effectiveness in obtaining grants and appropriate level of staffing needed for this function.

- Special Program Direction: The general communications protocol between the District and County shall be reviewed and revisions shall be subject to approval by the Executive Committee.

- Special Program Direction: Staffing for the communication work program shall be limited to one FTE.

- Special Program Direction: Protocols regarding notification of the District, prior to the beginning of work on innovative outreach projects, shall developed and transmitted to the District for its review and approval.

- Special Program Direction: The provisions relating to billing invoice detail within the interlocal between the District and County shall be reviewed and revisions shall be subject to approval by the Executive Committee.

- Special Program Direction: The contract for Advisory Committee facilitation shall be subject to review and approval by the Executive Committee.

- Special Program Direction: Since the District was formed in 2007 many of the assumptions about the necessary staffing capacity and organizational structure to deliver flood risk reduction services have changed. The District and King County will collaboratively evaluate options to ensure that the organizational capacity and structure are well suited to provide the most efficient and effective implementation of the District’s work program.

Overall Budget - (Attachment B of Resolution)

The following table is a summary of the overall proposed budget

| King County Flood Control District |  |  |  |  |
| --- | --- | --- | --- | --- |
| 2014 Proposed Budget |  |  |  |  |
| Attachment B |  |  |  |  |
| October 17, 2013 |  |  |  |  |
| Program | 2012 Actuals | 2013 Approved | 2013 Revised | 2014 Requested |
| Net Flood District Administration | 635,830 | $592,190 | $592,190 | $628,256 |
| Property Tax Refunds 1 | 95,374 |  |  |  |
| Maintenance and Operation | 7,082,968 | $9,913,606 | $9,913,606 | $9,433,661 |
| Construction and Improvements | 27,264,966 | $38,248,015 | $97,644,118 | $57,526,438 |
| Bond Retirement and Interest |  | $0 | $0 | $0 |
| Total | 35,079,139 | 48,753,811 | 108,149,914 | 67,588,355 |
| Projected Capital Reserves - Cash Fund Balance 2, 3 | $54,572,203 | $47,597,840 | $48,892,134 | $38,539,217 |
| 1 While refunds of the Flood District tax assessment might be considered reductions in tax revenue, they are classified as expenditures in the King County accounting system. |
| 2 The cash fund balance assumes an expenditure rate of 45% of the capital budget in 2014, informed by prior year actuals. |
| 3 If 100% expenditure of all budgeted amounts is assumed, then the 2014 Requested cash fund balance would be ($22,508,489) |

Highlights

The overall total proposed budget shows an increase of $18,834,544 over the 2013 approved budget.  The largest component of this overall increase is a capital spending increase of $19.83 million.  There is a reduction of approximately $480,000 in Maintenance and Operations and an increase of $36,000 in Flood District Administration.

Operating Budget - (Attachment C of Resolution)

The following table is a summary of the proposed operating budget, which is a reduction of $396,290 from 2013.

| King County Flood Control District |  |  |  |  |
| --- | --- | --- | --- | --- |
| 2014 Proposed Operating Budget |  |  |  |  |
| Attachment C |  |  |  |  |
| October 17, 2013 |  |  |  |  |
|  | 2012 Actual | 2013 Adopted | 2013 Revised | 2014 Proposed |
| Annual Maintenance | $1,248,818 | $2,644,074 | $2,644,074 | $2,367,254 |
| Flood Hazards Plan, Grants, Outreach | $1,246,893 | $435,056 | $435,056 | $405,008 |
| Flood Hazard Studies, Maps, Technical Services | $544,274 | $567,984 | $567,984 | $461,453 |
| Flood Preparation, Flood Warning Center | $375,335 | $638,363 | $638,363 | $706,032 |
| Program Management, Supervision, Finance, Budget | $907,123 | $783,491 | $783,491 | $767,430 |
| Program Implementation1, 2 | $2,050,261 | $3,415,289 | $3,415,289 | $3,050,288 |
| Overhead / Central Costs | $710,263 | $1,429,349 | $1,429,349 | $1,676,196 |
| Total | $7,082,968 | $9,913,606 | $9,913,606 | $9,433,661 |
| 1 The County shall provide to the District a report outlining its use of outside consultants. The report shall describe the type of activities, the need for the activity to carry out the work program, costs and an explanation of why the activity could not be carried out by County staff. The report shall be transmitted to the Executive Committee chair by January 31, 2014. 2 Of this budget, there shall be no expenditures for travel and training permitted until the Executive Committee has approved general protocols and policies for use of funds for travel and related training. Until such general policies and protocols are in place, expenditures for travel and related training must first be submitted in writing to and approved by the Executive Committee chair or vice-chair. In addition, the Executive Committee shall consider similar protocols and policies for District officials, employees and contractors, to the extent that such protocols and policies are not addressed and covered by District Resolution No. FCD2013-05.1. |

Highlights

The following factors contribute to the reduction:

- A one-time maintenance in the Sammamish Transition zone is completed and Black River fuel re-fill have been completed,

- Studies, such as those for preliminary insurance mapping, are on hold awaiting completion of FEMA national policy on levee analysis and mapping procedures,

- The “Flood Hazard Plans, Grants, Outreach” line item reflects the elimination of a Communication Specialist II position,

- Anticipation of less expenditures for consultants, and

- Less need for travel and training.

In addition, two footnotes are added to:

- Provide for an analysis into the use of consultants by the County in carrying out the work program, and

- Increase oversight over travel and training incurred by the County and the District.

Capital Budget and Six-Year CIP - (Attachments D and E of Resolution)

The following tables summarize the 2014 proposed capital budget and the six-year CIP:

| King County Flood Control District |  |  |  |
| --- | --- | --- | --- |
| 2014 Proposed Capital Budget |  |  |  |
| Attachment D |  |  |  |  |  |
| October 17, 2013 |  |  |  |  |  |
| Basin | Acquisition | Design | Construction | Contingency | Total |
| Snoqualmie River Basin | $2,887,369 | $1,106,478 | $2,319,761 | $414,304 | $6,727,912 |
| Cedar River Basin | $716,043 | $161,171 | $3,132,478 | $155,562 | $4,165,254 |
| Green River Basin | $300,000 | $2,574,116 | $11,177,281 | $1,284,343 | $15,335,740 |
| White River Basin | $1,993,143 | $2,500,000 | $375,000 | $0 | $4,868,143 |
| Seattle | $0 | $0 | $18,567,271 | $0 | $18,567,271 |
| Countywide Miscellaneous | $0 | $0 | $0 | $357,008 | $357,008 |
| Effectiveness Monitoring | $0 | $498,046 | $0 | $0 | $498,046 |
| Subregional Opportunity Fund | $0 | $0 | $3,857,064 | $0 | $3,857,064 |
| WRIA Grant Funding | $0 | $0 | $0 | $3,150,000 | $3,150,000 |
| Total | $5,896,555 | $6,839,811 | $39,428,854 | $5,361,218 | $57,526,438 |

| King County Flood Control District |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2013 - 2018 Revised Six-Year CIP |  |  |  |  |  |  |  |  |  |
| Attachment E |  |  |  |  |  |  |  |  |  |  |
| October 17, 2013 |  |  |  |  |  |  |  |  |  |  |
| Name |  | 2013 Adopted | 2013 Revised | 2014 Proposed | 2015 | 2016 | 2017 | 2018 | 2019 | 2014 - 2019 Total |
| Snoqualmie River Basin |  | $1,465,729 | $16,915,580 | $6,727,912 | $13,835,529 | $12,562,342 | $5,854,354 | $4,234,379 | $2,893,483 | $46,107,999 |
| Cedar River Basin |  | $3,547,995 | $11,792,325 | $4,165,254 | $7,898,676 | $6,089,243 | $1,714,987 | $1,932,214 | $2,348,918 | $24,149,292 |
| Green River Basin |  | $17,378,745 | $37,952,431 | $15,335,740 | $1,168,973 | $3,750,537 | $3,408,661 | $3,847,794 | $2,702,055 | $30,213,760 |
| White River Basin |  | $1,359,820 | $4,384,639 | $4,868,143 | $7,183,759 | $3,817,468 | $2,975,000 | $3,600,000 | $120,000 | $22,564,370 |
| Seattle Projects |  | $6,830,000 | $7,272,969 | $18,567,271 | $30,000 | $1,000,000 | $2,500,000 | $0 | $0 | $22,097,271 |
| Countywide Miscellaneous |  | $430,172 | $619,660 | $357,008 | $495,753 | $510,626 | $525,944 | $541,722 | $557,975 | $2,989,028 |
| Effectiveness Monitoring |  | $365,951 | $844,147 | $498,046 | $315,600 | $582,000 | $298,600 | $583,615 | $256,900 | $2,534,761 |
| Subregional Opportunity Fund |  | $3,719,603 | $11,745,806 | $3,857,064 | $3,972,497 | $4,063,427 | $4,157,094 | $4,252,699 | $4,350,675 | $24,653,456 |
| WRIA Grant Funding |  | $3,150,000 | $6,116,561 | $3,150,000 | $3,150,000 | $3,150,000 | $3,150,000 | $3,150,000 | $3,150,000 | $18,900,000 |
| Total |  | $38,248,015 | $97,644,118 | $57,526,438 | $38,050,787 | $35,525,643 | $24,584,640 | $22,142,423 | $16,380,006 | $194,209,937 |

Highlights

- Corridor Plans:  One of the key changes from 2013 relates to the budgeting of a number of corridor studies in five watersheds.  These five corridor studies will be implemented through specific projects identified through the completed corridor studies.

These corridor plans will be finished (and implementation begun) during 2014 for the Tolt and Middle Fork Snoqualmie and during 2015 for the Cedar, South Fork Snoqualmie and Green River SWIF.

Funding for specific projects within each watershed has been set aside in a single new project line in each corridor for implementation of the corridor plans in the outyears.

The Advisory Committee report supported this change stating: “Where corridor plans are underway or in development to inform capital project prioritization and design, implementation funds should be included in the 6-year CIP. These implementation projects should be viewed as placeholders pending completion of the studies and discussion of the

- Seattle Seawall:  The 2014 capital proposal contains approximately $18.5 million in funding for the Seattle Seawall project.  This represents a moving forward, by one year, funding that had been proposed for 2015.  The proposal to move forward with 2015 funding is beneficial to both the District and the City in that acceleration of funding for the project:

- Is cost –neutral for the CIP, no impact on other projects,

- Completes District commitment to this project a year ahead of schedule,

- Reduces District administrative cost to review project submittals and process invoices, and

- Reduces the overall project cost to City taxpayers by reducing financing costs for the project.

- Briscoe-Desimone Levee:  The 2014 capital proposal contains approximately $10.6 million in funding for the four reaches of the Briscoe-Desimone Levee.  This levee is one of the key flood projects to protect residents, businesses and public infrastructure in the Green River valley.

District Administration Budget - (Attachment F of Resolution)

The following table is a summary of the proposed district administration budget, which is an increase of $36,056 from 2013.

| King County Flood Control District |  |
| --- | --- |
| 2013 Proposed District Oversight Budget |  |
| Attachment F |  |  |  |
| October 17, 2013 |  |  |  |
|  | 2013 Adopted | 2013 Revised | 2014 Proposed |
| Management & Support1 | $257,500 | $226,600 | $265,225 |
| Rent and Equipment | $10,300 | $5,150 | $10,609 |
| Legal Services | $84,460 | $92,700 | $86,994 |
| Accounting | $66,950 | $97,850 | $80,000 |
| State Auditor | $15,450 | $15,450 | $15,914 |
| Other Professional Services2 | $67,080 | $76,350 | $76,350 |
| Expenses | $15,450 | $3,090 | $15,914 |
| Insurance | $75,000 | $75,000 | $77,250 |
| Total | $592,190 | $592,190 | $628,256 |
| 1 This line item funds one position (the Executive Director) who will be the first actual District employee. The Executive Committee has indicated the possibility of hiring additional staff (a public information officer and policy analyst) to support increased District oversight. In order to allow for these additional positions, this line item would need to be increased. 2 The District shall hire a consultant to review King County’s efficiency in implementing the District capital program. |

Highlights

- Management & Support:  A footnote is added to the “Management & Support” line item to indicate the potential increase if the District seeks to increase staffing in the future.

- Capital Project Implementation Study:  A proviso is added related to hiring of a consultant to review King County’s efficiency in implementing the District capital program.

- Legal Services:  Proposed 2014 funding for legal services is $86,994, which is less than the $92,700 in 2013.

- Accounting Services:  Proposed 2014 funding for accounting services is $68,959, which is less than the $97,850 in 2013.

Regional Sub-Opportunity Fund Projects - (Attachment G of Resolution)

The District provides funding to local jurisdictions to address localized flooding and surface water management needs through the Sub-regional Opportunity Fund (Fund).

This Fund is ten percent of District levy revenues, which for 2014 totals $3.587 million.  This amount is pro-rated back to each jurisdiction based upon the percentage of revenues paid by landowners of each jurisdiction.

Every year, each jurisdiction submits proposed project for the use of the Fund or may choose to defer.  The project proposals are reviewed by the County to ensure consistency with the purpose of the Fund.

The following tables summarize the proposed projects.

Highlights

The County has determined that the proposals are consistent with the use of the Funds. District staff concurs with the County.

FCD2013-15 (2014 FCD Tax Levy)

This resolution establishes the 2014 Tax Levy collection for the operation of the District programs and projects.

Highlights

The resolution passed out of the Executive Committee without recommendation and currently does not specify:

- The amount increase above the 2013 collection, or

- The total amount to be collected in 2014.

FCD2013-16 (Extension of FCD and County Interlocal Agreement)

This resolution extends the agreement for one year (until December 31, 2014) relative to the County’s implementation of the District operational programs and projects.

Highlights - None

FCD2013-17 (Extension of Contract for Legal Services)

This resolution extends the agreement for one year (until December 31, 2014) relative to the contract for legal services provided by Rod Kaseguma.

Highlights

- Hourly fees adjusted to same rates as provided for the Ferry District

FCD2013-18 (Extension of Contract for Accounting Services)

This resolution extends the agreement for one year (until December 31, 2014) relative to the contract for accounting services provided by Horace Francis.

Highlights

- Total fees reduced to reflect budget reduction to $80,000.

This funding cut will also be reflected in an identical reduction to the King County Flood Control Contract budget in an early 2014 budget omnibus,