## STAFF REPORT

| Agenda Item: | 8 | Name: | Lise Kaye |
| --- | --- | --- | --- |
| Proposed No.: | 2015-0172 | Date: | June 2, 2015 |

Subject

A motion approving the first quarterly report on Emergent Needs and Unanticipated Project Costs prepared by the road services division in the Department of Transportation.

Summary

Proposed Motion 2015-0172 would approve the first quarterly report on Emergent Needs and Unanticipated Project Costs prepared by the road services division in the Department of Transportation.  The report states there is no financial activity in this quarter.  Approval of the motion would release $75,000 of the expenditure restriction.

Background

The Executive's proposed 2015-16 budget for the Road Services Division (RSD) implemented an operational shift from planned investments to reactive system management.  The RSD's 2015-2016 business plan states that, "With insufficient funds for preservation or replacement of infrastructure, available revenues will be focused on reacting to the higher risks associated with the deteriorating road system."  This revision was a response to the RSD funding shortfall, recent experience with emergency roadwork expenses, and a desire not to promise capital projects that would be cancelled if emergency repairs required additional revenue.

The adopted RSD CIP for 2015-2016 cancelled 11 projects and pooled revenue into response-oriented programs such as Emergent Need-Existing Projects, which replaces the Cost Model pooled contingency program, and Quick Response, which addresses core safety and regulatory-driven repairs.

Table 1 below identifies funding changes from the approved 2013-2014 budget associated with major RSD CIP projects:

Table 1.  Road Services Division CIP Funding Changes: 2013/14 vs. 2015/16

| CIP Project | Description | 2015/16 Proposed | 2013/14 Approved | Percent Change |
| --- | --- | --- | --- | --- |
| Emergent Needs – Existing Projects (1026798) | Replaces the "cost model" line item from previous years; serves as a pooled contingency fund for unanticipated costs. | $6 million | $4.1 million | +46% |
| Bridge Priority Maintenance (1027160) | Down from previous funding levels of $800,000 in 2013/14; projects selected from priority array in the annual Bridge report. | $0.5 million | $0.725 million | -31% |
| Quick Response (1027163) | Repair fund will prioritize emerging core safety and regulatory-driven repairs on Tier 1, 2 and 4 roadways (Tier 4 are sole access routes), as well as those for which it is significantly more cost effective to repair now than later. Some repairs may only stabilize the site pending additional revenue. | $7 million | $4 million | +75% |
| Preservation | One $4 million overlay contract to be let in Spring 2015, if emergent needs do not arise earlier in the biennium. The remaining funds will address spot treatments at high risk areas. Areas will be selected by pavement condition score, tier and average daily trips (ADT) | $7.5 million | $9.1 million | -17% |
| South Park Bridge | Costs for contractor's delay in meeting construction milestones | $6 million | $0 | +100% |
| Drainage Preservation | Addresses high priority drainage projects (existing or emergent) that pose a high safety and/or regulatory risk to Tier 1, 2 and 4 roadways. Drainage priorities are identified by a combined Field Priority Score and Habitat Evaluations. | $8 million | $9.5 million | -15% |
| Facility Preservation | Addresses approximately half of the most urgent deferred maintenance and preservation needs of the division's facility assets, and funds additional facility consolidations | $2.4 million | $0 | +100% |

Table 2 lists projects deleted from the previous (2013/2014) CIP as a result of the shift toward more programmatic budgeting:

Table 2:  Projects Deleted from 2013/14 CIP

| Project No. | Name | Proposed Disappropriation |
| --- | --- | --- |
| 1026727 | 100 Ave NE/NE 132 - NE 137 | ($372,713) |
| 1026791 | SE Summit Landsburg Rd | ($462,659) |
| 1026793 | Green Valley Bridge –end of 180 Ave NE | ($229,171) |
| 1047575 | Green Valley Bridge: 202 Place-212 Ave SE | ($236,960) |
| 1111170 | Cottage Lake Creek Bridge Replacement | ($178,124) |
| 1111174 | Miller River Bridge Replacement | ($2,500,000) |
| 1114796 | SE 277 St Bridge | ($86,380) |
| 1115255 | NE Woodinville/Duvall Road @ West Snoqualmie Valley Road | ($498,000) |
| 1115260 | Bear Creek Bridge | ($172,463) |
| 1116546 | SW Cemetery Rd & Beall Road SW | ($790,000) |
| 1111817 | South Regional Maintenance Facility | ($35,293) |
| TOTAL |  | ($5,561,763) |

The significant shift from specific project investments to a program-based capital budget led Council to adopt the following budget proviso to track expenditures for emergent needs and unanticipated project costs:

SECTION 53.P2.

Of this appropriation, $525,000 shall not be expended or encumbered until the executive transmits seven quarterly reports on expenditures for each prior quarter for emergent needs and unanticipated project costs and motions that approve the quarterly reports and the motions are passed by the council.  The motions shall reference the subject matter, the proviso’s ordinance, ordinance section and proviso number in both the title and body of the motion.  Upon transmittal of each motion, $75,000 is released for the expenditure.

Each report shall include, but not be limited to, identified needs, funding requests and expenditures for emergent needs and unanticipated project costs and shall explain the rationale and the policy basis relative to the 2014 update to the Strategic Plan for Road Services for project selection.  If identified unanticipated needs and funding requests exceed budgeted capital improvement program revenue, the report shall detail the process used by the department to prioritize the expenditures.

The executive must file the seven quarterly reports by May 15, 2015, August 15, 2015, November 15, 2015, February 15, 2016, May 15, 2016, August 15, 2016, and November 15, 2016, and the motions required by this proviso by those same dates in the form of a paper original and an electronic copy with the clerk of the council, who shall retain the original and provide an electronic copy to all councilmembers, the council chief of staff, the policy staff director and the lead staff for the transportation, economy and environment committee or its successor.

Motion 2015-0172 transmits the first of these quarterly reports, which consists of the following statement: "No financial activity to report during the first quarter of 2015."

analysis

To verify whether the absence of expenditures in the Emergent Needs-Existing Projects budget was an anomaly within the RSD, staff reviewed expenditures for the division's other major program areas.  Table 3 illustrates first quarter expenditures in the other large programs:

Table 3:  Road Services Division Expenditures 1st Quarter 2015

| CIP Project | Description | Carryover | 2015 | 1st Qtr Actuals | 2015 Estimates |
| --- | --- | --- | --- | --- | --- |
| Emergent Needs – Existing Projects (1026798) | Replaces the "cost model" line item from previous years; serves as a pooled contingency fund for unanticipated costs. | $11,500,000 | $3,000,000 | $0 | n/a |
| Bridge Priority Maintenance (1027160) | Projects selected from priority array in the annual Bridge report. | $1,023,156 | $250,000 | $56,781 | $1,233,156 |
| Quick Response (1027163) | Repair fund will prioritize emerging core safety and regulatory-driven repairs on Tier 1, 2 and 4 roadways. | $4,668,900 | $3,500,000 | $158,624 | $2,103,717 |
| Preservation | Overlay contract in Spring 2016, if emergent needs do not arise earlier in the biennium. | $4,150,454 | $4,000,000 | $328,541 | $5,478,454 |
| Drainage Preservation | Addresses high priority drainage projects (existing or emergent) that pose a high safety and/or regulatory risk to Tier 1, 2 and 4 roadways. | $615,305 | $4,000,000 | $1,052,085 | $4,644,001 |
| Facility Preservation (1111172) | Maintenance and preservation of the division's facility assets and facility consolidations | - | $900,350 | $289,706 | $905,149 |

Executive staff reports that they expect to expend most of the RSD annual allocation in 2015, with the exception of Preservation (for which an overlay contract will go to bid in 2016), and the Quick Response and Emergent Needs-Existing Projects programs.  Expenditures for the latter two are difficult to predict, and executive staff notes that in the event of a large carryover next spring, the RSD may re-program those funds. Staff anticipates transferring funds from the Emergent Needs-Existing Project program to fund the recent settlement of claims associated with the South Park Bridge.  Executive staff will be available to brief Council in executive session on the details of the settlement.

ISSUES

It is too early in the year and biennium to know the extent to which funds in the Quick Response and Emergent Needs – Existing Projects programs will be expended to address unanticipated costs.  Executive staff report that they may reprogram unexpended funds in spring 2016. Council approval is required to move funds from one project to another.

attachments

- Proposed Motion 2015-0172 and Attachment A. Expenditures for Emergent Needs and Unanticipated Project Costs Summary Report

- Title Amendment T1

- Transmittal Letter

Invited

- Brenda Bauer, Director, King County Road Services Division

Provided by Road Services Division, May 11, 2015.  Executive staff report that 2015 estimates for some projects reflect rounding anomalies.

Executive staff did not provide estimated expenditures due to the unpredictable nature of emerging needs

As well as those for which it is significantly more cost effective to repair now than later.  Some repairs may only stabilize the site pending additional revenue.

Drainage priorities are identified by a combined Field Priority Score and Habitat Evaluations.