2016 Eastside Rail Corridor Work Plan

|  | Items | Council Action | Time Frame | Outcome |
| --- | --- | --- | --- | --- |
| 1 | County Council Goal: Ensure implementation of existing Council policies, supporting the multiple objectives for the corridor, in development activities and in negotiation of agreements or plans carried out by the Executive. ERC Program Manager Role: Engage, to the extent feasible and permitted by the Executive, in oversight of agency or department actions to assure that Council policies are followed. Report back or update ERC RAC Councilmembers, as needed. |
| 1.1 | NE 8th bridge trail integration | Unknown | Unknown | Negotiation of design and shared financial strategy between DNRP, Sound Transit, City of Bellevue |
| 1.2 | SKP&R to SR520 interim trail | None | Current to May 2017 | Building an interim trail to meet SR520 regional trail at Northup Way, current DNRP project |
| 1.3 | SR520 to Wilburton Station interim trail | None | Current to 2020 | Negotiation to expedite interim trail development, involves DNRP, Sound Transit, City of Bellevue |
| 1.4 | SR520 to Wilburton OMSF impacts on ERC and East Base | Potential Approval of Development Agreement | Unknown | Negotiation led by the Executive’s Chief of Staff with Sound Transit, City of Bellevue, local stakeholders on a development agreement concerning the OMSF area |
| 1.5 | Wilburton gap reconnection + I-405 expansion | Potential MOU or other action | Current to 2018 | Negotiation among King County, Bellevue, Renton and WSDOT on the ‘gap’ and impacts on Lake Washington Trail; DNRP leads |
| 1.6 | RFP for Valley segment excursion service required by Rail Removal Plan | Unknown | After TMP approval, estimated Fall 2016 | Determination of potential for excursion rail service prior to rail removal; DNRP charged with RFP process |
| 1.7 | South Kirkland Park & Ride Bridge | Motion | May – June 2016 | Recognition of reciprocal roles in establishing a bridge/elevator facility at SKP&R, involves KC Metro, DNRP and City of Kirkland |
| 1.8 | East Link/SE Redmond Station Partnership | None | Ongoing | Observation of an interjurisdictional coordination template by ST, includes DNRP, other agencies |
| 1.9 | Fiber optic, other opportunities in the ERC | Unknown | Ongoing | Engagement in initiatives may include DNRP, KCIT, other agencies or departments |
| 2 | County Council Goal: Ensure adoption of policies or other Council actions that ensure realization of multiple objectives for development in the corridor and which improve funding opportunities for the ERC ERC Program Manager Role: Advise Council on policy implications of upcoming actions, especially as those actions affect the potential to attract local, state, federal, private and foundation funding by the county or adjacent jurisdictions |
| 2.1 | CODE REVISIONS: DNRP regional trails code revisions | Ordinance | Unknown | Review proposals for impacts on ERC’s dual use and multiple objectives |
| 2.2 | COMPREHENSIVE PLAN: Executive submittal for comp plan changes | Ordinance | Fall 2016 | Review policies to ensure incorporation of multiple objectives for the ERC, including transit, non-motorized transportation, parks and recreation, cultural resources and regional growth management |
| 2.3 | LAND USE and TRANSPORTATION PLANNING AND INTEGRATION PSRC competitive programs GMPC supporting CPPs | May be a budget item | Current to Fall 2017, to be ready for 2018 funding cycle | Ensure competitiveness of projects involving the ERC by close collaboration with County departments and with cross-sector staff team |
| 2.4 | COMMUNICATION: Provide necessary updates, briefings for County Councilmembers | Briefings | Ongoing | Provide ongoing reporting to the entire County Council through quarterly updates; support councilmembers engaged in ERC RAC work, schedule other updates as needed |
| 2.5 | TRAIL MASTER PLAN: Council adoption of preferred alternative | Comment Letter Ordinance | Fall 2016 | Provide support to Council in reviewing, commenting on and helping shape the preferred alternative for the ERC Trail Master Plan |
| 2.6 | STATE AND FEDERAL legislative agendas | State and Federal Legislative Agendas | April 2016 (federal) Nov 2016 (state) | Develop agenda items for both state and federal outreach; support councilmembers in connecting public sector lobbyists with nonprofits’ federal staff, ensuring better cross-sector collaboration on funding for ERC projects |
| 2.7 | LITIGATION UPDATES | May be a budget item | Ongoing | Ensure Council is kept up to date on litigation impacting the ERC, both substantively and as a budget matter |
| 3 | County Council Goal: Support redesign and repurposing of the ERC Regional Advisory Council to enhance effective coordination of public interests and agencies, together with private and nonprofit stakeholders, in realizing the shared vision of the ERC ERC Program Manager Role: Provide lead staff support to Council efforts in supporting the ERC Regional Advisory Council to foster effective collaboration between the public, private and nonprofit sectors |
| 3.1 | 2016 ERC Summit debrief, recommendations | Briefing | February 2016 Possible April 2016 | Report back to County Council and other sponsors on the Summit results, to be completed with first ERC RAC meeting |
| 3.2 | Economic impact analysis | May be a budget item | Ongoing | Establish benefits, scope and estimated budget for an economic impact analysis of the full development of the corridor |
| 3.3 | Scheduling, work plan and agenda for the ERC RAC for 2016 | None | Ongoing, ASAP | Work with ERC RAC Chair and Councilmembers to establish a shared agenda with other other owners and adjacent jurisdictions, especially focused on 3.4, below |
| 3.4 | Redesign the ERC RAC governance structure, updating Motion 13801 | MOTION or ILA | Fall 2016 | Develop a current and practical mission and objectives for the ERC Regional Advisory Council Engage owners and adjacent governments Engage EGA, helping to maximize their effectiveness Incorporate the priorities from the 2016 ERC Summit Develop high level of communication among public, private and nonprofit (EGA) sector, including state and federal representatives |
| 3.5 | Develop a proposal for the ERC RAC to provide a multi-year blue print for ERC development (“blue ribbon commission”) | Unknown, may be a budget item | Summer 2016 to Fall 2017 | Research other major infrastructure redevelopment efforts and develop a proposal for the ERC RAC that would bring regional leadership together to chart a mid-term (1-5 year) strategic plan or blueprint for the corridor; identify potential participation, structure, resources needed |