King County Fare Work Plan Compiled Timeline

| Feb 2017 | March 2017 | April 2017 | may 2017 | june 2017 | july 2017 | sept 2017 | Dec 2017 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Executive begins stakeholder & public outreach on fare changes Stakeholder Workshop #1 Online survey launched | Stakeholder Workshop #2 | Executive begins 2nd round of public outreach Public open houses Stakeholder Workshop #3 | Executive internal review of fare proposal | Executive transmits fare proposal to Council |  |  |  |
|  | Regional fare forum follow up meeting |  |  |  | Drafting of Request for Proposal (RFP) for the nextgenORCA Systems Integrator—nextgenORCA team would like to know agencies’ fare structures changes at this time, but can draft the RFP to include multiple potential fare structures | NextgenORCA Systems Integrator RFP issuance (late summer or fall) ORCA Joint Board to approve ngORCA project budget | The Scope of Work for nextgenORCA Systems Integrator contract to be finalized— fare structure changes after this time could incur potential nextgenORCA project costs and delays |